About Our Annual Report

For the Johannesburg Roads Agency (JRA) the concept of Integrated Reporting is a process. We remain committed to furthering the development and enhancement of our report as we work within the requirements of Treasury as well as those of the framework of the City which require that we conform to the City wide reporting template.

In meeting these reporting requirements, we have simultaneously taken into account the juristic nature of the JRA as a company and tried to meet the recommendations of the International Integrated Reporting Framework (IIRF). While striving to meet these diverse requirements we have strictly adhered to the directives of Treasury and thus do not always follow the recommendations of the IIRF. This has also resulted in a number of anomalies in the report which arise from the need to meet the sometimes conflicting reporting requirements. The numbering of items strictly adheres to the Shareholder and Treasury format and thus does not always follow the sequence which best practice reporting may indicate.

Our aim behind this report is to provide information to all our stakeholders in a manner which allows for transparent and clear communication of useful and succinct information. To this end we want to provide a true picture of the JRA across the areas of performance and sustainability with a clear link to both our strategy and risks.

Within the City guidance on the report structure we do not provide a stand-alone sustainability report.  A section of the report is however devoted to the concept of sustainability and we continue to work towards a point where we will be able to provide a comprehensive sustainability report. We remain some way from being able to consider having any of the elements of the sustainability report externally assured.

We believe that our report still meets most of the requirements of Integrated Reporting in so far as we provide both historic and forward looking information about the JRA in a clear, accurate and transparent manner and thus enable all our stakeholders to gain insight into our business.

In line with recommendations from the previous year, this year we strive to produce a more concise report and thus the detailed information is provided, not as part of the report, but as links to information available on our website.

We will continue to look for ways to improve our reporting and remain committed to the principles of Integrated Reporting.

Materiality Matrix (determined by understanding our Stakeholders)

In determining materiality for purposes of our reporting we have given priority to matters which are of high concern to our Stakeholders and which have a significant impact on our business and our ability to meet our mandate and achieve our strategy.

| Reference Point |  | Substantive Stakeholder Concerns with impact for JRA (Risks) |
| --- | --- | --- |
| Stakeholder Feedback – formal and Informal | External | - Service Delivery and productivity (Customer charter commitments) - Enhanced mobility (Corridors of freedom, bridges) - Financial stability - Procurement (BEE), empowerment and transformation (Supply chain management) - Capacity – internal and through outsourcing / empowerment (Jozi@Work) - Health & safety and remuneration - Fraud - Governance - Environment (Green and Blue economy) - Communications and information dissemination - Enhanced technological utilization (Smart City) |
|  | Internal |  |
| Shareholder Compact | Customer Charter |  |
| Service Level Agreement |  |  |
| Service Delivery Agreement |  |  |
| Strategy | City |  |
|  | JRA |  |
| Business Plan / SDBIP/ Pips |  |  |
| Company Score Card (KPIs) |  |  |
| Risk register |  |  |

What our Stakeholders want to hear about

Summary of the significant frameworks and legislation used to prepare this report

- Municipal Finance management Act (MFMA)

- Generally Recognised Accounting Principles (GAP)

- International Financial reporting Standards (IFRS)

- Municipal Systems Act (MSA)

- King III Code on Corporate Governance (King III)

- International Integrated Reporting Council Framework and discussion papers (IIRC)

- Global Reporting Initiative Framework (GRI – G4)

- Joburg 2040 Growth and Development Strategy (GDS)

- 2012/16 Integrated Development Plan (IDP)

Assurance Process for Integrated Report

The Board is responsible for ensuring that there is effective leadership and decision making regarding the preparation and presentation of the integrated report, including the identification and oversight of the employees actively involved in the process.

To this end the Board, assisted by its various Committees, has applied its collective mind to the report and is satisfied that it fairly represents the status of the company.

The Board approved the 2015/16 integrated report together with the financial statements, in line with the combined assurance process followed, on the 2nd December 2016.

________________		    __________________	        ___________________

Ms J Manche			   Mr H Mashele		        Ms L Mashamaite

Board Chairman		   Chairman: Audit and              Chairman: Social and

Finance Committee	       Ethics Committee

    - Chapter 1

    - CORPORATE PROFILE & LEADERSHIP

  - Company Profile and overview of the entity

The JRA is the roads agency mandated by the City of Johannesburg with the design, construction and maintenance of roads and roads related infrastructure within the City of Johannesburg.

The Johannesburg Roads Agency (SOC) Ltd commenced its business on the 01 January 2000. The City of Johannesburg (COJ / the City) is the sole shareholder of the Company, which was formed as an alternative service delivery mechanism regulated under Chapter 8A of the Municipal Systems Act.

The JRA is a registered State Owned Company (SOC) and is thus also regulated by the Companies Act 71 of 2008 (the Companies Act) and exists as a separate legal entity from its shareholder. The business and affairs of the JRA are managed by the Board while taking into account its authority, and responsibility, as an accounting authority in relation to the City.

The performance of the entity is measured against the deliverables contained in the agreements with the City and which are translated into Key performance Indicators (KPIs) contained in the company score card as more fully explained in the Performance Management section of this report. (Section 4.4)

From a governance perspective, the JRA falls within the transport sector together with the Transportation Department and Metro bus (COJ entity). Administratively, the sector is responsible and accountable to the City Manager whilst politically it is accountable to the Member of the Mayoral Committee (MMC) responsible for Transportation.

1.2 Our Delivery Model – how we do what we do!

The JRA is a service delivery agent for the City of Johannesburg and as such we have a socio-economic responsibility to balance the available public funding and the service requirements of the rate payers, and road users, of Johannesburg. The JRA business plan must follow a development process with includes extensive consultation and alignment with both the City, and National, imperatives which determine the optimum utilisation of our various capitals. This in turn informs out targeted and outcomes which once again feed back into the on-going consultative process.

The current model of service delivery is a mixture of in- and out-sourced functions with our people, buildings and equipment being the bedrock of our service delivery. Day to day maintenance is primarily an insourced function supplemented by service providers appointed in terms of our procurement policies and the Jozi@Work programme. The capital projects, which include both construction, re-construction and rehabilitation projects, are outsourced to service providers who are then overseen and monitored by our in-house Infrastructure Development department.

The four core operational departments, being Regional Operations, Mobility & Freight, Planning and Infrastructure Development, are supported by Corporate Services, Performance Governance &IT and Finance departments.  The service delivery element of the business is organised into seven regions, structured around depots, with traffic signals and RSD being stand-alone depots. Strategic assets, including the motorways depot, asphalt plant and the laboratory, are also managed under Regional Operations.

The following model demonstrates our business model.

NDP

GDS 2014

5 Yr IDP

1 Yr IDP

Roads

Out Source

In Source

Human Capital

Risks and Opportunities

SDBIP

PIPS

3 +1 Yr Budget

JRA

National and City

Bridges

Planning

Regional Operations

Mobility & Freight

Infrastructure Development

Finance

Corporate Services

Performance Governance and IT

Manufacturing

JRA Strategy 2017

Traffic Systems & Signals

Intellectual

Natural

Budget

Business Plan

Score Card

Storm water Infrastructure

Financial

Social / related

Regulations

Stakeholder consultations - needs and demands

Outputs

Inputs

Outcomes

- Meet JRA mandate

- Enhanced Mobility

- Meet needs and demands of Stakeholders

- Support National, Provincial and City Strategic Objectives

Our people, buildings and equipment are the bedrock of our service delivery. The business model and structuring of the JRA sees the company managed by six Heads of Department (HoDs) and the Chief Financial Officer, reporting directly to the Managing Director, who is also the Accounting Officer as legislatively defined.

Region; Area. A; Diepsloot and Kya Sands,Dainfern, Midrand, Lanseria, Fourways. B; Randburg, Rosebank, Emmarentia, Greenside, Melville, Mayfair, Northcliff, Rosebank, Parktown, Parktown North. C; Roodepoort, Constantia Kloof, Northgate, Florida, Bram Fischerville. D; Doornkop, Soweto, Dobsonville, Protea Glen. E; Alexandra, Wynberg, Sandton, Orange Grove, Houghton. F; Inner City, Johannesburg South. G; Orange Farm, Weilers Farm, Ennerdale, Lenasia, Eldorado Park, Protea South. Strategic assets: Fleet & Plant Asphalt Plant Laboratory Resurfacing Depot Motorways Depot Traffic Signals Depot

Regional Division:

The Company’s Head Office is situated in the Central Business District (CBD) of Johannesburg.

###### 1.3	Strategic Objectives

###### Our Vision:	The JRA’s vision is to be the best city roads authority that enables economic growth and sustainability.

Our Mission:	The JRA’s mission is that we commit to provide quality roads that are accessible, safe and liveable for our communities

| ###### Our Core Values: | ###### Respect | ###### Caring for the customer, prioritising communities, ensuring equity |
| --- | --- | --- |
|  | ###### Accountability | ###### The man in the mirror, responsible actions |
|  | ###### Ubuntu | ###### Compassion for communities and road users, empathy, humility |
|  | ###### Cooperation | ###### Working together, integration, collaboration and pooling resources |
|  | ###### Honesty | ###### Ethics, transparency, doing the right thing |

Alignment of JRA Strategy and short term Business Plan to the National and City Strategic Plans and Objectives

As both a Municipal and Stated Owned Entity the JRA participates in a regulated process to develop the strategy which must support that of the City, the Gauteng Province and National Government. The process results in short, medium and long term objectives which are measurable and supported by the necessary budget allocations.

The City’s long term vision is set out in the COJ Growth and Development Strategy (GDS) 2040.  Ten priorities (PIPs) have been identified to realise this strategy and the 5 year Integrated Development Plan (IDP) translates these long term outcomes into implementation programmes.  The JRA has defined its role in supporting the City’s PIPs and its programmes and priorities are geared to ensuring that the City’s objectives are achieved.

The PIP to which the JRA responds is that of sustainable human settlements, which has a Joburg Strategy 2000 outcome of providing a resilient, liveable and sustainable urban environment underpinned by infrastructure supportive of a low-carbon economy. The JRA contributes through improved mobility and urbanisation which translates into the road resurfacing, gravel road upgrade and the conversion of open drains programmes.

NDP: National Development Plan

GDS 2040: Growth and Development Strategy 2040

SDBIP: Service Delivery Budget Implementation Plan

PIPS: Prioritised Implementation Projects

3 Yr indicative budget and 1 Yr approved budget

SHORT TERM

MEDIUM /SHORT TERM

LONG TERM

JRA Strategy

The JRA has developed the JRA Strategy 2017 which is reviewed annually at a joint workshop attended by management and the Board (cross reference to LINK: www.jra.org.za – strategy 2017). During the 2016/17 management will commence with the review of the strategy which will be aligned to the newly elected Council term.

Our Strategy 2017 identifies six strategic objectives which are set out in detail in our on line Strategy 2017 document, and which are summarised as follows:

Adjustment to respond to changing priorities

The JRA Strategy 2017 has been revised during the review period to ensure that our strategy remains relevant and is adjusted, where necessary to meet the changing demands of our environment. This review process also allows us to map our progress in implementing actions which will enable us to delivery on our strategy.

The graph below represents progress of the JRA Strategy 2017, against deliverables as at the end of 2015/16 financial year.

1.4 Value Creation Process

Business Plan Development

The JRA is a service delivery agent for the City of Johannesburg and as such we have a socio-economic responsibility to balance the available public funding and the service requirements of the rate payers, and road users, of Johannesburg. The JRA business plan must follow a development process with includes extensive consultation and alignment with both the City and National imperatives which determine the optimum utilisation of our various capitals. This in turn informs out targeted and outcomes which once again feed back into the on-going consultative process.

Roads

Risks and Opportunities

Bridges

CAPITALS

SDBIP

PIPS

3 +1 Yr Budget

National and City

JRA

Natural

Social / related

Traffic Systems & Signals

Financial

Manufacturing

NDP

GDS 2014

5 Yr IDP

1 Yr IDP

JRA Strategy 2017

Storm water Infrastructure

Intellectual

Human Capital

Budget

Business Plan

Score Card

Regulations

Inputs

Outputs

Stakeholder consultations - needs and demands

Outcomes

- Meet JRA mandate

- Enhanced Mobility

- Meet needs and demands of Stakeholders

- Support National, Provincial and City Strategic Objectives

JRA budget allocation related to the Business Plan

1.5	Message from the Member of the Mayoral Committee (MMC Transport)

It gives me pleasure to present the 2015/16 Annual Report although it relates to the period prior to my appointment. In this regard I acknowledge Councillor Christine Walters under whose guidance the 2015/16 financial year occurred.

Unfortunately, this year the JRA has not maintained its clean audit status. The audit remains unqualified with matters of emphasis. During the review period the entity had to contend with a number of challenges which included the lack of a permanent managing director as well as labour disruptions. Despite these challenges the company was still ably managed by Mr Mpho Kau who filled the managing director position in an acting capacity until the appointment of Dr Phillips in May 2016. We extend our thanks to Mr Kau and the management team for a job well done.

Service delivery remains the key focus of the organisation and in this regard the ability to spend the capital budget allocation and deliver on capital projects remains critical. The JRA spent 85.2% of its Capex budget which fell short of the 95% target but was up from the 2014/15 amount of 71.5%.

The Company has reviewed the JRA Strategy 2017 which is now entering its final phase. Significant delivery milestones have been achieved during the period which will be further improved upon in the coming year. Noteworthy is the road resurfacing programme and the upgrading of the M1 and M2 freeways. The upgrading of the asphalt plant and the laboratory remains on-going with the storm water conversion, and traffic congestion management programmes on track.

This year has also seen the Company pay close attention to stakeholder management with the structuring of the function being streamlined. This, together with an intensive drive against fraud and corruption, will enjoy additional focus in the 2016/17 FY.

Although the newly appointed Managing Director has commenced with a number of initiatives to address service delivery shortcomings, this will be the main area of engagement for the forthcoming period. In this regard improvement interventions have been developed and are being implemented.

The Board of Directors was appointed in March 2016 with Ms Jackie Manche as the chairperson. The Board has in place a Shareholder Compact with the City which regulates the relationship between the JRA and the Shareholder and commits the Board to an agreed list of deliverables. The Compact can be viewed on the JRA’s website. (www.jrs.org.za).

I would like to take this opportunity to extend my appreciation to both the Board of Directors and to the Executive Management Team, especially Mr Kau who has filled the position of acting Managing Director for most of the review period.

In closing I would like to assure the citizens of Johannesburg that I am fully committed to delivery services to all communities within defined organisational priorities and with the focus on the on-going maintenance and upgrade of the infrastructure. In this regard management, and the employees of the Entity, are encouraged to refocus on both routine maintenance as well as the delivery on major capital projects.

_________________________

Councillor Nonhlanhla Helen Makhuba

Member of the Mayoral Committee for Transport

1.6	Foreword by the Chairman of the Board

On behalf of the Board of Directors of the Johannesburg Roads Agency (JRA) it gives me pleasure to present the 2015/16 annual integrated report.  Unfortunately,  the JRA has not managed to retain its clean audit status but still has an unqualified audit outcome with matters of emphasis.

The JRA received a capital expenditure allocation of R 1 340 547 million for the 2015/ 16 financial year of which 85.2% (2014/15 71%) was spent.   Overall performance for the review period showed an improvement on the previous year’s performance from 63.4% in 2014/15 to 72.12% in 2015/16. This level of performance is still not at the level we would like to see and we continue to strive towards improving on that in the current year

During the coming year the JRA Strategy 2017 will draw to a close.  The Municipal Systems Act (MSA) outlines the objectives and procedures for integrated planning and service delivery for municipalities.  The Act further states that municipal councils must: “within a prescribed period after the start of its elected term, adopt a single inclusive and strategic plan for the development of a municipality.”  The JRA has commenced with preparations to develop a new strategy and review its delivery mechanism in line with the strategy.  The JRA looks forward to the strategic review as well as revisiting the organisational priorities under the leadership of the executive mayor and members of the mayoral committee.

We have intensified our focus on ways to address service delivery shortcomings, to this end a number of interventions have been identified and we remain optimistic that these will bear fruit in the 2016/17 period. In addition to focusing on service delivery we have also enhanced our stakeholder engagement processes and it is envisaged that this will enable us to better respond to our customers. We have also reinvigorated our ethics programme with a zero tolerance towards all forms of fraud and corruption. This is being backed with a strict programme of consequence management.

At the Annual General Meeting held on the 15th March 2016 Dr Ramasia was replaced on the board with Mr Govender. I extend to Dr Ramasia our thanks for his contribution to the JRA during his tenure and welcome Mr Govender to the company. Dr Phillips has been appointed as an executive director in his capacity as Managing Director. Save for these changes, the Board remained unchanged. All appointments have been made in accordance with the Local Government: Municipal Systems Act and as a body the Board has the necessary skills, expertise and experience to enable it to fulfil its mandate.

I would like to extend my thanks to Mr Kau for his willingness to assume the role of acting Managing Director for most of the period under review as well as for his steady hand which kept the company on track during a difficult period.

I would like to acknowledge the unerring commitment and effort of the serving Board of Directors and Committee Members who went well beyond expectations during this period to ensure that the entity remained on track.. They gave so generously of their time and expertise and demonstrated their true commitment to the JRA and the citizens of Johannesburg.

Finally I would like to take this opportunity to welcome the new administration, the executive mayor, the MMC for Transport and the mayoral committee. We remain committed to serving the City of Johannesburg, all its citizens and road users.

_________________________

Ms Jackie Manche

Chairman

30th November 2016

1.7	Managing Director Report

As I joined the JRA in May 2016 and thus was at the helm of the organisation for only part of the last quarter of the review period I must commence this report by acknowledging the leadership of Mr Mpho Kau who has been the acting managing director for most of 2015/16.

The JRA has operated under a number of challenges in this review period including labour disruptions, resource constraints and day to day operational issues such as procurement delays and challenges with contractors. That said, we were still able to improve our performance from 63.4% in 2014/15 to 72.12%. This is still not at the level that we are targeting and in this regard a number of improvement initiatives have been developed. These plans are in the implementation phase and cover the areas of Customer Relations Management, Supply Chain Management, Traffic Signals Management and routine road maintenance.

The JRA has maintained a position of financial stability but has regrettably not been able to also repeat the clean audit outcome of the previous two years. This year we have received an unqualified audit but with two matters of emphasis. While this is not the outcome we had anticipated the one matter relates to a restatement in the financials which does not impact the income statement. The other matter relates to monthly reporting on the performance on contractors, which was not done for every month.

Despite the regression from a clean audit to an unqualified audit with two matters of emphasis, this is not a sign that management is not continuing to focus on improving internal controls in the organisation. Management has made detailed commitments to the Auditor General regarding further improvements to internal controls to address all the findings in the 2015/16 audit.

The company has maintained its position of a positive cash balance which stands at R 309 941 million at the end of the year (R 425 737 million at the end of June 2015). The accumulated surplus at end of the year was R 195 499 million as compared to R 166 802 million at the end of June 2015.

The CAPEX spend was at 85.2% (2014/15 - 71%) which, although falling short of the 90% target was an improvement on the previous year. The total CAPEX expenditure incurred for the twelve months was R 1 141 365 million against an adjusted budget of R 1 340 547 million.   We remain confident that our aim of awarding multiyear contracts will deliver an increased Capex spend year on year.  In addition, a number of previously identified shortcomings have been addressed, or are being addressed, through our intervention plans which were mentioned above. These included shortcomings which were identified in the Supply Chain Management (SCM) process as well as challenges associated with project planning and risk identification.

One of the on-going challenges which results in unnecessary delays, specifically in relation to infrastructure projects, is capacity of contractors, including lack of adequate financial resources, inability to fully comply with the SHE requirements and poor construction management capabilities. Stakeholder engagement at a community level in areas where projects are implemented also requires additional attention to ensure smooth implementation. We believe that these challenges will be partially addressed through the implementation of the new Infrastructure Procurement Standards as issued by Treasury as well as efforts to bolster our internal project management capabilities.

We are confident that we will improve on our Capex spend and I am happy to report that the three year CAPEX plan has enabled us as at the beginning of the 2016/17 period to have committed an estimated R927 412 980 million of the Capex budget.

Information pertaining to the status of delivery by each of the departments within the JRA is set out in detail in this Report (see Chapter three); however I would like to take this opportunity to highlight some of our successes.

Our Planning department has completed a number of storm water master plans as part of the flood mitigation strategy, including the preliminary design reports for Braamfontein, Bosmont, Klein Jukskei and Bez Valley catchment areas. The Road Asset Management (RAMS) GIS verification system has allowed us to update the City wide road asset register and to capture images and locations of 700 000 JRA assets. This has improved our ability to pick up defects in all the regions, enhanced proactive maintenance planning and reduced maintenance times, which had resulted in better road conditions and traffic management.

Traffic signals received focused attention. The aging traffic signal control equipment as well as most aging power cables were replaced. Copper earthing mats were installed at the signals most vulnerable to outages due to lightning strikes. To address the scourge of vandalism an infrastructure protection unit was launched.  Remote monitoring systems have been installed at all traffic signals.

Some of the highlights of our Capital Projects are the M1/ M2 Soweto highway improvement project which saw the rehabilitation of three bridges and a portion of the M1 highway. This will be ongoing into the new financial year and includes the M1 double decker bridge as well as the Oxford and Federation bridges.

The roads resurfacing programme continued and supports the maintenance of a quality road network with 587 Lane Km of roads being resurfaced.

After delays with the completion of the Naledi Bridge in the previous financial year, due to the relocation of the 132KV cable, the project was completed and the bridge officially opened to provide safe access for communities previously separate by a railway line.

One cannot mention one’s successes without also acknowledging the challenges. During the year we unfortunately had to dismiss the Head of Department for Corporate Services; however we remain committed to holding people accountable. The short term contract of the Head of Department for Regional Operations will come to an end early in 2016/17 and a recruitment process to fill the position is being undertaken. In selecting a Head of Department the focus will be on the implementation of the intervention plans for that area of the business as well as a turnaround in service delivery, specifically meeting the customer service charter which deals with, amongst other things, our response time to attend to pothole repairs, storm water management, manhole cover replacement, reinstatements, the repair of traffic signals and the provision of signage and road markings.

Another area which has presented challenges is the migration to the SAP system. This project was combined with the City wide project and as a result the JRA was required to adjust its implementation plan, and dates, to coordinate with the City. It is anticipated that implementation will take place in 2016/17. The delay in SAP implementation has resulted in the continuation of some accounting and operational challenges which we had anticipated would be addressed.

One of the areas which I have personally intervened in is the resolution of audit findings, both from our Internal Audit Unit as well as Auditor-General findings. In an effort to strive for an enhanced resolution rate this has been elevated to a level of executive responsibility. During the previous year external audit conducted by the Auditor General a total of 33 findings were raised of which 90%, against a target of 100%, have been found by Internal Audit to be satisfactorily resolved. We continue to drive ethical behaviour through the Management Ethics Forum and we have taken steps to enhance our fraud investigative capacity within the organisation.

The Annual General Meeting in March 2016 saw the replacement of one board member. Our Board and its Committees continue to function well and in line with their terms of reference, approved work plans and corporate calendar.

We experienced labour unrest with the South African Municipal Workers Union (SAMWU) affiliated JRA employees embarking on strike action. This related primarily to salary dissatisfaction which is being addressed centrally by the City of Johannesburg to ensure parity across the various entities.

My staff and I remain conscious of the need to improve the level of service delivery and would like to reassure the Shareholder, the citizens and road users of Johannesburg of our on-going commitment to the ensuring we meet expectations. I believe that the various intervention plans which we have developed will assist us in delivering the desired results. While we strive to meet our customer charter standards we will continue to hold all accountable and will be transparent in what we do and responsible for all our actions.

In closing I would like to thank both the outgoing and incoming MMCs for Transport.  Councillor Christine Walters who has supported the JRA for a number of years and provided guidance and wise counsel, and Councillor Nonhlanhla Helen Makhuba   who took up her role early in the new financial year and who has already demonstrated her willingness to  engage with, and support,  the JRA and management.

Thanks are also extended to the board members who have ably held the course during this past year giving generously of their time and expertise as well as to management and staff who make the JRA what it is.

In closing I would also like to acknowledge the support we receive from the office of the Auditor General and the various group functions within the City of Johannesburg.

As we face a year of change and opportunity I would like to acknowledge the on-going commitment of the Johannesburg rate payers in funding the JRA which enables us fulfil our mandate and our motto of “Mobility made Easy”.

_________________________

Dr Sean Phillips

Managing Director

30 November 2016

1.8 Chief Financial Officer’s Report

I am pleased to report that the financial turnaround achieved in the previous financial year has been maintained with the JRA once again producing positive results.

The detailed financial performance report is contained in section 2.2.3 of this report and the abridged annual financial statements. Without repeating the information contained therein I would like to highlight some of the areas of our 2015/16 financial performance.

The company generated a net deficit of R2.7 million compared to a R182 million surplus in the previous financial year which was mainly attributable to the recovery of a large outstanding amount from the City of Johannesburg in 2014/15. It is also necessary to acknowledge that the nature of our business is service delivery and it is not envisaged that our stakeholders would necessarily be comforted by a large positive bank balance and surplus.

We have continued to achieve another year-on-year reduction in irregular expenditure which is the culmination of hard work on the part of both our contracts management and procurement departments. The irregular expenditure incurred relates primarily to the appointment of a service provider on an emergency basis whose tax matters were not in order at the time of the award and the matter has been referred for further investigation.

The table below analyses five key ratios for the last five years in line with the Financial Development Plan (FDP) of the City of Johannesburg.

| KEY RATIO | Target FDP | 2016 | 2015 | 2014 | 2013 | 2012 |
| --- | --- | --- | --- | --- | --- | --- |
| Current ratio | 1.1 | 1.3 | 1.2 | 1.0 | 0.7 | 0.5 |
| Solvency | 2.1 | 1.51 | 1.4 | 1.1 | 0.9 | 0.8 |
| Debt to Revenue | 45% | 4% | 3% | 4% | 12% | 13% |
| Interest to Expenditure | 7% | 0% | 0% | 1% | 1% | 2% |
| Remuneration to Expenditure | 30% | 47% | 49% | 51% | 56% | 47% |

The target for the current ratio was met in the current year and the solvency ratio target was not achieved in the current year. The trend is that the financial position has improved significantly from the previous two years and the company is solvent in the financial year ended 30 June 2016. The long term debt borrowings and the related interest costs are well within targets following the elimination of the overdraft which affected the cash flows negatively in the past two financial years.

The target on employee costs still remains elusive and is primarily as a result of the business model of the JRA which sees employee costs made up of operational departments who generally work on road repairs and maintenance programmes. The proper allocation of these employees costs (excluding employee costs for road maintenance) results in the ratio reducing to only 13% of total expenditure. The company is labour intensive and is made up of large internal teams for road maintenance.

| KEY COMPONENTS | Target | 2016 | 2015 | 2014 | 2013 | 2012 |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | R’000 | R’000 | R’000 | R’000 | R’000 |
| Bank and cash/(Overdraft) |  | 309 941 | 425 740 | 96 606 | (50 845) | (151 294) |
| Solvency (Insolvency) |  | 391 699 | 348 273 | 108 011 | (46 136) | (152 201) |
| Net Surplus (Deficit) |  | (2 756) | 181 841 | 120 434 | 59 761 | (160 571) |

The net deficit mainly results from an increase in costs associated with costs of road maintenance during the year and the significant budget cuts during the mid-year budget adjustment process.

_________________

Goodwill Mbatha

Chief Financial Officer

30 November 2016

1.9 Company Secretary’s Certificate

Declaration by the Company Secretary in respect of Section 88(2)(e) of the Companies Act

In terms of section 88(2)(e) of the Companies Act 71 of 2008 and the Municipal Finance Management Act, Act 56 of 2003, I certify that, to the best of my knowledge and belief, the company has lodged for the year ended 30 June 2015, with the Companies and Intellectual Property Commission all such returns as are required and that all such returns are true, correct and up to date.

_____________________________

Karen Elizabeth Mills

Company Secretary

Johannesburg 30 November 2016

    - Chapter 2

    - GOVERNANCE

2.1 Corporate Governance Statement

The JRA is committed to the application of the principles of good governance throughout the business including the demonstration of responsibility, accountability and transparency in the effective management of the resources under our control.

Our governance structures meet the requirements of legislation and comply with best practice standards. Governance for the JRA includes a multi-facetted system of checks and balance incorporating our various governance structures, internal and external controls, risk, compliance as well as reporting and oversight as demonstrated in the diagram below.

Governance Framework

We have a governance framework which operates within the overarching legislative framework and extends from the relationship with the sole shareholder, as the representative of the people of Johannesburg, through our Board and Committees and Executive Management Committee.

| 1 | Legislation & Regulations | The entity operates in a regulated environment which includes a number of Acts as well as regulations (e.g. Supply Chain Management Regs / Code of Conduct for Municipal Employees) The annual returns in terms of Companies Act No 71 of 2008 (Companies Act) were submitted in accordance with the legislation. We believe that we have fundamentally met the requirements of major applicable legislation (e.g. MFMA, MSA, Treasury regulations. Where applicable corrective actions with associated time lines for completion have been developed. |
| --- | --- | --- |
| 2 | Board / Committees | Board, and Committees, operate within approved charters / terms of reference and annual assessment with training interventions including a one day IoD workshop having been held. There is an approved delegation of authority to Committees and Executive Management. The annual corporate calendar, including the Board and Committee work plans, is developed in line with the City of Johannesburg’s calendar ensuring that matters are addressed adequately and timeously. |
| 3 | MoI/Compact/ SLA/ SDA | The JRA is directed by the CoJ Governance Framework, the MoI and the various agreements between the Shareholder and the entity We believe that it is incumbent on us to disclose that we have not as yet met the requirements of the Companies Act in so far as we continue to operate under our original Memorandum and Articles of Association. The Draft Memorandum of Incorporation was approved by the Shareholder at the AGM in February 2015 and has been lodged with CIPC; however, it has been rejected. The issues raised are being addressed at a shareholder level. |
| 4 | Mandate/ Vision/ Mission/ Strategy | We have a clear mandate, vision and mission and we have developed our JRA Strategy 2017 within the scope of the COJ GDS 2040 (Growth and Development Strategy of Joburg). |
| 5 | Policies / Procedures / Systems/ Internal Control / Audit | The Board has responsibility for the system of internal control which enables it, together with the combined assurances provided by management, auditors and Committees, to provide a reasonable assurance against material misstatement and loss and of the maintenance of proper accounting records and reliable financial information. The Board is also responsible for ensuring the adequate prevention and detection of fraud and irregularities and the safeguarding of the company assets. The company has an independent whistle blowing facility hotline which provides all stakeholders with a mechanism for the reporting of irregularities. The internal control system is evaluation by the Internal Audit department in accordance with the annually approved audit schedule. |
| 6 | Performance Management and Quality Assurance | There is an established performance management and quality assurance process which enables the company to monitor its performance against agreed deliverables and ensure the quality thereof. (Cross reference section 2.3) |
| 7 | Risk and Compliance | We have a risk management function within the JRA which is dealt with in detail in the body of this report.(Cross reference section 2.6) The company has appointed a compliance officer and has an approved Compliance Policy which has been reviewed in line with that of the CoJ. Compliance remains a core focus for the company and we strive ensure that we are able to meet compliance requirements in terms of major legislation as well as standards, codes and rules associated with our industry. A detailed monthly compliance report is considered by the executive management and submitted quarterly to the Remuneration HR and Social & Ethics Committees, which in turn reports to the Board. |
| 8 | Stakeholder Engagement / Communications | This governance structure is complimented by a structured stakeholder engagement framework as well as a successful communications department. (Cross reference section 2.8) |
| 9 | Reporting Monitoring and Evaluation | The Board is responsible for the preparation and presentation of the information contained in the financial statements and the integrated report as well as the quarterly reports which are submitted to the shareholder and made public. The Business Monitoring and Evaluation unit provides support with the development of company performance scorecard and reporting. Through its various committees the board exercises its monitoring and evaluation function and operational performance, financial position, compliance, risk, including implementation of corrective actions, and actions to correct audit findings are monitored on a quarterly basis. The board and committees also evaluate all decisions of the businesses in line with the various terms of reference and the charter. |

Leadership and Accountability

The board provides leadership based on sound ethical principles and all board and committee members fully subscribe to the Code of Ethical Conduct of the company.

The relationship between the JRA, its Board and the City is regulated in a number of documents. The main ones are summarised below and can be viewed on our website (LINK: www.jra.org.za ).

- Founding documents of the company / Memorandum of Incorporation (MOI) –the MOI has not been completed as some shortcomings have been raised by the Registrar of Companies which are being addressed by the shareholder.

- Governance Framework – regulates such relationship between the City and the Boards of MEs including issues such as the selection, appointment and remuneration of directors.

- Shareholder Compact –signed in May 2015 and is a contract between the City and the Board and enunciates the expectations and commitments between the parties.

- Service Delivery Agreement –signed 27th May 2015 in pursuance of Section 18(20 of the municipal Systems Act which contemplates an agreement between the City and the ME which sets out the framework within which the JRA is assigned the task of rendering services on behalf of the City.

- Service Level Agreement – signed September 2015 and sets out the details relating to the City’s expectation in respect of service levels. This agreement is also a reflection of the Customer Service Charter which embodies the JRA’s commitment to the City and the Citizens of Johannesburg.

The Council, as the representative of the shareholder, appoints the Board of the JRA to provide effective transparent, accountable corporate governance. The Board provides strategic direction, leadership and conducts oversight on the affairs of the municipal entity. The Board is accountable to the Council through the Quarterly meetings with the MMC as the representative of the shareholder. At the quarterly meetings the Chairperson of the Board presents the performance of the entity.

King III

The governance structures of the JRA are committed to the principles of the King III Code and as part of our compliance process we track our compliance thereto. There remain a number of areas of non-compliance which cover the following main areas:

- Broadly there remains a lack of any assurance around the integrated report and there is no provision regarding the external assurance of the sustainability report.

- Given that the JRA is a municipal entity and thus activities are influenced by the socio-political agenda there are limited corporate citizenship policies within the JRA.

- JRA does not have a CIO, however this is a recommendation of the IT Maturity initiative and which is currently being addressed.

- There are some shortcomings around the formalization of stakeholder engagement and the relevant policies are not fully developed nor published.

In this regard you are referred to the detailed report which is contained on our website LINK:(www.jra.org.za) however in summary  include areas primarily relating to corporate citizenship,  succession planning and external assurances on sustainability.

Corporate Citizenship

(Cross reference section2.9)

2.2	Board of Directors

The JRA has a unitary board with both executive and non-executive directors. The Board has overall responsibility for governance and operates in terms of a Board Charter which clearly defines its primary functions including the determination and direction of strategy, review of performance against the business plan, determining and monitoring compliance with policies and procedures and the management of risk. The Board retains effective control of the company and the formal delegation of authority is in place. The Managing Director is the chief accounting officer in terms of the MFMA.

All directors are appointed by the Shareholder annually and the selection and vetting process is driven solely by the Shareholder in accordance with the City’s Governance Framework (LINK: www.jra.org.za -2). All the directors are non-executive, save for the ex officio Managing Director and the Chief Financial Officer, with the role of the Chairman and the Chief Executive Officer being separate. The executive directors have five year fixed term contracts with the company. It is the opinion of the Board that all the non-executive directors meet the definition of independence, in terms of the Companies Act, municipal legislation and King III.

A new managing director, Dr Phillips, and Mr Govender were appointed to the board in March 2016 and Dr Ramasia resigned as a non-executive director. A board induction was facilitated by the Company Secretary and the shareholder representatives, following the AGM and the appointment of new members. A directors’ toolkit is issued annually to all directors.  The balance of the directors and all the independent audit committee members were reappointed after the Annual General Meeting which was held in March 2016.

The governance structure allows that both Board and Committee members have unrestricted access to management as well as all records and information of the Company. The Board has approved a formal process to enable members of both the Board and its Committees to access, at company cost, external advice.

During the year an externally facilitated workshop was held with the board for purposes of highlighting best practice and addressing any also to identify and address any concerns raised at board level. This included facilitated introspection and robust discussion. An internal assessment was undertaken in respect of the all the Committees. The opinion of members was that the overall functioning of the Board and Committees is good. To facilitate on-going development and training membership of the Institute of Directors is offered to all directors and independent audit committee members as well as executives.

In accordance with the legislative requirements the members are all signatories to the company’s Code of Ethical Conduct and make a full disclosure in the form of an annual declaration of interests which is updated as and when any changes in information dictate. Non -executive directors receive no benefit other than director’s fees. Where a conflict does arise directors are required to excuse themselves from the meeting at which such matters are addressed. In terms of the MFMA and Supply Chain Regulation 44 Board and Committee members will potentially be in breach of the legislation should they undertake work for other municipalities. This matter was previously addressed by way of an exemption granted by the previous Minister of Finance, which exemption has expired. This matter has been addressed with the City’s Group Governance department which has engaged with the Treasury Department.

The Board Charter has set out the requisite skills set and responsibilities of the Board and Committees, as a collective. The Board is satisfied that it has the necessary skills and expertise to effectively discharge its mandate.

Directors and Officers Liability insurance cover is in place, through the City, in respect of potential liability attaching to the execution of duties as directors or officers of the company. All cover is in accordance with that available in terms of current legislation.

The summarised information relating to each Board and Committee member is as follows:

- Jackie Manche (Chairman) Qualifications : BA (Hons), Wits and UCT : Special programme in urban and regional studies in developing countries and Master of City Planning (Massachusetts Institute of Technology) : Executive development programme – University of Pennsylvania First Appointment: 2015 February Position: Independent Non-Executive Chairperson and member of Remunerations & HR Committee (Incorporating Social and Ethics) Ms Manche joins the JRA as from February 2015 as the Chairperson of the Board. Her experience includes a wide number of positions within the government sector, including as a consultant, as CEO of ICASA and as a research analysis for a number of financial institutions in respect of public sector projects. She possesses skills in governance, fiscal management and budgeting, systems and capacity building specifically within the public sector.

- Harry Mashele Qualifications: MBA in Marketing and Industrial Engineering, B. Sc in Physics and Applied Mathematics, Senior Secondary Teachers Certificate (SSTC) First Appointment: 2013 March Position: Independent Non-Executive member, Chairman of the Audit & Finance Committee, and member of the Risk & IT Committee Mr Mashele joined the JRA in March 2013. He was appointed as the Chairman of the Audit Committee as of the 2013 and was reappointed for the 2014/2015 Financial Year. He served as a member of the Service Delivery Committee in 2013/2014 financial year. His skills include Transport and Logistics specialist, Corporate Affairs and Strategy Development. He is experience in being a non-executive member of the board for varies companies, i.e. Protec, B2B Africa and Metro Trading Company (MTC).

- Lethabo Mashamaite Qualifications: MBA in Business Administration, Bachelor of Technology-Marketing, National Diploma Marketing First Appointment: 2012 March Position: Independent Non-Executive member, Chairman of the Remunerations & HR Committee (Incorporating Social and Ethics), and member of the Audit Committee. Lethabo Mashamaite is a business professional with over 20 years’ experience gained in both the private and public sector. She holds an MBA degree from the University of Pretoria. Her skills include strategy development and execution, turnaround strategies, business process reengineering, marketing and communications, media, new product launches, event management, business management, training, and policy development. Lethabo has management experience and high strategic level experience, having served on boards.

- Erick Ngomane Qualifications: B. Sc. Eng (Civil), GDE (Project Management) First Appointment: 2012 March Position: Independent Non-Executive member, Chairman of the Service Delivery Committee. Mr Ngomane joined the JRA on March 2012. He was appointed a chairman of the Service Delivery Committee and was reappointed for the position for the 2014/2015 financial year. He further possess skills in Public Transport Planning and Studies, Traffic impact studies, Traffic calming and safety studies, Road signs planning and design. He is a member of the South African Institution of Civil Engineers – SAICE. He has been involved in the intensive data collection projects for the preparation on Integrated Transport Plans (ITP).

- Albert Torres Qualifications: B. Com (Hons), Certificate in Theory of Accounting First Appointment: 2014 February Position: Independent Non-Executive member, Chairman of the Risk & IT Committee and member of the Audit & Finance Committee. Mr Torres joined JRA in February 2014. He is a member of the Audit & Finance Committee and the Chairman of the Risk & IT Committee. He is an Accountant by profession. He has many years’ experience in financial management, auditing, forensic accounting, due diligence investigations and consulting experience. He holds professional memberships and accreditations with the South African Institute of Professional Accountants (SAIPA), Association of Certified Fraud Examiners (International Body) (ACFE) and Institute of Commercial Forensic Practitioners (ICFP).

- Nompumelelo Msezane Qualifications: BSc (Ed), BSC (Hons), MSc (Environmental Management), MDP First Appointment: 2012 March Position: Independent Non-Executive member, and member of the Service Delivery Committee Ms Msezane joined the JRA in March 2012. She is a member of the Audit & Finance Committee and the member of the Service Delivery Committee. Her skills include Environmental Management, Water quality management, Water resource management and public participation.

- Linda Nxumalo Qualifications: MBA in Global Business and Business Strategy, Executive Development program BABM (Hons), International Business Management BABM (Hons), International Business Management Executive Development program First Appointment: 2013 March Position: Independent Non-Executive member, and member of the Service Delivery Committee and Remunerations & HR Committee (Incorporating Social and Ethics) Ms Nxumalo joined JRA in March 2013. She is a member of the Remunerations Committee and the Service Delivery Committee. She has the skills in leadership, business transformation, and change management strategy. A strong assertive go-getter woman who has been a non-executive director in a number of companies. Past and Present Board positions include: Metropolitan Trading Company (MTC); Meropa; Domba Investments – partners and Cofounders with Sun International of the Meropa Entertainment World; Ikageng Itireleng (past Board Chairperson) as well as Tshisimane Women Investment Company.

- James Maina Qualifications: BEng (Hons) (civil), MEng (civil), PhD (civil) First Appointment: March 2012. Position: Independent Non-Executive member and member of the Service Delivery Committee. Prof. Maina joined the JRA on March 2012. He was overseas during 2013/14 and was reappointed to the Board in October 2014. He is a university Professor with skills in road construction materials, road pavement analysis, design, evaluation and construction practices as well as Auditing for Quality Assurance and Quality Control in road construction projects.

- Poobalan Govender Qualifications: B.ED, H.ED and B.Sc. First Appointment: March 2016 Position: Independent Non-Executive member, Mr. Govender was appointed to the Board of the JRA at the AGM on the 15th March 2016. He has held a number of positions in education including Acting Principal, Deputy Principal and Head of Science. He has served both Shell & BP and Shell Chemicals as a Research and Development Chemist. Mr. Govender was involved with process optimization studies on the production of Epoxy and Polyamide resins. He was, in the early 80’s, invited to be a part of the team at the Shell Research facility in Amsterdam to investigate and establish process controls for a low energy manufacture of epoxy resins. He has a wide experience in Quality Control and Laboratory Management. Mr. Govender currently serves on the Risk & IT and the Service Delivery Committees.

Please cross reference to Executive Management Table for information pertaining to Executive Directors – Managing Director and Chief Financial Officer

Attendance at meetings, both Board and Committees, as well as fees paid is set out in detail in Annexure A

Remuneration of both executive and non-executive directors and independent audit committee members is dealt with comprehensively in the Remuneration Report.

2.3 Board Committees and Executive Management

Cross Reference to Annexure A for attendance

The purpose of the Board Committees is to assist the Board with the discharge of certain responsibilities.

All the Committees have defined mandates and operate under approved Terms of Reference, which have been reviewed and updated during the current year. The chairs of all the Committees are Board members and report to the Board quarterly. Members have unlimited access to all information, and staff members, as they deem necessary to enable them to fully discharge their duties.

All the Committees have complied with, and discharged, their duties in accordance with the approved Terms of Reference and legislation.

The Committees are as follows:

| Body | Composition | Mandate |
| --- | --- | --- |
| Audit and Finance Committee | The Committee is comprised of three board and three independent Audit Committee members. The inclusion of three non-board members is not in line with the Companies Act, however, the MFMA takes precedence and these appointments are in accordance with the MFMA and its directives. All members meet the qualification requirements of King III being, academic qualifications, or experience, in economics, law, corporate governance, finance, accounting, commerce, industry, public affairs or human resource management. Following the Annual General Meeting at which the Shareholder appoints the Audit Committee members, all members were reappointed. Mr Mashele remains as the chairman of the Committee. | The Committee has complied with Section 94 (7) of the Companies Act and Section 166 of the MFMA. The Committee has a specific mandate which is set out in detail in the Terms of Reference (available on the JRA website) and which is summarised as follows, with references to the MFMA: - Responsibilities relating to Internal Control [s 166 (2) (a) (i)] - Responsibilities relating to Internal Audit Services [s166 (2) (a) (i)] - Responsibilities relating to Accounting and Financial Reporting [s 166(2) (a) (iii) & (iv)] - Responsibilities relating to Performance Management & Performance Evaluation [s 166 (2) (a) (v)] and [s 166 (2) (a) (viii) respectively] - Responsibilities relating to Corporate Governance [s166 (2) (a) (vi)] - Responsibilities relating to Corporate Governance - Responsibilities relating to the External Audit Function performed by the Auditor-General [s 166 (2) (c)] - Responsibilities relating to Ethics and Forensic Investigations [s 166 (2) (a) (ix) & s166 (2) (d)] - Responsibilities relating to Reporting [s 166 (2) (a), (b), (c), s121 (3) (j) and s121 (4) (g)] The Committee is also mandated to: - Make submissions to the board on any matter concerning the company’s accounting policies, financial control, records and reporting; - Performed such other oversight functions as determined by the Board. |
| Risk and IT Committee | The Committee is comprised of three non- executive Board members with the Managing Director and the Chief Financial Officer also serving on this Committee. Following the Annual General Meeting Mr Torres was again confirmed as chairman with Mr Mashele, Ms Msezane, Prof Maina, and Mr Govender appointed as members. The Head of Department (Performance, Governance, IT – includes Risk Management), Manager: Risk and the Manager: IT are invitees to the meetings. | The Committee’s mandate encompasses the oversight of Risk as well as Information Technology. It must be noted that risk oversight is the responsibility of the Audit Committee in terms of the MFMA and thus the Committee reports through to both the Board and the Audit Committee in accordance with its terms of reference and includes the submission of the minutes of the Committee to the Board. The chairmen of the Audit and Finance and Risk and IT Committees serve on both Committees, and on the Board. |
| Service Delivery Committee | The Committee is comprised of four non- executive Board members with the Managing Director also serving on this Committee. The respective operational Heads of Department are invitees to the meetings. Following the Annual General Mr Ngomane was confirmed as chairman of the Committee together with Ms Msezane, Ms Nxumalo, Mr Govender and Prof Maina, all of whom are independent non-executive directors. | This Committee oversees the main function of the JRA and is of critical importance in overseeing service delivery and the performance against the Customer Charter Standards. The Committee is thus mandated to exercise oversee in respect of Regional Operations (roads and storm water maintenance), Mobility and Freight (traffic signals, road markings and freight management), Infrastructure Development (Capex projects) and Planning. |
| Human Resources, Remuneration and Social & Ethics Committee | The Committee consists of four independent non-executive directors and the Managing Director is also a Committee member but only has a vote in respect of the social and ethics mandate of the Committee. He excuses himself from any decisions regarding remuneration and thus the Committee composition meets the practice guidelines of King III. The Head of Department: Corporate Services is a standing invitee to the meeting. Following the Annual General Meeting, Ms Mashamaite was confirmed as chairman of the Committee together with Ms Nxumalo, Ms Manche and Mr Ngomane who are all independent non-executive Board members. | This Committee has a dual function in so far as, in addition to overseeing remuneration and human resource issues, it fulfils the legislated social and ethics mandate. In terms of the Companies Act (Social and Ethics Committee) the Committee oversees sustainability and a detailed Social and Ethical Committee Report is prepared and submitted to the Committee quarterly. |

Executive Management Team (EMT)

The EMT is comprised of the Heads of Departments and the CFO as set out below. EMT operates with approved Terms of Reference and takes responsibility for the overall management of the Company.

Dr Phillips was appointed as the managing Director in May 2016 following the resigned of Mr Macozoma in the previous year. During the greater part of the review period, Mr Kau occupied an acting managing director position.

In April 2016 Mr Matsuma, HoD: Corporate Services was suspended and finally dismissed in June 2016 following a disciplinary process which took the form of a pre-dismissal arbitration process. Mr Motsherane, the Ops Manager Human Capital Management has been the acting head of department and will continue in the acting position pending the finalisation of the recruitment process to replace Mr Matsuma.

The current EMT is made up as follows:

Sean Phillips (51yrs) Qualifications : Master of Management (MM) (Cum Laude); Doctorate (PhD); Master of Science (MSc); Bachelor of Engineering (BEng Hons). Position: Managing Director Dr Phillips joined the JRA in May 2016. His previous appointments include Chief Executive Officer, Municipal Infrastructure Support Agent; Director General, Department of Performance Monitoring and Evaluation, The Presidency; Managing Director of Global Sustainable Development (GSD); Programme Manager: Competitive Supplier Development Programme, Department of Public Enterprises; Chief Operations Officer, National Department of Public Works; Head of Department, Public Works, Limpopo (at the time, the Department of Public Works in Limpopo was responsible for the provincial road network in addition to government buildings); Chief Director: Roads and Bridges, Department of Public Works, Limpopo (including Chairperson of the Board of the Northern Province Road Agency; Director: Public Works Programmes, Department of Transport and Public Works, Gauteng; Researcher, Department of Civil and Environmental Engineering, University of the Witwatersrand; Engineer, James Croswell and Associates Consulting Engineers.

Mpho Kau (45yrs) Qualifications : B. Tech Degree in Civil Engineering Position: Head of Department: Infrastructure development Mr Kau joined the JRA in 2009 and is the head of the infrastructure development department which deals with the Capital Expenditure Projects. As HoD: ID Mr Kau is responsible for the Capex budget. His previous appointments include Director of Technical Services at Ukhahlamba District Municipality and Office Manager and Senior Technician at BKS (now AECOM). He is a Member of the Institute of Municipal Engineers of South Africa (IMESA). He has previously worked in the consulting and construction sectors.

Goodwill Mbatha (40yrs) Qualifications : CA(SA) Position: Chief Financial Officer/ Finance Director Mr G Mbatha joined the JRA in 2012 as CFO, and in this capacity has overall responsibility for the JRA finances. His previous appointments include Senior Manager at Deloitte and Senior Manager at the Auditor General. He is a Member of the South African Institute of Chartered Accountants. He has previously worked in the financial and auditing sectors.

Thulani Makhubela (44yrs) Qualifications : Bachelor of Laws (B.luris), Bachelor of Laws (LLB), Certificate in Advanced Labour Law and Certificate in Executive Development Programme. Position: Head of Department: Planning Advocate Thulani Makhubela has been with the JRA since 2004 and moved to the position as head of planning in 2007. As HoD: Planning he is responsible for the development of business strategies, policies, procedures and performance standards of the JRA, as well as monitoring and reporting on the overall performance of the company. The Planning department is also responsible for development control, design and general co-ordination of infrastructure development. His expertise and previous appointments include working as a Labour Law Consultant for the Counsel for Workers Rights, Legal Advisor for the University of South Africa and practicing as an Advocate. He has worked in several other entities holding various executive positions. He holds various Non-Exec Directorship including, Board: Black Bond (PTY) Ltd (Chairman) and Mathew Goniwe School of Business Leadership (NED).

Darryll Howard Thomas (61yrs) Qualifications: MSc. Engineering (Transportation Engineering) / BSc. Civil Engineering / Datametrics Diploma / Pr. Eng Position: Head of Department: Mobility & Freight Mr Thomas joined the JRA in April 2013 as HOD: Mobility & Freight Department, and in this capacity has overall responsibility for the Johannesburg Traffic Management / Traffic Control (including traffic signals) / Intelligent Transport Systems (ITS): Traffic Engineering (including geometric / traffic signal design and traffic safety design); Freight Movement Support and Infrastructure Protection (mitigating the effects of vandalism) He has previously only worked in the Transportation Engineering Sector including eThekweni Transport Authority (Durban); Johannesburg Roads Agency: and Private Sector as ITS and Transportation Consultant He is a Member of the ITS SA, having served on the Board from 2001 to 2012, including 2 years as President

Fikile Ramatseba (43 yrs) Qualifications: B.Comm. (Accounting Finance, Business Administration), MBL (Business and Corporate Strategy, Advanced Financial Accounting, Investment Analysis and Porfolio Management), Senior Management Development Programme, Certificate in Insurance and Risk Management, Development and Management in Local Government U – UKZN, Unisa, Stellenbosch, Wits Position: Head of Department: Performance, Governance, Information Technology Mrs Ramatseba joined the JRA in February 2015 in the capacity of Head of Department: Performance Governance and IT. She is responsible for Business Performance Management and Quality Assurance; Risk Management; Legal, and Information Technology (IT). She is also responsible for seamless integration of JRA departments and until recently the coordination of the MD’s Office including Internal Audit, Company Secretariat and Stakeholder Management and Inter-Governmental Relations. She has approximately 20 years’ experience in the public (SARS, Transnet) and private sector (Unilever, Tetra Pak, Sanlam, Mutual & Federal), in the areas of accounting, corporate governance, strategy, operations, public-private-partnership, supply chain management, outsourcing, IT, programme/project and people management. She is a member of the Institute of Directors and Institute of Risk Management. She has and continues to serve in a board and board committees of listed and public entities.

Seadimo Sindane (42yrs) Qualifications: BTech Civil Eng/Transportation Planning; and National Diploma in Civil Engineering Position: Head of Department: Regional Operations Ms Sindane joined the JRA in March 2015 on a short term contract ending September 2015 as the Head of Regional Operations. In her capacity she has overall responsibility to provide strategic direction to the Department and oversight role for all the 7 regions of the City. She was a Site Engineer in North West Department of Public Works responsible for construction of rural roads. From there she joined the private sector as a Transportation Engineer focusing on transport studies for public and private sector developments. She further enriched her Transportation skills when she worked for City of Johannesburg Transport Department. She received a balance of transport planning and operations when she joined the FIFA Local Organising Committee as a Transport Manager for all World Cup host Cities. She got introduced to planning for Economic Infrastructure when she joined BlueIQ Pty Ltd. Her responsibilities at BlueIQ included conducting and facilitating feasibility studies, implementation of programs and projects, development of key economic infrastructure master plans and reporting to relevant structures within the agency and government.

Permanent Invitee: Ms Boaratwa Leshope (33yrs) Qualifications : BTech Internal Auditing and Certified Fraud Examiner Position: Chief Audit Executive (Ops Manager Internal Audit) Ms Leshope joined the JRA in August 2009 as an Audit Manager and was promoted to the position of the Operations Manager Internal Audit in December 2012. In this capacity she has overall responsibility for the management of the Internal Audit Function which includes fraud investigations and awareness. Her previous appointments include working as an Assistant Director and Senior Internal Auditor at the National Department of Public Works, Port Elizabeth Region. She is a Member of the Institute of Internal Auditors and Association of Certified Fraud Examiners). She has 9 years auditing experience with 7 years of experience in fraud examination.

2.4	Remuneration Report

The JRA falls within a number of broad remuneration philosophies by virtue of its positioning as one of a number of wholly owned entity of the City of Johannesburg. As such remuneration is influenced by a City wide approach and by collective agreements at a municipal level.

Within these limitations the JRA still aims to be an attractive employer able to attract and retain skilled employees. To this end the JRA aims to offer market related remuneration packages while also maintaining internal equity and a system of linking remuneration to job grades.

The Board approves all increases however these are recommended by the Shareholder and are aligned with the collective agreements or the City wide approved increases.

Non-Executive Remuneration

The remuneration of the Board of Directors and Committee members is determined in accordance with the City policy which applies to all entities.  The policy sets the remuneration parameters and scales and was last reviewed in April 2015 and remains unchanged form 2014/15. The approved remuneration is as follows:

| Payment Type | Position | 2014/15 (R) | 2015/16 (R) |
| --- | --- | --- | --- |
| Per Board Meeting | Chairperson | 11 408 | 11 408 |
|  | Member | 5 704 | 5 704 |
| Per Committee Meeting (other than Audit Committee) | Chairperson | 6 845 | 6 845 |
|  | Member | 4 566 | 4 566 |
| Per Audit Committee Meeting | Chairman | 11 408 | 11 408 |
|  | Member | 5 704 | 5 704 |
| Retainer (Annually) | Board Chairman | 45 626 | 45 626 |
|  | Board and Independent audit Committee members | 22 816 | 22 816 |

Payment is made up of a once off retainer that is paid at the end of the financial period, subject to members meeting the criteria set out in the policy; as well as a payment per meeting, subject to attendance. The policy stipulates conditions, over and above meeting attendance, which must be met to ensure payment. There are strict provisions relating to the reimbursement of travel and other disbursements. The full policy is available on the website. (WWW. LINK City Governance Framework)

The City has several agreements with the Board which regulate performance, as set out in Section 1.2 of the Integrated Report. The tangible deliverables are contained in the company Scorecard with the JRA reporting against these performance deliverables quarterly.  The performance against the targets is audited annually.

During the review period the Committees and Board found it necessary to have a number of special meetings occasioned by the fact that the Company experienced some disruption due to the resignation of the Managing Director in May 2015. The process to fill the vacancy was conducted in accordance with the regulations to the Municipal Systems Act and thus also required the convening of special meetings to approve the various stages in the process. These additional meetings have impacted on the fees paid for the review period.

The table below reflects the fees paid to the Non-Executive Directors during the 2015/16 FY

| Name - Non- Executive Director / Independent Audit Committee member | Fees Paid (inclusive annual retainer – rounded to closest R 1000) |  |  |
| --- | --- | --- | --- |
|  | Payment 2013/14 R | Payment 2014/15 R | Payment 2015/16 R |
| KC Shubane (Chairman) (Resigned Feb 2015) | 127 000 | 105 000 | N/A |
| L Mashamaite (Remco chair) | 120 000 | 257 000 | 249 855 |
| H Mashele (Audit Chair) | 118 000 | 216 000 | 191 663 |
| E Ngomane (Service Delivery Chair) | 65 500 | 98 000 | 124 354 |
| L Nxumalo | 90 000 | 113 000 | 152 898 |
| SM Maimane (Resigned Feb 2015) | 52 500 | 18 000 | N/A |
| M Msezane | 52 500 | 96 000 | 122 088 |
| A Torres (Risk Chair) | 20 000 | 155 000 | 155 160 |
| J Maina | N/A | 29 000 | 76 442 |
| MA Ramasia (Appointed Feb 2015 / Resigned 15 March 2016) | N/A | 22 000 | 39 928 |
| J Manche (Chairman) (Appointed Feb 2015) | N/A | 65 000 | 172 262 |
| P Govender (Appointed 15 March 2016) | N/A | N/A | 11 408 |
| J Maboa (Indep. Audit Com. Member) | 50 000 | 66 000 | 61 606 |
| R Theunissen (Indep. Audit Com. Member) | 60 000 | 66 000 | 62 744 |
| B Nyakale (Indep. Audit Com. Member) | 5 000 | 26 000 | 38 790 |
|  | 760 000 | 1 331 000 | 1 459 198 |

Managerial and Executive Level

Employee remuneration includes executive directors (Level 1 MD & Level 2 CFO), management (Levels 3, 4 and 5) and employees (Below Level 5) who fall within the bargaining unit.

Remuneration is determined in accordance with the JRA Remuneration Policy as well as the pay scales set out by the City on an annual basis. During the last quarter of the 2014/15 period the new Remuneration and Reward Policy was developed together with a revised Performance Management Policy. The development of these new policies followed an extensive review of the job descriptions, as well as a skills audit and benchmarking exercise.  The Performance Management Policy was approved in June 2015 with the Remuneration Policies for both permanent employees and senior management finally approved on the 29th March 2016.

All managers (assistant managers up to the Managing Director –level 5 and above) enjoy a Cost to Company (CTC) reward structure as well as a performance bonus.

The CTC package structure comprises a fixed guaranteed package, including retirement contributions, as well as the variable structuring applicable to elective benefits. This structuring allows for a degree of flexibility to take into account employees’ personal requirements. The elective structuring options extend to the choice of medical aid cover and the level of retirement fund contributions in excess of the prescribed minimum.

The performance management process includes the completion of performance management agreements with the company, which include score cards that are informed by the company score card. Management is measured against their score cards and may qualify for performance bonuses of up to a maximum of 14% (as determined by the City for 2014/15) of the total annual remuneration.  Bonus payments are impacted by the overall performance of the company as well as the confirmation of the performance figure as an outcome of the external audit.  During the review period the performance management process was not fully implemented due to a number of challenges with the provisions of the policy which were challenged. As a result the decision not to pay bonuses for the 2014/15 period was reconsidered and a retrospective payment made in the 2015/16 period.  The payment of the bonus for the 2015/16 period is subject to the same challenges and will thus be addressed in a similar manner to that of the 2014/15 period. The policy is being thoroughly reviewed and it is anticipated that a fully functioning performance management system will be in operation in respect of the 2016/17 review period and will be directly linked to measurable individual performance against key deliverables. The details of the company score card can be viewed on WWW.LINK.co.za.

During the 2015/16 period the Managing Director received a 5.3% increase. Levels 2 to 9 received a 7% increase. All increases were effective from 1 July 2015.

The policies applicable to executive employment are consistent with those applicable to all staff. All executives have five year fixed term contracts. No ex gratia payments have been made to any executive or staff member. Remuneration received by the Managing Director and Head of Departments for the 2015/16 FY is set out below. It should be noted that Mr Macozoma resigned with effect from June 2015.

| Position | Gross Salary | YTD Gross Salary | Months Worked |
| --- | --- | --- | --- |
|  | (R) | (R) |  |
| MD | 192 600 | 390 550 | 2 |
| CFO | 126 689 | 1 545 734 | 12 |
| HOD: Corporate Services | 108 448 | 1 324 836 | 12 |
| HOD: Mobility & Freight | 110 028 | 1 344 000 | 12 |
| HOD: Planning | 106 935 | 1 306 193 | 12 |
| HOD: Regional Operations | 110 696 | 1 343 424 | 12 |
| HOD : Infrastructure Development | 113 562 | 1 362 746 | 12 |
| HOD: Performance Governance IT | 115 916 | 1 356 651 | 12 |

Bargaining Unit

A separate remuneration structure is applicable to bargaining unit employees.  These employees’ salaries are structured according to the outcome of negotiations with Organised Labour consisting of the South African Local Government Association (SALGA) and the two municipal unions being Imatu and Samwu. A wage agreement with Labour came to an end in the 2014/15 period and a new agreement (WWW. LINK.co.za) was agreed covering a three year period. This agreement has been implemented and provided for a 7% increase with effect from the 1st July 2015 and thereafter is linked to the Consumer Price Index. The uncertainty around the participation of the JRA in the centralised bargaining unit continues despite an agreement being signed to include all the City of Johannesburg Municipal Entities into the bargaining unit. The challenge remains at a Labour level and the matter is being addressed at a City level. In the interim the wage agreement is accepted by the JRA.  In terms of the current agreement with Labour, employees below Level 5 do not participate in the performance bonus scheme but do qualify for a 13th cheque.

Retention and Incentives

As previously reported, as the JRA is a public entity there is no scope for the establishment of any share incentive / profit share scheme.  The JRA Talent Acquisition and Retention Policy does not have a provision which uses  financial incentives to encourage retention however regular salary benchmarking is undertaken to ensure that salaries remain competitive.  The City wide parity exercise will include a benchmarking exercise of salaries against both City Municipal Entities as well as private companies having similar sized work forces. The outcome of this exercise for levels 7, 8 and 9 was completed in July 2016 and resulted in salary adjustments to bring all employees into the same salary bands. The exercise in respect of the remainder of the employment levels will be completed in the 2016/17 FY.

Retirement

Staff have a variety of retirement funding options available with the company making a contribution in respect of all employees in line with an agreement between the City and Labour and applicable to all Municipal Entities including the JRA.

2.5	Company Secretarial Function

Ms Karen Mills is the appointed company secretary and she meets with the requirements of the legislation and King III. Members have unlimited access to the company secretary who is responsible for the maintaining of the information systems and processes that enable the Board to fulfil its role. The Company Secretary is also responsible to the Board for ensuring that Board procedures are complied with and advising the Board on governance matters. All Directors have access to the Company Secretary for advice and services. Independent advisory services are retained by the Company Secretary at the request of the Board and in accordance with the approved processes.

Ms Mills holds B.Proc and LLB degrees and the Board has satisfied itself that she is qualified to perform her duties in accordance with the applicable legislation and is a fit and proper person for the post.

2.6 	Risk Management and Internal Controls

The company has developed risk management architecture and practises as set out in the risk management policy and framework, including risk appetite and tolerance levels, which are yet to be agreed by the board in 2016/17. The Risk and IT Committee and the Board, retain overall responsibility for the management of risk. The risk methodology incorporates on-going risk identification and assessment, application of internal control mechanisms and mitigation actions, the adequacy and effectiveness of which is monitored and measured by the Internal Audit unit.

The various control mechanisms are outlined in the company approved policies and procedures which are supported by a system of processes and Standing Operating Procedures (SOPs). These controls include, amongst others, the delegation and segregation of duties, agreed levels of authorisation, supervisor, monitoring and reporting.  The Internal Audit unit assess and monitor the application and effectiveness of the controls with reports on the findings of such assessments presented to management and the Audit and Finance Committee, and Board. Recommendations to address any shortcomings are made and remedial actions agreed with management. The implementation of agreed management actions are tracked and reported on in terms of the Agreed Management Actions Policy.  Where shortcomings were identified follow-up audits are conducted or if appropriate proof of implementation requested, to ensure that the recommended corrective action has been taken. This process feeds into the combined assurance model which assists management, generally as the first line of defence to provide assurances to the board and shareholder. The system has inherent limitations and thus even an effective internal control system only provides reasonable assurance with respect to the overall correctness of information presented.  The risk registers informs the annual audit plan which can be adapted during the year to address a changing risk profile.

Financial risk is addressed in the CFO’s report (section 1.8) save to say that the JRA maintains a system of financial controls for the purpose of ensuring effective financial management and to protect against material loss and unauthorised acquisition, use or disposal of assets. Transactions must also be properly authorised and recorded. Underpinning financial controls is the entrenchment of a strong ethical climate as more fully set out in the company Code of Ethical Conduct. Controls include the recruitment and selection process and the screening and checking of prospective employees, the required annual declaration of interests and on-going training and development of staff.

Following the assessment of our risk management processes in the previous year we have continued with our improvement programme and enhancements to the system and methodology which have delivered a more effective risk management outcome. Despite these steps the Risk Maturity Assessment conducted in 2015/16 delivered not only a poor response rate from management but also highlighted the need for further interventions. The assessment results have been noted with a follow up assessment and risk awareness and training campaign to be undertaken in 2016/17.

We consider risks across the business which include, but are not limited to, strategic, operational, key projects, fraud and ethics risk. The transfer of risk takes place within the insurance strategy which falls under the City of Johannesburg. In addition to the register of strategic and operational risks, a register of emerging risks and risk/loss events has also been developed to identify potential risks. In line with this activity major projects are assessed for emerging risks as well as the tracking of potential risks against a loss event register. This will enable the company to limit the number of unexpected and unusual risks.

The strategic risk register is revisited annually by way of a workshop with the participation of Board members, the Group Risk department (City of Johannesburg) and a wide representation of management. The risks are aligned with those of the City. The review of the strategic risks remains a standing agenda item for the Board every quarter. We continue to monitor the progress made with the implementation of mitigating actions and the rating of the various risks. It remains the responsibility of each individual, relative to their position, to familiarise themselves with the risk management process, to recognise real or anticipated risks and to take appropriate action. The operational risk register is compiled at a departmental level and reviewed by the Executive Risk Management Committee and Risk and IT Committee quarterly.

The IT disaster recovery plan has been developed however the overall business continuity plan remains outstanding as it was to be developed in conjunction with the City process. This is a major concern to management and responsibility for the development thereof has been escalated. Management has resolved to accelerate the business continuity management in 2016/17 and this would formalize the coordination of related activities such as the IT disaster recovery plan and crisis management.

While the Board, and the Risk and IT Committee, have indicated further enhancements required in respect of the risk management system it remains generally satisfied that the system is suitable for the business and the relevant risk considerations have been taken into account when determining the JRA’s strategy. The Board is also satisfied that the system informs the Board of all the risks facing the Company. The issue of the effectiveness of controls is addressed in the Audit Committee report (section 5.8).

Strategic Risks:

Figure below shows the JRA’s strategic residual risk heat map.

| Risk Likelihood | 5 |  |  |  |  | 2 4 |
| --- | --- | --- | --- | --- | --- | --- |
|  | 4 |  |  | 1 7 | 9 |  |
|  | 3 |  | 12 | 11 3 5 | 8 |  |
|  | 2 |  | 10 |  |  |  |
|  | 1 |  |  |  |  |  |
|  |  | 1 | 2 | 3 | 4 | 5 |
| Risk Impact |  |  |  |  |  |  |  |

| - Inability to achieve Capex target | 4. Ineffective Business Continuity Management | 7. Inability to implement the ICT & Information Security Governance | 10. Lack of integrated asset life cycle planning and costing management |
| --- | --- | --- | --- |
| - Inability to deliver services | 5. Labour unrest | 8. Theft, Fraud & Corruption | 11. Inability to respond to the infrastructure demand due to urban development |
| - Inability to realise the vision of the JRA due to lack of implementation of the strategy | 6. Non-Compliance to legislation, policies and procedures | 9. Inability to attract, develop, manage and retain talent | 12. Inadequate funding and financial management |

2.7 	Internal Audit Function

(Cross refer to section 2.6 above for details regarding internal controls)

Internal Audit provides a supportive role to the management of the organisation and the Audit and Finance Committee of the Board. The units’ primary objective is to provide an assurance function by identifying and evaluating significant exposures to risk, and contributing to the improvement of risk management processes, governance and internal control systems. This is achieved through an independent and objective review of the operation of the internal control systems for adequacy and effectiveness in mitigating risks. The review includes the evaluation of the company’s system of internal controls, as well as identification and reporting of the significant business risks and exposures which are brought to the attention of management and the Audit and Finance Committee. This is achieved through the presentation of comprehensive internal audit reports.

The findings, and recommendations, from these audits are made to management and the Board of Directors. Corrective actions are taken to address control deficiencies and opportunities for improving the systems. The Board, operating through its Audit Committee, provides oversight in respect of the financial reporting process and internal control systems. As previously stated, there are inherent limitations in the effectiveness of any system of internal control, including the possibility of human error and the circumvention or overriding of controls. As a result only reasonable assurance as to the effectiveness of the internal control system can be provided.

The annual audit plan is informed by the risk profile of the company, is approved by the Audit and Finance Committee and also includes follow up and ad hoc audits. During the review period not all audits as per the approved audit plan were completed.  In addition to the areas flagged through the risk process, a number of continuous audits are undertaken in accordance with the Treasury guidelines and the requirements of the Auditor General. These include the Key Control Tests and Performance audits.

The state of internal controls based on the audits completed within 2015/16 financial year is that controls are adequate but ineffective to provide reasonable assurance that JRA objectives will be achieved. The list of audits which took place in line with the approved audit work plan for 2015/16 period is as follows:

| Name Audit Area | ##### Quarter | ##### Opinion Expressed | Rating |
| --- | --- | --- | --- |
| IT General controls audit | Q1 | Adequate but ineffective | Yellow |
| Business Planning and Development | Q1 | Adequate with a need for improvement on the effectiveness. | Yellow |
| Mobility and Freight Infrastructure Maintenance Including infrastructure protection follow up audit | Q1 | Adequate but ineffective | Yellow |
| Key Control Assessment(Q1 to Q3) | Q1-Q3 | Adequate with a need for improvement on the effectiveness | Yellow |
| Legal Services Management follow up Audit | Q1 to Q4 | Adequate but ineffective | Yellow |
| Performance Information Audit (Q4 2014/15 to Q2 2015/16). | Q4 2014/15 to Q2 2015/16 | Adequate with a need for improvement on the effectiveness | Yellow |
| Recruitment Interview Observations | Q1 | Adequate and effective | Green |
| Bids Observations Continuous Audit(Q1 to Q3) | Q1 to q3 | Adequate with a need for improvement on the effectiveness | Yellow |
| Payroll Management Audit | Q2 | Adequate but ineffective | Yellow |
| Asphalt Plant Management follow-up Audit | Q2 | Adequate with the need for improvement on the effectiveness | Yellow |
| Budget Management Follow Up Audit | Q2 to Q4 | Adequate with the need for improvement on the effectiveness | Yellow |
| Contract Management Follow Up Audit | Q2 | Adequate but ineffective | Yellow |
| Risk Management Follow-up Audit | Q3 | Adequate and effective | Green |
| Training and development | Q3 | Adequate with the need for improvement on the effectiveness | Yellow |
| SMME Development Strategy Implementation Audit | Q4 | Adequate but ineffective | Yellow |
| Employee Wellness Management Audit | Q4 | Adequate with the need for improvement on the effectiveness | Yellow |
| Facilities Management Audit | Q4 | Adequate but ineffective | Yellow |
| Fraud Management Controls Audit | Q4 | Adequate and partially effective | Yellow |
| Leave Management Audit | Q4 | Adequate but ineffective | Yellow |

2.8	Corporate Ethics and Organizational Integrity (To be read in conjunction with section 2.11)

The JRA’s Code of Ethical Conduct is based on Schedule 2 of the Municipal Systems Act No 44 of 2003 and has been adopted and endorsed by the Board. In addition hereto we have appointed and ethics officer and established a Management Ethics Forum which operates under approved Terms of Reference, and has management and employee nominated members as well as union representation. An ethics implementation plan, in conjunction with the fraud prevention plan, has been developed and approved for roll out in 2016/17. This includes targeted focus areas per month supported by communications.

We are pleased to advise that the Forum has operated well during the review period and has resulted in the ethics and fraud reports being reviewed by the Forum as an independent oversight body. Confidentiality is maintained and areas which indicate possible shortcomings in fraud, corruption and /or ethical behaviour controls are investigated and remedial plans developed as a proactive intervention.

During the review period an external audit was undertaken which focused on fraud management controls. Some shortcomings were identified and are being addressed.

The Social and Ethics Committee oversees the issue of ethics and receives quarterly reports in this regard.

A concerted effort has been made to ensure that all employees formally declare any interests they have in entities doing business with the municipality and, where such conflict exists, they must obtain written consent for the continuation of such activities. Employees may not accept gifts or donations and a gift register is maintained in this regard. Employees may not engage in work outside that for which they are employed by the JRA. All Board and Committee meetings commence with a declarations of interests. Breaches of the Code of Ethics, as well as other matters of impropriety, may be reported through access to the Whistle Blowing hotline by all stakeholders.

The developments within this area demonstrate the seriousness with which the JRA takes the matter of fraud and corruption as well as management and the Board’s commitment to the eradication of fraud and corruption. The company has taken cognisance of the Regulations to the MSA pertaining to the blacklisting of staff convicted of fraud and corruption which disallows re-employment within government sector entities for prescribed periods.

The JRA is committed to working against corruption in all its forms, including nepotism, extortion and bribery. It is the JRA’s stated policy to investigate all allegations of fraud and corruption and to take the necessary steps against those suspected of such behaviour. This will include the institution of disciplinary steps against employees and may result in the laying of criminal charges against those found guilty. The necessary steps, including criminal and civil action will also be taken in the cases of suppliers, bidders and others found to be implicit in such behaviour. The JRA has a zero tolerance approach to fraud and corruption which will be vigorously implemented.

An externally managed Whistle Blowers facility hotline is in place and all matters reported through the hotline are brought to the attention of the Audit and Finance and Social and Ethics Committees.

2.9	Sustainability Report

(Including report from the Social and Ethics Committee and Stakeholder Engagement Report)

# Background and Methodology

We have considered the format and structure of our sustainability report and have concluded that we have not reached the level of maturity where we are able to prepare a stand-alone sustainability report. We have also taken into account our position as a public sector organisation which is not primarily an income generating company and the format of the overall integrated report as dictated by our shareholder.

During the review period we have given consideration to the recommended GRI framework and while we report against a large number of the indicators we do not fully conform to this best practice standard. We do however make use of the GRI (4) framework which informs our reporting to the various specialised committees overseeing element of the framework which fall within their terms of reference. The sustainability section of this report is not externally assured and we do not make any declaration regarding our application level.

Given the mandate of the Social and Ethics Committee, together with its need to report to Shareholders, it is the view of the company that the issue of sustainability, stakeholder engagement and the report from the Social and Ethics Committee to Shareholders are best incorporated into one report from the Chairperson of the said Committee.

We have considered what the concept of sustainability reporting means for the organisation and accept that it is not an end goal but rather a system of on-going activities and processes which will support and measure our performance against sustainability objectives. We support and endorse the commitment to long term sustainability including the need to balance development pressure and consideration for our environment while simultaneously encompassing both social fairness as well as environmental accountability.

Our starting point when considering our approach to sustainability was to apply the concept of materiality for purposes of identify what business activities  needed to be prioritised for reporting purposes. Our materiality matrix (Cross reference to section 1.2) explains how we prioritised matters with the overriding determining factor being the level of importance allocated by our Stakeholders as well as those issues which have a significant impact on our business, our ability to meet our mandate and to achieve our strategy.

Oversight Structures

The oversight of sustainability, and stakeholder engagement, are functions delegated to the Social and Ethics Committee by the Board. The Committee operates in terms of approved terms of reference and has discharged its mandate in terms thereof and in terms of the legislation.  The Committee reports to the Board quarterly and is required to report to Shareholders annually.

Neither the JRA, nor its auditors in the form of the Auditor-General, are yet at a point where any of the items in the Sustainability Report can be externally assured. This is an aspect of sustainability reporting which will have to be developed within the public entity environment

Material Aspects of Sustainability

The table below represents the major sustainability priorities, linked to the various capitals of the company, and demonstrates the utilisation in support of our long term sustainability:

| Priority | Capital | Actions which have supported the priorities |
| --- | --- | --- |
| Service Delivery and productivity (Customer charter commitments) | Manufacturing and Human | Cross Reference Sections 3 which deals with service delivery performance and more specifically section 3.6 Performance against Objectives. The Customer Charter is the agreement between the JRA and City and regulates delivery of services to the citizens of Johannesburg. |
| Enhanced mobility (Corridors of freedom, bridges) | Manufacturing and Intellectual | The JRA acknowledges the need to provide an infrastructure which enhances mobility while at the same time linking the different areas of the City which were historically separate. The City wide Corridors of Freedom project addresses this need while at the same time supports mobility through the introduction of different transport options. The JRA has contributed to the programme through: - The upgrading of the Turffontein, Empire /Perth and Louis Botha Storm water infrastructure - Upgrade of M1 to GFIP (Gauteng Freeway Improvement Project) standards, repairs to the double decker bridge and to the Oxford / Federation Bridge. - City wide road resurfacing programme within the corridors - Bridge re/construction and repair programme including Naledi/Protea Bridge and flood prevention at Conrad Drive Bridge, Blairgowrie |
| Financial stability | Financial | Cross reference Section 5 – Financial Performance |
| Procurement (BEE), empowerment and transformation (Supply chain management) | Financial and Intellectual | For detailed reporting on Supply Chain Management please cross reference section 2.12 We have supported the development of SMMEs and suppliers through of development of the SMME desk and the establishment of the SMME database. This initiative has contributed to the up skilling of small and medium contractors in the construction environment and has also provided opportunities for partnering between large suppliers and SMMEs. In addition we strictly apply the empowerment imperatives in the selection and appointment of service providers across all areas of our business. Payment of service providers within the required 30 days of invoice as required in terms of the legislation pertaining to state entities continues to be strictly monitored and remains a priority for the company. Implementation of the Jozi@Work programme has resulted in the inclusion of community based groups in the service delivery model. |
| Capacity – internal and through outsourcing / empowerment (Jozi@Work) | Human | Internal Capacity – Cross Reference Section 4.1 Outsourcing – Jozi@Work and empowerment – Cross reference above. The company has commenced implementation the Jozi@Work programme during the year and SMMEs in the respective regions have been registered. Tailor-made work packages have been ring-fenced for award to SMMEs and Cooperatives in both the CAPEX project environment and the maintenance / operations environment. The areas of Enterprise / SMME Development and the support of BBBEE remain a primary focus of the JRA and are in line with the City’s Growth and Development Strategy 2040. Projects are awarded through the Supply Chain Management tender processes and are geared towards supporting entities which meet the legislated BBBEE requirements. The company is also very aware of the need, and benefits, of identifying, developing and supporting SMMEs and proactively work towards this goal. Total Jozi@Work expenditure amounted to R177m with Capex accounting for R111m @8.6% of total Capex and Opex at R106m @30% of Contracted Services. |
| Health & safety and remuneration | Human | Health and Safety – cross reference to Section 3.5 Remuneration cross reference to Remuneration Report Section 2.4 |
| Fraud | Social and relationship | Cross reference Section 2.10 |
| Governance | Intellectual and Social and relationship | Cross Reference - The whole of Chapter Two of the report is dedicated to Governance |
| Environment (Green and Blue economy) | Natural and Intellectual | - Carbon Foot Print: The CoJ Environment Infrastructure Services Department has appointed consultants to assist the CoJ and Entities to update the Greenhouse Gas Inventory. The project is called “Outcomes of GHG Scenario planning and target setting”. CoJ and Entities are participating, providing the necessary information and supporting the consultants were necessary. The JRA Fleet will be tested for Vehicle Emission Testing in 2016/17 to be able to obtain accurate information regarding the mileage compared with the opacity of the smoke. The data will be used for carbon footprint calculations as well as to determine fuel consumption. 4 Hybrid cars are currently in use at JRA as leased by CoJ. - Recycling / resurfacing equipment – The recycling of road resurfacing material is on-going. - Energy efficiency: Facilities Management continues with the on-going implementation and maintenance of energy savings interventions and Power factor correction equipment (PFC) repair is 100% complete which should result in a 20% reduction in power consumption. 70% of the program to install 13 geyser timer switches enabling load limitation is complete. - Air Pollution: The Asphalt Plant emission limits have exceeded the legislative requirements and pose serious environmental pollution and health hazards to the neighbouring residents. Tis in turn led to the authorities issuing a notification to close the Plant. Despite this the provisional atmospheric emission license has been extended to the 30th April 2017 whereafter the JRA will be required to apply for a permanent license. In the interim the Board has approved the replacement of the Asphalt Plant and the process is underway. This will ensure that the requirements of the legislation regarding air quality and atmospheric pollution are met. - Waste Management: A temporary waste storage facilities design and site assessments were carried out in July 2016 and identified shortcomings which indicated that the depots are non-compliant. The establishment of temporary waste management facilities at depots, the cost of which was included in the approved capital expenditure budgets for the depots upgrade. - The ISO 9001:2008 is on-going although the time estimates have slipped. - The Sustainable Urban Drainage Systems upgrade is ongoing. - Congestion management: revised signal designs completed to reduce delay and improve congestion through intersections. Road master planning completed for areas of high density development. |
| Communications and information dissemination | Intellectual and Social and relationship | Cross reference to section 2.9.4 below |
| Enhanced technological utilization (Smart City) | Intellectual | - Launch of advanced version of Find & Fix Mobile App - Cloud based ATMS (Advanced Traffic Management System) ; - Wireless Traffic Signal Technology with Security Surveillance; - Video-based mobile road defect inspection technology; - Intelligent Security (IS) for Road Infrastructure; - Signal Technology for visually impaired |

Stakeholder Engagement

The JRA has a wide range of stakeholders with diverse views that are important to the sustainability of our business. We routinely engage with stakeholders on issues that matter to them and those that are important to the JRA’s activities and service delivery.

In order to positively profile the City, the JRA implemented an integrated Communications and Stakeholder engagement plan. The objectives of the engagement plan are fourfold:

- Improve Stakeholder perceptions and experiences using media and other platforms to build confidence and trust, and to create awareness amongst relevant target publics about JRA in terms of service delivery;

- Focus on Customer and Citizens Relations;

- Enhanced Branding of the City and Flagship Programmes; and

- Informed Internal Stakeholders.

Stakeholder engagement is a two way process and we value the opportunity to enhance our accessibility and provide information about the JRA as a method of enabling our stakeholders to engage with us. We strive to provide information in a clear and easily understood format and expect to receive stakeholder feedback in a responsible and cooperative manner.

Our stakeholder engagement framework sets out our stakeholders and our methods of engagement. We however recognise key stakeholder groups as our customers, staff, shareholder and suppliers. In this regard we would like to highlight some of the engagements as follows:

Customers:

- The JRA bridges flagship project was launched by the Executive Mayor in August 2015 and included a communication campaign on the M1 bridge rehabilitation using radio, print, electronic and social media as well as electronic, road billboards and street pole adverts, and the distribution of 20 000 flyers to road users. Additional coverage included the SANRAL Visual Messaging boards, GAUTRAIN and REAVAYA website.

- Improved media presence and positive coverage significantly improved the overall negative coverage to proactive, neutral or positive coverage.

- The linking of the JRA Find&Fix mobile app to a “Just tell us” media campaign improved overall perception of the company and reinforced the City’s “Active Citizenry” priority focus. It also aimed at improving reporting of all service delivery defects, improving service delivery and improving the relationship between the JRA and its communities. This campaign also ensured the receipt of customer feedback on the quality of service delivered, including compliance with Service Standards. To date, the mobile app has 13 564 registered users and over 63 000 service delivery issues have been logged via this platform.

- Social media has become a vital tool in managing the online reputation and presence of the JRA brand and its daily operations and this platform of engagement with our stakeholders has exponentially increased our social media accounts: Twitter has increased from 4000(March 2014) to 42,400 followers and Facebook has received 36,959 users and 162,063 hits.

- To measure our reputation and evaluate how stakeholders perceive our performance in relation to their expectations, the JRA will be routinely conducting a Bi-annual Customer Satisfaction Survey externally and an Internal Climate Survey internally. This will be used as a baseline for future surveys.

Staff:

An Internal Climate Survey was completed in the previous financial year with valuable insight into the overall “heath” of the entity from an employee perspective. The overall findings reflect that communication, fairness as well as compensation and benefits are key concerns for employees at the JRA. Additional comments from staff also focussed on challenges in leadership and/or managerial skills, human resources issues, integrity as well as career growth and development. The report outlines all “derailers” and drivers and also recommends interventions with timelines. We are currently implementing these recommendations to ensure an engaged and motivated staff complement for the successful execution of our strategic mandate.

Shareholder:

The JRA operates within the framework of the Municipal Systems and Structures Acts and as such reports to the City of Johannesburg quarterly. The Chairman of the Board meets with the MMC (Municipal Councillor) on a quarterly basis to address any issues of a service delivery nature. The JRA regularly receives, and replies to, questions from the Section 79 Portfolio Committee. This is a Committee of the Municipal Council established in terms of the Municipal Structures Act. The Committee is accountable to the Council and has an oversight role. It is made up of councillors from various political parties. The Committee has no decision making powers and can only make recommendations.

Suppliers

Please cross refer to section 2.12

Statutory Obligations

The Group has a formal disclosure in terms of the Promotion of Access to Information Act, 2000 (The Act) in terms of which requests for information will be entertained by the company. Issues are also raised through the office of the Public Protector.

All statutory information required to be published in terms of the legislation applicable to the Group, all requisite submissions and all requests for information, have been fully complied with, although the required information to be published on the company website still remains a work in progress. As part of the compliance process a detailed compliance report is reviewed by management monthly and is submitted to the various Committees and the Board quarterly. The Governance Report (Chapter Two) has been reviewed by the Social and Ethics Committee.

Aspects of sustainability, including, but not limited to, staff, training and employment equity issues are addressed in detail in the Human Resources Report and are not replicated in this report, and should be read in conjunction herewith.

Corporate Social Responsibility Report

As part of the City of Johannesburg we support and endorse the commitment to long term sustainability encompassing the need to balance the economic development and delivery of world class services encompassing both social fairness as well as environmental accountability.

The JRA undertakes a number of social programmes which contribute to the quality of life of our employees, their families, the local communities and society at large. These include, amongst others, SMME development, preferential procurement in accordance with SCM Regulations, access to partnerships through JRA intervention, skills development, internships, and training and experience opportunities in accordance with JRA Policy. One of the targeted projects for the 2016/17 FY is the further enhancement of our CSI programme and the formalisation thereof through the development and of a policy and implementation plan.

2. 10	Anticorruption and Fraud (To be read in conjunction with section 2.8 above – Corporate Ethics and Integrity)

The JRA has a Fraud Prevention Policy, Framework and Plan approved by the Audit and Finance Committee and, in line with the recommendations of the National Treasury Department. The Fraud Prevention Policy sets out the current controls in relation to fraud, theft and corruption and thereof.

As an implementation tool of the Code of Ethical Conduct, the company also has an established Management Ethics Forum as explained in section 2.8 above.

During the review period the Audit and Finance Committee resolved that the Forensic Investigations and awareness be removed from Internal Audit Function to the office of the Managing Director who in turn has delegated same to the Ethics Officer and the Management Ethics Forum. The Ethics Committee Terms of Reference set out an agreed process for the registration, investigation and closing of all reported matters. As part of the process a quarterly report must be submitted to the Audit and Finance and Social and Ethics Committees.

The following table is an illustration of the reported matters from the last three reporting periods:

| Year | 2013/14 |  | 2014/15 |  | 2015/16 |  | 13 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Total /year | 7 |  | 6 |  | 19 |  |  |
| Status | Open | Closed | Open | Closed | Open | Closed |  |
|  | 0 | 7 | 3 | 3 | 10 | 9 |  |
| TOTAL (open) |  |  |  |  |  |  |  |

Open cases categorized as follows:

| NO | CATEGORY | STATISTICS |
| --- | --- | --- |
| 1 | Theft | 2 |
| 2 | Bribery | 1 |
| 3 | Procurement / Contract irregularities | 3 |
| 4 | Fraud | 3 |
| 5 | Payroll fraud | 1 |
| 6 | Service irregularities | 1 |
| 7 | Inappropriate behaviour | 2 |
|  | TOTAL | 13 |

The increase in reported matters does not necessarily indicate an increase in fraud, corruption and unethical behaviour but should rather be seen as a positive result of the enhanced fraud prevention programme and the improved perception of management’s commitment to reports and take action. The on-going roll out of the awareness campaign as well as the recent high profile dismissals and arrests of transgressors is expected to result in increases in reported matters. Management is enforcing the zero tolerance approach to corruption in all forms and  is strictly implementing the regulatory requirement that transgressors be reported so as to enable the enforcement of the reemployment restricts across all state owned entities and government departments.

The external audit on the fraud management controls have indicated some shortcomings which are being addressed however the following on-going challenges remain:

- Capacity to undertake investigations, complete reports and monitor implementation of corrective actions - the utilization of outsourced service providers has proven to be financially unviable and the City is also experiencing capacity issues and is thus not able to assist. Against this background a budget allocation has been made for an insourced resource. It is anticipated that this challenge will be addressed in 2016 and should alleviate the backlog of investigations.

- Delays in feedback on issues referred to the Special Investigation Unit and GRAS.

- Delays or lack of implementation of action plans by management on some of the completed investigations reported.

2. 11	ICT Governance

The JRA does not have a Chief Information Officer and the IT department is managed by the IT Manager on a day-to-day basis. The IT Manager position is currently vacant and has been since February 2016. The recruitment process is currently underway with the Assistant Manager: Enterprise Architecture, filling in as the acting manager with support from the Head of Department. The IT Department reports the HOD: Performance, Governance & IT who reports formally to the Risk and IT Committee on a quarterly basis.

During the 2014/15 period the Board approved the IT Governance Framework which takes into account the legislative framework, including King III, as well as the International Organisation for Standardisation / International Electro-Technical Commission 38500 (ISO /IEC 38500) and the Control Objectives for Information and Related Technology (COBIT) 5. This was accompanied by an implementation plan, which was subdivided into four (4) phases, the first two having been successfully implemented, and was followed with an IT maturity assessment. In 2016/17 the JRA will proceed with the implementation of the third (3) phase, being the IT governance maturity roadmap, which will have a positive impact on the institutionalisation of ICT governance as an integral part of corporate governance within the company.

The outcome of the independent IT governance maturity assessment undertaken during 2015/16 resulted in the company scoring a maturity level of zero with gaps identified with the IT unit, including the lack of a CIO and a proper IT structure. Management has established a formal IT governance maturity project and the process of implementing the IT governance maturity roadmap to achieve the target level of two will proceed in 2016/17 with the anticipated period to completion being  24 months.

The implementation of SAP has also presented a challenge during the review period with the company commencing an implementation programme which was subsequently interrupted at the insistence of the shareholder to enable a City wide alignment and approach to the new mSCOA (accounting and reporting standard) requirements. This has resulted in a delay in the project which will have the knock on effect of delaying compliance with mSCOA beyond 2017. The JRA has however been prioritised by CoJ for SAP template implementation and is actively involved in the project implementation.

2. 12 Supply Chain Management and Black Economic Empowerment

(Cross reference to section 5 Financial Performance)

The Supply Chain Management (SCM) unit is critical to the success of the JRA, is the gate keeper for all procurement and is the primary implementer of the Procurement Policy which seeks to improve financial governance, accountability and transparency in the entity’s procurement processes.

During 2015/16 the Procurement Policy was revised with significant input from the Board and its various committees who have actively embraced the objectives of broad-based Black Economic Empowerment. An implementation plan was developed however this has been deferred pending a further review in the light of the new Treasury issued procurement standard in respect of infrastructure.

The entity’s SCM policies and systems are in compliance with the provisions of the MFMA and the National Treasury: Municipal Supply Chain Management Regulations, 2005 and provide for the exclusion of awards to persons in the service of the state subject to the exemptions and regulations issued by National Treasury from time to time.

During the 2015/16 period the company has, directly through the SCM processes, contribution towards achieving a number of the goals of the Reconstruction and Development Program through the Jozi@Work programme as well as the established of an SMME desk. Jozi@Work targets local communities for the award of ring fenced contracts while the SMME desk will both identify suitable contractors and provide support and assistance to them through the JRA’s strategic partnerships with the likes of banking institutions and other development bodies.  In this way the JRA has promoted SA owned enterprises and SMMEs, has create labour intensive jobs at a local level, has promoted enterprises located in the JHB municipal area for work to be done or services to be rendered in that municipal area, has contributed to the empowerment of the work force by standardising the level of skill and knowledge of workers and has provided training and improvement of management skills and generally contributing to the improvement of communities within the City of Johannesburg.

For performance of supply chain management, the award and value of contracts during the review period please cross refer to section 5 Financial Performance.

The JRA enforces the prohibition against granting awards to state employees through the declaration of interest forms. Employees are required to declare their interests in line with the legislation and these declarations are then monitored. It should however be noted that the process is not effective given the lack of suitable software and tools to further interrogate the declarations or submissions by bidders to ensure compliance and identify possible awards to state employees. One of the mechanisms to deal with the challenge being investigated is to periodically engage the AG to cross reference the various public and JRA databases to identify transgressors. It is anticipated that this will be implemented in 2016/17.

During the year one employee was disciplined and dismissed as a result of a transgression of the disclosure requirement. This sanction precludes the ex-employee form employment by any state organ for a period of two years. If the transgression includes an element of fraud the prohibition on re-employment may extend to ten years.

Continuing challenges with the SCM process have been in existence for a protracted period and are not unique to the JRA. Historically, procurement policies and regulations only catered for normal goods and services including Information Technology.  The process has seriously burdened the SCM capacity specifically given the increased Capex funding allocations to the JRA in recent years without any additional capacity to address the procurement aspects thereof. This resulted in multiple procurement processes for Capex projects which also shifted focus from other procurement.  In October 2015 National Treasury issued Circular 77, providing guidance to municipalities and municipal entities to establish a special supply chain management system for infrastructure delivery, which is better able to deliver value for money, while minimizing the scope for corruption.  The JRA envisages implementation of Circular 77 within the 2016/17 FY which will also address some of the long standing procurement challenges.

BBBEE Expenditure

Year to date BBEE expenditure is:

|  | Total | BBBEE | Percentage |
| --- | --- | --- | --- |
| Quarter 1 | 430 702 578,60 | 348 729 196,77 | 81% |
| Quarter 2 | 568 679 573,21 | 316 315 025,84 | 55,60% |
| Quarter 3 | 196 402 515,04 | 191 924 537,70 | 97,70% |
| Quarter 4 | 505 617 926,52 | 496 613 239,46 | 98% |
| Year to date | 1 701 402 593,37 | 1 353 581 999,77 | 80% |

For 2015.16 year to date, the total spent was R 1 701 402 593, of which R 1 353 582 000 was spent on BBBEE.  This is an 80% spend against a target of 75%.

Achieved 80% against target of 75% of total spend of R 1701 402 593

CHAPTER THREE - SERVICE DELIVERY PERFORMANCE

    - 3.1 Core Business

    - The core of the JRA business is the design, construction and maintenance of roads and roads related infrastructure and thus delivery falls to the three core operational departments, being Regional Operations, Mobility and Freight and Infrastructure Development supported by the Planning department.

Most of the operational activities form part of the deliverables in terms of the Customer Charter, which is summarised below. Further detail is provided in the JRA Company Performance Report (Part 7 of this report).

The fluctuation in service delivery, per activity, measured quarter on quarter is summarised below:

Reinstatements to be completed within 3 days:

Potholes to be repaired within 3 days:

Traffic Signals to be repaired within 24 Hours:

Correction of street names within 7 days:

Manhole covers replaced within 3 days

Unblock Storm Water drains within 3 days:

Road markings / signs repaired within 3 days

The JRA’s AOPO achievement during the period is summarised below:-

| Summary | Q1 | Q2 | Q3 | Q4 | Annual |
| --- | --- | --- | --- | --- | --- |
| Number of KPI’s | 90,9% | 86,9 % | 74,2% | 71,5% | 72,12% |

The full performance information is attached hereto as Annexure B

Capital Expenditure by project is contained in Annexure C

    - 3.2	Day to Day Business

    - The business of the JRA is conducted through the four operational departments and three support departments.

| - Dept. | - Units | Primary Function / Activity | ### Performance Summary |
| --- | --- | --- | --- |
| - Corporate Services | - Human Capital Management | - Human Capital Development - Administration/ Recruitment and Selection - SHEQ - Employee Relations - Payroll and Benefit | - Cross refer section 4 |
|  | - Facilities Management | - Security services - Administration ( Hospitality, printing solutions and records management) - Electrical services - Mechanical services- General Building | - Cross refer section 2.9 - The unit has continued with the depot upgrades addressing the need for ablution facilities, storage space and waste disposal facilities. - The head office building continues to be a challenge with a cost benefit analysis being undertaken to determine whether repairs and upgrades should continue. The lifts are not reliable and repair is costly. The air conditioning and ventilation continue to prove a challenge with the equipment being old and both costly and difficult to repair or replace. This resulted in the closure of the building for a short period during the review period. The lack of a fully effective disaster management plan has added to the problem. Current interventions do not guarantee a long term solution. - Security management is also controlled by the unit and is primarily outsourced. - Environmental improvements have been effected by the unit during the year, most notably the installation of light sensors. |
|  | - Marketing and Communications | - Marketing - Communications - CRM | - Cross refer section 2.9 - The Objective of the unit is to manage the reputation of the JRA through effective marketing, stakeholder engagement, public relations and communications (both internal and external); customer relations management (CRM Logging of client issues and follow ups on outstanding issues with depots), events and branding. - Balancing the need to make a significant impact within the limited budget remains a challenge with the current review period’s budget having been supplemented to ensure information regarding major infrastructure projects has been disseminated to the public to avoid congestion, delays and reputational damage to the JRA. - To measure our reputation and evaluate how stakeholders perceive our performance in relation to their expectations, the JRA will continue to conduct a Bi-annual Customer Satisfaction Survey externally and an Internal Climate Survey internally. |
| - Performance Governance and IT | - IT | - Service Delivery, - Solution Delivery, and - Enterprise Architecture | - Cross refer section 2.11 - The lack of a permanent IT Manager as well as the on-going discussion around the CIO position present some challenges. The City participation in the SAP implementation has resulted in the project delay. The JDE ERP system is dated and any upgrade is dependent on the decision of the COJ regarding SAP implementation and / or JDE upgrade. Obsolete and costly IT connectivity and old hard ware and IT infrastructure has complicated matters however this is now being addressed through a City procurement process and contract IT bandwidth services with MTC The. There is no CIO or ICT Governance Champion and it has been difficult to implement the IT governance framework. |
|  | Performance Governance and IT Performance Management and Quality Assurance | - Business Performance Management - Quality Assurance | - The unit is responsible for business performance and quality management for the JRA, as well as monitoring and reporting on the overall company performance to the Shareholder (City) in terms of legislative and stakeholder requirements. Additional to legislative and stakeholder company performance reporting, the unit manages and facilitates the Total Quality Management system within the JRA (ISO 9001). - The misalignment of the JRA and City SDBIP presents a challenge as do the City reporting deadlines and the lack of clarity on the customer charter reporting standards. The cumbersome Quarterly Reporting formats have been reviewed and an engagement with GG to agree minimum requirements and revised report is in progress. |
|  | - Legal | - Litigation - Contracts - Public Liability | - The unit has struggle with capacitation of the department which has resulted in undue delays in the finalisation of contracts which in turn impacts on the SCM process. The unit manager also resigned during the review period. Inadequate provision of legal services will be partially relieved through the implementation of the standard template for contracts in line with Treasury circular 77. A public liability turnaround plan has been developed and the acquisition and implementation of online legal services has been implemented. |
|  | - Risk | - Risk identification and management | - The Risk Unit is responsible for the implementation of the JRA’s Enterprise-wide Risk Management Framework. The aim of the Risk Management is to embed risk management across the organisation to create a risk aware organisation. - Low organizational risk maturity has presented a challenge with improved risk management awareness at all levels being the focus and including a dedicated slot in management meetings. |
|  | - Stakeholder Engagement and IGR | - Public Affairs - Inter-governmental relations - Marketing and Communications - CRM | - Stakeholder management has presented a challenge during the review period most significantly because of the lack of a consolidated function. As a result the unit has been removed from the department and a restructuring and consolidation together with the CRM, marketing and communications function, both centrally and at a regional level has been agreed for implementation at the commencement of 2016/17 |
| - For Finance please cross refer to section 3.4 |  |  |  |
| - Finance | ### Corporate Finance | - Budgeting - Revenue: Internal - Revenue: External - Production Cost: Asphalt Plant - Work costing - Matching/Treasury - Reporting –AFS - Reporting – Man Acc | - Budgeting and monitoring of expenses against budget - Work order / Job costing - Receipting of goods and services rendered - Matching of orders, GRV’s, D/N’s to invoices received - Treasury (banking) - Cash flow Management - Reporting –Financial Statements (GRAP compliant) - Reporting – Management Accounting - Capital expenditure Accounting/management (CoJ) |
|  | ### Financial Accounting | - Income and Assets | - Revenue - Work orders - Billing - Debtors - Inventory - Fixed Assets - Recoveries - Claims - Bookkeeping |
|  |  | - Expenditure | - Bookkeeping - Expenditure - Creditors - Liabilities - Payments |
|  | Finance Supply Chain Management | - Procurement Processes - Procurement Committees - BBBEE Compliance - Supplier Performance Management | - Procurement Processes- implementation of the supply chain implementation plan - Procurement Committees - BBBEE Compliance - Compliance - Supplier Performance Management - Database Management - Logistics Management – management of inventory (full value chain to the user departments) - Receipting, Issuing of stock, Stock control, Stock counts - Reporting, ordering |
|  | - Contract Management | - Administration - Performance - Spending | - Monitoring and administration - Maintain a contracts register - Management and notifications of expiry - Management of and notifications on contract extensions - Supplier Performance Management - Performance monitoring (administrative) - Evaluation forms - Spending Analysis - Spending against budget - Monitoring of contract value |
| - Planning | - Development Control | - Public developments - Private developments | - Integrated transit infrastructure master planning [including Community-Based Planning (CBP), Jozi Strategic Infrastructure Platform (JSIP), etc.] - Infill roads and storm water planning - Preliminary investigations and designs on future roads - Design intent/environmental authorization - Management of external development risks (JDA, Province, Housing, etc.) - Road Assets Management and Monitoring - Development and maintenance of Road Asset Management Systems - Develop standards and benchmarking programmes - Information / knowledge management - Compliance to all legislative requirements applicable to roads and storm water - Business Plan and Service Delivery Budget Implementation Plan Development - Development and Monitoring of the Corporate Strategy and assist Business Unit/Departments with the development of their own Strategies. - Determine benchmarking standards - Assist Regional Operations with maintenance planning |
|  | - Roads Planning |  |  |
|  | - Storm water planning |  |  |
|  | - Road Asset Management Systems |  |  |
| - Infrastructure Development | - Community Streets & Storm water | - Public Transport Infrastructure - Storm water management | ### Cross refer to section 3.5 |
|  | - Roads, freeways and public transport infrastructure | - Freeways arterials and main roads - Public infrastructure |  |
|  | - Signalling Infrastructure | - Signals Infrastructure - Road Furniture |  |
|  | - Design - Office | - The set up of the design office has been deferred |  |
| - Mobility and Freight | - Traffic Engineering | - Traffic Operations Centre - Traffic signal maintenance / Traffic Signals Depot - Freeway / Arterial Management - Freight movement support - Infrastructure Protection support - Security surveillance - Traffic impact studies - Traffic signal design - Signal timing design - Road safety | - To attend more effectively with traffic signal faults there is a strategy to focus on the root cause of problems (eg. replacing ageing equipment and power cables) and a few of these projects have been completed and are being assessed for improvements made. Likewise, equipment has been installed at all traffic signals (known as the Remote Monitoring System) to enable automatic reporting of faulty traffic signals for more timeous repair. This will complement the fault reporting from the public via social media and COJ Call Centre. - A tender has been advertised to establish an Advanced Traffic Management System which will integrate current fault reporting measures (as mentioned above) and ensure more effective management of traffic signal faults repairs, records and operational reports. - A traffic signal related benchmarking exercise with eThekwini and Cape Town identified that there is a shortage of traffic signal technical staff at the Traffic Signals Depot and this matter is being addressed by creating and advertising additional posts in the current financial year. |
|  | - Traffic Management and Network Support |  |  |
|  | - Freight Movement and infrastructure Protection Support |  |  |
| - Regional Operations | - 7 Regional depots - (Cross reference Page 7) |  | - The issue of performance and the failure to meet the service charter standards has been an on-going problem. During this year we investigated the root cause by conducting a diagnostic study which looked at performance of the in-house maintenance teams. The study was completed in June 2016. The study recommended a 3 year Productivity Improvement and it is envisaged that this will significantly enhance our service offering. - At a regional level we have continued with the implementation of Jozi@Work and the development of SOPs. Engagements to address morale have also taken place. - One of the remaining challenges is the constant disagreements between RO and Performance Management on targets achieved with the root cause appearing to be the different parameters used to draw results from the system. |
|  | - Strategic Assets | - Fleet and Plant - Asphalt Plant - Laboratory - Resurfacing Depot - Motorways Depot | Regional Operations Department has struggled with the issue of asphalt and the need for a complete refurbishment of the plant. The Business case for the new asphalt plant has been approved and procurement and installation of the new plant will be in 2016/17. The Materials Laboratory has also been largely non-functional however the improvement plan was also approved in the 2015/16 period for implementation in 2016/17. The resurfacing programme continues to perform and the maintenance of the BRT system is contracted to the JRA by the dept. of Transport. The upgrade of the fleet has taken place and we have 3 eco-friendly hybrid cars in the fleet. |

    - 3.3	Highlights, Challenges and Future Plans

    - 3.3.1	Planning Department

Planning is responsible for all the Planning function within the organization. This includes Strategic Planning, Roads and Storm-water Planning, Development Control, the responsibility of maintaining the Road Asset Management Systems in the Company.

3.3.2	Regional Operations (RO)

Regional operations manages the routine and reactive maintenance and repairs and the strategic assets (cross refer section 1.1) consisting of the asphalt plant, laboratory, motorways and resurfacing depots. The department is spread over a head office function as well regional and specialized depots.

    - 3.3.3	 Mobility & Freight (M&F)

Mobility and Freight is responsible for managing the mobility on our road infrastructure. This includes networks intelligence management of traffic signals, networks engineering, overload control and infrastructure performance management.

    - 3.3.4	Infrastructure Development (Capital Projects)

Infrastructure Development is responsible for all capital expenditure which includes the rehabilitation, reconstruction, new construction and upgrades of various road, bridge and storm water infrastructure. This development involves the entire process through the design stage, construction, project management up to project handover.

CAPEX Budget

| Year |  | 2013/14 | 2014/15 | 2015/16 |
| --- | --- | --- | --- | --- |
| Total Budget |  | R 737 700 000 | R 1 297 210 000 | R 13 340 000 000 |
| Projects awarded |  | - | R 1 213 525 113 | R 1 468 312 952.26 |
| Budget spent | Amount | R 524 168 405 | R 919 457 805 | R 1 122 000 000 |
|  | % | 71% | 71, 5 % | 84% |

The detailed list of capital projects can be viewed on line at (LINK: www.jra.org.za Capex Projects) and is attached as Annexure C hereto.

  - Financial Performance Year to Date (12 months) period:-

Summary of Financial Position – refer to financial statements section 5

Figures rounded to nearest million

| Year | Cash on Hand | Operating Expenditure | Income | Net surplus |
| --- | --- | --- | --- | --- |
| 2014/15 | R 426 M | R 783M | R 965 M (Over budget by R27 M) | R 182 M |
| 2015/16 | R 309 M | R 935, 5 M (99.1%) | R 954,6 M (Over budget by R35 M) | R 19,0 M |

  - Cash and cash equivalents

The cash and cash equivalents at year end amounted to R309 million compared to a target of R50 million. The target was surpassed due to amounts received from developers contribution, collection of outstanding receivables as well as the Interest earned from a positive cash balance (2016: R32,365 million). This has enhanced the balance sheet mainly the current assets and accumulative surplus line. The JRA has sufficient cash resources to pay short term creditors and manage its net working capital.

  - Revenue management

Subsidy constitutes 78,6% of the JRA revenue, no variance was note on this revenue stream as the full amount was billed and collected from COJ. The remaining 21,4% revenue is from JRA own operations  and has exceeded the adjustment budget by R31, 3 million due to more interest received from the bank as well as more jobbing’s request that anticipated. Other revenue streams such as developers’ contributions and management fees earned on capital projects did not meet expectations as these are dependent on third parties as well as capital expenditure. Cumulatively the revenue target was attained, although exceptions were noted in certain areas.

  - Expenditure management

Overall, the JRA spent R953, 084 million compared to the Adjusted operating budget of R919, 2 million translating into 103,69% spending. The pre-set tolerable variance is 5% over or under budget and therefore the actual results are well within acceptable pre-set levels.

Reasonable steps were taken to ensure that payments to creditors are made within 30 days in line with the MFMA. Throughout the 2015/16 financial year, above 90% of all invoices were paid within 30 days due to the rigorous control on payments implemented by management during the year.  More controls are being implemented to achieve 100% compliance with payments within 30 days.

Irregular expenditure continued to decrease year on year and only R347, 6 thousand was incurred in the current financial year as compared to R756,7 thousand in the previous financial year. Stringent financial controls have been put in place to prevent and detect irregularities.

  - Supply chain management

The procurement plan which details a list of all planned projects aligned to the Service Delivery Budget Implementation Plan (SDBIP) was implemented in full by 30 June 2016, thus committing 100% of the capital budget. This is a significant improvement as compared to prior year. The improvement plan has been developed to progress other areas affecting Supply Chain Management.

  - Portfolio management – Infrastructure capital projects

The JRA manages and implements roads infrastructure capital projects on behalf of the City of Johannesburg and the Adjustment budget for 2015/16 was R1 340, 5 million. The actual expenditure for the year amounted to R1 141, 369 million, translating into 85,1 % capital spend.

The Capital Adjustment budget was decreased by R 75 million from the original 2015/16 budget and the operating adjustment budget was decreased by R 24 million when compared to the original 2015/16 operating budget. The COJ Subsidy payable to JRA was also adjusted down by R 64 million and the JRA own income budget was adjusted up by R 40 million for 2015/16.

Contract Management

Contract performance assessments have been conducted for most projects in consultation with the project managers and business representatives. Departmental meetings are held on a regular basis to discuss contracts within Business Units and the status thereof, i.e. contracts about to expire, contract extensions, price increases and price variation and also performance issues.

Performance evaluation forms are submitted monthly by the contract owners and from the ones received poor performance is estimated to be around 15% when looking at the contracts register.

Performance scoring of the service providers is conducted on a monthly basis but feedback is still at a very slow pace. There are approximately 294 active contracts on the contracts register and all were done in accordance with the National Treasury Regulation Circular 62.

# 3.5	Capital Projects

# During the review period the JRA delivered a number of capital projects and was able to attain a Capex spend of R1.122billion from a budget allocation of R1.340billion amounting to an 84% spend. ) Whilst the target of 95% Capex expenditure was not achieved, this represents a 13% improvement from last year’s 71%. This improvement is as a result of the Medium Term Expenditure Framework for Capex that the City introduced about 2 years ago and starting to yield the envisaged results. The capital projects were completed within scope and budget.

# The capital programme comprised:

- Gravel roads upgrade programme in 8 townships namely; Bramfischerville, Diepsloot, Thulani/ Doornkop, Ivory Park, Orange Farm, Lawley, Tshepisong and Protea South with a combined total of 25.58km of gravel roads upgraded for the year;

- 533.54 lane km of roads resurfaced;

- 15.72km of roads rehabilitated and reconstructed;

- Storm water repairs and upgrades; bridge repairs, upgrades and rehabilitation. The latter included the completion of the iconic Naledi/ Protea North bridge, upgrading of 3 bridges in Soweto between Mofolo Central and Dube; and the commencement of the rehabilitation of the Double Decker, Oxford and Federation bridges on the M1 freeway. A comprehensive marketing and communication strategy was developed and successfully implemented to manage road users and the public that have been impacted by the rehabilitation work on the M1.

| Period | Capital Expenditure |  | % Progress against respective quarterly target | Annual progress (Cumulative) |
| --- | --- | --- | --- | --- |
|  | Per Quarter | Target |  |  |
| Quarter 1 | R 168 619 922 | R 201 082 050 | 83,9%% | 13% of the annual budget |
| Quarter 2 | R 444 915 770 | R 536 218 800 | 82,9 % | 33% of the annual budget. |
| Quarter 3 | R 580 885 000 | R 1 072 437 600 | 54,16 % | 41,1% of the annual budget |
| Quarter 4 | R 1 096 682 832 | R 1 273 519 650 | 86,11 % | 83 % of the annual budget. |

In order to fully spend the allocated budget the JRA embarked on multi-year contracts as from 2014/15 financial year. As a result, for the 2016/17 financial year an amount of R745million (52%) has already been committed as at 01 July 2016, setting a good foundation for a better Capex expenditure in the new financial year. Most of the committed projects are in construction phase, a situation that augers well for future years. An implementation plan has been developed to ensure the balance of the budget is committed by 31 December 2016. Planning for Capex projects is also being done at least a year in advance to get projects ready for implementation at the appropriate time.

The detailed JRA CAPEX Expenditure Report Summary (as at June 2015) is available on LINK: www.jra.org.za.

  - Performance against IDP and City Scorecard

As a wholly owned entity of the City of Johannesburg the JRA is required to align itself with the strategy and objectives of the City, which are set out in the Joburg 2040 (GDS). (Please cross refer to section 1.2 Strategic Objectives).

The JRA’s business plan as approved by the Mayoral Committee takes into consideration both the City and the Company’s priorities and objectives. Using the JRA Strategy 2017, the approved business plan and the 3 year zero based budget process; the key priority programmes for 2015/16 were developed by the company which summarise the JRA’s deliverables for 2015/16.

The JRA’s combined Opex and Capex budget allocation has increased by 39% compared to the previous year. This increase impacts the annual company score card as more funding enables the JRA to commit to more deliverables, specifically with regards to Capex projects.

The JRA has 8 core areas over which work has been divided in terms of the 2015/16 scorecard. These include:

- City Priority Programmes;

- Roads Management;

- Bridges Management;

- Storm water Management;

- Mobility Management;

- Internal processes;

- Finance Management;

- Governance.

The JRA Company Scorecard 2015/16 has been structured as follows:

|  | Program | No of high level Kpi’s (level 1) |
| --- | --- | --- |
| - Program 1: | City Priority program: - Customer Charter (7); - Corridors of Freedom (3) - Community Based Programmes (12) | 22 |
| - Program 2 | Roads Management program | 20 |
| - Program 3 | Bridge Management program | 6 |
| - Program 4 | Stormwater program | 10 |
| - Program 5 | Mobility Management program | 15 |
| - Program 6 | Internal processes | 4 |
| - Program 6 | Finance Management | 5 |
| - Program 8 | Governance program | 3 |
|  | Total | 85 |

A summary of the annual performance against the programs is set out below:

| Program | Description | Q1 | Q2 | Q3 | Q4 | ANNUAL | Reason for decline / improvement |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Target achieved (at least 75% rating) |  |  |  |  |  |  |  |
| Program 3 | Bridge Management | 100% | 100% | 66.7% | 83.3% | 83.33% | Late award of tenders, |
| Program 5 | Mobility Management | 92.12% | 85.8% | 72.5% | 84.5 % | 89.12 % | Implementation of fault notification via sms direct to standby phone |
| Program 6 | Internal Processes | 82.77% | 83.6% | 60.2% | 58.2 % | 82.21 % | Asphalt Plant (Breakdowns, Industrial Action) |
| Program 7 | Finance Management | 88.7% | 78.7% | 81.8% | 90% | 91.69% | BBBEE, CAPEX expenditure |
| Program 8 | Governance | 100 | 77.9 | 66.3% | 72.3 % | 80.50 % | Audit findings resolved; Delays in implementing action plans; |
| Target partially achieved (at least 50% rating) |  |  |  |  |  |  |  |
| Program 1 | City Priority programs | 83.9% | 86.3% | 75.1% | 65.0 % | 50.5 % | Resource capacity and capability; poor planning; materials planning; SCM processes delayed |
| Program 2 | Road Management | 94,8% | 87,6% | 66,6% | 69,5% | 70,68 % | Resource capacity, poor planning, Late award of tenders; SCM processes delayed; contractor performance; contractor labour disputes |
| Program 4 | Stormwater Management | 98,2% | 91,4 % | 79,0% | 61,1% | 73,6% | SCM processes delayed; Impact of weather; |
| Target not achieved (< 50% rating) |  |  |  |  |  |  |  |
| None |  |  |  |  |  |  |  |

The JRA’s AOPO achievement during the period is summarised below:-

| Summary | Q1 | Q2 | Q3 | Q4 | Annual |
| --- | --- | --- | --- | --- | --- |
| Number of KPI’s | 90,9% | 86,9 % | 74,2% | 71,5% | 72,07% |

  - Assessment of Arrears on Municipal Taxes and Service Charges

Amounts owed by entity for services charges

As at the end of the 2015/16 FY the entity was in credit with its municipal accounts i.e. JHB Water and City Power.

Assessment of Directors’ and Senior Managers’ Municipal Accounts

| Name | Designation | Name of Municipality | Municipal Account Number / Name | Account Status as at June 2016 | Comments |
| --- | --- | --- | --- | --- | --- |
| K E Mills | Company Secretary | City of Ekurhuleni | 3301202078 W T Mills | Current | Current |
| SD Phillips | Managing Director | City of JHB | 553064486 S Phillips | Current | Current |
| S Mkhize / Ramatseba | HoD | City of JHB | 403457047 Ramatseba | Current | Current |
| M Kau |  |  |  |  |  |
| G Mbatha | Chief Financial Officer | City of JHB | 900954553. G Mbatha | Current | Current |
| S Sindane | Contract ended |  |  |  |  |
| D Thomas |  |  |  |  |  |
| T Makhubela |  |  |  |  |  |
| B. Leshope | Chief Audit Executive | City of JHB | 553563372 B Leshope | Current | Current |
| A Torres | Non-executive Director | City of JHB | 302490376 A Torres | Current | Current |
| J Manche | Non-executive Director | City of JHB | 206680430 J Manche | Current | Current |
| MJ Maboa | Audit Member | City Of Tshwane | 5012059157 M Maboa | Current | Current |
| R Theunissen | Audit Member | City Of JHB | 550041709 R Theunissen | Current | Current |
| H. Mashele | Non-Executive Director | City Of JHB | 3318472527 H&T Mashele | Current | Current |
| H. Mashele | Non-Executive Director | City Of JHB | 50011965456 | Current | Account is currently under review by City of Tshwane for meter reading. |
| E Ngomane |  |  |  |  |  |
| L Mashamaite | Non-Executive Director | City of JHB | 550602471 L Mashamaite | Current | Current |
| L Nxumalo |  |  |  |  |  |
| N Msezane | Non-Executive Director | City of Tshwane | 3319027462 N Msezane | Current | Current |
| J Maina | Resigned |  |  |  |  |
| P Govender | Non-Executive Director | City of Johannesburg | 504055344 Govender U | Current | Current |
| D Nyakale | Audit Member | City Of Tshwane | 2010366428 S Nyakale | Current | Current |

3.8 Statement on Amounts Owed by Government Departments and Public Entities

| Description | Open Amount |
| --- | --- |
| Dept. Public Transport Roads | 777 469,15 |
| Eskom | 276 378,82 |
| Gauteng Provincial Government | 789 280,00 |
| Department of Roads and Transport | 4 424 055,00 |
| Ekurhuleni Metropolitan Municipality | 1 459 573,81 |
| ILGMSA | 30 217,27 |
| Telkom | 1 866,75 |

3.9 Recommendations and Plans for the next financial year

The Strategy 2017 will end in the 2016/17 FY and thus during that period the strategy will be revisited and a close out report prepared indicating the areas where the goals were achieved and where the entity fell short. This exercise will include a review of the JRA’s position which coincidentally will take place in line with not only the appointment of a new managing director but also with the commencement of the new political term.

The 2016/17 business plan has been completed and is available on LINK: www.jrs.org.za. The high level salient points of the business plan are summarised as follows:

- Based on the outcomes of City of Johannesburg (CoJ)’s Growth and Development Strategy 2040, Spatial Framework, Integrated Development Plan (IDP) and Ten Priorities and Integration of a Compact City (Corridors of Freedom).

- There will be concentrated emphasis on recapitalization of our strategic assets, namely Fleet & Plant, Asphalt Plant and Laboratory, Resurfacing Depot. Over time there has been an under investment on these asset. In order to meet our obligations, the JRA has reviewed and developed new strategies i.e. JRA Strategy 2017, Asphalt Plant Management Strategy, Fleet & Plant Acquisition Plan, JRA Strategy 2017 and 5 year plans for prioritized strategic assets.

- The increased levels of capital infrastructure funding has increased the level of commitment in the improvement of lives of communities, and also challenged our employees to push performance to greater heights. The capital and operational programmes identified in the Business Plan are aimed at ensuring that the following key deliverables are achieved:

- Deliver the CoJ’s key priorities

- Corridors of Freedom

- Economic Development Nodes and Corridors including improvement of freight

- Spatial restructuring and integration of a compact city

- Public and non-motorised transport infrastructure

- Deliver a sustainable and customer-focused communication

- Customer & Citizen Relationship Management (Find & Fix Project)

- Regional Stakeholder Engagement Programme

- Branding & Advertising Programme

- Customer Surveys (Perceptions Assessments)

- Support local economies and development of SMME’s

- Implement Jozi@Work

- Develop and Support local SMME’s

- Use labour absorbing methodologies

- Invest in roads that promote socio-economic growth, while reducing congestion

- Implement and extent the gravel roads upgrading programme (including new areas)

- Implement M1 and M2 Capacity Expansion Programme

- Implement the City Deep Freight intervention

- Implement the Crown Interchange/Main Reef Road Upgrading

- Promote sustainable Green/Blue Economy

- Create sustainable job opportunities through implementation of green/blue economy

- Create a sustainable economy

- Implement Smart City programme:- Intelligent Transport System (ITS), Remote Monitoring (UTC), CCTV Cameras-Mobility and Alternative Power Sources (UPS)

- Implement our Core Mandate

- Improve performance and productivity (back to basics)

- Implement Priority Implementation Plan (PIP’s)

- Implement Resurfacing Programme (instead of focusing on potholes)

- Implement Rehabilitation & Reconstruction Programme (reduce poor/very poor roads)

- Implement Gravel Roads Maintenance Programme

- Implement the Storm water Upgrading Programme (Master Planning, Conversions, Rehabilitation, etc.)

- Implement the Bridge Repair & Rehabilitation Programme (Assessments, Joints Repairs)

From an operational perspective each department has indicated the following focus areas for 2016/17:

| Department | 2016/17 Plans |
| --- | --- |
| Regional Operations | - Procurement, installation and operation of the new Asphalt Plant. - Material Laboratory Upgrade - Commence with the implementation of the 3 year Productivity Improvement Plan. - Budget spend of 100% - Jozi@Work Implementation - BRT Maintenance through contractors and 100% budget spent - Development, implementation and monitoring of "cross departmental" SOPs - Clarification of grey areas: allocation of road reserve activities to MOEs / review of SDA, budget allocations, etc. |
| Mobility and Freight | - Establishment of an Advanced Traffic Management System which will integrate current fault reporting measures ensuring the more effective management of traffic signal faults repairs, records and operational reports. - Introduction of a shift system at Traffic Management Centre to extend operational hours from 10 to 16 |
| Planning | - Review of Strategy 2017 |
| Infrastructure Development | Increased Capex Expenditure - Capex allocation of R1.439billion to the JRA for 2016/17 financial year with MTEF allocated Capex budget of R3.596billion. - Ongoing implementation of multi-year contracts as from 2014/15 financial year.(2016/17 FY R745million (52%) has already been committed). - An implementation plan has been developed to ensure the balance of the budget is committed by 31 December 2016. - Planning for capex projects done at least a year in advance to get projects ready for implementation at the appropriate time. |
| Finance | In light of the new developments such as the Municipal Standard Chart of Accounts, Standard for Infrastructure Procurement and Delivery Management and the proposed changes to Preferential Procurement Policy Framework Act, the JRA will embark on the following plans and initiatives: - Implement new SAP systems aligned to the City of Johannesburg. - Adopt and implement the new SCM policy for infrastructure procurement - Implement Supply Chain Improvement Plan - Improve budget management through monthly reviews by departments |
| Corporate Services | - SHE Software to assist to capture accurate information - Conduct Occupational Hygiene Survey for the JRA Employees in order to assess the effectiveness of the medical examination and the control measure currently implemented. - Conduct informal training to foremen and inspectors to improve enforcement and implement the requirements of the Occupational health and Safety Act Pre and Post monitoring documentation of all contractors. Promote Safety awareness at the regional depots - Plans are underway to train employees, especially managers, to investigate, present and preside in disciplinary hearings. This will lead to the speedier finalization of cases. In the interim, external chairpersons will be used for more serious cases. - The Wellness unit plans to establish a Cycling and Running club for the JRA to encourage employees to live a healthier lifestyle. - HCM and IT are in the process of implementing SAP system which will cater for JRA leave management on the system. This will only be finalize once the COJ has finalizes its implementation programme. - A number of shortcomings of the PMD policy were identified during the implementation process and the immediate plan for the future is to address same in the policy. The outcomes of the COJ Parity exercise will also be incorporated in the revised policy document. - Training programmes to be offered including Bridge and Culvert Inspector’s visual Assessments Training, Cementations Stabilisation of Road Materials training, Gravel Roads Design training, Practical Road Pavement Management training, Road Markings training, Routine Road Maintenance training, Urban Storm water Management training |
| Performance Governance and IT | - Review ERP system offering in order to provide reliable, secure and sustainable IT systems - Improve IT connectivity through a single and contracted network service provider - Continue to implement the IT Maturity Roadmap and alignment with COJ initiative - Enhancement of the risk management plan and systems - Implement combined assurance model in line with framework and policy - Improve risk management awareness and maturity assessment results - Standardize organizational legal contracts in line with National Treasury guidelines - Provide an effective, stable and value-add legal services management - Develop and implement public liability claims turnaround plan - Ensure an effective and efficient monitoring and evaluation system - Achieve successful ISO 9001:2008 phased certification - Improve awareness of quality management standards and protocols - Acquisition, development and retention of talent staff/succession planning - Ensure successful implementation of the culture transformation programme - On-going stakeholder engagements with CoJ key stakeholders - Define department’s services portfolio and measures service satisfaction - Ensure effective management of information, assets and databases - Develop and implement risk appetite and tolerance levels - Review the ISO 9001: 2008 - 2015 certification transition roadmap |

CHAPTER FOUR HUMAN CAPITAL AND ORGANISATIONAL MANAGEMENT

  - Human Capital Management (HCM)

HCM falls under the Corporate Services department and provides a sound working environment which promotes harmonious employer/employee relations, whilst monitoring the organizational climate to ensure that it remains conducive to improved productivity.

Workforce expenditure is managed through an insourced payroll process. We acknowledge that this remains an area of concern for the business. The audit of the internal systems of control was not conducted in the review period however a tender process is underway to secure the services of an external auditor to undertake the task early in 2016/17. It is also common for the late submission of reports for acting, overtime etc. which impacts the integrity of the payroll data.

The unit has as a prime responsibility the management of employee benefits and to make sure that employees are paid accurately and on time on monthly basis. For the review all employees were paid on time and all third party and statutory deductions were paid within the prescribed due dates.

Please cross refer to the Remuneration Report section 2.4

Expenditure for 2015/16 financial year, per business unit:

| Business Unit | Amount | % |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Infrastructure development | 12 977 651,84 | 3% |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Corporate services | 35 470 501,73 | 8% |  |  |  |  |  |  |  |  |  |  |  |  |
| Mobility & freight | 59 417 485,90 | 14% |  |  |  |  |  |  |  |  |  |  |  |  |
| Regional operations | 210 753 718,64 | 53% |  |  |  |  |  |  |  |  |  |  |  |  |
| Finance | 59 072 972,12 | 11% |  |  |  |  |  |  |  |  |  |  |  |  |
| Planning | 21 052 161,68 | 5% |  |  |  |  |  |  |  |  |  |  |  |  |
| Internal audit | 5 132 700,23 | 1% |  |  |  |  |  |  |  |  |  |  |  |  |
| Performance governance and IT | 21 992 991,47 | 5% |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 425 870 183,61 |  |  |  |  |  |  |  |  |  |  |  |  |  |

The JRA provides employment benefits to its employees as prescribed in the Basic Conditions of Employment Act (BCEA) and in line with collective agreements.

- Pension Fund Benefits

Contributions

Membership

- Medical Aid

Contributions (Non-TCTC Employees)

| Employer | 60% | Employee | 40% |
| --- | --- | --- | --- |

Employees are offered membership of the approved schemes as listed below. Employees participating in the Total Cost to Company (TCTC) scheme may select schemes outside of the approved list provided proof of membership is provided to the company.

- Other Benefits

| NAME OF BENEFIT | QUALIFICATION | RELATED AMOUNT/RANGES |
| --- | --- | --- |
| Housing Subsidy | Permanent non-TCTC employees | R648.00 |
| Hostel allowance | Permanent non-TCTC employees | R632.00 |
| Travelling (locomotion allowance) | Permanent non-TCTC employees - Employees are required to submit their log sheets at six months intervals | R3500.00 |
| Cell phone allowance | Permanent employees | Allowance ranges from R440 to R 800.00 |

Leave Management remains a challenge and has been identified as a risk in terms of the financial leave provision. The leave management system is manual and is managed on a spread sheet which leaves the process open to manipulation. HCM undertakes an annual leave audit from July (2015) to June (2016) as a remedial control action whereafter the leave management process will be decentralized to the regional HCM official as a temporary control. In addition, SOPs for leave management have been finalized.

These interventions are only a short term partial solution to the leave management challenge and it is anticipated that the implementation of the SAP system (leave management module) will alleviate the problem.

Some challenges continue with the recruitment and selection processes which fall within the scope of HCM. There are still a number of vacant positions and the process to fill them is lengthy and fraught with challenges which include instances of fraud and corruption within the unit as well as the fact that the JRA is not always able to attract and retain the best staff. The situation is further exacerbated by the submission of poor quality reports from the Business Units especially Regional Operations i.e. incorrect templates and format.  Business Units also authorize acting appointments without the knowledge of HCM compromising HCM processes by not complying with policies and procedures.

Some of the root causes of the recruitment and selection challenges include:

- No electronic recruitment solution – Recruitment done manually for all positions.

- Non adherence to the 40 days recruitment process – Specifically delays in getting shortlisting and interview dates from Line Managers.

- Backlog of positions due to closing of RFQ process.

- Delays with background checks as quotations have to be obtained from service providers or receipt of only one quotation which delays the process.

- Appointment of the 8 recruitment agencies is a challenge for the recruitment services as one must request quotations from all.

Interventions to address the recruitment challenges include the following:

- The procurement of the online recruitment system.

- Line Managers to accommodate HCM on their schedules more especially if a position is advertised. HCM has developed an implementation plan with activities of when should a recruitment event take place after the closing dates, when communication is done with Line Managers it is not adhered to.

- HCM has developed a draft recruitment plan which will have estimates of when the recruitment process should be completed.

- HCM is liaising with SCM to arrange rotation of 8 service providers, thereby ensuring that the recruitment process is expedited.

As a result of the various interventions the unit cleared the backlog of positions with 53 positions having been filled during the 2015/16 financial year.

While attracting and retaining skilled personnel remains a challenge, specifically in the areas of scare skills such as specialized engineering, the JRA recognises a need to recruit and select suitably qualified employees, as well as those with potential for development. Employees are selected not only for their ability to contribute to the achievement of the JRA mandate but also for their potential to contribute to improved service delivery to Citizens. The training and development process also aims to provide employees with an opportunity for personal and career growth.

The JRA supports the principles of employment equity and equal employment/opportunity based on competition, equity, and fairness. Employees are recruited, selected, appointed, transferred and promoted on the basis of fairness and non-discrimination in line with the Employment Equity Act, 1998 (Act 55 of 1998) and Employment Equity (EE) Policy of the COJ. The JRA policy prohibits discrimination, directly or indirectly, against any current or prospective employees with respect (but not limited) to race, gender, age, political opinion, religion, marital status, ethnic or social origin, sexual orientation, or medical status.

Employee Retention and Acquisition

| 2014/15 |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Resigned | Retired | Dismissed | Deceased | Medical boarding | Contract expired | new | Total |
| 55 | 79 | 3 | 1 | 1 | 3 | 190 | 332 |
| 2015/16 |  |  |  |  |  |  |  |
| Resigned | Retired | Dismissed | Deceased | Medical boarding | Contract expired | new | Total |
| 37 | 50 | 6 | 9 | 1 | 45 | 89 | 237 |

In order for the JRA to mitigate the risks of losing highly skilled, competent and knowledgeable employees, the organization has implemented the following actions:

- Develop a flexible remuneration and reward strategy to create a sound basis for decision making and to remain competitive;

- Conduct regular salary benchmarking surveys to remain competitive;

- Conduct regular surveys to determine employee attitudes and satisfaction;

- Recognize good performance;

- Provide development opportunities;

- Allow voluntary job rotation to afford employees opportunities to learn new jobs and activities

The statistics for the employee relations unit for the 2015/16 are as follows:

| Conciliations and Arbitrations | Suspensions | Grievances | Disciplinary cases |
| --- | --- | --- | --- |
| Twelve (12) conciliations conducted of which nine (9) were referred to arbitration. Nine (9) arbitrations were concluded and all in favour of the JRA. | Eleven (11) employees suspended, of which nine (9) are still on suspension. The misconduct for the suspensions includes theft, fraud, insubordination, intimidation and serious negligence. | Eleven (11) grievances registered for the financial year. Eight (8) were finalized and three (3) are still pending finalisation. | Twenty four (24) cases handled, of which eight (8) were finalized. Five of the finalized cases lead to the dismissal of the employees. There are currently 16 cases pending. |

One of the biggest challenges experienced by the unit is the failure by managers do adhere to timeframes when handling grievances. Plans are underway to train employees, especially managers, to investigate, present and preside in disciplinary hearings. This will lead to the speedier finalization of cases. In the interim, external chairpersons will be used for more serious cases.

Misconduct, especially absenteeism, is reported very late and there is a lack of consequence management. This can result in the loss of the relevant information and further training and awareness updates are being undertaken to sensitize mangers to the problem.

  - Employment Equity / Staff Demographic Profile

All Municipal Owned Entities are obliged to align to the COJ Economic Active Population Programme (EAP) and as such, the JRA uses the demographics of the COJ Economic Active Population (EAP) to determine its ‘relevant labour market’.

The total workforce is broken down by employment type, employment contract, region and gender is set out in full on our website LINK. www.jra.org.za.

The JRA has staff on short term, fixed term (generally 5 years) and permanent contracts. Staff are categorized as follows:

| Level 1 | Top management |  |
| --- | --- | --- |
| Level 2 | senior management |  |
| Level 3 | professionally qualified and experienced specialists |  |
| Level 4 | mid-management | Skilled technical and academically qualified workers |
| Level 5 | junior management |  |
| Level 6 | supervisors, foremen, and superintendents |  |
| Level 7 |  |  |
| Level 8 | Semi-skilled and discretionary decision making |  |
| Level 9 | Unskilled and defined decision making employees. |  |

The JRA has a significant majority of previously disadvantage employees but Indians, Coloureds and females are underrepresented. The JRA has three foreign nationals all of whom are male and in the category of professionally qualified and experienced specialists.

| Population Group | Economically Active Population % |  |  |
| --- | --- | --- | --- |
|  | Male | Female | Total |
| African | 67.19% | 25.68% | 92.87% |
| Coloured | 0.86% | 0.73% | 1.59% |
| Indian | 0.55% | 0.15% | 0.7% |
| Whites | 3.25% | 1.59% | 4.84% |

Employment Equity / Staff Demographic Profile as at 20 June 2016

| Occupational Levels | Male |  |  |  | Female |  |  |  | Foreign Nationals |  | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | A | C | I | W | A | C | I | W | M | F |  |
| Top management | 5 | 0 | 0 | 1 | 2 | 0 | 0 | 0 | 0 | 0 | 8 |
| Senior management | 13 | 0 | 0 | 7 | 5 | 0 | 0 | 4 | 0 | 0 | 29 |
| Professionally qualified and experienced specialists and mid-management | 108 | 4 | 5 | 30 | 53 | 7 | 1 | 6 | 3 | 0 | 217 |
| Skilled technical and academically qualified workers, junior management, supervisors, foremen, and superintendents | 120 | 5 | 1 | 11 | 82 | 5 | 0 | 13 | 0 | 0 | 237 |
| Semi-skilled and discretionary decision making | 169 | 1 | 0 | 3 | 21 | 1 | 0 | 2 | 0 | 0 | 197 |
| Unskilled and defined decision making | 689 | 3 | 1 | 7 | 235 | 2 | 0 | 2 | 0 | 0 | 939 |
| TOTAL PERMANENT | 1104 | 13 | 7 | 59 | 398 | 15 | 1 | 27 | 3 | 0 | 1627 |
| Temporary employees | 3 | 0 | 0 | 0 | 11 | 0 | 0 | 0 | 0 | 0 | 14 |
| GRAND TOTAL | 1107 | 13 | 7 | 59 | 409 | 15 | 1 | 27 | 0 | 0 | 1641 |

Statistics for the equitable representation, (Section 54 EE Act) as at 20 June 2016

| Present And Expected |  | Male |  |  |  | Female |  |  |  | Foreign Nationals |  | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | A | C | I | W | A | C | I | W | Male | Female |  |
| All Employees | Current | 1107 | 13 | 7 | 59 | 409 | 15 | 1 | 27 | 3 | 0 | 1641 |
|  | Proposed | 1104 | 17 | 11 | 78 | 440 | 20 | 6 | 45 | 6 | 0 | 1727 |

4.3 Skills Development and Training

The JRA implements skills development and training within the framework of the Skills Development Act, 1998; Skills Development Act 1999 and the National Skills Development Strategy (NSDS) III. The latter emphasises institutional learning linked to occupationally directed programmes with benefit of improved service delivery.

As per the skills development legislation, the annual Workplace Skills Plan (WSP) for the 2015/16 Skills year was developed and finalized during the last quarter of 2014/15. The Annual Training Report was submitted to the Construction Education and Training Authority (CETA). The WSP forms the basis of all training programmes and activities undertaken within the organisation. Priorities were determined through personal development plans derived from the Performance Management and Development Policy.

From an economic perspective, it is imperative to invest in on-going training and development to improve proficiencies in production as well as to acquire the greatest return on investment of human capital.

A limited training budget prevents HCM to address all the training requirements as per the Personal Development Plans. Mandatory training, i.e. MFMA, Health and Safety etc. core technical training and maintenance of professional registration for engineers, technologists etc. are prioritised.   The JRA is also in the fortunate position to have internal capacity to continue with technical training of General Workers.

The JRA has conducted a comprehensive skills audit based on validated job profiles in order to scientifically identify skills development areas per employee. The process was also essential for the JRA for the following reasons:

- It focuses on  improvement interventions;

- It aids in better planning and more focused training and development initiatives;

- It assists in defining recruitment needs and the appropriate placement of the most suitable

- candidates;

- It aids placement decisions, as the JRA is aware of the current competence levels and gaps; and

- It informs and enables career pathing, talent management and succession planning, by providing more accurate information to the JRA.

Highlights for 2015/16 Financial year period:

- 11 employees have been trained on MFMA Training

- Technical training (Kerb Laying and Footways Construction) has been conducted for 50 General Workers.

- JRA has recruited a total of 44 Interns during 2016, for the duration of 12 months.

- JRA is providing financial assistance to 15 bursary students for various under/post graduate qualifications.

- JRA is providing financial assistance through Subsidized Education Scheme to 63 employees for various qualifications.

Future Plans for engineering training

The following training programmes are planned to be delivered for the engineering category:

- Bridge and Culvert Inspector’s visual Assessments Training

- Cementitious Stabilisation of Road Materials training

- Gravel Roads Design training

- Practical Road Pavement Management training

- Road Markings training

- Routine Road Maintenance training

- Urban Storm water Management training

4.4 Performance Management

One of the outcomes of the Interchange Project was the development of the Performance Management and Development (PMD) policy which was approved at the end of 2014/15. The first 6 months of the 2015/16 year were devoted to the finalization and approval of related templates, the alignment of the policy requirements with the JRA Competency Framework and the standardization of Performance Deliverables across management levels on standard Key Performance Areas.

A number of challenges were identified during implementation which unfortunately resulted in the policy not being fully implemented in the review period. A number of shortcomings of the PMD policy were identified during the implementation process and the immediate plan for the future is to address same in the policy.  The outcomes of the COJ Parity exercise will also be incorporated in the revised policy document.

The balance of the Interchange Project outcomes included the skills audit which management is using as a tool to inform future training requirements as explained above. The job evaluation and finalisation of job description was also completed allowing for effective benchmarking of job content. The issue of salary benchmarking was however overtaken by the City driven Parity exercise which will see the City benchmark and standardise salaries across all entities. It is anticipated that this exercise will be completed in 2016/17.

4.5 Employee Wellness (including health and safety)

An Integrated Employee Health & Wellness Policy as well as the Employee Health & Wellness Plan has been developed and approved to manage related issues. The purpose of the policy and the plan is to improve the quality of life of the employees through provision of quality, sustainable and life-long wellness programmes. The business is in the process of procuring a partner to provide some of the services in line with our holistic approach to employee health and wellness matters.

As part of encouraging a healthy lifestyle, 60 JRA employees participated in the SAIMSA games held in Maseru, Lesotho.

To encourage responsible citizenship, JRA in partnership with the South African National Blood Services (SANBS), have engaged in a quarterly blood donation drive.

Forty (40) HIV/AIDS Peer Educators were nominated and underwent training. The approach adopted by the JRA seeks to ensure a consistent and equitable approach to the prevention of HIV/AIDS infections amongst its employees and management of the impact that it would have in the workplace.   The HIV/AIDS Policy was developed jointly between the employer and organised labour.

The EHW unit distributed information to all employees for awareness and to commemorate braille, skin cancer awareness, leprosy, oral health, asthma and no tobacco days. During condom awareness week condoms (male and female) were distributed to employees. Flu vaccines were offered to the workforce and about 700 employees were vaccinated.

During 2016/17 the Wellness unit plans to establish a Cycling and Running club for the JRA to encourage employees to live a healthier lifestyle.

Environmental Health and Safety

Waste Awareness

During the year under review the SHE unit conducted an in-house waste management Training/Workshop for the Environmental Management Representatives which was attended by eleven (11) Environmental Representative and five (5) Facilities Management officials. The purpose of the training was to capacitate the Environmental Management Representatives and the COJ (Waste Information Management System representatives) were invited to participate. This was a critical exercise for the facilities management officials to learn how to implementing the waste management compliance guidelines specifically to ensure that all waste plan requirements are adhered to.

Following on from this training, a Waste Awareness exercise was conducted across the JRA Regional depots to create awareness. A total of 613 employees attended and waste management pamphlets were issued.

The EMT has approved R2, 1 million to fund the development of temporary waste storage facilities at Regional depots with implementation in 2016/17.

Air Quality Emission Management

Air quality consultants were appointed in March 2016 to carry out an air quality assessment. This was to determine compliance with the Air Quality Act requirements as well as the Air Emission License (AEL) requirements necessary to maintain the current provisional License to operate the Asphalt Plant whilst waiting the purchase of the new plant.

A request was granted by the Gauteng Department of Agriculture, Rural and Development (GDARD) following the submission for the extension to use the current Provisional Atmospheric Emission Licence until the completion of the construction of the new plant.

The JRA Asphalt plant was registered with National Air Emissions Inventory System (NAEIS) in March 2016. The NAEIS is an online national reporting platform that will hold both air pollutants and greenhouse emissions inventories for the country.  The system offers ways to report emissions as required by the National Environmental Management Air Quality Act (No. 39 of 2004).

Safety and Health (SHE)

The Safety Unit’s objective is primarily to manage the occupational health and safety needs of the employees and contractors by ensuring compliance with all the Health, Safety and Environmental Legislations. In this regard the unit experiences challenges with both contractors and depots that do not complying with the terms of the Occupational Health and Safety legislation. This results in a high number of injuries which are unacceptable to the JRA.

To mitigate against this problem non-conformance notifications are issued in writing based on significance or audit findings.  Corrective action recommendations are also made and agreed with contractors and depots. These actions are monitored and once completed are verified and closed out. In cases of recurring non-conformance an escalation report is submitted to the EMT.

It is anticipated that SHE Software to assist to capture accurate information will be procured in the forthcoming FY. In addition, an Occupational Hygiene Survey will be conducted in order to assess the effectiveness of the medical examinations and the control measure currently implemented. Training for foremen and inspectors to improve enforcement and implementation of the requirements of the Occupational Health and Safety Act will be undertaken. Pre and Post monitoring of the relevant documentation of all contractors will be done and there will be on-going safety awareness exercises at the regional depots.

The following Standard Operating Procedures have been approved:

- Incident Investigation

- Safety File evaluation

- Injury on Duty

- Toolbox talks

- Emergency Drill

- Health and safety Induction

Health and Safety Awareness exercises were carried out to highlight the obligations of both management and employees in respect of staff wellbeing and a safe working environment. The awareness also emphasized the increase in injuries as well as measures in place to prevent future reoccurrence.

The awareness Campaign took place as follows:

| Regional Depots | Dates | Regional Depots | Dates |
| --- | --- | --- | --- |
| Traffic Signals | 14 Apr 2016 | RSD | 05 Apr 2016 |
| Avalon | 15 Apr 2016 | Lab and Asphalt | 06 April 2016 |
| Hamberg | 19 Apr 2016 | Motorways | 07 Apr 2016 |
| Dobsonville | 20 Apr 2016 | Fleet and Plant | 08 April 2016 |
| Midrand | 21 Apr 2016 | Traffic Counts | 12Apr 2016 |
| Norwood and Zandfontein | 22 Apr 2016 | Benrose | 13 Apr 2016 |
| Waterval and Strydompark | 17 May 2016 | Head office | 20 May 2016 |

The Jozi@work Programme was supported by providing Construction Health, Safety and Environment induction training to ensure that cooperatives operate within the requirements as stipulated in the Occupational Health and Safety Act and Construction Regulations.

| Dates | Regions | No. of Cooperative Teams trained |
| --- | --- | --- |
| 20 & 30 May 2016 | Region F ( Benrose) | 94 |
| 01 June 2016 | Region A ( Midrand) | 120 |
| 10 June 2016 | Region E ( Norwood) | 92 |
| 13 June 2016 | Region G ( Avalon) | 10 |
| 14 June 2016 | Region C ( Hamberg) | 24 |
| 17 June 2016 | Region D ( Dobsonville) | 17 |

The JRA continues to strive towards zero work related accidents and injuries. The depots are demonstrating an improvement in terms of the efficiency of their control measures including safe behaviour and management commitment to enforcement, supervision and implementation of health and safety compliance requirements.

| Incidents: 2013/14 | Incidents: 2014/15 | DECREASE | Incidents: 2015/16 |
| --- | --- | --- | --- |
| 57 | 67 |  | 57 |

The graph above illustrates incident trend where there is a slight decrease of incidents in the 15/16 financial year compared to the previous financial year. However there is evidence of increasing incidents from Quarter (3) three (10) to Quarter four (13). The nature of the incidents are being categorised to indicate specific areas of the business which require interventions. Incidents are generally of a more minor nature and relate to cuts, sprains and bruising which are being addressed by the reinforcing of the need to use protective clothing (e.g. gloves) and to exercise caution when lifting equipment and alighting from vehicles.

CHAPTER FIVE FINANCIAL PERFORMANCE and FINANCIAL STATEMENTS

  - Statement of Financial Position and Notes

  - Statement of Financial Performance and Notes

  - Spending against Capital Budget

  - Cash Flow Statement

  - Statement of Changes in Net Assets

  - Report on Irregular, Fruitless and Wasteful Expenditure and legal process

  - Directors’ Responsibility and approval

Statutory requirements include a statement of Directors’ responsibility and Directors’ Report as an integral part of the Financial Report

We, the Directors, have pleasure in presenting our report on the activities of the Company, for the period ending 30 June 2016.

Incorporation

The entity was incorporated on 17 November 2000 and obtained its certificate to commence business on the same day.

Review of Activities The entity is engaged in construction and maintenance of roads, traffic signals and storm water infrastructure and operates principally in Johannesburg, South Africa.

The operating results and state of affairs of the entity are fully set out in the attached annual financial statements. For further details reference can be made to the Chairman's Report and the Accounting Officer's Report. These reports do not form part of the annual financial statements and can be requested from the company secretary.

Responsibility and Assurances

The Directors are required by the Municipal Finance Management Act, to maintain adequate accounting records and are responsible for the content and integrity of the annual financial statements and related financial information included in this report. It is the responsibility of the Directors to ensure that the annual financial statements fairly present the state of affairs of the entity as at the end of the financial year and the results of its operations and cash flows for the period ended.

The directors rely on the system of internal controls, together with information provided by management and the internal auditors. The external auditors are engaged to express an independent opinion on the annual financial statements and were given unrestricted access to all financial records and related data.

Reliance is also placed on the comments of the external auditors based on the results of their audit. Against this body of information the Board is able to provide a reasonable assurance:

- as to the reliability and integrity of financial and operating information

- of the compliance of systems with policies, plans, procedures, laws and regulations

- that assets are safeguarded against unauthorized use or dispossession

- as to the economic, effective and efficient utilization of resources

- of the adequate prevention and detection of fraud and irregularities, and

- of the achievement of the approved strategy and established objectives and goals for the company

The directors have noted with concern that a number of control shortcomings which were identified as previous audit findings were not addressed timeously. This has resulted in a regression in the audit outcome and has raised questions around the  functioning of the controls, procedures or systems during the year under review.  Despite this, the Directors are still of the opinion, based on the information and explanations given by management, that the system of internal control provides reasonable assurance that the financial records may be relied on for the preparation of the annual financial statements. However, any system of internal financial control can provide only reasonable, and not absolute, assurance against material misstatement.

The external auditors have concurred with the opinion of the Board in this regard and further confirm that they did not identify any material internal control weaknesses during their audit although shortcomings have been brought to the attention of management for remedial interventions. The entity has not been able to maintain its clean audit but has been given an  unqualified  audit report with two  no matters of emphasis (see attached).

The details of the company’s corporate governance structures and practices have been set out in the governance section of this report as well as the Sustainability and Social & Ethics Committee Report.

Particulars relating to the JRA’s internal controls and audit approach, and to the role and function of the Audit and Finance and Risk and IT Committees, are set out in the Governance Report and the Audit Committee Report. The audit approach ensures a thorough understanding of the JRA’s financial and business objectives, and also provides an analysis of the underlying systems and procedures.

The focus of risk management entails identifying, assessing, managing and monitoring all known forms of risk. While operating risk cannot be fully eliminated, we endeavour to minimize it by ensuring that the appropriate infrastructure, controls, systems and ethics are applied across all aspects of our business and are managed within approved procedures and constraints.

An independent examination of the financial statements is carried out by the external auditors in accordance with Generally Recognized Accounting Practices (GRAP) issued by the Accounting Standards Board as the prescribed framework of National Treasury. The financial statements were prepared in accordance with these accounting standards as well as the Municipal Finance Management Act, No 56 of 2003 and Companies Act, No 71 of 2008. Appropriate accounting policies, supported by reasonable and prudent judgments and estimates were applied in the preparation of the financial statements. The Directors are of the opinion that the financial statements fairly present the financial performance and cash flows of the company as at 30 June 2015.

Going Concern

The entity is a State Owned Company with the City of Johannesburg Metropolitan Municipality (The City) being the sole shareholder. The JRA is wholly dependent on the City for continued funding of operations. The annual financial statements are prepared on the basis that the entity is a going concern and that the City has neither the intention, nor the need, to liquidate or materially curtail the scale of, or funding to, the entity.

This basis presumes that funds will be available to finance future operations and that the realisation of assets and settlement of liabilities, contingent obligations and commitments will occur in the ordinary course of business.

The approved operating budget for the 2015/2016 financial year is R R919 200 000 and the approved capital budget for the 2015/2016 financial year is R 1 340 500 000.

Events after reporting date

There have been no material changes in the affairs or financial position of the Company since the reporting date.

Corporate Information

- Company Registration number: 2000/028993/07

- Company Secretary: Karen Elizabeth Mills

- Registered Office and Business Address: 66 Pixley Seme Street, Johannesburg

- Auditors: Auditor General of South Africa

Directors’ interests in contracts

The Directors have declared that they do not have any interests in the contracts of the entity.

Accounting Policies

The annual financial statements prepared in accordance with the prescribed Standards of Generally Recognized Accounting Practices (GRAP) issued by the Accounting Standards Board as the prescribed framework by National Treasury.

Share Capital

There were no changes in the authorised or issued share capital of the entity during the year under review.

Board

The Directors of the entity during the year and to the date of this report are as follows:

| Name | Nationality | Status |
| --- | --- | --- |
| S Phillips (Managing Director) | South African | Appointed 1 May 2016 |
| GP Mbatha (Chief Finance Director) | South African | Reappointed March 2016 |
| L Nxumalo | South African | Reappointed March 2016 |
| H Mashele | South African | Reappointed March 2016 |
| E Ngomane | South African | Reappointed March 2016 |
| L Mashamaite | South African | Reappointed March 2016 |
| N Msezane | South African | Reappointed March 2016 |
| Prof J Maina | South African | Reappointed March 2016 /Resigned May 2016 |
| A Torres J Manche(Chairperson) B Ramasia P Govender | South African South African South African South African | Reappointed March 2016 Reappointed March 2016 Resigned March 2016 Appointed March 2016 |

Controlling Entity

The entity's controlling entity is The City of Johannesburg Metropolitan Municipality

Special Resolutions

It was resolved that the remuneration of the non-executive directors and independent audit committee members of the Company for the year ended 30 June 2016 and 30 June 2017, be approved, in accordance with the City of Johannesburg Metropolitan Municipality policy dealing with the remuneration of non-executive directors and independent audit committee members and further, that the remuneration of the executive directors of the company for the period ending 30 June 2016 and 30 June 2017 be paid subject to the upper limits of remuneration as determined by the City of Johannesburg Metropolitan Municipality in terms of section 89 of the Local Government: Municipal Finance Management Act, 2003.

Bankers

Standard Bank Limited.

Auditors

The Auditor-General of South Africa will continue in office for the next financial period.

Meetings

Ten (10) Board meetings as well as three (3) workshops and one (1) interview process with the new MD took place.  Six (6) Audit and Finance, four (4) Risk and IT, seven (7) Service Delivery and six (6) Remuneration Social & Ethics Committee meetings were held during the period 1 July 2015 to 30 June 2016.

Conclusion

The Board of Directors acknowledges its responsibility to ensure the integrity of the integrated report. The Board has accordingly applied its mind to the integrated report and in the opinion of the Board the integrated report addresses all material issues, and presents fairly the integrated performance of the organisation and its impacts.

The Board authorises the integrated report for release to the member from the 2nd December 2016 and for general release on the date of the Annual General Meeting.

The annual report was approved by the Board of Directors on the 2nd December 2016 at Johannesburg and is signed on its behalf by:

_______________________________

Chairman of the Board – Ms J Manche

_______________________________

Managing Director / Accounting Officer – Dr S Phillips

_______________________________

Chief Financial Officer – Mr G Mbatha

  - Audit Committee Report

Please cross refer to Audited Financial Statements.

  - Report of the Auditor-General of South Africa

Please cross refer to Audited Financial Statements.

  - Accounting Policies – cross refer to Audited Financial Statements

  - Notes to the Annual Financial Statements  – cross refer to Audited Financial Statements

  - Statement of Comparison of Budget and Actual Amounts – cross refer to Audited Financial Statements

CHAPTER SIX AUDITOR-GENERAL FINDINGS

  - Historical Audit Findings and Remedial Action

Management is still in the process of addressing the three audit findings that remained unresolved as at 30 June 2016, which involve leave provisions, processes to ensure that all valid invoices from suppliers are paid within 30 days, and implementation of certain aspects of the IT governance framework of which the action plan is only due in 2018.

  - Commitment by the Board of Directors

The Board of Directors has prioritized the resolution of audit findings during 2015/16 and in this regard delegated the monitoring and oversight thereof to the Audit and Finance Committee (AFC). The chairman of the AFC undertook engagements with management to ensure findings were addressed adequately. At an operational level this matter has been made a standing agenda item for the Executive Management Team meetings under the direct control of the Managing Director.

The Board remains committed to ensuring that all audit findings, both from the Internal Audit Unit and the Auditor-General, are addressed appropriately and with the required degree of urgency and prioritization.

  - Mitigating Strategies on the Assessment of the Integrated Reporting and MFMA Circular 63.

Please cross refer to the introduction “About our annual Integrated Report”. The framework as directed by the City of Johannesburg has been used and broadly conforms to MFMA Circular 63.

ACRONYMS

| Acronym | Detail | Acronym | Detail |
| --- | --- | --- | --- |
| AFS | Annual Financial Statements | LLB | Bachelor of Laws |
| B Proc | B Proc – Baccalaureus Procurationis | MFMA | Municipal Financial Management Act |
| BEE | Black Economic Empowerment | NSDS | National Skills Development Strategy |
| BB-BEE | Broad Based Economic Empowerment | OHASA | Occupational Health and Safety Act |
| CAPEX | Capital Expenditure | Opex | Operational Expenditure |
| COBIT | Control objectives for information technology | PAYE | Pay as you earn |
| CoJ | City of Johannesburg | PDR | Preliminary Design Report |
| DDR | Detailed Design Report | RITC | Risk and IT Committee |
| EAP | Economic Active Population | RFQ | Request for Quotation |
| EE Act | Employment Equity | SCM | Supply Chain Management |
| EFF | External Finance Fund | SDBIP | Service Delivery Budget Implementation Plan |
| EFT | Electronic Financial Transfer | SMMEs | Small Medium Micro Enterprises |
| EMT | Executive Management Team | SWMP | Storm Water Master Plan |
| GRAS | Group Assurance Services | UPS | Uninterrupted Power Supply |
| JDE | JDE Accounting System | USDG | Urban Settlement Development Grant |
| JSIP |  | VAT | Value Added Tax |

Audit Committee Report

Introduction

It is the responsibility of the Audit Committee, duly appointed by the Shareholders in general meeting, to issue this report for the 2015/16 financial year. The composition of the Committee, and attendance, is addressed in the Governance Report (Chapter 2). The activities of the Committee are guided by the legislated mandate as well as detailed Terms of Reference duly informed by the Municipal Finance Management Act (Section 66), the Municipal Systems Act, the Companies Act (Section 94) and King III and are approved by the Board.  The annual financial statements form part of the integrated report. The Committee is also tasked with the oversight of the risk management process and the governance of Information Technology in terms of the MFMA; however this has been delegated to a stand-alone Risk and IT Committee of the Board. The Risk and IT Committee has provided the necessary oversight and assurance to this Committee which has had sight of all Risk and IT Committee meeting minutes for the review period.

Roles and Responsibilities

During the year under review the Committee fulfilled all the functions and discharged its responsibilities as prescribed in the Municipal Finance Management Act, No 56 of 2003; The Municipal Systems Act, No 32 of 2000 and the Companies Act, No71 of 2008, King III and the Terms of Reference.

External Auditor Appointment

The Committee has satisfied itself that the external auditor is independent of the company, as set out in section 94(8) of the Companies Act, 2008. In consultation with Executive Management, The Committee agreed the Auditor-General of SA’s engagement letter, noted the Audit Strategy together with the fees.

Summary of Main Activities

Integral to the discharge of its duties and obligations, the Committee has considered the following:

- In respect of the external audit:

- Reviewed the audit strategy, evaluated the effectiveness of the external auditor and evaluated the external auditor’s internal quality control procedures;

- Obtained assurances from the external auditor that adequate accounting records were being maintained, including reports pertaining to the effectiveness of the company’s internal control environment, systems and processes; and

- Made recommendations to the Board regarding corrective actions to be taken as a consequence of any audit findings.

- In respect of the annual financial statements:

- Confirmed that “going concern” assumption was correctly used as the basis of the preparation of the annual financial statements and considered the basis upon which the company was determined to be a going concern;

- Considered the annual financial statements, the information upon which the statements were prepared and the correctness thereof prior to submission and approval by the Board;

- Ensured that the annual financial statements fairly present the financial position of the company as at the end of the financial year;

- Considered accounting treatments and accounting judgements and conclusions;

- Considered the appropriateness of the accounting policies adopted and any changes thereto;

- Reviewed the external auditor’s audit report, including any significant legal and tax matters that could have a material impact on the financial statements;

- Met with management and both the external and internal auditors to ensure all parties had an opportunity to raise any concerns with the Committee; and

- Considered the adequacy and effectiveness of controls and procedures, including meeting separately with management, external audit and internal audit.

- In respect of internal control and internal audit:

- Reviewed and approved the annual internal audit charter and audit plan and evaluated the independence, effectiveness and performance of the internal audit department and compliance with its charter and the approved audit plan;

- Considered the reports of the internal auditor regarding the systems of internal control including financial controls and maintenance of effective internal control systems;

- Received assurance that proper and adequate accounting records were maintained, including the safeguarding of assets and the prevention of corruption and fraud;

- Reviewed significant issues raised by the internal audit processes and the adequacy, and implementation, of corrective action in response to significant internal audit findings; and

- Assessed the adequacy of the performance of the internal audit function, and specifically assessed the performance of the head of the internal audit function and the adequacy of the available internal audit resources and make recommendations to correct shortcomings.

Based on the above, the Committee formed the opinion that, while the controls were in place,  some were not wholly effective in achieving their purpose and ensuring that the Company’s objectives were achieved.  The Committee was however of the opinion that this did not lead to any material breakdowns in internal control, including financial controls and business risk management.

- In respect of risk management and information technology:

- Reviewed the company’s policies on risk assessment and risk management, including fraud risks and information technology risks as they pertain to financial reporting and the going concern assessment, and found them to be sound;

- Reviewed IT risk and IT governance;

- Considered and evaluated significant IT investments and the delivery and management of IT services.

- In respect of sustainability issues contained in the sustainable development report:

- Oversaw the process of sustainability reporting; and

- Received the necessary assurances from management that material disclosures are reliable and do not conflict with the financial information.

- In respect of performance information:

- Oversaw the performance information throughout the year through the quarterly internal audit reports received;

- Considered the Annual Performance Report for the year under review and recommended it for approval to the Board of Directors.

- In respect of legal and regulatory requirements to the extent that it may have an impact on the financial statements:

- Reviewed with management, legal matters that could have a material impact on the group;

- Reviewed with the company’s internal legal advisor the adequacy and effectiveness of the group’s procedures to ensure compliance with legal and regulatory responsibilities;

- Monitored complaints received via the group’s Whistle-blowers’ reporting hotline;

- Confirmed with management that they had reported on any items of unauthorised, irregular  and fruitless and wasteful expenditure in terms of the MFMA (S 102); and

- Considered reports provided by management, the internal auditor and the external auditors.

- In respect of the coordination of assurance activities:

- Reviewed the plans and work outputs of the external and internal auditors and concluded that these were adequate to address all significant risks facing the business; and

- Considered the expertise, resources and experience of the finance function, including that of the Chief Financial Officer ,the head of the Supply Chain Management (SCM) function and senior members of management, and concluded that these were appropriate; and

Fraud and Whistle Blowing

The Committee has received quarterly reports pertaining to instances of fraud and / or corruption received and reviewed by the internal audit department, including reports received through the independent Whistle Blowing hotline. The Committee has exercised oversight in respect of financial reporting risks, internal financial controls, fraud risks and IT risks as they relate to financial reporting.

Evaluation of the Expertise and Experience of the Chief Financial Officer and Finance Function

The company had a fulltime appointed Chief Financial Officer throughout the financial year 2015/16. The Committee has satisfied itself that the CFO has appropriate financial expertise and experience.

The Committee has also considered and satisfied itself of the appropriateness of the expertise and adequacy of resources of the Finance function including the experience of senior members of management responsible for the Financial Function.

Attendance

Please refer to Annexure A for the schedule of meetings held and attendance by members. In this regard it should be noted that the Managing Director resigned during the review period and meetings for the last quarter were attended by the acting Managing Director.

Conclusion

Based on our review of the integrated report of JRA, comprising the annual review and annual financial statements we are of the opinion that, in all material respects, the report complies with the provisions of the Municipal Finance Management Act, No 56 of 2003; The Municipal Systems Act, No 32 of 2000, the Companies Act, No 71 of 2008, the King III Report and Generally Recognised Accounting Practice as issued by the Accounting Standards Board and prescribed by National Treasury.

The Committee concurred with the Auditor-General’s Audit Opinion for the financial year ended 30 June 2016. While the Committee had hoped for at least the maintenance of a clean audit outcome , the current Unqualified audit outcome provides room to learn and improve on shortcomings .

Having had regard to all material factors and risks that may impact on the integrity of the integrated report, and having satisfied ourselves that the information is reliable. We recommended the report of the JRA for the year ended 30 June 2016 for approval to the Board of Directors.

_______________________

Mr H Mashele

Chairperson of the Audit and Finance Committee

On behalf of the Audit Committee

This report of the Audit and Finance Committee was considered and accepted by the Board of Directors on the 1 December 2016

The format of the Annual Report follows the directives of our Shareholder, in the form of the Johannesburg City, as well as those of the Treasury as contained in Circulars 11 and 63 of the Municipal Finance Management Act, No 56 of 2003. The template provides for the content and structure of the report to meet the reporting imperatives of municipalities in such a way as to allow for comparisons between municipalities.

Jozi@Work is a City initiative aimed at capacitating and empowering local communities to participate in local service delivery.