CITY POWER JOHANNESBURG

(STATE OWNED COMPANY) LIMITED

Registration No: 2000/030051/30

2015/16 Annual Integrated Report

(In terms of Section 121 of the

Municipal Finance Management Act, 2003 and Section 46 of the Municipal Systems Act, 2000)

CITY POWER JOHANNESBURG

(SOC)LIMITED

COMPANY INFORMATION:

Registration number		:   	2000/030051/30

Registered address		:	40 Heronmere Road

Reuven

Booysens

Postal address		: 		PO Box 38766

Booysens

2016

Telephone number		:	(011) 490-7000

Fax number			:	(011) 490-7377

Website			:	www.citypower.co.za

Bankers			:	Standard Bank of SA Limited

ABSA Limited

Auditors			:	Auditor-General

Vision

To be a world-class energy utility

Mission

The mission of City Power is to meet the expectations of its customers and stakeholders by:

Providing a sustainable, affordable, safe and reliable energy supply

Providing prompt and efficient customer services

Being the preferred equal opportunity employer by developing and incentivising our employees

Undertaking its business in an environmentally acceptable manner

Aspired values

City Power aspires to be:

Resourceful

Resilient

Reliable

Respectful

Always with integrity.

TABLE OF CONTENTS

CHAPTER ONE LEADERSHIP & CORPORATE PROFILE	5

Corporate Profile / Overview of the entity	6

Strategic Objective	15

Salient Features	20

High-level organisational structure	22

Foreword: Member of the Mayoral Committee for Environment and Infrastructure Services Department, Councillor Anthony Still	23

Foreword: Chairperson of the Board of City Power, Mr. Frank Chikane 	24

Foreword: Managing Director of City Power, Mr. Sicelo Xulu	25

Chief Financial Officer’s Report: Mr. Quentin Green	27

Company’s Secretary’s Certification	31

Statement of Responsibility	32

CHAPTER TWO GOVERNANCE	33

Corporate Governance Statement	34

Board of Directors	35

Board Committees	39

Director’s & Senior Management Remuneration.	41

Stakeholder Engagement Approach	44

Company Secretarial Function	48

Risk Management and Internal Controls	48

Internal Audit Function	54

Corporate Ethics and Organisational Integrity	55

Sustainability Report	55

Corporate Social Responsibility Report	58

Anticorruption and Fraud	60

ICT	63

Supply Chain Management and Black Economic Empowerment	72

CHAPTER THREE SERVICE DELIVERY PERFORMANCE	73

Core Business	74

Day to day operations (business of today)	76

Highlights and Achievements	76

Challenges	79

Financial Performance	80

Capital Projects	81

Performance against IDP and City Scorecard   (See Annexure A for detail descriptions of KPI’s)	84

Assessment of Arrears on municipal taxes and service charges	88

Statement on amounts owed by Government Departments and Public Entities	89

Recommendation and Plans for next financial year	92

CHAPTER FOUR HUMAN RESOURCES	94

Human Resource Management	95

Talent Management	100

Remuneration	101

Learning Academy	101

Organisational Effectiveness	105

HR Business Support	105

Employee Relations	106

Employee Wellness	108

Supply Chain Management and Black Economic Empowerment	110

CHAPTER FIVE FINANCIAL PERFORMANCE	111

Audit Committee Report	112

Auditor General Report	117

Annual Financial Statements	121

CHAPTER SIX AUDITOR-GENERAL AUDIT FINDINGS	184

Abbreviations/Acronyms	191

Annexure A TECHNICAL DATA SHEET	194

# CHAPTER ONE LEADERSHIP & CORPORATE PROFILE

KEY ACHIEVEMENTS

- Stable and strengthened Board leadership

- Improved corporate image

- Acquiring electricity from renewable and alternative sources

- New high level organizational structure has been approved to improve service delivery

## Corporate Profile / Overview of the entity

City Power Johannesburg (SOC) Ltd (City Power) is accountable for providing electricity services to all its customers. As the electricity distribution service provider of the City of Johannesburg, City Power’s core competency is to purchase, distribute and sell electricity within its geographical footprint.

City Power was established in 2000 as an independent municipal entity, wholly owned by the City of Johannesburg. The National Energy Regulator of South Africa (NERSA) granted City Power a license to trade on 19 December 2001.  Today, City Power has approximately 410 000 customers; ranging from domestic to commercial and industrial properties.

The City, by means of a Service Delivery Agreement, regulates the service provided by City Power in respect of financial issues (such as tariffs and capital expenditure), human resource issues (such as skills development), delivery targets (maintenance of assets and addressing assets) and standards of customer care.

City Power is accountable to provide network services to all its customers, which include:

- the purchasing and distribution and sale of electricity

- constructing networks

- connecting customers

- repair and maintenance of networks

- installation and maintenance of public lighting.

City Power is not the sole provider of electricity services for the City. The areas not covered by City Power (predominantly Soweto and Sandton), are serviced by Eskom.

City Power is currently reviewing its business model, moving towards being an energy company. The drive for the change is:

- Increasing and securing the supply of energy

- Acquiring electricity from renewable and alternative sources

- Reducing greenhouse gas emissions

- Strategic use of a mix of technologies and energy sources to achieve goals

The above have to be done whilst:

- Reducing the burden of cost on the consumer

- Balancing the financial sustainability of the business, delivery of services and Shareholder goals

- Moving to the “Smart City” concept via a Smart Grid and integration with other City initiatives (e.g. transport)

.

City Power’s Network Infrastructure Engineering Services

The demand in City Power’s supply areas is expected to grow from the current 3500MVA to 5000MVA over the next 20 years. The 20-year master planning study conducted in 2012 suggests that the highest growth rate is to be expected in areas such as Randburg, Midrand, Modderfontein, Roodepoort, Sandton and Ennerdale.

The size indicators of City Power’s electrical infrastructure are shown in the figure below. A total of approximately 396,000 customers are supplied via 268 substations and 8,342km of circuit length. The total asset value of City Power’s sub-transmission network is estimated at R14 billion.

Customer Base

As can be seen from the table below, the total number of customers supplied by City Power has gradually decreased since 2013/14.

| Type | 2015/16 | 2014/15 | 2013/14 |
| --- | --- | --- | --- |
| Agriculture | 23 | 33 | 19 |
| LPU | 3 997 | 4 407 | 4 215 |
| Business | 10 028 | 10 909 | 10 493 |
| Domestic | 132 537 | 148 908 | 150 476 |
| Prepayment | 249 719 | 250 085 | 242 031 |
| Total | 396 304 | 414 342 | 407 234 |

Conventional customers reported above are based on customers invoiced as at end of June 2014, therefore they do not represent total active accounts as other customers were not billed or invoiced.

Electricity Sales and Purchases

Sales

| Measure Indicator |  | Unit |  | 2015/16 | 2014/15 | 2013/14 |
| --- | --- | --- | --- | --- | --- | --- |
| Electricity sales |  | MWh |  | 9 492 775 | 8 736 231 | 8 854 265 |
| Growth in electricity sales |  | % |  | 8.66 | -1.33 | -8.9 |
| Revenue |  | R’000 |  | 14 248 922 | 13 270 481 | 12 649 555 |
| Growth in revenue |  | % |  | 7.37 | 4.91 | 0.63 |
| Number of customers |  | No. |  | 396 304 | 414 342 | 407 234 |
| Gross margin |  | % |  | 24.2 | 22.29 | 33.75 |
| Purchases |  |  |  |  |  |  |
| Measure Indicator | Unit |  | 2015/16 |  | 2014/15 | 2013/14 |
| Bulk purchases |  | MWh |  | 9 779 048 | 8 933 188 | 8 380 255 |
| Direct costs of bulk purchases |  | c/kWh |  | 80,42 | 72,27 | 66.39 |
| % reduction in electricity consumption |  | % |  | -1.63 | -2.08 | -1.58 |

Total purchases volumes has been dropping year on year signifying that customers are reducing consumption despite high increase in the losses.

City Power Staff Complement

City Power fosters effective human resources practices with a view to contributing to the organisation’s goals. The Company’s staff complement as at 30 June 2016 is 1 747 which includes permanent and contract employees.

Market Opportunities

The City of Johannesburg has embarked upon journey to become a sustainable and smart City of the future in line with the principles of the Growth and Development Strategy 2040. Energy will be a critical component in realising this aspiration. Whilst energy is key to unlocking the economic and socio-economic development objectives, unchecked consumption of coal-based power will increase carbon and energy intensity, threaten economic and environmental sustainability and the quality of living within the City.

The IRP 2010-2030 (Integrated Resource Plan) has noted that on projection on electricity supply and demand, about 42% of electricity generated in South African comes from renewable resources. The opportunity presented to City Power is to move from an electricity distributor to an energy utility.

The top 10 opportunities:

- Rising emerging markets’ energy demands (including poverty reduction and access to power)

- Acquisitions or alliances to gain new capabilities (including growing skills base)

- Growth in energy and ancillary services markets (including sustainable jobs)

- Enhancing relationships with external regulatory and compliance bodies

- Improving public perceptions (including customer control)

- Increased focus on investor relations programs and communications (including security of supply to drive investor appetite)

- Integration of distributed energy resources (including necessity to innovate)

- Increased investment in generation capacity and delivery infrastructure in emerging markets (including security of supply and network investment)

- Rising energy innovation in emerging markets

- Improving onshore and offshore wind supply chain efficiency

City Power’s geographical area of supply includes the entire jurisdiction of the City of Johannesburg with the exception of Sandton and Soweto.

Dependencies

The delivery of City Power services, programmes and projects often has some kind of dependency on the city, other spheres of government, the private sector, communities and other stakeholders.   These dependencies can take on different forms such as of approvals, permission, coordination, endorsement, partnership, resources (financial, human, infrastructural, equipment and technology), amongst others.   City Power endeavours to capitalise on these dependencies in order to deliver services that are efficient and effective.

Municipal departments and the sharing of functions between the municipality/entity and sector departments

City Power was established in 2000 as an independent municipal entity, wholly owned by the City of Johannesburg. The City, by means of a Service Delivery Agreement, regulates the service provided by City Power in respect of financial issues (such as tariffs and capital expenditure), human resource issues (such as skills development), delivery targets (maintenance of assets and addressing assets) and standards of customer care.

In line with the establishment of City Power Johannesburg (SOC) Ltd, the Council utilises an Environment and Infrastructure Services Department (EISD) to oversee the performance and Group Governance to oversee the governance of the company, as well as to regulate it. In this regard various agreements in principle were concluded during the establishment of the companies. These included the Sale of Business Agreement (SBA) and the Service Delivery Agreement (SDA).

Currently City Power utilises the CoJ Call Centre for logging of complaints, queries and technical problems. The billing of City Power customers is currently managed by CRM.

The Environmental and Infrastructure Services Department (EISD) is responsible for infrastructure planning and approval and ensures alignment with City’s spatial development plan and the growth management strategy.  City Power works closely with this department for the implementation of their infrastructure planning and implementation

In order to coordinate operations and transcend operational boundaries, the City adopted a cluster configuration to City Departments linked to the four pillars of Good Governance, Human and Social Development, Sustainable Services and Economic Growth.

Significant Risks

The top 10 Global risks identified in the energy sector are as follows:

- Compliance and regulation

- Commodity price volatility and access to competitively priced long-term fuel supplies

- Political intervention in power and utilities (P&U) markets

- Uncertainty in climate policy and carbon pricing

- Significant shifts in the cost and accessibility of capital

- Capital project execution

- Economic shocks and resulting short-term energy demand shocks

- War for talent

- Aging generation and network infrastructure

- Managing planning and public acceptance

Analysis of risks, opportunities and dependencies in relation to market position and business model

The electricity industry is evolving from a traditional value chain to a highly participatory network or constellation of interconnected business models at the distribution edge, where retail customers interface with the distribution grid.  Existing electric utility business models, however, are poorly adapted to tap the potential value of distributed resources to meet societal demands for cleaner, more resilient, and more reliable electricity supply. Achieving optimal integration of distributed energy resources will require a versatile and flexible foundation for value-based transactions with and among the many parties. With increased options come increased complexity.  Achieving this transition may require transformative, rather than incremental, changes in utility business models.

Failure to modify the business model to changing environment and customer requirements has been identified as one of the top ten Risks of the company and the are mitigation in place for all the strategic risks.  The Business Model Review Document has been approved by the Board.  The Board has also approved the structural review to ensure the roadmap implementation.  The shareholder and the Board have mandated City Power to relook their business model and consider options with regard to a wider energy portfolio, particularly with regard to inclusion of renewables and gas.  The future electricity business model will be based on the utilisation of the network as an asset and:

- Diversify the sources of energy (distributed generation, PV, Batteries) to become more resilient, cleaner and less dependent on the national grid

- Be able to use the grid in the trading of electricity and enable participation, telecommunications infrastructure

- Provide value added services to customers to negate anticipated revenue losses

Internal management changes

The risks facing business operations is the loss of key talent, skills shortages and succession issues.  To respond to these risks, City Power has introduced strategic workforce planning and has also reviewed to organisational structure to align to the current operational and strategic direction of the company.

Benchmarking

Benchmarking is a key step in the continuous improvement process for a company.   City Power has focused on benchmarking technical and non-technical losses both nationally and internationally.

National Benchmarking:

Though the Metropolitan Municipalities below are structured differently, what was common is that all have a strategy to minimise losses, showing that losses management is part of day to day operations of these municipalities. Below are some of their strategies that they shared with us in managing losses:

| Municipality | Technical losses | Non-technical losses |
| --- | --- | --- |
| Ekurhuleni | * Refurbishing and replacing old equipment in the network * Strengthening over-headlines * Installation of Check Meters on Eskom Intake points | * Quarterly Audit of Meter installation * Pre-installation and Post-Installation Meter Audits * Seal management * Customer awareness * Improvement on Meter maintenance and reading |
| Cape Town | * Refurbishing and replacing old equipment in the network * Strengthening over-headlines | * Clean sweep audits * Installation of Protective Structures * Electrification of unproclaimed settlements * High penalties for anyone found stealing electricity * Educational Awareness especially in schools |
| eThekwini | OPTIMAL NETWORK CONFIGURATION The Planning and Design engineers ensure that all network additions are implemented with correct equipment ratings and configuration so as to minimize losses. EFFECTIVE MAINTENANCE ON NETWORK The unit has adopted a comprehensive maintenance schedule to promote the reliability of the network as well as enhance the efficiency of the network. EFFICIENT NETWORK LOADING Power flow into the network is carefully monitored on a 24 hour basis and the correct, most efficient electrical loading configuration is adopted. Illegal electricity connections are a major contributing factor to non-technical losses | AREA SWEEPS The Revenue Protection teams continuously investigate high theft area’s to remove all illegal connections. EMPLOYMENT OF SECURITY INTELLIGENCE TEAMS Private investigators are deployed to site to try and gather evidence to apprehend suspects. INSTALLATION OF ANTI-THEFT TECHNOLOGIES AT SUBSTATIONS The employment of this technology deters intruders from entering into substations and carrying out illegal connections. THEFT HOTLINE A 24 hour hotline has been set up to report acts of theft and illegal connections - Once a suspicious activity is reported, security will be despatched immediately to the affected site. |
| Nelson Mandela | Not part of the Focus | * Frequent audit on well developed areas * Use of protective structures in so called "No Go Areas" * High penalties for anyone found stealing electricity * Audit and analysis of meter and billing data * Have one central point or a meter laboratory for the control, monitoring and management of meters |

International Benchmarking

Trends depicted below have been extracted from the Paper: Reducing Technical and Non‐Technical Losses in the Power Sector - Background Paper for the World Bank Group Energy Sector Strategy July 2009 compiled by Mr Pedro Antmann.

The 12 month Moving Average approach is a more appropriate measurement to assess the trend. As can be seen in the graph below non-technical losses have decreased by 6% points over the past year.

## Strategic Objective

City Power Journey (Reflecting on past performance)

City Power was established in 2000 according to the principles of the Egoli 2002 Plan and it is wholly owned by the City of Johannesburg. The organisational strategy has evolved over the years in alignment to Board and Shareholder direction. The figure below illustrates the evolution and change in focus over the years.

|  | 2002-2006 | 2006-2011 | 2011- 2016 |
| --- | --- | --- | --- |
| COJ Strategy Document | Egoli 2002 | GDS 2030 | GDS 2040 |
| City Power Focus Areas | Bringing the different municipalities together | Improving network performance | Improving condition monitoring maintenance |
|  | Moving from fire fighting to planned maintenance | Perfecting time based maintenance | Making sure we get paid for our services & improve revenue management |
|  | Developing and initiating Capex program to reduce backlog | Introducing condition monitoring maintenance | Improve stakeholder communication, engagement and management including R&CRM |
|  | Introduction of customer segmentation | Implementation and improving Capex program to reduce backlog | Review Company business model to move to an energy company |
|  | Introduction of prepaid meters | Consolidation and centralisation of customers services | Shift to low carbon infrastructure and introduction of SSM & DSM |
|  |  | Improving prepaid & smart meter technologies | Introduction on TOU and green tariffs |
|  |  | Piloting of DSM projects |  |

Anticipated changes that may impact on strategy, business model and future performance

The energy sector is in transformation and this creates challenges both at an industry level and at a municipal/entity level.

| Change drivers | Changes over time |
| --- | --- |
| Infrastructure Investment | Significant investment is required to update or replace power, gas and water assets |
| Changing energy mix and distributed generation | Generation mix is shifting to cleaner sources, including natural gas and renewables, and is becoming more decentralised |
| Empowered customers | Customers will have more choices to manage their energy consumption through both distribution generation and energy management solutions |
| Digitization | Smart meters, ‘big data’ and analytics can be used to optimize energy delivery, improve energy efficiency and enhance customer experiences |
| Market and policy reforms | Federal and state mandates are driving restructuring, creating incentives and imposing new rules |
| Regulatory frameworks | Regulatory compact is under pressure to accommodate changing customer demands and encourage innovation |
| New competitors | New and powerful entrants have begun to offer customers innovative home energy management products and services |
| Talent and diversity | Aging workforce and challenges of the new digital economy will require effective knowledge transfer and fresh thinking |

Short, medium and long term strategic objectives

The strategic objectives (short, medium and long term) viewed from the balance scorecard is outlined as follows:

| Strategic Perspective | Strategic Intent | Short Term | Medium Term | Long Term |
| --- | --- | --- | --- | --- |
| Financial | Increase the financial resilience and sustainability of the business | Recover R1 billion rand in historic debt Reduce non-technical losses to 22% Optimise profit margin | Reduce non-technical losses to 21,5% Improve revenue collection Optimise profit margin | Reduce non-technical losses to 19% Expand footprint Optimise profit margin |
| Customer | Improve customer/stakeholder centricity and ensure active citizenry | Promote energy efficiency Socio-economic development Quality supply and service Improve community participation | Promote energy efficiency Socio-economic development Quality supply and service Improve community participation | Socio-economic development Socio-economic development Quality supply and service Improve community participation |
| Internal Process | Efficient and effective internal processes and systems to meet service delivery and compliance requirements | Ensure governance and risk compliance throughout the value chain Improve asset management Improve ICT Data cleanup Improve data management | Ensure governance and risk compliance throughout the value chain Improve asset management Improve ICT Data clean up Improve data management | Ensure governance and risk compliance throughout the value chain Improve asset management Improve ICT Improve data management |
| Learning and Growth | Maximum employee productivity whilst conducting business in an ethical manner | Ensuring high performing teams Performance management Talent planning, acquisition and development to address current and future skills needs Structural realignment in the short term and filling of strategic vacancies to support the organizational structure | Ensuring high performing teams Performance management Talent planning, acquisition and development to address current and future skills needs Structural realignment in the medium term and filling of strategic vacancies to support the organizational structure | Ensuring high performing teams Performance management Talent planning, acquisition and development to address current and future skills needs Structural realignment in the long term and filling of strategic vacancies to support the organizational structure |

The GDS2040 of COJ is aligned to the National Development Programme and the Gauteng 2055. All these documents are the government’s promise to the citizens. The main objectives of these documents are to sustain human and economic development. The GDS 2040 has four outcomes outlined below:

Outcome 1: Improved quality of life and development driven resilience for all.

Outcome 2: Provide a resilient, liveable, sustainable urban environment- underpinned by infrastructure supportive of a low-carbon economy.

Outcome 3: An inclusive, job-intensive, resilient and competitive economy.

Outcome 4: A leading metropolitan government that pro-actively contributes to and builds a sustainable,

socially inclusive, locally integrated and globally competitive Global Credit Rating.

There are six GDS principles in the GDS 2040 which are outlined below:

- Eradicating poverty

- Building and growing an inclusive economy

- Building sustainable human settlements

- Ensuring resource security and environmental sustainability

- Achieving social inclusion

- Promoting good governance

Mayoral Priorities and City Power Alignment

The COJ has identified ten key Priority Implementation Plans (PIP). City Power leads, influence, gives direct and indirect input to all the PIPs. The table below illustrates City Power’s involvement.

| Lead and Influence | Direct Input To | Indirect Input To |
| --- | --- | --- |
| Financial Sustainability and Resilience Resource Sustainability Sustainable Human Settlement Active Citizenry Smart City Green Economy SMME and Entrepreneurial Support | Safer Cities Investment attraction, retention and expansion | Food Security |

The above priorities have been further broken down to a 10 STEP Programme that has ten interventions and targets for the next three to five years. City Power has a STEP programme to ensure alignment to the mayoral priorities. STEP is an acronym that stands for:

S – Service Delivery, T – Transformation, E – Excellence, P – Performance

Attaining a Clean audit in a sustainable manner.

Reduce losses to 10% by December 2015.

Achieving 98% meter reading by June 2014 (100% Compliance to the by-law)

99% Meter Reading AMR LPU customers

95%  Manual Meter Reading for Domestic customers

98% Meter Reading for Domestic AMR

Achieving 100% payment level for key and LPU customer by June 2014.

Achieving 90% data accuracy by 2015.

Installing 110 000 SWH by December 2016.

Achieving full compliance to NRS 047 and 048 immediately.

Achieving 90:10 Planned: Unplanned by December 2015.

Accelerated Visible Service Delivery (eg.100% compliance to the SLA, electrification, PL).

Innovative Product Pricing (Introduction of Domestic Time of Use and Green Tariffs) by 2015.

The 10 STEP Programme and Shareholder Alignment

| Mayoral Priorities | City Power Flagship Programmes | City Power STEP Targets S – Service Delivery, T – Transformation, E – Excellence, P – Performance |
| --- | --- | --- |
| Financial Resilience and Sustainability Safer Cities | Integrated Loss Management | - Attaining an Clean audit in a sustainable manner - Reduce losses to 10% by December 2015 - Achieving 98% meter reading by June 2014 (100% Compliance to the by-law) - Achieving 100% payment level for key and LPU customer by June 2014 - Achieving 90% data accuracy by 2015 7. Achieving full compliance to NRS 047 and 048 immediately 9. Accelerated Visible Service Delivery (eg.100% compliance to the SLA, electrification, PL) |
| Resource Sustainability Sustainable Human Settlements Smart City | Infrastructure Plan and Maintenance | - Reduce losses to 10% by December 2015 - Installing 110 000 SWH by December 2016 - Achieving full compliance to NRS 047 and 048 immediately - Achieving 90:10 Planned: Unplanned maintenance ratio by December 2015 - Accelerated Visible Service Delivery (eg.100% compliance to the SLA, electrification, PL) - Innovative Product Pricing (Introduction of Domestic Time of Use and Green Tariffs) by 2015 |
| Active Engaged Citizenry | Stakeholder Engagement Plan | 5. Achieving 90% data accuracy by 2015 - Accelerated Visible Service Delivery (eg.100% compliance to the SLA, electrification, PL) - Innovative Product Pricing (Introduction of Domestic Time of Use and Green Tariffs) by 2015 |
| SMME and Entrepreneur Development and Support | Developmental Service Delivery/ Jozi@work | - Accelerated Visible Service Delivery (eg.100% compliance to the SLA, electrification, PL) |
| Green Economy | Energy Management | 2. Reduce losses to 10% by December 2015 6. Installing 110 000 SWH by December 2016 10. Innovative Product Pricing (Introduction of Domestic Time of Use and Green Tariffs) by 2015 |
| Resource Sustainability Financial Sustainability | Data Management | 5. Achieving 90% data accuracy by 2015 |
| Financial Resilience and Sustainability | Clean Audit | 1. Attaining an Clean audit in a sustainable manner |

City Power is still on track to meet the company’s set targets for the IDP until the 2016/17 financial year, this is however dependent on budget allocation in line with the budget requirements that have been identified.

City Power also recognises that in order to ultimately achieve the goals of its shareholder, it needs to work closely with other municipal entities and government departments. These interdependencies are captured in the table below.

| Inter-Departmental/ Sectoral Dependency Description | Departmental Response | Joint Action (Provide details on how the dependency will be managed) |
| --- | --- | --- |
| Customer relations and billing | Working with R&CRM on Customer relations and billing | Improve meter reading to improve billing accuracy and payment levels |
| Housing Department (local and Provincial) | Electrification and public lighting of households | Alignment of electrification with housing master plan. |
| Provision of grant funding for electrification & public lighting. | Electrification and public lighting from Department of Energy (DoE) & Cooperative Governance and Traditional Affairs (COGTA) | Sourcing of funding from DoE & MIG by City Power. |
| Approval environmental impact assessment for infrastructure projects. | Gauteng department of agriculture and social development | Compliance with the Environmental Impact Assessment (EIA) act. |
| Way Leave application | Johannesburg Roads Agency | Processing of way leaves prior to project execution. |
| Approval of township establishment/ subdivision | Department of Development Planning | Participate in the commenting process for township establishment (compliance to turnaround times). |

Growth and Development Strategy (GDS) and City Power’s Strategic Agenda Alignment

The CoJ has a Growth and Development Strategy (GDS), which is translated into its integrated development, plan (IDP). City Power influences the GDS’s many sectors and principles, but most of the company’s influence resides in the infrastructure and services sector. The five-year plan for the infrastructure and services sector is to achieve:

“A city with a backbone of efficient and well-maintained service infrastructure, extended to all, so that all citizens and stakeholders can access an expanding package of innovative, safe, reliable and affordable services.”

## Salient Features

Below are some of the organisation’s major achievements for the 2015/16 financial year:

- Financial: See annual financial statements

- Non-Financial:

|  | CP IDP Programme | KPI | Unit | Actual 2014/15 |  | Plan 2015/16 |  |  | Actual 2015/16 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Active engaged citizenry: Communication & Stakeholder Management | Communication & Stakeholder Management | Customer satisfaction survey | Index | 66 |  |  | 67 | 61.6 |  |
|  |  | Achievement of SLA | % |  |  |  | 80 | 43.05 |  |
|  |  | Street lights TAT | Days | 20 |  |  | 2 | 9 |  |
|  |  | Outage reduction MV (All) | Number | 2 756 |  |  | 2 450 | 3 148 |  |
|  |  | Outage reduction HV (All) | Number | 173 |  |  | 130 | 197 |  |
|  |  | HV Outages: NPR | Number | 72 |  |  | 74 | 63 |  |
|  |  | NRS 048 Compliance | % | 98.90 |  |  | 95 | 99.44 |  |
|  |  | NRS 047 Compliance: | % | 58.61 |  |  | 94 | 82.72 |  |
|  |  | Restoration time: 1.5 hours | % | 16.7 |  |  | 30 | 17.63 |  |
|  |  | Restoration time: 3.5 hours | % | 51.6 |  |  | 60 | 56.36 |  |
|  |  | Restoration time: 7 hours | % | 79.9 |  |  | 90 | 82.52 |  |
|  |  | Restoration time: 24 hours | % | 95.4 |  |  | 98 | 97.48 |  |
|  | Expansion and strengthening of electricity network | Provision of public Lights | Number | 5 326 |  |  | 3 000 | 3 160 |  |
| Flagship: Corridors of Freedom |  | Electrification | Number | 2 238 |  |  | 2000 | 5 438 |  |
| Flagship: Green/Blue Economy | Security of supply/Demand Sid Management | Reduction in GHG | t CO2e/MWh | 3 237 |  |  | 979 | 2 687.58 |  |
|  |  | Energy Mix | MWh | 2 883 192 |  |  | 872 362 | 2 393 851 |  |
|  |  | Solar water heaters | Number | 17 221 |  |  | 5 000 | 1 118 |  |
|  |  | Ripple relay roll out | Number | Not measured |  |  | 10 000 | 14 974 |  |
| Flagship: Smart City | Smart Grid | Meter Rollout | Number | 72 858 |  |  | 40 000 | 33 619 |  |
| Jozi@work | Jozi@work | R&M spent on J@W | % |  |  | 10 |  |  | 10 |
|  |  | Capital spent on J@W | % |  |  | 5 |  |  | 9.76 |
|  | Socioeconomic Development | EPWP | Number |  | 5 003 | 5 000 |  |  | 5 410 |
|  |  | 50% Black owned companies | % |  | 14.58 | 12 |  |  | 43.77 |
|  |  | 30% women owned company | % |  | 6.88 | 10 |  |  | 17.14 |
|  |  | Payment Levels ( Current consumption) | % |  | 95.66 | 98 |  |  | 95.05 |
|  |  | Meter Reading performance | % |  | 67.47 | 98 |  |  | 79.91 |
|  |  | Losses - Technical - Non-Technical | % |  | 28.3 | 22 |  |  | 23,22 |
|  |  | % of ESP customers with FBE provided | % |  | 100 | 97 |  |  | 100 |
| Resource sustainability, safer city, governance | Business efficiency and effectiveness | ISO accreditation | Audit Report |  | Unqualified audit with minor findings per accreditation | Clean audit report |  |  | Unqualified audit with minor findings per accreditation |
|  |  | Attainment of an unqualified audit report | Audit Report |  | Unqualified with matter of emphasis | Unqualified with matter of emphasis |  |  | Not started |
|  |  | DIFR | Ratio |  | 0,.45 | <1 |  |  | 0.64 |

## High-level organisational structure

Foreword: Member of the Mayoral Committee for Environment and Infrastructure Services Department, Councillor Anthony Still

It has been my pleasure to be appointed as the Member of the Mayoral Committee for Environment and Infrastructure Services. This became effective from 26 August 2016.

As I was not in this position during the year under review I will keep my comments forward looking and brief. City Power delivers one of the key services to the City of Johannesburg, and I commend them for their efforts over the past year. In particular I note that their efforts to focus on the metering programme, in particular smart metering where there are revenue gaps, is beginning to show dividends. This will remain a priority. Secondly, I note that City Power have successfully implemented their Capex programme and spent R1,524 billion against the target of R1,538 billion which represent 99% spending of the total CAPEX allocation for the 2016 Financial year.

I see the major future challenges as the following:

- The business as usual model is increasingly stressed. Renewable energy will become more pervasive, especially if storage becomes cheaper. City Power must examine its future strategy in order to sweat its assets and adapt to the changes coming.

- Related to this is the pressure on revenue and the operating margin. For this reason it is essential to focus with vigour on technical and commercial losses in the system.

- The likelihood that the Eskom agreement with Kelvin Power will not be renewed after March 2017 and the loss of revenue that this will precipitate.

- They need to provide a service to the informal settlements. At present residents of these settlements connect illegally. This places the grid under load pressure which causes outages in these settlements and in neighbouring formal townships. This in turn means that City Power has to undertake expensive repairs and maintenance and has to provide emergency generators at great cost. The model is unsustainable and will not be solved by the provision of conventional electrification. We simply do not have the time and budget for this. So, we have to imagine a new way forward and we will be applying our minds on this.

- The interface with our customers needs improvement. We hope that efforts to improve the billing and customer relations management systems in the City will bear dividends. However, City Power must do everything in its power to improve communication with its customers, although significant strides have been made in this area.

- Labour relations within the company have been somewhat stressed and I hope to see an improvement on this front.

Finally, I wish to thank the Board for exercising their fiduciary duty over the past year. In particular my thanks go to the Chair, Rev Frank Chikane, and the MD Mr Sicelo Xulu.

## Foreword: Chairperson of the Board of City Power, Mr. Frank Chikane

City Power has obtained an unqualified audit opinion in respect of both its financial performance and the audit of predetermined objectives for the year under review. This is yet another significant improvement on the audit outcome of the previous year and demonstrates a clear path to achieving a clean audit. I have been given the assurance by Management that they have established, as a matter of routine operations, sustainable processes and practices which will give rise to a Clean Audit in 2016/2017.

With regard to service delivery, some improvement has been made towards increased productivity and efficiencies including 100% attainment of our capital expenditure programme. City Power experienced continuing challenges relating to revenue management, however, meter-reading performance has improved significantly. The implementation of smart meters and improvement in meter reading performance is contributing to a sustainable resolution of these challenges.

City Power is also committed to improvements in other areas of the Business, in particular the performance of the network and resolution of outages. City Power has reviewed the risks related to internal management and controls. We are addressing these through the implementation of a strategic workforce plan and rigorous restructuring of the organisation, pursuant to an institutional review.

The Board and Management have taken a zero tolerance stance against fraud and corruption.  Operation Clean-Up was launched to intensify City Power’s efforts against the scourge of corruption and misconduct by some of its officials, service providers, contractors and customers. The Board and Management remain steadfastly committed to the eradication of fraud and corruption.

I wish to acknowledge the commitment by the Board and Management of City Power who have guided the improvements in the Company with diligence and the immense effort which went into implementing the action plans designed to enhance effectiveness and efficiencies. I also wish to acknowledge the support of the City Manager and the Members of the Mayoral Committee of the City of Johannesburg (CoJ) in driving the organisation to achieve its goals.

In order to coordinate operations and transcend operational boundaries, the CoJ adopted a cluster configuration to City Departments linked to the four pillars of Good Governance, Human and Social Development, Sustainable Services and Economic Growth. City Power is part of the Sustainable Services Cluster which is led by the Environmental and Infrastructure Services Department (EISD). The CoJ utilises EISD to oversee and regulate service delivery performance and the CoJ Group Governance is responsible for overseeing governance. The Sale of Business Agreement (SBA) and the Service Delivery Agreement (SDA) are examples of agreements concluded to oversee and regulate the performance of the Company. EISD is responsible for infrastructure planning and ensures that synergies exist between the City’s spatial development plan and the growth and development strategy. City Power works closely with EISD to ensure it is aligned to the strategic priorities of the CoJ.

City Power currently utilises the CoJ call centre for logging of complaints, technical and general queries. The billing of City Power customers is currently managed by the CoJ’s Revenue and Customer Relationship Management department. City Power, with the support of the CoJ, is working to improve these services.

In conclusion, we at City Power see all the challenges we face as tremendous opportunities and are approaching them with confidence. I take this opportunity to thank the City of Johannesburg, my fellow Board Members and Management for their support in leading the organisation along this journey. We look forward to continuing our successful path together with you.

## Foreword: Managing Director of City Power, Mr. Sicelo Xulu

In 2015/2016 financial year, City Power demonstrated financial prudence and good business ethics by attaining an unqualified audit opinion. To sustain the audit findings; focus on financial sustainability and improved customer experience have become priority areas. City Power’s net asset worth was appraised at approximately R8 billion, with a revenue base of R14billion at the end of the 2015/16 financial year end. The business has implemented stringent measures penalizing irregular, fruitless and wasteful expenditure, the outcome resulted in the Auditor General rating City Power as one of the highest achieving entity in this area with zero irregular, fruitless and wasteful expenditure for the year under review.

During the course of the year, City Power implemented a turnaround strategy with specific focus in achieving high performance in metering environment, network performance and supply chain management. This resulted in the company achieving over 85% meter reading performance and 95% improvement in meters estimated for over a period of 12 months.

I am pleased to report that these interventions assisted in improving the company’s performance and contributed to improved efficiencies within the business and good corporate governance. We also manage to openly address fraud corruption culminating in the collapse of a number of the metering and cable theft syndicates operating internally and externally within the business.

Our heightened consideration toward combating corruption in these areas has yielded significant results. An estimated 851 cases have been registered with the South African Police Services (SAPS) and National Prosecution Authorities (NPA), the accumulated number of arrests were approximated at 782 at year end. City Power has managed to achieve a total of 274 successful convictions and dismissal of 13 internal staff.

The utility has taken a focused approach toward achieving its service delivery imperatives. The implementation of the back to basics program was intended to improve the security of supply, achieved through the streamlining of efforts, in relation to Opex and Capex. The back to basics programme prioritized security at substations, effecting public lighting throughout the City and electrification of informal settlements.

During 2015/16 City Power employed an additional 57 new staff members to improve operational efficiencies on different levels of the company. We are currently collaborating with National Treasury to contribute into improving work experience skills for many of the unemployed youth across the country by employing 24 electrical Engineering students with the end goal of producing certified engineers over the next three years. As at the end of June 2016 City Power had 32 bursars (at different levels of their studies)

In conclusion, the year under review placed a strong focus on metering reading performance, revenue collection and recovery, combating fraud and corruption, and successfully implementing the back to basics programme.

I would like to express my sincere gratitude to the entire City Power staff for working tirelessly to keep the lights on, my thanks also goes to the Executive Committee, the Board and the shareholder for their support and guidance.

## Chief Financial Officer’s Report: Mr. Quentin Green

FINANCIAL REVIEW

This review sets out highlights of the Entity’s financial performance for the past year. Full details appear in the annual financial statements.

OVERVIEW OF ENTITY RESULTS

The Entity has continued to perform well across most of its business operations in line with its business plan. This was particularly notable in view of the Entity’s successful electricity conservation efforts over the last few years.

The Entity’s economic resilience has been managed through growth strategies and complemented by cost-containment initiatives to take strides in delivering on its mandate to govern and provide basic infrastructure and services across the spectrum of its communities. The overall summarised operating results for the Entity in comparison with the approved budget are shown below. The statement of financial performance reflects a summary of income and expenditure.

Over the past year, revenue increased by 8,38% to R14,7 billion while operating expenses increased by 7,91% to R13,9 billion.

The Entity reported a net operating surplus of R546 million (2015: R424 million) against a budgeted surplus of R1 276 million.

Operating revenue

The major revenue streams that supported the Entity’s programmes and activities were:

• service charges which are made up of:

– electricity sales;

– sales to Eskom

• other;

• government grants and subsidies; and

• interest revenue.

Operating expenditure

The following graph indicates the main categories of expenditure for the year under review. The proactive management control and containment of cost increases remain a key priority for the Entity.

CAPITAL EXPENDITURE

The capital expenditure for the financial year under review amounted to R1,5 billion,.

Capital commitments as at 30 June 2016 amounted to R1.3 billion (2015: R1,7 billion).

The fixed assets were financed from the following sources:

| Key financial indicators |  | 2015/16 |  | 2014/15 |  | 2013/14 |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | R’000 |  | R’000 |  | R’000 |  |
| Total assets |  | 17,763,371 |  | 16,,497,991 |  | 14,755,177 |  |
| Total equity |  | 7,910,062 |  | 7,363,829 |  | 6,974,695 |  |
| Total equity and liabilities |  | 17,763,371 |  | 16,,497,991 |  | 14,755,177 |  |
| Short-term loan to shareholder |  | 1,699,824 |  | 1,331,603 |  | 2,241,193 |  |
| Bank balances |  | 4,126 |  | 525,599 |  | 30 |  |
| Capital expenditure |  | (1,629,153) |  | (2,451,126) |  | (2,023,089) |  |
| Revenue |  | 14,674,672 |  | 13,540,386 |  | 12,777,964 |  |
| Grant and subsidies |  | 108,583 |  | 185,821 |  | 192,004 |  |
| Direct cost |  | (9,779,048) |  | (8,933,188) |  | (8,380,255) |  |
| Employee costs |  | (923,822) |  | (879,170) |  | (741,987) |  |
| Finance income |  | 145,877 |  | 144,051 |  | 161,399 |  |
| Finance costs |  | (355,673) |  | (317,196) |  | (350,573) |  |
| Surplus before tax |  | 765,065 |  | 653,834 |  | 1,583,969 |  |
| Income tax expense – deferred |  | (218,832) |  | (229,382) |  | (362,881) |  |
| Surplus for the year |  | 546,233 |  | 424,452 |  | 1,221,088 |  |
| Net cash from operating activities |  | 1 486,414 |  | 1,404,646 |  | 2,208,346 |  |
| Net cash used in investing activities |  | ( 2 253,221) |  | (1,458,768) |  | (1,871,051) |  |
| Net cash from financing activities |  | 246,998 |  | 577,390 |  | (337,307) |  |
| Financial ratios | Benchmark |  | 2015/16 |  | 2014/15 |  | 2013/14 |  |
|  |  |  | R’000 |  | R’000 |  | R’000 |  |
| Liquidity | 1:1 |  | 1.05:1 |  | 1.11:1 |  | 1.34:1 |  |
| Solvency | 2:1 |  | 2.44:1 |  | 2.43:1 |  | 2.44:1 |  |
| Total operating expenditure/revenue |  |  | 25.98% |  | 26.81% |  | 21.72% |  |
| Interest coverage | 5 |  | 3.15 |  | 3.06 |  | 5.52 |  |

Financial assistance

City Power obtains financial assistance via grants from government.

Sustainability risks

The Board acknowledges its overall accountability for ensuring an effective results-driven integrated risk management process. Exco has implemented a risk control system to enable management to respond appropriately to significant risks that could impact negatively or positively on business objectives. Risk reviews are conducted with input from divisional and functional areas. Risks are identified and ranked by divisions and groups, reviewed, and then assessed by Exco, the Audit Committee, and the Board to determine the major operational, strategic and business continuity risks.

The ratings of the risks are finalized after considering the mitigation plans, and executive accountability is assigned for each of the risks.

EXPRESSION OF APPRECIATION

A special word of gratitude goes to the accounting staff for their contribution, and to the staff of the Auditor-General for conducting the external audit and for their assistance, support and cooperation during the year.

Finally, a further word of thanks to everybody for the hard work, sacrifices and concerted effort throughout the year to enable the Entity to finalise these consolidated annual financial statements within the prescribed period.

## Company’s Secretary’s Certification

In terms of section 88(2)(e) of the Companies Act, I certify that, to the best of my knowledge and belief, the Company has lodged with the Commissioner all such returns and notices as required by the Act and that all such returns and notices are true, correct and up to date.

30 November 2016

## Statement of Responsibility

The directors of the Company are responsible for the maintenance of adequate accounting records and preparation of the annual financial statements and other performance information with integrity and fair presentation of the state of affairs of the Entity. The annual financial statements and other performance information have been prepared under the supervision of the Director: Finance, Mr Quentin Green. The financial statements presented on (p.105) have been prepared in accordance with Generally Recognised Accounting Practice (GRAP) and include amounts based on prudent judgement and estimates made by the management.

The directors are responsible for the preparation of the other information in the annual report and are responsible for both its accuracy and its consistency with the financial statements.

The going concern basis has been adopted in preparing the financial statements and the directors have no reason to believe that the entity will not be a going concerns in the foreseeable future based on the forecast and available cash resources. Refer to the Directors report on page 19 with regard to the appropriateness of the going concern assumption for the preparation of the financial statements.

The Auditor-General, who was given unrestricted access to all financial records and related data, including minutes of all meetings of shareholders, the Board of Directors and committees of the Board, has audited the financial statement and other performance information. The directors believe that all representations made to the Auditor-General during their audit are valid and appropriate. The Auditor-General’s report is presented in Annexure B. The financial statements were approved by the Board of Directors on 30 November 2016 and signed on its behalf by Rev. Frank Chikane.

# CHAPTER TWO GOVERNANCE

KEY ACHIEVEMENTS

- Stable and strengthened Board leadership

- Active Fraud Prevention Initiatives

- Successfully underwent ISO 90001 recertification audits Unqualified report was received

- Successfully cleared the Six (6) ISO 14001: 2004 and OHSAS 18001: 2007 Audit findings

- Compliance to King III code of corporate governance

- Six Board Committees to assist the Board carrying out their duties

## Corporate Governance Statement

To ensure accountability and governance arrangements are in place, Section 121(2) (c) of the MFMA supports the requirements of Section 18(1) (d) of the MSA: information on matters of governance should be communicated to communities. This should, according to Sections 65(1) (a) of the MFMA and Section 46 of the MSA be undertaken through the compilation and publication of the Annual Report. The purpose of such an annual report is to promote accountability to communities for decisions taken by the Council and matters relating to administrative structures, throughout a financial year.

Application of King III

The Board of Directors and Executives recognise and are committed to the principles of openness, integrity and accountability advocated by the King III Code on Corporate Governance. Good corporate governance including compliance with King III and the Companies Act. Through this process, shareholders and other stakeholders may derive assurance that the entity is being ethically managed according to prudently determined risk parameters in compliance with generally accepted corporate practices. The entity has complied with the Code in all respect during the year under review.

The Board of Directors has incorporated the City of Johannesburg’s Corporate Governance Protocol in its Board Charter, which inter alia regulates its relationship with the City of Johannesburg as its sole member and parent municipality in the interest of good corporate governance and good ethics.

The Protocol is premised on the principles enunciated in the King III Report for Corporate Governance for South Africa 2009 (King III).The Company steadfastly consolidated its position in respect of adherence to the King III report on Corporate Governance.  The entity practices are, in most material instances, in line with the principles set out in the King III Report.  During the year under review the Company entrenched its risk management reviews and reporting and compliance assessments were conducted in terms of the Companies Act, the Municipal Systems Act (MSA) and the Municipal Finance Management Act (MFMA).  The annual Board assessments and evaluations were conducted and an annual report for the previous year was effectively completed in accordance with the terms of section 121 of the Municipal Finance Management Act.

Ethical Leadership

Responsible leadership, characterised by the values of responsibility, accountability, fairness and transparency, has been a defining characteristic of the entity since the company’s establishment in 2001. The Board recognises the impact the Company has on the economy and society and therefore strives to ensure that there must be an ethical relationship between the Company and all its stakeholders. The Board has taken steps to entrench ethical leadership in the formulation of the company’s strategy and to ensure that there are consequences for non-adherence to these values. The Board provides effective leadership based on a principled foundation and the Company subscribes to high ethical standards. The Board has put in place structures and controls to inculcate an ethical culture.

The fundamental objective has always been to do business ethically while building a sustainable company that recognises the short- and long-term impact of its activities on the economy, society and the environment. In its deliberations, decisions and actions, the Board is sensitive to the interests and expectations of the company’s stakeholders and to ensure that the Company’s decisions are grounded in the Company’s values.

Corporate Governance

The Board of Directors and executives recognise and are committed to the principles of openness, integrity and accountability advocated by the King III code on corporate governance. Through this process, the shareholder and other stakeholders are assured that the company is being ethically managed according to prudent risk parameters in compliance with generally accepted corporate practices. The monitoring of the company’s compliance with King III forms part of the mandate of the Audit Committee. The company has complied with the code in all material respects during the year under review.

The Board of Directors has adopted a Board charter, which includes matters of ethics, procedure and conduct of Members. The charter is aligned with the CoJ charter. Registers are kept and updated on the disclosure and declaration of interests of directors and senior management. The Board and senior management ensure there is full material compliance to all relevant legislation. The Company Secretary has certified in terms of section 268(d) of the Companies Act that all statutory returns have been submitted to the Companies and Intellectual Property Commission (CIPC). The Board of Directors subscribes to the City of Johannesburg’s corporate governance protocol (the protocol) which, inter alia, regulates its relationship with CoJ as its sole shareholder and parent municipality in the interests of good corporate governance and good ethics.

City Power’s practices are, in most material instances, in line with the principles set out in King III. The Board continually reviews the company’s progress to ensure improvements in corporate governance. During the review period, the company entrenched its risk management reviews and reporting and compliance assessments were conducted in terms of the Companies Act and the Municipal Finance Management Act (MFMA).

Annual Board assessments and evaluations are conducted and an annual report for the previous year was efficiently completed in accordance with the prescripts of section 121 of the MFMA. The compilation of this annual report was guided by the same principles.

Corporate Citizenship

The Board and management recognise that the entity is formed under a political structure. As such, it has a social and moral standing in society with all the attendant responsibilities. The Board is therefore responsible for ensuring that the entity protects, enhances and invests in the well-being of the economy, society and natural environment, and pursues its activities within the limits of social, political and environmental responsibilities outlined in international conventions on human rights. The Board has a Social and Ethics Committee which is tasked with the responsibility of ensuring that the organisation strives to be a good corporate citizen.

Compliance with laws, rules, codes and standards

The Board is responsible for ensuring that the entity complies with applicable laws and considers adhering to non-binding rules, codes and standards. The Board has a Risk, Assurance and Compliance sub-committee which is tasked with the responsibility of exercising oversight over compliance.

## Board of Directors

City Power has a unitary Board, which consists of executive and non-executive Directors. An Annual General Meeting was held on 15 March 2016 at which meeting one new Non-Executive Director and one new Independent Audit Committee Member were appointed.  During the year under review one Non-Executive Director resigned from the Board and one Independent Audit Committee Member resigned.

During the year under review, the Board was chaired by a Non-Executive Director, Mr Frank Chikane. The Board meets regularly (at least quarterly) and retains full control over the Company. The composition of the Board reflects a diversity of skills and qualifications as reflected in the table below:

CITY POWER BOARD & AUDIT COMMITTEE’S QUALIFICATION & SKILLS MATRIX – 2015/2016 FINANCIAL YEAR

| Name | Qualifications | Skills |
| --- | --- | --- |
| Mr. F Chikane (Chairperson of Board) | *MPA – Masters in Public Administration * M.A. – Masters in Theology *Snr Managers in Government Programme *Corporate Governance Training Course *Diploma in Theology | *Human Behaviour Counseling *Strategic Planning Leadership *Coaching/Mentoring *Management *Facilitation *Administration |
| Mr. N Galawe (Resigned 31 Oct 2015) |  |  |
| Mr. Q Green (CFO) | *Bachelor of Commerce degree *Certificate in Theory of Accountancy *Qualified as a Chartered Accountant (S.A.) in 1979 (Resigned from SAICA in 2009) | *Accounting & Finance *Audit *Forensics *Corporate Leadership *Project Management *Strategy *Systems and Internal control *Corporate turnaround *Knowledge of MFMA and other local government legislation and regulation *Marketing, media and communication |
| Mr. N Hlubi (Audit Committee Chairperson) | *MBA *B juris Degree (Law), *LLB Degree (Law), *MAP (Business), *CFP(Financial Planning), *Cert in Compliance Management | *Strategic Planning *Business Administration *Law *Finance *Compliance Man. & Audit, *Risk Management |
| Mr. V Lukhele | * BScEng (Electrical) * BSc (Science) * Proj Management * Professional Engineer (ECSA) *Cand Construction Project Manager | * Project Engineer & Commissioning * Project Management * Quality Management * Business Leadership * Entrepreneurship |
| Ms. S Mokotoko | *Masters with Honours in Economics & Management *Executive Leadership Programme *Higher Certificate in Business Management | *Economic Analysis & Modelling *Public Finance *Development Finance *Banking, Project Finance, Investments *Strategy & Leadership *Policy Development *Business Development *Audit & Risk Management |
| Ms. N Mohlala | *Post Degree Diploma in Management *Diploma in Municipality Management Development Programme *Licensed Accountant *Certificate – IAC *Accountant Technician | *Accounting & Finance *Human Resource Management *Training & Personal Development *Community Work *Strategy *Project Management *Operational Management *Marketing |
| Mr. K Mokhobo (Audit Committee Member) | *BComm *BAcc *CA(SA) *ACMA(UK) *Certificate in International Business | *Audit *Forensics *Finance & Accounting *Mergers & Acquisitions *Strategic Planning Leadership *Corporate Governance *Project Management |
| Mr. D Naidu | *B Paed Science *ND Work Study *NHD Industrial Engineering *Management Development Programme | *General Management *Strategy & Risk Management *Project Management *Finance *Corporate Governance *Business Process Engineering *Systems |
| Mr. T Sithole (Audit Committee Member) | *MBA *BSc in Engineering (Electrical) *Project Management *Strategic Management | *Business Leadership *Engineering Design (EPCM) *Project Management *Power/Electrical Engineering *Energy Management *Project Finance *Asset Management *ISO Systems Compliance |
| Ms. T Ramano | *BComm Accounting *Post Graduate Diploma – Accounting *Chartered Accountant SA | *Strategic Planning Leadership **Financial Management *Strategy & Risk Management *Coaching/Mentoring |
| Mr. S Xulu (MD) | *Master of Philosophy (Mphil) Electrical & Electronics Engineering *National Diploma: Electrical Engineering *B. Tech in Electrical Engineering *B. Sc Honours with specialization in Applied science: Electrotechnics *Executive Developmental Program | *Capital Planning and Designs *Engineering Management *Project Management *Engineering Management *Financial Management, *Human Resource Management *Project Management *Customer Services |
| Ms. Linky Fosu (resigned 13 Jul 2015) |  |  |
| Mr. W Hattingh | *M.Com (Specialising in Performance Audits) *B.Com (Hons) *MBA *B.Com *National Diploma in Management Services | *Finance |
| Ms L Mabhena-Olagunju |  | *Finance |
| Ms. M Shongwe | *Bachelor of Accounting ( Wits) *Charted Accountant | *Corporate governance *Accounting *Auditing *Risk management *Quality Assurance *Entrepreneurship |

The Board remains accountable to the City of Johannesburg Metropolitan Municipality (the Company’s sole shareholder) and its stakeholders, the citizens of Johannesburg. A Service Delivery Agreement (SDA), concluded in accordance with the provisions of the Municipal Systems Act (MSA) governs the Company’s relationship with the City of Johannesburg. The Board provides monthly, quarterly, bi-annual and annual reports on its performance and service delivery to its parent municipality as prescribed in the SDA, the MFMA and the MSA. Such reports are submitted within the stipulated timeframes.

Non-Executive Directors contribute an independent view to matters under consideration and add to the depth of experience of the Board. The roles of Chairperson and Managing Director of the Company are separated, with responsibilities divided between them. The Chairperson has no executive functions. Members of the Board have unlimited access to the Company Secretary, who acts as an advisor to the Board and its committees on matters including compliance with Company rules and procedures, statutory regulations and best corporate practices.

The Board or any of its Members may, in appropriate circumstances and at the expense of the Company, obtain the advice of independent professionals.  A director and peer review as well as a Board evaluation are undertaken on an annual basis.

The Board Committee did an evaluation and the Board members are satisfied that good governance is generally practised and that the Board is functioning well in its oversight and support role. The Memorandum of Incorporation provides that the Directors of the Company will be elected by the Shareholder and appointed by the Board of Directors.  The Managing Director is appointed by the Board in consultation with the Shareholder.

Attendance at meetings held during the year was as follows:

| Directors | Board | HR | Risk, Assurance & Compliance | Social & Ethics | Quarterly Review | Audit | Ad Hoc - RRP |
| --- | --- | --- | --- | --- | --- | --- | --- |
| NR OF MEETINGS HELD FOR THE FINANCIAL YEAR | 10 | 5 | 5 | 4 | 4 | 6 | 6 |
| Mr. F Chikane | 9 of 10 | - | - | 4 of 4 | 4 of 4 | - | 2 of 2 |
| Mr. NE Galawe (resigned – 31 Oct 2015) | 5 of 5 | - | - | 1 of 1 | 2 of 2 | - | 4 of 4 |
| Mr. QB Green | 9 of 10 | 4 of 5 | 5 of 5 | 4 of 4 | 4 of 4 | 6 of 6 | 4 of 6 |
| Mr. NSA Hlubi | 8 of 10 | - | 2 of 5 | - | 2 of 4 | 4 of 6 | - |
| Mr. VG Lukhele | 8 of 10 | 5 of 5 | 4 of 5 | 3 of 4 | - | - | - |
| Ms. SK Makotoko | 8 of 10 | 3 of 5 | 4 of 5 | - | - | - | 5 of 6 |
| Ms. NP Mohlala | 10 of 10 | 5 of 5 | - | 4 of 4 | 4 of 4 | - | - |
| Mr. DR Mokhobo | 7 of 10 | - | - | - | 2 of 4 | 4 of 6 | 6 of 6 |
| Mr. D Naidu | 10 of 10 | - | 5 of 5 | - | 4 of 4 | - | 6 of 6 |
| Ms. MMT Ramano (appointed – 15 Mar 2016) | 0 of 1 | - | - | - | - | - | - |
| Mr. TI Sithole | 9 of 10 | 5 of 5 | 4 of 5 | - | - | 5 of 6 | - |
| Mr. SG Xulu | 8 of 10 | 3 of 5 | 4 of 5 | 3 of 4 | 3 of 4 | 2 of 6 | 6 of 6 |
| Independent Audit Committee |  |  |  |  |  |  |  |
| Ms. LJ Fosu (resigned – 13 Jul 2015) | - | - | - | - | - | 0 of 0 | - |
| Mr. W Hattingh | 1 of 1 | - | - | - | - | 6 of 6 | -- |
| Ms. L Mabhena-Olagunju (app – 15 Mar 2016) | - | - | - | - | - | 1 of 1 | - |
| Ms ML Shongwe | - | - | - | - | - | 3 of 6 | - |

## Board Committees

The Board has the following Committees and working groups to assist it in carrying out its responsibilities. Each committee is chaired by a Non-Executive Director.

- Audit Committee

- Human Resources Committee

- Risk, Assurance & Compliance Committee

- Social and Ethics Committee

- Quarterly Review Committee

- Special Ad Hoc Committee – Revenue Recovery Project

Audit Committee

The Audit Committee consists of the following Non-Executive Directors and Independent Audit Committee Members:

Nhlanhla Hlubi (Chairperson)

Khati Mokhobo

Thulani Sithole

Linky Fosu (resigned – 13 Jul 2015)

Waldo Hattingh

Linda Mabhena-Olagunju (appointed – 15 Mar 2016)

Matseliso Shongwe

The Committee met 6 times during the year under review.

The role of the Audit Committee is to assist the Board by performing an objective and independent review of the functioning of the company’s finance, accounting and risk control mechanisms. It exercises its functions through close liaison and communication with senior management and the internal and external auditors. The Audit Committee operates in accordance with a written Terms of Reference authorised by the Board, and provides assistance to the Board with regards to:

- Ensuring compliance with applicable legislation and the requirements of regulatory authorities

- Matters relating to financial accounting, accounting policies, reporting and disclosures

- Matters relating to risk management

- Internal and external audit policy;

- Activities, scope, adequacy and effectiveness of the internal audit function and audit plans

- Reviewing and recommending the approval of external audit plans, findings, reports and fees

- Reviewing and recommending the approval of strategic risks and mitigating strategies

- Compliance with the Code of Corporate Practices and Conduct

- Compliance with the Code of Ethics; and

- Recommend and provide input into the multi-year Business Plan

The Audit Committee adequately addressed its responsibilities in terms of the Committee’s Terms of Reference during the period.

Human Resources Committee

The Human Resources Committee consist of the following Non-Executive and Executive Directors:

Nomaswazi Mohlala (Chairperson)

Quentin Green

Vusi Lukhele

Shiva Makotoko

Thulani Sithole

Sicelo Xulu

The Committee met 5 times during the year under review.

The Human Resources Committee advises the Board on remuneration policies, remuneration packages and other terms of employment for employees including all Directors and senior Management. Its specific terms of reference also include recommendations to the Board on matters relating to general staff policy, remuneration, performance bonuses, executive remuneration, Director Remuneration, fees and service contracts, performance compact, and compliance with relevant legislation and strategic alignment with the objectives of the Company.

Risk, Assurance & Compliance Committee

The Risk, Assurance & Compliance Committee consists of the following Non-Executive and Executive Directors:

Dayalan Naidu (Chairperson)

Nhlanhla Hlubi

Vusi Lukhele

Shiva Makotoko

Thulani Sithole

Sicelo Xulu

The Committee met 5 times during the year under review.

The Committee assists the Board in exercising oversight over regulatory and legislative compliance.

The Committee also maintains oversight over the implementation of the Company’s Supply Chain Management Policy in terms of the Local Government: Municipal Finance Management Act (56/2003): Municipal Supply Chain Management Regulations (Gazette no. 27636/ 30 May 2005), Section 6(a).

Social and Ethics Committee

The Social and Ethics Committee consists of the following Non-Executive and Executive Directors:

Nceba Galawe (resigned as Chairperson of the Committee and from Board -  31 Oct 2015)

Frank Chikane (Interim Chairperson) (from 4 Nov 2015)

Quentin Green

Vusi Lukhele

Nomaswazi Mohlala

Sicelo Xulu

The Committee met 4 times during the year under review.

The Social and Ethics Committee adequately addressed its responsibilities in terms of the Committee’s Terms of Reference during the period.

The Social and Ethics Committee advises the Board on the institutionalisation of ethics in the internal structures, systems and processes of the company. The Social and Ethics Committee ensures that there is strong emphasis on the responsibility of the Company towards the communities in which the company operates, social transformation within the workplace, and the protection of the safety, health and dignity of employees.

Quarterly Review Committee

The Quarterly Review Committee consists of the following Non-Executive and Executive Directors:

Frank Chikane (Chairperson)

Nceba Galawe  (resigned – 31 Oct 2015)

Nhlanhla Hlubi

Nomaswazi Mohlala

Khati Mokhobo

Dayalan Naidu

The Committee met 4 times during the year under review.

The Committee exercised oversight over the Company’s performance on a quarterly basis and reviews the Quarterly Reports and Mid-year Report prior to submission to the MMC: Environment, Infrastructure and Services Delivery.  These reports are used for the purpose of evaluating the performance of the Company on a quarterly basis by the Shareholder. The Performance of the Company is measured in terms of predetermined goals and strategies as set out in the Company’s Business Plan.

Special Ad Hoc Committee – Revenue Recovery Project

The Special Ad Hoc Committee – Revenue Recover Project consists of the following Non-Executive and Executive Directors:

Khati Mokhobo (Chairperson)

Nceba Galawe  (resigned – 31 Oct 2015)

Dayalan Naidu

Shiva Makotoko

Quentin Green

Sicelo Xulu

The Committee met 6 times during the year under review.

The purpose of the Committee is to exercise effective oversight and monitoring of the Revenue Recovery Project. The main objectives of the Revenue Recovery Project are to reduce non-technical losses by accurately measuring and recording consumption of customers, ensure accurate monthly billing for customers, and to improve revenue performance and to recover losses.  The main role of the Committee is to monitor City Power and the City of Johannesburg’s plan to manage Revenue in a sustainable manner and to rreport to the Board and the Shareholder on the performance of the Revenue Recovery Project.

## Director’s & Senior Management Remuneration.

Non-Executive Directors' Remuneration

In terms of the provisions of the Remuneration Policy adopted by the Mayoral Committee, Group Governance is required, at least annually, to make recommendations on the fees payable to the Non-Executive Directors of the City of Johannesburg’s municipal entities. In line with this requirement, Group Governance produces a report on the remuneration of Non-Executive Directors and Independent Audit Committee Members which is in line with the provisions of the Municipal Finance Management Act, 2003 (MFMA) and Municipal Systems Act, 2000 (as amended).

The remuneration and incentives for Non-Executive Directors and Independent Audit Committee Members of City Power are determined by the Shareholder. An annual retainer fee is payable to Non-Executive Directors and Independent Audit Committee Members, where they qualify for the retainer to be paid (e.g. 60% or more attendance of all required meetings).

Non-Executive Directors’ and Independent Audit Committee Members’ fees are only paid in accordance with City Power’s approved budget.

Executive Directors

| Name | Position | Salary R'000 | Other Allowances R'000 | Directors Fees R'000 | Performance Bonus R'000 | Travel Allowance R'000 | TOTAL R'000 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Mr. S Xulu | Managing Director | 2 457 | 218 |  |  | 128 | 2 803 |
| Mr. Q B Green | Director: Finance | 2 355 | 187 |  | 215 | 96 | 2 853 |
| Total |  | 4 812 | 405 |  | 215 | 224 | 5 656 |

Non-Executive Directors: Current

| Name | Directors Fees R'000 | Travel Allowance R'000 | Other allowance R’000 |  | TOTAL R'000 |  |
| --- | --- | --- | --- | --- | --- | --- |
| Mr. F Chikane | 360 | 4 |  | 364 |  |
| Mr. NE Galawe (resigned – 31 Oct 2015) | 89 | 1 |  | 90 |  |
| Mr. NSA Hlubi | 158 | 2 |  | 160 |  |
| Ms. SK Makotoko | 173 | 2 |  | 175 |  |
| Mr. VG Lukhele | 179 | 2 |  | 181 |  |
| Ms. NP Mohlala | 240 | 3 |  | 243 |  |
| Mr. DR Mokhobo | 181 | 2 |  | 183 |  |
| Mr. D Naidu | 259 | 3 |  | 262 |  |
| Ms. MMT Ramano (appointed – 15 Mar 2016) |  |  |  | 0 |  |
| Mr. TI Sithole | 245 | 2 |  | 247 |  |
| Total | 1 884 | 21 |  | 1 905 |  |

Independent Audit Committee Members

| Name | Directors Fees R'000 | Travel Allowance R'000 | Other allowance R’000 | TOTAL R'000 |
| --- | --- | --- | --- | --- |
| Ms. L J Fosu (resigned 13 July 2015) |  |  |  | 0 |
| Mr. W Hattingh | 91 | 1 | 3 | 95 |
| Ms. L Mabhena-Olagunju (appointed – 15 Mar 2016) | 24 |  |  | 24 |
| Ms. ML Shongwe | 45 |  |  | 45 |
| Total | 160 | 1 | 3 | 164 |

Executive Committee Members (as at 30 June 2016)

| Name | Position | Salary R'000 | Other Allowances R'000 | Performance Bonus R'000 | Travel Allowance R'000 | TOTAL R'000 |
| --- | --- | --- | --- | --- | --- | --- |
| Directors |  |  |  |  |  |  |
| Mr. X Lembede | Acting Director: Engineering Services | 1 159 | 110 | 124 | 129 | 1 522 |
| Ms NS Mbewu | GM: Strategy | 1 136 | 99 | 132 | 61 | 1 428 |
| Ms. NF Msiza | Director: Risk, Assurance & Compliance | 2 044 | 166 | 196 | 96 | 2 502 |
| Mr. B Nakeng | Acting Director: Human Resources | 1 120 | 118 | 117 | 120 | 1 475 |
| Mr. TG Nkgoedi | Director: Special Projects | 1 735 | 138 | 145 |  | 2 018 |
| Mr.TM Nzimande | Acting Director: Engineering Operations | 1 809 | 143 | 159 |  | 2 111 |
| Mr. L Setshedi | Acting Director: Metering Services | 1 131 | 102 | 101 | 111 | 1 445 |
| Mr. MJ Smith | Company Secretary | 1 107 | 100 | 105 | 93 | 1 405 |
| Total |  | 11 241 | 976 | 1 079 | 610 | 13 906 |

SENIOR MANAGEMENT REMUNERATION

The remuneration and incentives for all staff of City Power are determined by the Board of Directors. An incentive policy has been approved to be in line with the short, medium and long term.  All staff members are scored as well as the relevant groups, company and the result of the audit outcome determine the incentive that employees received.  The individual, group and company scores are all linked to the relevant IDP’s as outlined in the business plan.

## Stakeholder Engagement Approach

Integrated Communications Strategic Approach and Overview

The Relationship Management section developed an integrated marketing communications strategy for City Power – that integrates public relations, marketing and advertising, internal communications, stakeholder engagements and corporate social investment efforts – in order to improve communications with all its stakeholders and to integrate communications throughout all departments and project streams.  The strategy involves:

- Focused messaging and strategic positioning based on the City’s 2040 growth development strategy and IDP;

- Communications alignment to City Power’s vision and mission and the City’s vision;

- Consistency in messaging in alignment with the vision and mission to achieve the City’s strategic goals to match service delivery expectations;

- Strategic positioning to ensure that economic and national development targets and milestones on service delivery are well communicated;

- Strategic communications on flagship and CSI programmes;

- Addressing all communication challenges with regards to overall communications approach including reviewing of the current RM department policies/lack of policies;

- Review of the RM team structure and making recommendations on the departmental structure and skills required to deliver on the strategy.

Customer engagement

Stakeholder Management Programmes

Part of the relationship building process of the Stakeholder Management team involves nurturing relationships with Regional Directors. The stakeholder management unit participated in the Regional Director’s Forum held in Region G, (Ennerdale, Lawley, Lenasia and surrounding areas). In the past year, two integral campaigns were conducted for customer benefit. Topics covered under the customer education campaign included prepaid meters, illegal connections, energy efficiency, electricity safety as well as theft and vandalism. In an effort to support the local government during the election periodCity Power engaged with key stakeholders such as the Independent Electoral Commission and the City of Joburg to ensure that there was a reliable power supply in the City during the local government elections.

The stakeholder management team together with City Power’s engineering teams were at the forefront of these engagements to ensure the delivery of a successful election.

Consumer relationships

City Power communicates with its customers about products and services relating to meter reading schedules, tariff changes and planned / unplanned maintenance. We regularly make use of print, electronic and digital platforms to communicate with customers on an ongoing basis.

Educational campaigns were undertaken in Lehae and Alexandra to educate customers on different City Power initiatives. The topics covered included pre-paid meters, illegal connections, energy efficiency, electricity safety as well as theft and vandalism.

The Communications team partnered with different media to ensure customers were well informed and educated about City Power projects and service related matters.

While the team engaged the media on reactive news stories such as outages affecting some areas in the City, there was also an increases in communicating proactive, positive stories and achievements aimed at building the reputation of City Power. Some of the main highlights of our media engagements included:

Operation Clean-Up Media Briefing

City Power launched Operation Clean-Up campaign on Monday 09 May. A media briefing was held to communicate the campaign to City Power stakeholders. The media launch provided a platform for City Power to be positioned in a positive light and seen as taking proactive steps in curbing fraud and corruption that is impacting the business. Various print and electronic media attended the event. A press release was distributed and was followed by one-on-one engagements as well as interviews with various media were conducted following the campaign launch.

Partnership with Independent Newspapers

City Power partnered with Independent Newspapers to advertise informative and educational content. The content educated customers on topics such as metering, areas of reporting fraud, corruption and theft. A skybox on the front page of The Star newspapers was advertised every Wednesday, with a detailed advertorial advertised in The Saturday Star every Saturday.

Messages included:

- Metering – how and where to report meter related queries, smart metering benefits

- Operations – how and where to report outages and street lighting queries

- Theft and vandalism – where to report, the impact this has on service delivery

- In addition to communicating to external media the same messaging was communicated in internal communication channels as well as social media platforms.

Communication on Capital Projects

Electrification of Informal Settlements – Lawley, Setjwetla and Thembelihle

The electrification of Lawley, Setjwetla and Thembelihle informal settlements took place in May and June respectively, with the latter being attended by President Jacob Zuma, as well as the former Mayor of CoJ Parks Tau, MMC Mfikoe and City Power MD Sicelo Xulu. The Relationship Management department extended event and logistics management support for the electrification project launches to ensure the events were a success. The electrification and switch on events at informal settlements including Lawley, Setjwetla and Thembelihle generated positive media coverage for City Power, various journalists from print and electronic media houses have been attending these events.

Outage communication On Digital Platform Website

The team undertook to communicate planned power interruptions across its digital channels namely the website and the social media platforms. Within the year, 23 planned outages affecting 24 400 customers were communicated through electronic screens.

Social Media platforms

City Power’s Twitter account was primarily driven by planned and unplanned outages. The content received high engagement rates from customers due to residents enquiring about updates on power outages. Power outage status updates were well received by customers because restoration time updates have proven to be important to resident.

The City Power twitter account continued to be a vibrant platform where customers were engaged on a consistent basis. At the end of June 2016 the City Power Twitter account had 257K followers. On average, the City Power twitter account gained an average of 19,6k followers each month.

In June 2016, City Power started engaging with customers and stakeholders through the Facebook platform. We are confident that this platform will gain momentum with time, and enable City Power to engage stakeholders with content that aims to be educational and informative.

Community empowerment projects

Jozi@Work Project Branding

Signs and advertising boards were installed for Jozi@Work projects including Lawley, Setjwetla and

Thembelihle informal settlement electrification projects.

## Company Secretarial Function

The Company Secretary is responsible for providing guidance to the Board collectively and to the Directors individually. The Directors have unlimited access to the Company Secretary who advises the Members, the Board and the sub-committees regarding their duties and responsibilities.

The Company Secretary in conjunction with the Risk, Assurance and Compliance Group, is responsible for advising the Board of applicable legislation and regulations and ensuring the Board acts in compliance therewith including with the Company’s policies and procedures. The Company Secretary is also responsible for the proper administration and good corporate governance of the Board proceedings and all matters relating to the Board.

## Risk Management and Internal Controls

Background to Enterprise Risk Management

The City Power Board is ultimately accountable to ensure that management has designed and implemented an effective system of enterprise risk management and that risks are managed within the approved risk appetite and tolerance levels. Moreover, in terms of section 95 (c )(i) of the MFMA, the accounting officer of a municipal entity is responsible for managing the financial administration of the entity, and must for this purpose take all reasonable steps to ensure that the entity has and maintains effective, efficient and transparent systems of financial and risk management and internal controls.

To fulfil this responsibility, City Power has adopted the hybrid of ISO 31000, 2009 international risk management standards framework and the COSO framework (The Committee of Sponsoring Organisations Commission) framework. As well as the risk management principles and guidelines as outlined by the King III report on corporate governance. Combined, these risk management standards are customised and applied through a Board-approved enterprise risk management framework in identifying critical risk events and risk opportunities, assessing risks, monitoring and reporting on risks, implementing controls, decision-making including all other business processes.

Risk Philosophy and Governance

The overall risk management philosophy of City Power is to identify and predict potential and emerging risks before they occur or materialise and implement a risk management system and methodology that is applicable to all City Power operations. A risk management culture is being encouraged and embedded in the day-to-day business operations of City Power through various initiatives outlined in the Annual Risk Management Plan.

The City Power Board has promoted a ‘risk matured ‘culture and set the risk management tone through the approval of the Risk Management Policy and Framework. The Board, in discharging its risk management responsibilities, is supported by the RACC (Risk, Assurance and Compliance Committee), whose main responsibilities are to ensure that City Power has implemented an effective Risk Management Policy and Risk Management Plan that will enhance City Power’s ability to achieve its strategic objectives. Furthermore, City Power is committed to continually improving our risk management process to ensure that we remain resilient as an organisation.

To further embed sound risk management principles, City Power adopted a Combined Assurance approach to assurance during this financial year to further strengthen the assurance to our control environment. This is an ongoing project to ensure that risks and controls identified are managed across the three lines of defence, and that appropriate assurance is provided, reported and monitored this is effected through a developed Combined assurance governance forum.

The forum, operates within an approved framework and supports the Audit Committee and Board in exercising oversight on the risk universe.

Risk Context

City Power Risk Context as at June 2016 (City Power Business Plan 2015/2016)

The table above depicts the environment and risk context under which City Power exercises I’ts risk management activities.

Risk Management

“…a process, effected by the company’s board of directors, management and other personnel, applied in strategy- setting across the enterprise, designed to identify potential events that may affect the company, and manage risk to be within the risk appetite, to provide reasonable assurance regarding the achievement of objectives.” COSO

Our approach

Risk Management Methodology and Approach (CP Risk Management Framework 2015/2016)

A hybrid approach and methodology to risk management has been adopted by City Power in line with the City of Johannesburg Risk Framework and also in compliance to the SABS ISO31000 – 2009 guide on risk management.

City Power’s Risk Governance Structure

Risk Governance Structure (CP Risk Management Framework 2015/2016)

The Board has demonstrated its governance oversight role over the entire system of risk management by monitoring the strategic risk profile, tactical risk profile, mitigation plans, emerging risks, materialised risks, accepted risks, avoided risks and key risk indicators in relation to risk-bearing capacity, risk tolerance and risk appetite. In fulfilling its governance oversight responsibility, the Board identified ten (10) strategic risks which could threaten the achievement of the City Power’s strategic goals and performance targets for the 2015/16 financial year. These are depicted below according to their risk ratings:

Top 10 Strategic Risks (CP Strategic Risk Register 2015/2016)

An annual risk assessment is conducted for both strategic and tactical risks and is aligned with the strategic planning process of City Power. The risks are documented accordingly and monitored on an on-going basis in relation to risk mitigation strategies, relevance of existing risks and the identification of additional and new/emerging risks.

The table below provides an overview of the Strategic Risk profile and mitigation measures implemented:

Top 10 Strategic Risks and Mitigation plans as at June 2016

| Risk | Mitigation Action |
| --- | --- |
| 1. The reduction of non-technical losses to 13% by June 2017 may not be realized, ultimately putting the financial stability and sustainability of City Power at risk | - Continuous investment in network maintenance programmes and Smart meter project roll out. - Implemented security measures at hot spots and work within communities to try to reduce potential physical theft. - Continuous monitoring of output from a number of systems in place to pre-established early warning detection criteria. |
| 2. Delays in Bid processes | - Approved Supply Chain Management policy manual with processes in place, including SLAs and supplier performance checklists. |
| 3. The inability to capacitate the organisation with skills aligned to the new business model | - Continuous investment in staff through subsidized education, mentorships and apprenticeships as well as training. - Continually monitoring positions identified as critical and strive to fill these with the appropriately skilled candidates. - Performance management system in place that is aligned to group and company scorecards. |
| 4. Failure to modify the business model to changing environment and customer requirements | - Strides to effect changes to the business model, changing from an electricity distribution company to an electricity company. This has been approved by our Board. - Continuous investment in smart technology and conduct trend analysis to inform strategic planning and investments. - The current business model is being reviewed to an energy company and this has been approved by Board. - Constantly identifying alternative sources of supply and enter into strategic partnerships for distributed generation. - Continual Mix energy solutions implementation are as follows: - Solar water metres have been implemented - Ripple relays have been implemented - Smart meters have been implemented. - Load limiting - Time of use (Peak Power) tariff have been approved end of 2015 |
| 5. Non-compliance to key legislation and regulations (Fraud and Corruption) | - Established various policies such as a Code of Conduct and Ethics and Anti-fraud and Corruption policy, and rolled out awareness campaigns. - Dedicated whistleblowing hotline in place and continued effort on monitoring and acting on reported activities. - Fraud risk assessment in place. |
| 6. Inadequate execution of network maintenance | - Established maintenance philosophy which is managed closely, as well as fault response plans and procedures. - Endeavours to review the maintenance plan in line with network requirements and to execute comprehensive network refurbishment program for all voltage levels. - Commitments to improving execution of planned work orders. - Continuous investment in training of existing and new employees and contractors. |
| 7. Non-compliance to key legislation and regulations | - Approved Compliance framework and policy that governs our approach, with established governance structures to manage key policies. - Developed a Regulatory Compliance universe and in the process of embedding the Compliance framework across all business units. - Combined assurance approach that supports the management of risks through reporting at EXCO and Audit and Risk Committee levels as well as to the Board. |
| 8. Misalignment of the Capital Programme to respond to the strategic requirements | - Consolidated plans in place that are monitored by the Infrastructure Planning team. - Continually enforce the approved Network Asset Creation Value Chain (NACVC) and commitment to reviewing the Capital Governance model in terms of the NACVC. - Defining the future business model and associate current & future skill requirements and vacancies, together with identifying critical positions with a view to filling these positions. |
| 9. Fragmented and outdated ICT systems which fail to support strategic or operational requirements for performance | - Commitment to ensure ICT general and configuration controls are in place and monitored and reported at EXCO. - Established data governance standards and frameworks which we have implemented in accordance with our strategy. - An independent vulnerability and penetration testing was conducted during Fy15/16, the results of which are being monitored and implemented. - Modernizing and upgrading ICT for the coming year and endeavour to enhance our monitoring capabilities |
| 10. Poor enforcement of Project Management principles and controls | - Established Project Management Framework and Methodology in place for projects, including capital projects. - Management of project KPI’s and continuous monitoring of related expenditures. - City Power is aligned with the COJ transformation portfolio management office (PMO) adoption. - Full commitment to our Project Management maturity growth plan. - Adoption of project management methodology model which will include - Establishment of a City Power PMO and implementation of project lifecycle model and governance. - Implementation of project management, process management manual and applications. |

Risk Financing

There is a fully functional Risk Financing/Transfer unit that deals with all insurable risks including Public Liability Claims. This unit is part of the Enterprise wide Risk Management department.

City Power established this unit to provide risk financing services to the business aligned to City Power’s risk management strategies. All our assets are adequately covered through the underwriting document to our brokers to manage all claims under the Non Motor asset risk profile.

In the 2015/2016 financial year City Power insured its assets with a premium of R64m covering assets with an estimated value of R46b.

Risk maturity

This chart illustrates the City Power risk management continuum and shows the journey that we have undertaken and to target in establishing and embedding an advanced risk management culture.

Risk Management Maturity model (2015/2016)

## Internal Audit Function

The company has adopted a zero tolerance towards fraud and corruption. The Anticorruption and fraud policy is reviewed on an annual basis and is approved by the Audit Committee. A whistle blowing policy is also in place to encourage both employees and members of the public to report any fraud and corrupt activity to an independent dedicated tip off anonymous communication channel. Reports indicating quarterly resolution of tip offs are presented to the Audit Committee on a quarterly basis. Furthermore, quarterly submissions are made to the Audit Committee regarding issues pertaining to fraud and corruption in general, including investigations conducted by the Corporate Investigation’s team under the Enterprise Risk Management Department (ERM) as well as resolution thereof.

During the period under review, awareness to fraud and corruption was once again put into the spot light by the following initiatives

- An anti-fraud and corruption message was incorporated in the payslips of June 2016 which are collected by all City Power employees, the message was as follows: “Never be afraid to raise your voice against fraud and corruption. Don’t do fraud.

Don’t tolerate it. Report it to 08000 002 587 (Your phone, your weapon against fraud and corruption).”

- The campaign of Brand Ambassadors that was championed by Relationship Management, aimed at all City Power employees, also highlighted that good brand ambassadorship starts with ethical conduct and integrity of each individual employee. A presentation made on behalf of the Director: Risk, Assurance and Compliance at this event further stressed the importance of one reporting bad conduct by others over and above ensuring their own good ethics. This entity wide event was held on the 22nd of June 2016.

## Corporate Ethics and Organisational Integrity

The Company has a Code of Conduct (‘the Code”) which has been fully endorsed by the Board and applies to all Directors and employees. The Code is regularly reviewed and updated as necessary to ensure it reflects the highest standards of behaviour and professionalism.

In summary the Code requires that at all times, all company personnel act with utmost integrity and objectivity and in compliance with the letter and spirit of both the law and company policies. Failure by employees to act in terms of the Code results in disciplinary action. The Code is discussed with each new employee as part of his or her induction training and all employees are asked to sign an annual declaration confirming their compliance with the Code. A copy of the Code is available to interested parties upon request. A toll-free anonymous telephone facility exists for reporting of non-adherence to the Code or ethic related matters. Furthermore, any breach of the Code is considered a serious offence and is dealt with accordingly; as a result, this acts as a deterrent. The directors believe that ethical standards are being met and fully supported by the ethics programme.

## Sustainability Report

Safety and Quality

Employee Safety

The SHEQ department is the custodian of Integrated SHEQ Management System based on ISO Standard requirements comprising of ISO 9001 (Quality Management), 14001 (Environmental Management) and OHSAS 18001 (Health and Safety Management) Systems has proven record for continuously improvement regarding Safety, Health, Environment and Quality. The DIFR has continued to remain below the international threshold of <1. Disabling Injury Frequency Rate (DIFR) is currently at 0.64. During this period under review City Power did not experience any employee fatality.

Public Safety

The risk of theft and vandalism, tempering and illegal connection on the City Power network remains a greater challenge resulting in permanent and or partial and temporary disability, sometimes into fatalities.  For the period under review there has been public fatalities =8 (Uncontrollable) recorded and public incidents = 8(Controllable)

The Public Fatalities: Controllable KPI refers to the number of public fatalities due to electricity related incidents caused by City Power.  In an effort to maintain low controllable public fatalities,

Public Fatalities: Non-controllable KPI refers to the number of public fatalities that are mainly due to electrocution as a result of various factors such as customer negligence, tampering with electricity installations, attempted theft and vandalism of infrastructure, etc.

Contractor Safety

For this reporting period:

Incidents = 9 and fatalities = 1 (Controllable).

Intervention measures

- In an endeavour to educate our customers and communities, City Power conducts staff and contractor training and awareness campaigns to ensure greater awareness within communities of the danger of electricity.

- Joint operations on illegal connections conducted by City Power, Transnet, JMPD forms an integral part of an effective safety campaigns.

- Our integrated program ensures compliance to the relevant legal, regulatory and standard requirement.

- City Power continuously monitors the effectiveness of its safety programs to protect and safe guard against all risks and impact related to its activities.

- City Power is undertaking a major project of electrifying informal settlement areas and this will reduce network related incidents and other unauthorised activities which may impact negatively on the business.

Environmental Management (ISO 14001:2004)

City Power is certified by the South African Bureau of Standards (SABS) in addressing all environmental management challenges. In ensuring that the business remains committed to undertaking its processes in an environmentally acceptable manner without compromising quality. The system is effectively monitored and managed.

This activity normally triggers the Environmental Impact Assessment (EIA) and the Basic Assessment Process (BA) in terms of 2010 Regulations.  Based on this section, City Power is in the process of addressing the non-conformance with the relevant governmental institutions (Gauteng Department of Agriculture and Rural Development, Water Affairs, CoJ, Environmental Affairs) to rehabilitate the Ferndalespruit and get the authorisation as stipulated by the National Environmental National Act (NEMA).

Progress:

City Power has submitted the application to the Gauteng Department of Agriculture and Rural Development (APPLICATION TO RECTIFY UNLAWFUL COMMENCEMENT OR CONTINUATION OF LISTED ACTIVITIES IN TERMS OF SECTION 24G OF THE NATIONAL ENVIRONMENTAL MANAGEMENT ACT (NO 107 OF 1998). The aim is to get guidance from the department in terms of complying to legislation regarding the 2012/13 activity involving the commissioning of sleeve pipes across the Ferndale water course without applying the environmental impact assessment.

Hazardous Waste Management

City Power has appointed ESKOM ROTEK to assist with the removal and disposal of electrical mercury, sodium and fluorescent lamps in the form of vapor approved boxes to the registered landfill.  This was due to the SABS audit conducted in November 2015 non-conformance which resulted in an underground water pollution.

Occupational Health (OHSAS 18001:2007)

For the period under review, the Occupational Health Unit focused on the following critical areas:

- Compliance to legal, OHSAS 18001:2007 and other requirements; Implementation of the 2016 Risk-Based Medical Surveillance Programs continued during the months of March to date (ongoing medical assessment of shift worker and other safety critical positions);

- The company maintained reportable work related diseases at zero (0) in this quarter;

- Occupational Health Policy/Procedures: Reviewed the following procedures

- Minimum Standards of Fitness (Code of practice for the medical assessment of City Power employees);

- First Aid Procedure;

- Dealing with occupational exposure to body fluids;

- Communicable Diseases: A successful Influenza Vaccination Campaign kick-started in April with a health article on influenza awareness communicated to all employees via the communications department as well as during departmental meetings. This was followed by Flu-vaccination clinics conducted at the main Wellness Centres (all regions and shift workers catered for - service offering). Vitamin C packs and winter hats/scarfs/hand gloves were given to all participants. City Power (CP) health team collaborated with the approved medical schemes (Moso, Bonitas and Key Health) to ensure that the campaign’s objectives are met. The City donated 50 vaccines, Bonitas 80 vaccines+ personnel and Key Health 20 vaccines in support of the campaign). A total of 255 employees were vaccinated against the 2016 influenza strains.

Employee Assistance Program (EAP)

EAP identified Psycho-social risks that impact on employee job performance and business productivity and organised the programmes to mitigate the risks.

Financial Workshop

Following a financial fun fair day that took place in the 3rd quarter, the EAP coordinated a financial workshop sponsored by interface financial solutions. The theme of the workshop was “Get Healthy, Wealthy and Wise”. The objective of the workshop was to assist and encourage employees to budget and take charge of their personal finances.

This program saw a group of employees going through a six (6) week financial journey where all their financial wellness issues were dealt with at no cost.

Social Responsibility

As part of social responsibility, the EAP team identified a community organization viz Othandweni children’s home which was initially visited during the 2nd quarter. It was during this visit that a need for repairs and renovations was identified. A follow up site visit was done in partnership with building and works management team to assess the needs that are within our means.  Planning and implementation is in progress.

Sustainability risks

The Board acknowledges its overall accountability for ensuring an effective results-driven integrated risk management process. Exco has implemented a risk control system to enable management to respond appropriately to significant risks that could impact negatively or positively on business objectives. Risk reviews are conducted with input from divisional and functional areas. Risks are identified and ranked by divisions and groups, reviewed, and then assessed by Exco, the Audit Committee, and the Board to determine the major operational, strategic and business continuity risks.

The ratings of the risks are finalized after considering the mitigation plans, and executive accountability is assigned for each of the risks.

Sustainability Policies and Strategies

City Power’s directive is that all policies need to be reviewed regularly to ensure that they are aligned to the company strategies.

Material Issues

There were no material issues to be reported.

Sustainability Commitment

City Power’s sustainable practices promote growth, innovation and efficiency. City Power provides solutions. These practices enhance the quality of life of the communities in which with the company operates and they benefit our customers, our employees, stakeholders and the shareholder.

Economic development

Providing electricity to all residents within the CoJ supply area is an integral part of City Power’s supply mandate. The electrification of new areas and public lighting programs are critical components of the capital budget.

In the past year City Power has created 5 410 jobs through the EPWP (Expanded Public Works Programme) utilizing its capital projects. The company is looking at ways to increase the EPWP job creation to ensure higher levels of sustainability.

## Corporate Social Responsibility Report

Corporate Social Responsibility (CSR) is one of the elements codified in terms of King Code, which strictly speaking applies to the Private Sector. Many of the elements that King Code has introduced to Private Sector reporting such as Social, Economic and Environmental issues have always been addressed within the Public Sector (include all spheres of government). There are already reporting requirements (i.t.o the Municipal Systems Act) and processes in place within municipalities with regard to Integrated Development Plans, which take into account the needs of communities and other stakeholders in the process of municipal planning as an example. Socio-Economic Development (SED), which is an equivalent of CSR within the Public Sector, is regulated as indicated below. The objective of SED is to facilitate sustainable access to the economy, for designated beneficiaries through monetary and non-monetary contributions.

The current regulatory framework with regard to SED include Broad Based Black Economic Empowerment Act No.53 of 2003 (the B-BBEE Act) and B-BBEE Codes of 2007. The B-BBEE Act prescribes that “every organ of state and public entity must take into account and as far as is reasonable possible, apply any relevant code of good practice issued in terms of the B-BBEE Act”. As an organ of state City Power’s B-BBEE compliance is measured through an Adjusted Generic Scorecard (AGS) which applies to specialized enterprises. In terms of the AGS, one of the elements which City Power has to comply with is SED. The compliance target for SED contributions is currently 1% of Annual Net Profit After Tax. City Power’s SED contributions are covered in the B-BBEE Verification Report of 2013.

The B-BBEE Amendment Act No.46 of 2013 (the Amendment Act) has now introduced reporting obligations for all spheres of government. In terms of the Amendment Act, B-BBEE compliance has to be reported in Audited Financial Statements and Annual Reports. The Amendment Act also introduces a number of offences and penalty provisions.

There are no Transformation Charters or Sectoral Codes to speak of where City Power is concerned, in which case the B-BBEE Codes becomes applicable.

City Power has spent 87% of its Social Responsibility year to date budget of R67 million in the period ending 30 June 2016 and this shows under spending of the planned year to date spend of R8 million.

- Free Basic Electricity and Streetlight cost: This programme is about free electricity which City Power provides to poor households whose total monthly income does not exceed R3 366. It is a subsidy scheme in which City Power subsidizes households and the amount of subsidy a household gets is based on the number of people that have declared a household’s account as their address when they register and their individual level of poverty. The expenditure for the year is in line with budget.

- Solar Water Geysers: City Power installs Solar Water Geysers to low income households for free as part of its community development programme. Households are responsible for the maintenance and the insurance of the units installed as ownership of the units is passed unto them during the installation period. More work was done during the last quarter of the financial year and this is shown by the year to date expenditure which is within the budget of  by R3,5 million.

- Community Development programme: City Power has a programme through which it helps schools, hospices and communities to put up vegetable gardens.  No expenditure was incurred during this year.

- Bursaries: City Power has a bursary programme through which City Power finances the education of deserving and qualifying matriculants to further their tertiary education at Universities and Universities of Technology. The bursary pays for tuition fees, accommodation, meals, books and transport fees. Interested students have to apply every year in order to be considered if they meet the set requirements.

  - The budget of R4,1 million has been underspent by R1,5 million. There are still outstanding costs relating to accommodation, meals and transport of which City Power has not been invoiced by the respective institutions for the period under review.

- Learnerships: City Power has a programme to assist graduates to gain working experience after completion of their studies. City Power pays the learners a stipend so that they can cover their transport cost to and from work. The programme is well on track as it can be seen by the expenditure that is in line with the budget.

- Streetlights: City Power installs public lights in main roads, townships, informal settlements and other areas as part of its capital investment programme. These streetlights installed also help communities to fight crime and other sorts of ills which communities experience. This is also seen a service delivery tool which protect communities against those who pounce on them when it is dark. The slow start of the implementation of the streetlights projects has contributed to the under spending to the tune of R3,4 million against the year to date budget of R30,4 million for the period ending 30 June 2016.

## Anticorruption and Fraud

The Chairperson and the Board have set the ethical tone for the business, to enable this commitment City Power has adopted a “Zero Tolerance” stance towards fraud and corruption in line with the CoJ priorities. The anti-corruption and fraud policy and the whistle blowing policy are in place, approved by Board and reviewed annually. Both policies are meant to enable and encourage employees and members of the public to report any fraudulent and corrupt activity relating to City Power.  These policies work in conjunction with the independent dedicated ‘tip off’ anonymous communication channel administered by the City of Johannesburg.

All reported matters are considered on merit for further investigation by the City Power investigations unit and reported on accordingly. Quarterly reports are submitted to all relevant assurance and oversight structures for both consequence management and disclosure purposes.

In the year under review, awareness on anticorruption and fraud was in the spotlight through the following initiatives:

- Operation Cleanup an anticorruption and fraud initiative by both the City Power Board Chairperson, Mr. Frank Chikane and Managing Director Mr. Sicelo Xulu. This campaign, targeted not only City Power employees, contractors and customers but also looked at internal procurement processes and controls within City Power as high fraud and corruption risk areas.

- An anti-fraud and corruption message was incorporated in the employees’ pay slips in June 2016

- Brand ambassadors campaign aimed at all City Power employees also stressed the importance of good brand ambassadorship through ethical conduct and living the City Power values.

Various ongoing periodic media publications highlighting the prevalence of fraud and corruption and what measure and success are being experienced by City Power

Overall Impact

- Negative effect on electricity network

- Loss of revenue

- Compromised public safety

- Increase in unplanned maintenance

- Increased unplanned costs

- Compromised service delivery

Areas of focus and response measures:

| Focus Area | Response Measures |
| --- | --- |
| Meters Business: Operation Map and Drill-In (Operation MDI) | - Creating spatial footprints - Use of “foot soldiers” - Engaging with City Revenue services and collection system |
| Meter Reading Operation: Operation MR | - Meter Reading Audit of City Power Meter-Reading companies: Players, Systems, Technology, etc. - Smart Meters: Installation and Costing, Functionality, Reading Accuracy, etc. - Mapping with Joburg City Revenues Services and Revenue Collection System |
| Procurement Systems and Processes: Operation Spotlight on Procurement (Operation SP) | - Audit of the Procurement System and Processes - Audit of Costing, Quality & Prices - Monitoring of Service Providers |
| Fraud , Corruption and Theft : Operation Spotlight of Fraud and Corruption (Operation SFC) | - Vetting of Senior and Strategically placed officials/staff in terms of requirements for a National Key Point - Whistleblowing System/Voluntary Disclosures/Special Amnesty Offer/Indemnity System/etc. - Development and implementation of Fraud and Corruption prevention policy - Enforcement of Criminal Matters Amendment Act, 2015 – harsher sentences on all criminal offences relating to infrastructure - Heightened Security measures and increased physical patrol of Hot-Spot areas |

Successes

Copper Theft

- 874 cases registered with SAPS and NPA

- Accumulated 813 arrests made as at end of June 2016

- Successful convictions- 274

Copper theft summary of cases (June 2016)

Reduction in number of copper theft incidents reported 2013 to date

Copper theft statistics (2013 to date)

Other Cases

- 13 dismissals of internal staff

- 5 Mutual separations with non performing Senior Staff, some after being charged

- 12 Suspension, disciplinary cases currently underway

City power is committed to:

“Zero tolerance for Fraud and Corruption”

Medial releases on City Power Anti-Fraud and Corruption awareness campaigns (2015/2016)

## ICT

City Power recently undertook a strategic review of ICT and established the vision of City Power being a world-class digital energy utility. This vision for the future requires an updated ICT strategy and governance framework which meets the requirements of four key influences, chief of which is City Power’s strategic mandate, complementing the City of Johannesburg’s overarching strategy. In addition, City Power’s governance of ICT needs to comply with regulatory and statutory obligations, such as the Department of Public Services and Administration (DPSA) and the South African Local Government Association (SALGA) framework and guidelines on ICT governance respectively. Lastly, in order to transform into the digital utility of the future, City Power ICT must keep pace with current global trends in the industry.

Figure 1: ICT strategy and governance influences (Project Okhela – Target State Review ER2)

Business Plan Alignment

City Power’s ICT vision and mission is to enable the business to achieve its strategic objectives through transforming ICT from being an operational enabler to business value creator, enabling operational excellence, innovative business opportunities, customer-centric service delivery and a platform for a world-class digital energy utility business.

ICT’s journey to becoming a business value creator (Project Okhela – Target State Review ER2)

ICT Governance Programme Background

The current revision of ICT’s governance framework builds on previous initiatives and aims to align ICT with its strategic vision and mission, whilst meeting the requirements of good ICT governance as defined by the DPSA framework for ICT governance, the SALGA ICT governance, and the governance of ICT contemplated in King III.

A summary of work executed to date as well as future milestones is as follows:

- Completed in the last quarter of 2015 - Comprehensive review of ICT strategy to support a new digital energy utility business model, including:

  - Assessment of current ICT Capabilities and strategic alignment

  - Aligning the ICT Strategy to the vision of a digital energy utility

  - Defining the target state Enterprise Architecture to support the journey

  - Defining the required ICT Governance structures to implement this vision

  - Developing a Roadmap of strategic initiatives to implement the 5 year plan

- On-Going - Executing key initiatives to implement the desired target state ICT governance framework, including:

  - Operating model – Transformation PMO has been institutionalised

  - Governance structures – Active and reporting at all levels

  - Control processes – Service Catalogue, CMDB, Request Fulfilment, Incident Management, Change Management are in staging and going live 1st of July 2016.  Security Information Event Management system is in place with Data Leak Prevention running in monitoring mode.  The Network Infrastructure of all City Power communications requirements is in the transformation process of IT/OT convergence using Telco Grade MPLS Core.  This is in preparation of the coming Internet of Things that will be enabled with the Last Mile network implementation.  This implementation has necessitated the review of the Telecommunications support environment, resulting in the Telco Business Model that has been finalised and is to be presented to EXCO and Board review and approval.

Assessment of ICT Governance

Governance of ICT

As part of the strategic review, ICT governance was assessed as part of a holistic ICT capability maturity assessment. This assessment included determining alignment to international best practices and standards. The proposed ICT governance framework’s alignment to these is discussed in detail in Appendix A.

Objective of ICT Governance Assessment

The objective of ICT governance as stated above, required the assessment of ICT governance along four key dimensions:

- How decisions are made and by whom

- The ownership and accountability for decisions

- Ensuring decisions and controls are implemented

- Ensuring that decisions affecting ICT are well informed and to the benefit of the business

Maturity of ICT Governance

The maturity of ICT governance is a major component of the overall ICT capabilities of every organization, and was assessed in detail as part of the strategic review.

Capabilities assessed during the strategic ICT review (Project Okhela As-Is Assessment Review ER1)

Much progress has been made in establishing and maturing the ICT governance framework, and the assessment assisted in identifying the desired future level of maturity and areas for improvement.

Summary scorecard of ICT governance assessment (Project Okhela – ICT Capability Maturity Assessment)

Assessment and Revision of Existing City Power Policies

The City Power ICT policies were reviewed in respect of their alignment to ICT governance and impact on ICT capability maturity. Where the need for comprehensive policy reviews and updates was identified, such updates were commissioned.

A summary of the policies assessed is as follows:

- City Power Acceptable Use Policy – Assessed and updated for alignment to the new Governance Framework

- City Power Change Control Policy – Assessed, Revised and Approved

- City Power Incident Management Policy – Assessed, Revised and Approved

- City Power Information Policy - Assessed, Revised and Approved

- City Power IT Service Continuity Policy – Assessed, Revised and Approved

- City Power Security Policy – Assessed, Revised and Approved

The ICT Operating Model

The ICT Governance Framework forms part of the holistic ICT Operating Model. An ICT operating model is the combination of capabilities (functions, processes and tools), technology, governance and organization structure that enables ICT to deliver services to its service consumers. The operating model provides the means by which the ICT strategy is translated into operating results.

Components of an ICT operating model: ICT governance

The ICT governance framework was reviewed and recommendations to update it made not in isolation, but in the context of the wider ICT operating model required to support ICT’s strategy and vision.

Revised ICT Governance Framework

The revised City Power ICT Governance Framework illustrated in the figure shown below highlights the major structural elements required for the comprehensive governance of ICT and Enterprise Architecture. This framework is derived from a combination of best practices and global standards as depicted to the right.

Proposed City Power ICT governance framework

The purpose of the City Power ICT & Digital Committee is to ensure business and ICT alignment and provide strategic oversight and investment management for City Power ICT. The ICT & Digital Committee will:

- Ensure that the necessary ethical culture, structures (including outsourcing), policies, procedures, processes, mechanisms and controls regarding all aspects of ICT use (business and ICT) are clearly defined, implemented and enforced

- Ensure that ICT performance is assured through independent audit

- Ensure Intellectual property in information systems is appropriately protected

- Determine overall ICT capital expenditure levels based upon merit of initiatives and overall financial constraints

- Review ICT performance metrics to track ICT performance

- Provide input into timing and scope of initiative project plans

- Finalise prioritisation of major initiatives

- Provide approval of major initiatives

- Review & approve ICT & Digital Strategy

- Review and approve expenditures for major initiatives or significant changes from plan

- Review status of major initiatives and take action where appropriate

- Review significant changes to ICT standards, as recommended by the Architecture & Innovation Committee that have financial or organisational impact

The proposed ICT Governance Framework complements the wider ICT Operating Model:

Proposed ICT operating model and governance structures (Project Okhela – Strategic Roadmap ER3)

Implementation of ICT Governance Framework

Implementation of the ICT governance framework is envisaged as part of the roadmap of strategic initiatives defined during the ICT strategic review. Key to the strategic implementation roadmap is the ICT transformation initiatives, which would involve detailed design and implementation of the proposed ICT operating model and governance framework.

Proposed strategic initiatives roadmap themes enabling ICT’s vision and mission

Overall Performance of ICT Governance Institutionalisation

| Business Intelligence (BI) Reporting and Analytics |  | Highlights - Demo to GM ICT and other stakeholders completed on the 3rd June - Warehouse build at an advanced stage. Team progressing with building reports and dashboards that consume data from the data warehouse - Development of data extraction, transformation and loading for Smart Metering Solution (FDM/x, MDC/x, MDM) progressing - Completed BI Portal branding development on development server - Held an integration workshop with Itron, EPG, Nvision and UIS on the 7th June - Plan to present Performance Management – Engineering Services (NRS047-1) version 1 reports to the business on the 10th June |
| --- | --- | --- |
| Enterprise Service Management |  | Highlights - Began with the User Acceptance Testing (UAT) - Incident Management module has been completed - Integration of Service Now and ADFS has been established and currently underway - SharePoint data is up to date |
| Transformation PMO |  | Highlights - Institutionalised common PMO templates for all running projects - Presenting common reporting templates for all running projects - Managing Risks and Issues using the common template and the Transformation PMO processes |
| Telco Grade MPLS Core - Cisco LLD Network project |  | Highlights - Network Audit finding reviewed - Lotus site assessed on the 07 June 2016 results submitted on Monday 12 June 2016 - Netflix network assessment to completed by end of week 18 June 2016 - Gijima hosted a feedback session on week 2 June 2016 before sign off, session to highlight the next steps to be taken and development of the NIP requirements. - WCC completed - Project plan submitted to City power, plan is on SharePoint shared with management |
| GIS Upgrade & Migration |  | Highlights - Training Completed - License Requirements Addressed - 62% of the project deliverables have been actioned to date - Procurement of additional infrastructure is underway will possibly arrive on the 29th June 2016 - BizAgi license requirement submitted on the 8th June 2016 |
| Email Archiving - KVS Azure Migration |  | Highlights - Hard drive encasing finalised - Data Migration Completed - Design document presented on the 9th June 2016 - Data shipped to Microsoft on week 3 |
| SAP GRC Access Control |  | Highlights - Project Plan Completion = 70% - Implemented Organisation Structure - Implemented Processes & Sub-processes |
| SAP Data Archiving |  | Highlights - Phase 1 - completed. - Phase 2 - completed. - Production archiving completed. - Phase 3 - Kick-off workshop completed. - Archiving of test data for UAT in progress - First UAT session completed. - Second UAT session completed |
| SAP HCM: ESS/MSS and LSO |  | Highlights - Project charter signed off - ESS/MSS & LSO Blueprints signed off - ESS/MMS, LSO and authorizations resources assigned and started on the project. |

## Supply Chain Management and Black Economic Empowerment

On the 1st October 2005, City Power Johannesburg adopted Supply Chain Management systems in compliance with the provisions of the MFMA and the National Treasury: Municipal Supply Chain Management Regulations.

The entity fully complies with the provisions of SCM Policy, MFMA, B-BBEE, CIDB, PPPFA and all other related regulations. The SCM Unit continuously monitors the implementation of SCM policies and provides quarterly reports to the relevant governing structures. The Supply Chain Policy is amended annually and all updated National Treasury’s Practice Notes are incorporated into the updated SCM Policy to align the entity with the best practices of the industry.

The entity has implemented the three–stage bidding processes with separate Bid specification, Bid evaluation and Bid Adjudication committees. During the financial year 2015/16 the entity made 101 awards to the value of approximately R4,5 billion in value. Out of the 101 awards, 76 of them went to Black Owned Companies and 43 went to Black Women Owned companies. All awards in excess of R40 million, are referred to an independent external review panel at the discretion of the Accounting Officer, to review the validity of the entire Bid process for assurance. All other awards made through Regulation 36 of the MFMA, are continuously reported to the relevant governing structures for notification. No unsolicited bids were approved by the entity during this period.

Below is the table that indicates the expenditure and BEE representations for the entity during the financial year 2015/16.

| Description | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 | YTD-Actual |
| --- | --- | --- | --- | --- | --- |
| Procurement spend from suppliers that are 50% black owned R’000 | 486,053,009 | 509,164,374 | 508,332,731 | 456,323,555 | 1,959,873,669 |
| % Spend | 33.47% | 44.13% | 51.62% | 56.46% | 43.77% |
| Target | 12% | 12% | 12% | 12% | 12% |
| Procurement spend from suppliers that are 30% black woman owned R’000 | 171,289,101 | 219,144,043 | 212,298,341 | 164,506,442 | 767,237,927 |
| % Spend | 11.80% | 18.99% | 21.56% | 18.56% | 17.14% |
| Target | 10% | 10% | 10% | 10% | 10% |

City Power was compliant with all relevant legislation pertaining to procurement and is aligned with City of Johannesburg Supply Chain Management policy.

# CHAPTER THREE SERVICE DELIVERY PERFORMANCE

KEY ACHIEVEMENTS

- Installed 1118 Solar Water Heaters

- Created 5 410 EPWP job opportunities

- A total of 3160 public lights  have been installed

- A total of 5 438 households and informal settlement have been electrified

- Setjwetla informal settlement was electrified and Lawley informal settlement energy mix project i.e. gas, PV and grid successfully completed and respectively switched on by the Mayor.

- Tremendous progress have been made on the construction of substations Sebenza, Roodepoort , Cleveland, Heriotdale, Nirvana, Wilropark, Kloofendal, Qatro Phase 1.

- The installation and reinstatement of ripple relays to sectional title properties have achieved an installation of 14 974 exceeding the target of 10 000.

The pictures below shows Executive mayor Parks Tau unveiling the Lufhereng susbtation and Public lighting and electrification project outcomes in Setswetla.

## Core Business

City Power strategic direction that is highlighted below is aligned to the GDS 2040 which is aligned to the National Development Plan (NDP) and the Gauteng 2055.  The picture below shows the vision, mission, values, and business operating principles of City Power.

What Business Are We In?

We are in the business of distributing electricity.

Aspired Values

- Resourceful

- Resilient

- Reliable

- Respectful

- Always with

Integrity

Business Operating Principles

- Customer-centric organisation

- Seamless value chain driven organisation

- Zero tolerance for poor performance

- Doing business in an ethical manner, zero tolerance for fraud and corruption

- Business case driven investment decisions

- Maximum technology enablement

- Doing it right the first time

Mission

The mission of City Power Johannesburg SOC is to meet the expectations of our customers and stakeholders by:

- Providing a sustainable, affordable, safe and reliable electricity supply

- Providing prompt and efficient customer services

- Being the preferred equal opportunity employer by  developing and incentivising our employees

- Undertaking our business in an environmentally acceptable manner

Vision
To be a world-class energy utility

The vision, mission, values, and business operating principles above are aligned to the strategic

priorities and strategy map below.

| Strategic Priorities |  |  |
| --- | --- | --- |
| People | Service | Infrastructure |
| High Performance teams, customer centric, SHEQ | Social transformation, quality of service, SHEQ | Network refurbishment & development, asset maintenance, DSM, alternative energy sources, infrastructure security, SHEQ |

## Day to day operations (business of today)

The organisation has aligned its performance and day-to-day operations to the CoJ flagship programmes.

| Mayoral Priorities | City Power Flagship Programmes | City Power STEP Targets S – Service Delivery, T – Transformation, E – Excellence, P – Performance |
| --- | --- | --- |
| Financial Resilience and Sustainability Safer Cities | Integrated Loss Management | - 1. Attaining an Clean audit in a sustainable manner - 2. Reduce losses to 10% by December 2015 - 3. Achieving 98% meter reading by June 2014 (100% Compliance to the by-law) - 99% Meter Reading AMR LPU customers - 95% Manual Meter Reading for Domestic customers - 98% Meter Reading for Domestic AMR 4. Achieving 100% payment level for key and LPU customer by June 2014 5. Achieving 90% data accuracy by 2015 6. Installing 110 000 SWH by December 2016 7. Achieving full compliance to NRS 047 and 048 immediately 8. Achieving 90:10 Planned: Unplanned by December 2015 9. Accelerated Visible Service Delivery (eg.100% compliance to the SLA, electrification, PL) 10. Innovative Product Pricing (Introduction of Domestic Time of Use and Green Tariffs) by 2015 |
| Resource Sustainability Sustainable Human Settlements Smart City | Infrastructure Plan and Maintenance |  |
| Active Engaged Citizenry | Stakeholder Engagement Plan |  |
| SMME and Entrepreneur Development and Support | Developmental Service Delivery/ Jozi@work |  |
| Green Economy | Energy Management |  |
| Resource Sustainability Financial Sustainability | Data Management |  |
| Financial Resilience and Sustainability | Clean Audit |  |

## Highlights and Achievements

Below are some of the highlights and achievements

- Setjwetla informal settlement was electrified and Lawley informal settlement energy mix project i.e. gas, PV and grid successfully completed and respectively switched on by the Mayor. Thembelihle informal settlement energy mix project i.e. gas, PV and grid 1st phase have been successfully been completed and switched on by the President and the Mayor

- Tremendous progress have been made on the construction of substations Sebenza, Roodepoort, Cleveland, Heriotdale, Nirvana, Wilropark, Kloofendal, Qatro Phase 1. Sebenza is ahead of schedule as the programme has been compressed and fast-tracked by doing other activities in parallel. The overhead line project between Kelvin and Sandringham is 100% complete. Transfomer relacement projects at,Westfield, C De Wet, Nancefield, Mondeor and Robertsham as prioritized by Operations group are being taken careoff.

- The installation and reinstatement of ripple relays to sectional title properties have achieved an installation of 14 974 exceeding the target of 10 000. The installation team consisted of 100% Jozi @ work with 5 SMEs and more than 100 participants.

- The Workplace Skills Plan was approved by the EWSETA on 18 August 2015.

- The successful implementation of Pay Progression in October 2015, for the second year in a row without major hassles. A total of 1276 eligible employees benefitted from this exercise.

- The approval of the TASK Grades report by the HR Committee on 3 November 2015.

- A successful two-day LLF workshop was held on 18/19 November 2015 to review the Rules of Engagement which governs the relationship between Management and Organised Labour.

- The finalisation of the City Power Strategic Workforce Plan for 2015 – 2019.

- The submission of the electronic Employment Equity Report to the Department of Labour in January 2016.  This is in line with the Company’s approved Employment Equity Plan (2014 -2017).

- The successful hosting of the Long Service Awards on 17 May 2016 where 151 employees received long service awards.

- Successful participation in the Employer Engagement: Career Day at the University of Johannesburg on 20 May 2016.

- The successful hosting by HR of the “Take a Girl Child to Work Day” that took place on 26 May 2016, whereby five Grade 11 girls from Letsibogo Girls High School and Aurora Girls High School were invited (by the City of Johannesburg) to experience City Power and its operations.

- Successful utilization of the Balanced Score Card (BSC) templates at all level for the financial year 2015/16.

- Audit findings decreased from 58 in 2014/15 to 23 in 2015/16.

City Power is still on track to meet the company’s set targets for the IDP until the 2016/17

financial year, this is however dependent on budget allocation in line with the budget requirements that have been identified.

City Power successfully executed a number of service delivery initiatives and projects in the 2015/16 financial year, the five key projects are listed below:

- Installation of 3 160 Public Lighting in a number of areas including Morningside, Sandton, Lawley, Thembelihle and Blue Hills.

- Electrification of 5 438 households and informal settlements in a number of areas including Lawley, Lehae,Setjwetla, Devland and Thembelihle.

- City Power created in excess of 5 410 job opportunities through the Expanded Public Works Programme (EPWP)

## Challenges

Meter Reading

Meter reading performance has improved from 67% in 2015 to almost 80% in 2016.  However it still is a challenge to meet the target of 98%.

Faulty meters at 46.96% contribute the highest portion of unread meters.

Mitigation: All faulty meter issues are currently being addressed as part of day–to-day operations and through the rollout of smart meter project. The roll-out project is according to the load-shedding blocks.

Inaccessible meters - contribute 33.4% of unread meters.

Mitigation: All inaccessible meters are currently addressed part of day–to-day operations and through the rollout of smart meter project. The roll-out project is according to the load-shedding blocks.

System Updates - contribute 16.91% unread meters.

Mitigation: Data quality controls and data flow process enhancements in between the field and back office interface systems (FDM/x, MDC/x, MDM, BizTalk and SAP PM) are on-going, to ensure all meter change information is loaded and processed through all the Interfaces timeously

| Action Plan to improve Meter Reading Performance: |  |  |  |
| --- | --- | --- | --- |
| - Induction and fast tracking the training of the new meter reading contractors |  |  |  |
| - AMI System enhancement to unable Meter Data Collector to collect more reading |  |  |  |
| - Intensify the action plans for Domestic and LPU system update backlog |  |  |  |
| - Disconnection of consistently inaccessible meters. A turnaround service delivery strategy was developed in March 2016 to focus attention on the basics of the Operations business. The strategy was befittingly named Back to Basics or B2B. The purpose was to: - Introduce proactive maintenance of streetlights - Restore out-of-service plant items back to service - Combat theft and vandalism - Traffic lights Proactive Maintenance of Streetlights To deal with maintenance of streetlights, the following approach was adopted: - Dedicated teams were appointed for the main arterial routes (M1 and M2) and primary roads (e.g. Christian de Wet Drive). - The roads are inspected twice a week at night (Mondays and Thursdays) - During inspections, defective lights are noted - In between inspections, fault finding is performed and defective lights repaired Out-of-service Plant Items The term out-of-service plant items refers to the equipment that has been isolated to be out of service due to internal faults, vandalism or conscious decision to mitigate risk. To restore out-of-service plant back to service, the following approach was adopted: - Out-of-service plant was identified from the data in the system and site visits. - A restoration plan was developed for every single item - Resources were then mobilised to effect the restoration Combating Theft and Vandalism Theft and vandalism incidents occur at the substations, underground copper cable circuits, overhead bare copper lines and supply points to the streetlights. To reduce the frequency of theft and vandalism the following actions were embarked on: - Mini-subs supplying streetlights were encased in steel cages - Some of the targeted cable circuits were replaced with aluminium - Security guards were placed at the hot spots for a short period immediately after repairs of stolen cable sections - Process to acquire the services of armed security response companies was initiated Traffic Lights Johannesburg Roads Agency (JRA) is leading the effort to repair and maintain non-functional traffic lights. City Power’s role is to ensure that the supply points for the traffic lights are in working order. A joint team was setup with JRA to deal with the backlog.. |

## Financial Performance

The South African economic environment experienced a year of stability, with inflation a level within the Reserve’s Bank’s range of 3-6%. Interest rates remained stable and the Rand remained strong despite lower interest rates. The Company was resilient and was able to deliver an improved level of service to the community.

Revenue

The Company posted revenue of R14,675 million for the year, an increase of 8,38% over the previous year.  The result is due to a tariff increase of 7%, this has been offset by a decrease in units sold due to billing and meter errors.

Results of Operations

Operational costs increased by 7,94% on the previous year to R13 910 million during this period (2015: R12 887 million). Fleet costs exceed prior year expense due to additional vehicles(generators) Stores and material are less than  the prior year expense as the installation of solar water heaters were delayed. Bad debts have decreased by R217m against the prior year. Bulk purchases exceeds prior year expense by 9% as a result of the tariff increase from Eskom and the decrease in units purchased.

The Company posted a surplus of R546 million for the period under review, against a surplus of R424 million for the previous year.

Statement of Financial Position

Fixed assets increased by a net R1, 220 million.  This increase was due to the replacement of aging and obsolete equipment.

The ability of the Company to meet its financial obligations increased over the previous year, with the current ratio test decreasing to 1,05: 1 (2014 = 1,11: 1). This was largely due to the increase in trade payables. The net current asset base has however improved from R7 363 million to R7 912 million at year-end.

The increase in the Trade and Other Receivables at year-end was as a direct result of the increased Capex programme undertaken by the company on behalf of the shareholder, the City of Johannesburg Metropolitan Municipality.  This was also evident by the increase in Trade Payables over the previous year, as the company merely acts as a conduit through which the shareholder realises infrastructure developments.

## Capital Projects

The approved City Power Capital budget for the 2015/16 financial year is R 1.538 billion. This approved budget is inclusive of loans, own funding, DSM funding, and grants and public contributions

The expenditure for year to date is R1.523 billion (99% of total budget) as outlined on the table below.

ACTUAL VS PROJECTIONS:

All projects have forecasts for expenditure and progress. These are used to report and track progress in   order to ensure successful execution of the capital programme. The graph below depicts the recovery path in expenditure. The figures shown are based on individual projects which are then rolled up to categories. The graph below indicates actual spend against the base projections, including the variance between Actual and Budget.

CAPITAL EXPENDITURE DETAILS

CONTROLLABLE CAPEX

The expenditure for the financial year on Controllable capital projects, which are projects funded from COJ loans, DSM levy, Grant funding, Own cash and Adopt a light funding amounted to R1,415 billion against a year to date budget of R1,419 billion.

Table on Controllable Capex

NON CONTROLLABLE CAPEX

The non-controllable capital projects are projects which are funded by public contributions. The YTD expenditure amounted to R108 million against a YTD budget of R119 million.

Table on Non – Controllable Capex

## Performance against IDP and City Scorecard   (See Annexure A for detail descriptions of KPI’s)

Within the strategy map, value propositions are linked to key balanced scorecard perspectives. This section outlines these value propositions, key performance areas, indicators and actual performance for the financial year 2015/16 from financial, customer, internal and learning and growth perspectives.

The report analyses the performance of the entity in terms of the SDBIP scorecard, measuring performance in terms of both the entity’s impact and its financial and resource management.

Performance that met or exceeded target is highlighted green and below target performance is highlighted in red.

Even though the Supply Restoration targets have not met, the strategies being implemented are sound and will produce the desired outcomes. These strategies are being accelerated to enable the company to demonstrate better performance.

|  | KPI | Trend | Actions to improve performance |
| --- | --- | --- | --- |
| 1 | Streetlight TAT | Positive | - A proactive approach has been implemented to deal with the backlog of faulty streetlights as part of the Back-to-Basics programme. All major routes are being inspected twice a week (Mondays and Thursdays), and repairs are performed in between. |
| 2 | Number of Outages | Positive | - A turnaround strategy is being implemented to deal with theft of: - Underground cables - Overhead copper low voltage lines - Supply points to streetlights, and - Equipment inside substations - Engagement with community leaders are being conducted with a view to find solutions to illegal connections and overloading caused as a result of the large number of backyard dwellers per formal RDP house. In addition, City Power has undertaken to upgrade electrification networks where necessary. |
| 3 | Restoration Times | Unchanging | - A turnaround strategy is being implemented to restore all out-of-service plant items back to service. This will result in the normalized state of the network, which will eliminate nuisance outages. - The turnaround strategy to solve theft and vandalism problems at the substations has been launched. This strategy involves surveillance and monitoring of substations by armed security response companies. - The administrative capability of depots is being enhanced to deal with customer queries, quality assurance and work coordination. - A refurbishment plan has been developed with intent to renew equipment and networks susceptible to failures. - An aggressive planned maintenance programme is being implemented with intent to detect high risk equipment and potential failures |

NRS047 is a regulatory standard used for the monitoring of quality of service in the South African electricity industry. Meeting and reporting on these targets is imperative for the well-being of City Power’s license. The following KPI’s are managed by RSSC as an agent for City Power and have not been met.

- Call Centre related KPI’s,Query resolution related KPI’s.

Poor meter reading performance also contribute to low performance on NRS 047. City Power is working closely with RSSC to attain performance improvement on these KPIS.

NRS048 is a regulatory standard used for the monitoring of quality of supply in the South African electricity industry. This standard acknowledges that quality of supply requirements differ between customer categories and per network type. City Power has attained these KPIs.

Electrification target for the year was 2 000 the target has been exceeded as electrification was done as houses were completed.

Public Lighting target for the year has also been exceeded.

Ripple Control Relays installation exceeded the target.

Solar Water Heaters’ budget for the year was 5 000. The project only commenced late in the financial year. There was 1 118 solar water heaters installed in the year against a target of 5 000 ,this is due to local labourers that have stopped the project in areas such as Alexandra and Zandspruit.

Energy mix’ target has been exceeded. Over the course of 2015/16 we have tried to put together a database of applications for Photovoltaic installations by our customers. While we previously couldn’t report on the PV output, by June 2016 we had developed a database that reflects installations commissioned as well as their corresponding capacities for reporting purposes and as such the numbers submitted now reflect Energy mix as well as GHG Reductions that are based on; (1) Solar Water Heaters and (2) Customer PV Installations.

Meter Reading performance

- Meter Reading Performance – Overall Performance has improved to 79.91%.

- LPU AMR has improve from 71% to 82%

- Domestic AMI  has improved from 84% to 89%

- Manual Read LPU has improved from 53% to 70%

- Manual Read Domestic has improved from 59% to 78%

Smart Meter Roll-Out

The number for meter roll-out is based on meters successfully uploaded on SAP for billing in the year. 89% of the meters updated on SAP are collecting readings as intended. 33 619 meters were installed in the year.  Target was not reached due to change of focus from Meter roll out to focusing on Meter reading. Which in turn has improved. The main focus on meter reading was to fix all offline meter to ensure that we have increasing and sustainable meter reading performance.

.

Payment Level

The Revenue Shared Services Centre is in a process of appointing Delivery of Notices Contractors; contract for delivery of notices expired in August 2015, as a result there were no pre-termination notices issued affecting cut-offs and collection levels. The process should be finalised by the first quarter in the new financial year.

Job opportunities created as per EPWP (Expanded Public Works Program) have been exceeded. The company has executed a plan of making sure the attainment of an unqualified audit report. The creation of jobs in this category is directly linked to the project that are being rolled out, and that impacts on the rate at which jobs are being created.

Targets for J@W R&M spent for the year of 10%%, was exceeded and the Capital Spent of J@W target of 5 % was also achieved during the year.

Public Safety

The risk of theft and vandalism, tempering and illegal connection on the City Power network remains a greater challenge resulting in permanent and or partial and temporary disability, sometimes into fatalities.  For the period under review there has been public fatalities = 1 (Uncontrollable) recorded and public incidents = 0 (0 Controllable, 0 Uncontrollable). 51

Contractor Safety

For this reporting period:

Incidents = 0 and

Fatalities = 1 (Controllable)

## Assessment of Arrears on municipal taxes and service charges

Assessment of Municipal Taxes and Service Charges owed to the entity

| Total Debt | Current | 30 Days | 60 Days | Above 90 days |
| --- | --- | --- | --- | --- |
| 3 339 201 887 | 875 019 632 | 272 997 908 | 192 752 176 | 1 998 432 170 |

Total debt as at 30 June 2016.

Assessment of Directors’ and senior managers’ municipal accounts

| Directors’ municipal accounts |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name | Designation | Municipality | Municipality account number | Account status |
| Mr. S Xulu | Managing Director | Ekurhuleni Municipality | BML OF025C1 | Current |
| Mr. Q. Green | Director: Finance | City Of Johannesburg | 552694502 | Current |
| Mr. B Nakeng | Acting Director: Human Resources | City Of Johannesburg | MDM0001A | Current |
| Mr. M. Nzimande | Director: Engineering Operations | City Of Tshwane | 5008371864 | Current |
| Mr.L.Setshedi | Acting Director: Metering | City Of Johannesburg | 505490974 | Current |
| Mr. X Lembede | Acting Director: Engineering Services | Ekurhuleni Municipality | 2101015625 | Current |
| Mr. M Smith | Company Secretary | City Of Johannesburg | 300949880 301192578 | Current |
| Ms. F. Msiza | Director: RAC | City Of Tshwane | 5008863383 | Current |

## Statement on amounts owed by Government Departments and Public Entities

| Account Number | Name | Balance |
| --- | --- | --- |
| 220092430 | 7TH DIV HEADQUARTERS PWD | 685,14 |
| 220093794 | ALEXANDRIA POLICE STATION | 17 254,98 |
| 220057179 | ALPHA PRIMARY SCHOOL | 13 239,04 |
| 220055608 | AZARA SECONDARY SCHOOL | 74 412,60 |
| 220088177 | BEREA PRIMARY SCHOOL | 19 282,35 |
| 220000253 | BRAMLEY PRIMARY SCHOOL | 31 016,21 |
| 220065596 | CYRILDENE PRIMARY SCHOOL | 0,16 |
| 221165106 | DEPARTMENT OF PUBLIC TRANSPORT&WORKS | 20 583,93 |
| 220008118 | DEPT OF JUSTICE | 96 569,37 |
| 220025770 | DEPT OF PUBLIC TRANSPORT,ROADS & WORKS | -36 141,39 |
| 221211031 | DEPT OF ROADS AND TRANSPORT | 2 680 031,99 |
| 221211024 | DEPT OF ROADS AND TRANSPORT | 1 453 812,07 |
| 220065596 | DEPT. OF PUBLIC TRANSPORT/ ROADS & WORKS | 0,16 |
| 220003751 | DEPT. PUBLIC WORKS & LAND AFFAIRS | 88 860,28 |
| 220903752 | DEPT. PUBLIC WORKS & LAND AFFAIRS | 3 259,60 |
| 220061009 | DEPT.HOUSING AND LOCAL GOVT. | 2 357 069,60 |
| 220027946 | DEPT.PUBLIC WORKS&LAND AFFAIRS | -9 124,17 |
| 220008816 | DIE HOOFDIREKTEUR/ Stella | 685,14 |
| 220022970 | DIE STREEKSVERTEENWOORDIGER | 135 783,43 |
| 220009104 | DIE STREEKSVERTEENWOORDIGER | 160 093,93 |
| 220010332 | DIE STREEKSVERTEENWOORDIGER | -1 110,99 |
| 220028410 | DIEPKLOOF MILITARY CAMP | -52 542,11 |
| 220028442 | DIEPKLOOF PRISON P W D | 1 792 859,27 |
| 220083813 | EAST BANK HIGH SCHOOL | 109 872,06 |
| 221038725 | EDENVALE HOSPITAL | 685,14 |
| 220010501 | EDUCATION MODEL C SCHOOLS 87369371 | 1 117 440,33 |
| 220047406 | ENNERDALE SECONDARY SCHOOL | 15 168,59 |
| 220024991 | FOREST HIGH SCHOOL | 685,14 |
| 221449041 | GAUTENG PROVINCIAL GORVERMENT | -378 258,32 |
| 221192163 | GAUTENG PROVINCIAL GOVERNMENT | 243 430,07 |
| 221087497 | Gauteng Shared Service Centre | 2 609 392,54 |
| 220078676 | GEN.CHRISTIAAN DE WET SKOOL | 12 754,09 |
| 220057299 | GREYVILLE PRIMARY SCHOOL | 41 052,52 |
| 220092208 | HILLCREST PRIMARY SCHOOL | -27 946,99 |
| 220025000 | HOERSKOOL DIE FAKKEL | 2 740,56 |
| 220056954 | HOSPITAL HILL POLICE STATION | 250 121,46 |
| 220058944 | IMPALA CRESCENT PRIMARY | -18 248,77 |
| 221141137 | INKULULEKO YESIZWE PRIMARY SCHOOL | 10 430,59 |
| 220069512 | JEPPE POLICE STATION | 178 438,62 |
| 220091003 | JHB HOSPITAL | 146 030,06 |
| 220068100 | JHB HOSPITAL | 9 387,57 |
| 220075925 | JHB Secondary School | 26 429,13 |
| 220068999 | JOHANNESBURG HOSPITAL | 35 323 947,14 |
| 220091356 | KENSINGTON SECONDARY SCHOOL | 239 182,50 |
| 221087673 | KIASHA PARK PRIMARY | -35 767,44 |
| 220055534 | LENASIA SOUTH SECONDARY | -153 056,00 |
| 220056986 | LS MODISE | 1 097,10 |
| 220057355 | M.H JOOSUB TECHNICAL | -103 036,51 |
| 220092173 | MALVERN HIGH SCHOOL | 122 609,75 |
| 220057193 | MODEL PRIMARY SCHOOL | 24 371,10 |
| 220061150 | NANCEFIELD LAERSKOOL | 28 027,12 |
| 221019218 | NATIONAL DEPARTMENT OF PUBLIC WORKS | 34 287,27 |
| 221515061 | NATIONAL DEPARTMENT OF PUBLIC WORKS | -17 371,81 |
| 221442060 | NATIONAL DEPARTMENT OF PUBLIC WORKS | 64 451,37 |
| 221387003 | NATIONAL DEPT OF PUBLIC WORKS | -17 371,81 |
| 221068046 | NATIONAL DEPT OF PUBLIC WORKS | 22 399,68 |
| 220079207 | NORTHCLIFF HIGH SCHOOL | 0,28 |
| 220004811 | NUWE LANDROS GEBOU | 685,14 |
| 220047364 | ODIN-PARK PRIMARY | 65 320,44 |
| 220093787 | OPENBARE WERKE EN GRONDSAKE | 26 599,20 |
| 220006865 | P W D WERKSWINKEL & STORE | -2 336,29 |
| 220055453 | PARKSIDE PRIMARY SCHOOL | 15 345,91 |
| 220069696 | PARKVIEW SENIOR SCHOOL | -51 919,00 |
| 220028700 | PHILIP KUSHLICK SCHOOL | -24 829,00 |
| 220058550 | PNEUMOCONIOSIS RESEARCH PWD | -1 995 495,58 |
| 220079334 | R S A DEPT OF PUBLIC ROADS ATT: STELLA | -3 445,00 |
| 220078845 | R S A OPENBAREWERKE&GRONDSAKE | 437 874,80 |
| 220042510 | R S A PUBLIC WORKS | 2 461 982,37 |
| 220035859 | R S A PUBLIC WORKS & LAND | 12 681,10 |
| 220100709 | RIVERLEA LAERSKOOL | - |
| 220028957 | S A POLICE STATION HONEYDEW | -404 359,89 |
| 220091388 | SA DEFENCE QUEENS HIGH | 2 462,98 |
| 220057098 | SA NEVHUHULWI | 14,59 |
| 220080386 | SA POLICE FLATS (TRIOMF) | 51 503,64 |
| 221087401 | SA.POLICE ELDORADO PARK | 66 053,07 |
| 220007153 | SAP BARRAKKE MAINWEG | 163 939,16 |
| 220059151 | SAP DODEHUIS EN KWARTIERE PWD | - |
| 220059120 | SAP DODEHUIS EN KWARTIERE PWD | - |
| 220052075 | SAP FLATS / Yvonne | -9 011,65 |
| 220062002 | SAP LAW COURTS LENASIA | -31 695,89 |
| 220057274 | SAP LENASIA | -193 909,71 |
| 220028435 | SAP MOTOR WERKWINKEL | 165 362,58 |
| 220078806 | SAP RADIO STATION | 26 511,17 |
| 220057027 | SAP SAM HANCOCK | 870,08 |
| 220057010 | SAP SAM HANCOCK | -47 874,48 |
| 220057041 | SAP SAM HANCOCK | 2 109,41 |
| 220056993 | SAP SAM HANCOCK STR | 3 931,68 |
| 220057080 | SAP SAM HANCOCK STR (PWD) | 685,14 |
| 220933683 | SAP STATION BOOYSENS | 4 496,66 |
| 220055573 | SIERRA NEVADA PRIMARY | -32 625,00 |
| 220061030 | SILVER-OAKS SEKONDERE SKOOL | 0,22 |
| 221092105 | Sizwe Tropical Disease Hospital | -265 086,79 |
| 220079197 | SOPHIATOWN S.A.P.S | 88 314,87 |
| 220017137 | SOUTH RAND HOSPITAL | 685,14 |
| 220055421 | SOUTHVIEW SECONDARY SCHOOL | 5 110 921,76 |
| 220058937 | TRINITY SECONDARY SCHOOL | -1 138 318,89 |
| 220061023 | WILLOW CRESCENT HOERSKOOL | 9 898,74 |
|  |  | 53 247 297,40 |

## Recommendation and Plans for next financial year

The approved budget for the 2016/17 financial year is outlined in the table below:

|  | 2016-2017 |
| --- | --- |
| Turnover | 15 046 932 |
| Sales to Eskom | 1 317 886 |
| Cost of Sales | (11 144 331) |
| Gross Margin | 5 220 487 |
| Gross margin % | 31.90% |
| Other Income | 126 006 |
| Grants & DSM | 378 017 |
| Net Operating Income | 5 724 510 |
| Operating overheads | (3 971 193) |
| Employee Related Costs Salaries | (1 040 834) |
| Gen.exp - Other | (1 018 373) |
| Repairs and maintenance | (965 293) |
| Contribution bad debts | (500 624) |
| Depreciation and amortisation | (446 069) |
| Operating Profit before interest and taxes | 1 753 317 |
| Interest Payable | (470 210) |
| Interest Receivable | 167 473 |
| Profit before taxation | 1 450 580 |
| Taxation | (391 483) |
| Profit after tax | 1 059 097 |

Key Focus Areas for the 2016/17 financial year

City Power Priorities for the next 3 to 5 years are:

| Mayoral Priorities | City Power Flagship Programmes | City Power STEP Targets S – Service Delivery, T – Transformation, E – Excellence, P – Performance |
| --- | --- | --- |
| Financial Resilience and Sustainability Safer Cities | Integrated Loss Management | - Attaining an Clean audit in a sustainable manner - Reduce losses to 10% by December 2015 - Achieving 98% meter reading by June 2014 (100% Compliance to the by-law) - Achieving 100% payment level for key and LPU customer by June 2014 - Achieving 90% data accuracy by 2015 - Achieving full compliance to NRS 047 and 048 immediately - 9. Accelerated Visible Service Delivery (eg.100% compliance to the SLA, electrification, PL) |
| Resource Sustainability Sustainable Human Settlements Smart City | Infrastructure Plan and Maintenance | - Reduce losses to 10% by December 2015 - Installing 110 000 SWH by December 2016 - Achieving full compliance to NRS 047 and 048 immediately - Achieving 90:10 Planned: Unplanned maintenance ratio by December 2015 - Accelerated Visible Service Delivery (eg.100% compliance to the SLA, electrification, PL) - Innovative Product Pricing (Introduction of Domestic Time of Use and Green Tariffs) by 2015 |
| Active Engaged Citizenry | Stakeholder Engagement Plan | - Achieving 90% data accuracy by 2015 - Accelerated Visible Service Delivery (eg.100% compliance to the SLA, electrification, PL) - Innovative Product Pricing (Introduction of Domestic Time of Use and Green Tariffs) by 2015 |
| SMME and Entrepreneur Development and Support | Developmental Service Delivery/ Jozi@work | - Accelerated Visible Service Delivery (eg.100% compliance to the SLA, electrification, PL) |
| Green Economy | Energy Management | - 2. Reduce losses to 10% by December 2015 - Installing 110 000 SWH by December 2016 - 10. Innovative Product Pricing (Introduction of Domestic Time of Use and Green Tariffs) by 2015 |
| Resource Sustainability Financial Sustainability | Data Management | - Achieving 90% data accuracy by 2015 |
| Financial Resilience and Sustainability | Clean Audit | - 1. Attaining an Clean audit in a sustainable manner |

# CHAPTER FOUR HUMAN RESOURCES

KEY ACHIEVEMENTS

- The Workplace Skills Plan was approved by the EWSETA on 18 August 2015.

- The successful implementation of Pay Progression in October 2015, for the second year in a row without major hassles. A total of 1276 eligible employees benefitted from this exercise.

- The approval of the TASK Grades report by the HR Committee on 3 November 2015.

- A successful two-day LLF workshop was held on 18/19 November 2015 to review the Rules of Engagement which governs the relationship between Management and Organised Labour.

- The finalisation of the City Power Strategic Workforce Plan for 2015 – 2019.

- The submission of the electronic Employment Equity Report to the Department of Labour in January 2016.  This is in line with the Company’s approved Employment Equity Plan (2014 -2017).

- The successful hosting of the Long Service Awards on 17 May 2016 where 151 employees received long service awards.

- Successful participation in the Employer Engagement: Career Day at the University of Johannesburg on 20 May 2016.

- The successful hosting by HR of the “Take a Girl Child to Work Day” that took place on 26 May 2016, whereby five Grade 11 girls from Letsibogo Girls High School and Aurora Girls High School were invited (by the City of Johannesburg) to experience City Power and its operations.

- Successful utilization of the Balanced Score Card (BSC) templates at all level for the financial year 2015/16.

- A total of 22 appointments were made during 2015/16 of which 18 were from external.

- The provision of water to 100 households; and

- Construction of sewage treatment plants for all the regions.

## Human Resource Management

Human Resources’ overall objective as set out in its policies is to ensure that the Company’s employment practices and remuneration policies motivate and retain talented employees and create an attractive environment for all employees. The Human Resources policies are periodically reviewed to ensure that it remains relevant and practical for the changing needs of current and potential employees.

Resulting from strategic introspection sessions and the recognition that City Power is at a strategic inflection point, several bold decisions were made by the business which culminated in the decision to re-design the business in its entirety. This was a purposeful effort to align the organisational structure and processes so as to make City Power more effective. This initiative is referred to as the Structural Alignment Programme.

The Structural Alignment Programme is a planned change from a deliberate decision to alter the current state, improve business performance and enhance service delivery. The organization re-design initiative (structural alignment) which began to be visible with effect from 1 December 2012 broadly covered the following key aspects as depicted in the framework below:

During the 2012/2013 financial year, the strategic partner role of HR was to focus on aligning the organisation structure to the organisation strategy as outlined in the following action plan which was put in place.

During the 2013/2014 financial year, the Company’s Local Labour Forum adopted an agreement entered into between Management and Samwu, as the majority Union.  This agreement entailed the following matters:

- Travel Allowance

- Cell phone Allowance

- Data Card Allowance

- Hot Skills Allowance

- Structural Re-Alignment

- Acting Allowance

- 50th Percentile / Pay Progression

- Essential Services / Rules of Engagement

- Shift Policy / Overtime

- Annual Leave

- Gratuity / Performance Management

The Local Labour Forum Agreement sought to address the inconsistencies and unfairness that existed in the Company with regard to the implementation of benefits, allowances and compliance with Conditions of Service and related legislation.

As is status within City Power

| Issue | Status |
| --- | --- |
| Allowances (Travel, Cell phone, Data Card, Hot Skills) | Resolved |
| Structural Re-Alignment | Resolved |
| Acting Allowance | Resolved |
| 50th Percentile / Pay Progression | Resolved |
| Shift Policy / Overtime | Resolved |
| Gratuity / Performance Management | Resolved |
| Annual Leave | Resolved. A decision was, initially, taken by the Company to extend the grace period to utilize accumulated leave up to 30 June 2016, after which date, any accumulated leave not taken will be forfeited. On 31 May 2016, the Board took the following final decision: 1) That all Employees at any point in time cannot accumulate more than the maximum balance of 27.5 leave days. This is based on the allowable 15 days carry-over each year, per the Conditions of Service, plus 6 months leave accumulation at 2.08 leave days per month (2.08 X 6 +15 = 27.5). 2) That Employees, who currently have an accumulated leave balance of greater than 27.5 and up to 40 days, be given until 31 December 2016 to use or lose their accumulated leave. 3) That Employees, who currently have an accumulated leave balance greater than 40 days, be given until 30 June 2017 to use or lose their accumulated leave. 4) That all accumulated leave must be planned for and processed in advance on the SAP system with no option to carry leave over beyond 31 December 2016 or 30 June 2017 respectively. A report is released each month to the business, giving the status of the utilization of accumulated leave and the balances remaining. Refer to Leave & Productivity Management. |
| Essential Services / Rules of Engagement | A decision was taken at the LLF and HR Steercom that the Rules of Engagement and the Essential Services Agreement be signed in tandem. In respect of the Essential Services agreement, discussions with Organised Labour to look at the revised documents (and numbers) will be resumed in due course. The Rules of Engagement document was reviewed by the LLF (Management and Organised Labour) at a LLF Workshop held on 18 – 19 November 2015. The LLF resolved to refer one section, dealing with representation, for mediation. An external Facilitator, Mr Charles Nupen, has been appointed to assist Management and Organised Labour to build sound relations. As part thereof, the Rules of Engagement will be the starting point to this exercise. |

HR Policies

HR commits to ensure that all HR related policies are regularly reviewed and approved by the Board thus ensuring fairness, compliance and consistent application.

All HR policies are available on City Power’s Sharepoint / Intranet.

All HR policies have been reviewed and will now be submitted to the business for input where after it will follow the required approval process.  These policies are :

| NO | POLICY / PROCESS | WHEN APPROVED | REVIEW PROCESS |
| --- | --- | --- | --- |
| 1 | Integrated Performance Management Policy (IPMP) | Board - 24/2/2014 | Policy was reviewed by HR GMC on 24/6/2016. Will be submitted to the business and Organised Labour for input |
| 2 | Training & Development of Engineers-in-training and Engineering Technicians-in-training Policy | Board - 24/2/2014 | This policy will become obsolete. The current provisions of this policy will be incorporated into other Learning Academy policies |
| 3 | Talent Acquisition Policy | Board - 24/2/2014 | Policy was reviewed by HR GMC on 14/3/2016. Will be submitted to the business and Organised Labour for input |
| 4 | Apprenticeship, Experiential Learning, Internship and Learnership Policy & Procedural Guidelines | Board - 24/2/2014 | Policy was reviewed by HR GMC on 14/3/2016. Some of the provisions of the Training & Development of Engineers-in-training and Engineering Technicians-in-training Policy must however be incorporated into this Policy |
| 5 | Employee Educational Assistance Policy and Procedure for Under- and Post Graduate Studies and Scholarships | HR Committee - 20/5/2014 – mandated by Board of 24/2/2014 | Policy was reviewed by HR GMC on 14/3/2016. Will be submitted to the business and Organised Labour for input |
| 6 | Bursary Policy | Board - 27/6/2014 | Policy was reviewed by HR GMC on 11/4/2016. Will be submitted to the business and Organised Labour for input |
| 7 | Sexual Harassment Policy | Board - 27/6/2014 | Policy was reviewed by HR GMC on 16/5/2016. Will be submitted to the business and Organised Labour for input |
| 8 | Mentoring Planning Policy | Board - 27/6/2014 | Policy was reviewed by HR GMC on 29/3/2016. Will be submitted to the business and Organised Labour for input |
| 9 | Employee Re-assignment Policy | Board - 27/6/2014 | Process was reviewed by HR on 24/6/2016. Policy to be replaced with a process |
| 10 | Travel, Accommodation and Subsistence Policy | Board - 27/6/2014 | Policy was reviewed by HR GMC on 27/6/2016. Will be submitted to the business and Organised Labour for input |
| 11 | Remuneration, Benefits and Recognition Policy | Board – 19/9/2014 | Policy was reviewed by HR GMC on 29/3/2016. Will be submitted to the business and Organised Labour for input |
| 12 | Employment Equity Policy | Board – 19/9/2014 | Policy was reviewed by HR GMC on 29/3/2016. Will be submitted to the business and Organised Labour for input |
| 13 | Knowledge Management Policy | Board – 19/9/2014 | Policy was discussed by HR GMC on 29/3/2016. Review to stand over to next financial year as funding is required i.t.o. implementation |
| 14 | Incapacity Policy | 2002 | Policy was reviewed by HR GMC on 11/4/2016. Will be submitted to the business and Organised Labour for input |
| 15 | Special Dispensation Sick Leave Policy | 2003 | Policy was reviewed by HR GMC on 24/6/2016. Will be submitted to the business and Organised Labour for input |

In the event that there is a need for additional policies due to strategic changes within the Business, HR will develop the policy accordingly and follow the required approval process.

HR Policies are not specifically developed for executives.  All HR Policies are applicable to all employees across the Board.  There are, however, certain benefits within the approved policies that are linked to seniority.

All HR Policies are applicable to all employees across the board.  There are, however, certain benefits within the approved policies that are linked to seniority.

## Talent Management

The Company’s staff complement as at 30 June 2016 is 1 747 which includes permanent and contract employees.

The average age of employees as at 30 June 2016 compared to that of 30 June 2015 :

| As at 30 June 2016 |  |  | As at 30 June 2015 |  |
| --- | --- | --- | --- | --- |
| Contract type | Average Age |  | Contract type | Average Age |
| Managing Director | 42 |  | Managing Director | 41 |
| Directors | 46 |  | Directors | 50 |
| General Manager | 49 |  | General Manager | 47 |
| Managerial | 48 |  | Managerial | 46 |
| Profess/Techn Qualif | 41 |  | Profess/Techn Qualif | 39 |
| Team Leader All Type | 45 |  | Team Leader All Type | 44 |
| Supervisory | 46 |  | Supervisory | 45 |
| Artisans | 44 |  | Artisans | 42 |
| Administrative | 42 |  | Administrative | 42 |
| Support/Semi-Skilled | 48 |  | Support/Semi-Skilled | 47 |
| General Worker | 42 |  | General Worker | 42 |

Mentorship Planning

- A total of 13 General Managers and 35 Managers have been assessed by the service provider.

- A total of 6 Managers have been scheduled for assessment during July 2015.

- After the finalisation of the assessments, the service provider will furnish City Power with a comprehensive report which will give an indication of the training and development initiatives that will be embarked upon.

Employee Benefits

The Company is a participating employer in the various retirement benefit schemes through which the City of Johannesburg Metropolitan Municipality and its associated Utilities, Agencies and Companies (UACs) provide employment benefits to all their permanent employees through the following four (4) Defined Contribution Funds and one (1) Defined Benefit Fund:

- E-Joburg Retirement Fund

- City Power Retirement Fund

- Municipal Gratuity Fund

- City of Johannesburg Pension Fund

- Municipal Employees Pension Fund

Each of these funds utilises the services of actuaries to give credibility to the information and to assess the levels of funding as required.

City Power employees can also belong to any of the following five (5) company-approved medical aids:

- Bonitas

- Discovery

- LA Health

- Key Health

- SAMWUMED

## Remuneration

Remuneration and incentives are linked to value creation in the following manner:

Grading / Job Evaluation of positions - All positions are graded using the following systems : Execeval (for Executives) and TASK Grading (for Manager and below positions) so as to establish the value and pecking order of each position within the organisational structure. The TASK Grading System looks at four key elements: Knowledge, Pressure, Influence and Complexity. Therefore all occupants of the TASK Graded positions are expected to measure up to the four key elements and by so doing they will be adding value in line with their expected position outputs. Execeval is based on the premise that the inputs into a job should be the results or outputs expected from the job.  The following rating factors are used, which represent executive jobs : Skills and Knowledge, Conceptual Skills and Interpersonal Skills.

Pay Progression by its nature is linked and commensurate to individual contribution.  Pay progression is provided by the Company's Board approved Remuneration, Benefits and Recognition Policy. Pay progression is a function of an employee’s value-add rating and their position within the pay range. The value-add rating is a weighted score for each employee based on a number of factors. The relative weighting between the factors varies by grade and will be reviewed by City Power from time to time. The following factors are used to calculate an employee’s value-add rating: Tenure (Experience), Performance (Value contribution) and Qualifications (Knowledge and competence).

City Power benchmarks with the external market for the purpose of determining market related salaries and benefits. City Power utilises the services of a specialist service provider to benchmark that informs the Remuneration Philosophy, Remuneration Policy, Pay Progression and other incentives and benefits.

On average, the tenure rate for City Power is 15 years and this is one of the reasons why some employees progressed (also through pay progression or the annual general salary adjustments) up to the midpoint or beyond their respective salary bands over the years in service.

## Learning Academy

The entity is committed to the maintenance of standards by supporting and training staff through its world-class skills development programme. This programme aims to develop both technical and people skills required for the company to conduct its business on an effective basis. Our skills development programmes are in line with the requirements of the Skills Development Act and our Work Skills Plan (WSP) is aligned to our business plan and focus is placed on occupational specific programmes, management development and legally required training.

Bursars

As at 30 June 2016, City Power had 32 bursars.

| No. | Race | Gender | Field of Study | Background info : Area/School |
| --- | --- | --- | --- | --- |
| 1 | African | Male | BSc Electrical Engineering | Pro Arte Alphen Park (Menlo Park) |
| 2 | African | Male | BSc Electrical Engineering | Dendron High School (Limpopo) |
| 3 | African | Male | B Eng. (Electrical & Electronic) | Florida Park (Florida) |
| 4 | African | Male | B Eng. (Electrical & Electronic) | Vaal Reefs Technical High School (Orkney) |
| 5 | African | Male | National Diploma Electrical Engineering | St Martin De Porres High School (Orlando Soweto) |
| 6 | African | Female | Bachelor of Accounting Sciences | Bhukulani Secondary School (Soweto Zondi) |
| 7 | African | Male | B Eng. Electrical Engineering | The Hill High School (Rosettenville) |
| 8 | African | Male | B Eng. Electrical Engineering | Fons Luminis Secondary School (Diepkloof) |
| 9 | African | Male | National Diploma Electrical Engineering | Diamona Secondary School (Limpopo) |
| 10 | African | Male | B Eng. Electrical Engineering | Bokamoso Secondary School (Makhulong Tembisa) |
| 11 | African | Female | B Com in Financial Accountancy | Sediba-Thuto Secondary School (Free State) |
| 12 | African | Male | National Diploma Electrical Engineering | Randfontein High School (Randfontein JHB) |
| 13 | African | Male | BSc Electrical Engineering | Fons Luminis Secondary School (Diepkloof) |
| 14 | African | Male | BSc Electrical Engineering | Kensington Secondary School (Kensington East JHB) |
| 15 | African | Male | National Diploma Electrical Engineering | Forte Secondary School (Dobsonville) |
| 16 | African | Female | B Com Accounting | Pietermaritzburg Girls High School (Scottsville KZN) |
| 17 | Indian | Male | Computer Science and Information Technology Degree | Northmead Secondary School (Phoenix Durban) |
| 18 | African | Male | National Diploma Electrical Engineering | Lwamondo High School (Limpopo) |
| 19 | African | Male | National Diploma Electrical Engineering | Zonkizizwe Secondary School |
| 20 | African | Male | National Diploma Electrical Engineering | SJ Van der Merwe THS. (Lebowakgomo) |
| 21 | African | Female | National Diploma Electrical Engineering | Thengwe High School (Limpopo) |
| 22 | African | Male | National Diploma Information Technology | Qoqolosing Private High School( Leribe Kingdom Lesotho) |
| 23 | African | Male | National Diploma Electrical Engineering | Forte High School (Dobsonville) |
| 24 | African | Male | National Diploma Electrical Engineering | Executive High School (Idutywa Eastern Cape |
| 25 | African | Female | National Diploma Electrical Engineering | Khatisa High School (Gumbani Village, Malamulele) |
| 26 | African | Female | National Diploma Electrical Engineering | Mahashe Secondary School (Bushbuckridge Mpumalanga) |
| 27 | African | Female | Bachelor of Accounting | Erasmus Monareng High School (Vosloorus) |
| 28 | African | Female | BSc Electrical Engineering | Orlando West Secondary School (Soweto) |
| 29 | African | Female | B Com Accounting | Sir John Adamson High School (Winchester Hill) |
| 30 | African | Female | BSc Electrical Engineering | Greenside High School |
| 31 | African | Male | National Diploma Electrical Engineering | Forte High School (Soweto) |
| 32 | African | Female | National Diploma Electrical Engineering | St Martin De Porres High School (Soweto) |

Integrated Skills Development Grant

- During the mid-year, HR submitted a business case to the Department of National Treasury to access their funds to enable the Company to train interns (already qualified academically) on a full time basis in City Power.  The Department of National Treasury subsequently awarded a R7.7 million grant to City Power.

- City Power is currently mentoring 4 Engineering Technicians on a 3 year contract to be mentored towards professional registration with ECSA (Engineering Council of SA).

- A successful mentorship rotational program is currently in place.

- During March 2016, City Power advertised an invitation, in the media, to host an additional 24 unemployed Engineering Graduates through its usual recruitment processes.  The advertisement closed on 8 April 2016.  This process is currently at an advanced stage to conduct interviews and make a selection.

City Power In-house Apprenticeship training Centre

- Upon completion of the renovation of the Training Centre and with the appointment of Technical Instructors, City Power will be in a position to start a training program for apprentices.

- The long-term plan is to have a Training Centre with at least 15 electrical apprentices per year appointed and being trained in the Centre and on the job until they pass their trade test.

- There should be on average 45 electrical apprentices being trained at any given time.

- The apprentice training center is no longer being occupied by the Revenue Recovery Project (RRP) team but the availability of budget is currently delaying the process.

- HR has re-applied for CAPEX for the procurement of the Electrician Apprentice Training equipment.

Work Place Skills Plan (WSP)

- As at 30 June 2016, the Company received a total of R1 444 930.49 in respect of EWSETA grants.

- The Workplace Skills Plan for 2015/16 and the Annual Training Report for 2014/15 was approved by the EWSETA on 4 May 2015.

- The Workplace Skills Plan for 2016/17 and the Annual Training Report for 2015/16 is currently    awaiting approval by the EWSETA.

Mentorship-ECSA registration

- HR has applied to SAIEE (South African Institute for Electrical Engineers) and SAICE (South African Institute for Civil Engineers) for a mentorship program to enable the Company’s Bursars and Diploma students to become professionally registered with ECSA (Engineering Council of South Africa).

- A total of 10 candidates were approved to take part in the Mentorship Program and are being mentored by the South African Institute for Electrical Engineers (SAIEE). This program will enable them to register as Professional Engineers, Technicians and Technologists.

- These candidates are regularly visited by SAIEE mentors to monitor their progress and quarterly submissions.

- The Learning Academy, through the Protection Department, has introduced a rotational program to ensure maximum exposure to benefit the learners.

ELCONOP Level 3 training and Electrical Workshop Practice Programme

- 35 employees have successfully enrolled in the artisan skills development programme of Electrical Workshop Practice in relation to RPL (Recognition of Prior Learning) and ELCONOP (Electrician Construction Operator) Level 3.

- Of these 35 employees, a total of 7 employees have subsequently completed ELCONOP (Electrician Construction Operator) Level 3.

- The remaining 28 employees are still completing the Electrical Workshop Practice.

Electrician’s Trade Test Preparation and Assessment

A total of 11 learners have enrolled for their trade test preparation and trade test.  Arrangements have been made for their assessments which will take place during July 2016.

Workplace Exposure

- A total of 20 electrical apprentices from Eldos Women Imbokodo, in partnership with Central Johannesburg College and EWSETA, are being hosted by City Power in order for them to gain workplace exposure as part of completing their qualifications.

- A total of 4 Learner Technicians from the Department of Energy have been assigned to the Network Planning Department to gain practical experience as part of completing their qualifications.

- A total of 5 bursars are currently doing their P1 & P2.

Current Training Status of Available Network Operators

- City Power currently has 129 fully authorised Network Operators to carry out “Network Operating” on the Network.

- City Power currently also has 131 authorised as “Operators in Training” who can operate on the Network accompanied by fully authorized Network Operators.

Skills Assessment Programme

A skills assessment programme has started in June 2016 on MV cable jointing and terminations at the Cable Jointing School, Reuven.

Amount spent on Training

During the 2015/16 financial year, a total of R5 939 230.13 was spent on Technical, Non-Technical and Mandatory Training.

Amount spent on Employee Educational Assistance

During the 2015/16 financial year, a total of R2 572 991.86 was spent on Employee Educational Assistance.

Amount spent on Bursaries

During the 2015/16 financial year, a total of R1 891 934.04 was spent on Bursaries.

## Organisational Effectiveness

Performance Management

- Emphasizing to line about the importance of setting performance goals, reviewing, monitoring & assessments as per group/departmental score cards.

- Conflict resolution interventions in areas mostly linked to performance assessments.

- Constant reminders Company-wide on performance assessments as per approved cycles.

Change Management

Continuous change management facilitation in identified functions, including establishment and support of change agents.

Organizational Design & Management

Advise and support given to identified Line Management who need to design and review Group /   Departmental Structures whenever the need arises.

## HR Business Support

Leave & Productivity Management

- The LLF Agreement of 30 May 2013, inter alia, included a two year grace period in which all   employees with accumulated leave were to utilize accumulated leave by 30 June 2015. If        employees, for valid reasons which were to be properly motivated, were unable to reduce the   level of their accumulated leave, the encashment thereof would be under exceptional circumstances be permitted.  The original grace period expired on 30 June 2015.

- Line managers are continually urged to have leave plans in place for all employees and manage the normalization of leave balances.

- A report is released each month to the business, giving the status of the utilization of accumulated leave and the balances remaining.

- The Board took the following decision on 31 May 2016:

  - To allow all employees to have a maximum leave balance of 27.5 days at any point in time

  - To extend the grace period for the utilization of accumulated leave to 31 December 2016, for employees with leave balances from 27.5 and up to 40.

  - To extend the grace period for the utilization of accumulated leave to 30 June 2017, for employees with leave balances from 41 and above.

Leave balances and liabilities, as at 30 June 2016:

| Group | Leave Closing Balance days | Leave Liability (All) |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Operations | 32,783.87 | R42 976 099.85 |  |  |  |
| Eng. Services | 4,417.10 | R10 696 434.46 |  |  |  |
| Finance | 4,424.67 | R6 247 001.93 |  |  |  |
| HR | 1,252.69 | R2 618 735.90 |  |  |  |
| OMD | 414.08 | R1 475 148.01 |  |  |  |
| Retail | 1,671.57 | R2 808 445.04 |  |  |  |
| RAC | 2,291.05 | R4 067 570.21 |  |  |  |
| TOTALS | 47,255.03 | R70 889 435.40 |  |  |  |
| Liability for all Accumulated leave only i.e. Leave balances over 25 Days |  |  |  |  |  |
| Group | Accumulated Leave > 27.5 Days Balance | Accumulated Leave Liability |  |  |  |
| Operations | 8,003.34 | R12 001 841.00 |  |  |  |
| Eng. Services | 850.04 | R2 148 125.28 |  |  |  |
| Finance | 1,464.29 | R2 150 646.43 |  |  |  |
| HR | 193.59 | R581 215.51 |  |  |  |
| OMD | 46.42 | R319 290.75 |  |  |  |
| Retail | 321.16 | R734 382.78 |  |  |  |
| RAC | 451.82 | R905 658.43 |  |  |  |
| TOTALS | 11,330.66 | R18 841 160.18 |  |  |  |

## Employee Relations

Disciplinary matters:

As at the end of June 2016, 25 disciplinary matters had been finalised.  A total of 6 employees had resigned before their disciplinary matters could be formally concluded.  A total of 6 employees were dismissed and 1 employee left the service by means of a settlement agreement.

| Month | Group | Charges / Nature of Offences | Outcome / Sanction |  |
| --- | --- | --- | --- | --- |
| July 2015 | RAC | Insubordination |  | Dismissed |
|  | RAC | Insubordination |  | Found not guilty/ matter dismissed |
|  | OPS | Failure to obey lawful instruction |  | Written Warning |
| Aug 2015 | OPS | Unlawful misappropriation of company property |  | Charges Withdrawn |
| Sept 2015 | OPS | Unlawful misappropriation of company property |  | Dismissed |
|  | RAC | Theft and dishonesty |  | Resigned |
|  | HR | Gross insubordination, Dereliction of duty and bringing the Company’s name into disrepute |  | Settlement |
|  | OMD | Failure to obey lawful instruction |  | Dismissed |
| Oct 2015 | OPS | Alleged misappropriation of company property, Insubordination, Harassment, Negligence |  | Written Warning |
|  | HR | Alleged fraud |  | Final Written Warning, Reduction of Rank and Recovery of Losses |
| Nov 2015 |  | None |  |  |
| Dec 2015 | OPS | Fraud |  | Dismissed |
| Jan 2016 |  | None |  |  |
| Febr 2016 | OPS | Insubordination, Disgraceful and unbecoming behaviour |  | Final Written Warning |
|  | RAC | Negligence, Disgraceful and unbecoming behaviour |  | Resigned |
| March 2016 | OPS | Fraud |  | Resigned |
|  | OPS | Fraud |  | Charges dismissed |
| April 2016 | RAC | Alleged gross insubordination, making a false statement, unbecoming conduct. Alleged disclosure of confidential information |  | Dismissed |
|  | RAC | Alleged disclosure of confidential information |  | Final Written Warning |
| May 2016 | OPS | Alleged act of fraud unlawfully appropriated company property and unbecoming conduct |  | Not guilty |
|  | OPS | Alleged Fraud, Corruption |  | Resigned |
|  | OPS | Alleged Fraud, Corruption |  | Resigned |
|  | RAC | Disgraceful and unbecoming conduct/Negligence |  | Resigned |
| June 2016 | RAC | Disgraceful and unbecoming conduct/Negligence |  | Final Written Warning |
|  | OPS | Disgraceful and Unbecoming Conduct |  | Written Warning |
|  | OPS | Alleged refusal to obey lawful instruction unlawfully appropriates company property unbecoming behaviour |  | Not guilty |
|  | OPS | Alleged absenteeism |  | Dismissed |

Employment Equity

HR endorses the four key areas of employment equity identified by the Employment Equity Act:

- elimination of discrimination in decision-making;

- promotion of employee diversity;

- reduction of barriers to advancement of the disadvantaged; and

- introduction of measures and procedures for transformation.

Statistics:

- The staff complement for the reporting period is 1 747 which includes permanent and contract employees.

- The Company’s target for Affirmative Action is 85%.  The Company achieved 91.24% for all levels and 82.26% for Supervisory and above levels.

- The Company’s target for Gender Equity is 26%. The Company achieved 26.73% for all levels and 33.87% for Supervisory and above levels.

- The Company’s target for People with Disabilities is 2%.  41 employees have voluntarily declared their disability.  This amounts to 2.35% of the total workforce.  This compares favourably to the Government and Private Sector figures of 0.6% and 1% respectively according to the DOL.

## Employee Wellness

HIV Management

HIV/AIDS continues to be a major contributor of the burden of disease in South Africa.

The main aim of this health profile is to highlight the impact of the HIV epidemic on the organization and continue with the mitigating interventions that are in place.

City Power aligns itself with the South African National AIDS Council (SANAC), the National Health Policy, HIV risk management programme, chronic health management programme, and it associates with HIV experienced interventionists, pharmaceutical expects and others thus :

- Improving the quality of life

- Increasing individual life expectancy

- Improving  and increasing ART compliance and adherence

- Reduce opportunistic infections and co- infections

- Reduce absenteeism

- Increase productivity

- Improve the general wellbeing of clients and employees

The division concentrated mainly on the comprehensive Disease Management Programme as tabulated below:

| Continuously assess the risk posed by HIV on the business e.g. by conducting HIV Counseling and Testing | HCT Voluntary Counselling and Testing services available at the Wellness Centre |
| --- | --- |
| HIV Diagnosis | Rapid test done at the Wellness Centre. Confirmatory test and blood monitoring are available at the Wellness Centre. |
| Efficient provision of ARV’s | Most of the employees are registered on the medical aid for chronic disease management. |
| Reduce the number of new infections and their partners | Health education and Awareness done on a continuous basis and during one on one consultation. |
| Reduce and monitor HIV co-infections e.g. TB | Employees who presents with co-infections gets referred to the local clinic and to the specialist for further management. |
| Employee is continuously made aware of the HIV rights and that their rights are respected and protected. | Currently during consultations employee is informed about the HIV rights. Challenge: Currently the policy has not been reviewed. Interventions: Review of the HIV policy and communicate to the CP employees. |
| Counseling is provided for employees and their nuclear families | Counseling services is provided during case management for employees and their nuclear families by the HIV Coordinator, OH team and EAP consultants |
| Employees are kept abreast with the latest health matters | Health talks are communicated on a monthly basis which may be associated with HIV and other lifestyle diseases. Health talk on TB was communicated to the employees in March 2016. |
| Employees are encouraged to conduct their lifestyle audit e.g. KABP analysis | Employees are given health education about opportunistic infections and encouraged to disclose to their partners, Including supportive counselling. |
| Communication is done via the internal communications department targeting all employees | Education and information is communicated during one-on – one consultation, case management and also via internal communications department targeting all employees |
| Identification of gaps is done for continual improvement | Challenge: in the absence of HIV coordinator there’s disruption on continually improvement such as: - Follow up and monitoring of the employees at the other depots. - Non-compliance on treatment and treatment failure which poses risk of opportunistic infections. - This poses a risk increase absenteeism of employees, reduce productivity at the workplace. Intervention: recommend locum / temporary HIV Wellness Nurse to continue with management, including administrative task. |
| Operational plans, target Objectives and indicators are conducted on quarterly basis are evaluated on quarterly basis, or as and when | Objectives and indicators are conducted working hand in hand with the other role players at the Wellness Centre and medical aids consultants who also forms part of HIV Management. |

## Supply Chain Management and Black Economic Empowerment

Accreditation of Black Economic Empowerment in respect to both the supplier and contractor

From the 1st July 2016 the National Treasury is responsible for accreditation of suppliers through its Central Supplier Database where all suppliers who want to do business with government entities can register their businesses. Suppliers and contractors are still required to submit BEE certificates to City Power which will show their contribution levels, thus enabling reporting on BEE spend.

BEE spend in respect of suppliers and contractors

The YTD spend on 50% Black Owned companies amounted to R1,9bn which is 43.77% of the procurement spend and is above the set target of 12%. Procurement spend on 30% Black Women Owned companies amounted to R767m, which equates to 17.14% of the total procurement spend and is above the set target of 10%.

Status of the implementation of the COJ integrated supply chain management policy

City Power Supply Chain Management Policy is in line with COJ Integrated Supply Chain Management Policy.

# CHAPTER FIVE FINANCIAL PERFORMANCE

Audit Committee Report

Auditor General Report

Annual Financial Statements

KEY ACHIEVEMENTS

- Revenue increased by 8,38%

- Net surplus of R546m for the year

- Liquidity and Solvency ratios exceeds the benchmarks

- R1,6bn spend on assets improvements

## Audit Committee Report

The Audit Committee (the Committee) is pleased to present its report for the financial year ended 30 June 2016.  The Audit Committee presents its report in accordance with the requirements of the statutory responsibilities of Audit Committees, as contained in Section 166 of the Municipal Finance Management Act, 56 of 2003 (MFMA), and Section 94(7)(f) of the Companies Act. 71 of 2008 (Companies Act), and the recommendations contained in the King Code (King III).

The Audit Committee Mandate and Terms of Reference

The Committee has an independent role with accountability to the Board and the Shareholder. The Committee is constituted as a statutory committee of the Company in respect of its statutory duties in terms of section 94 (7) of the Companies Act and a committee of the Board in respect of all other duties assigned to it by the Board. The Audit Committee is also an independent advisory body established by the Board in terms of Section 166 of the MFMA.  The Committee has documented its objectives, authority and responsibilities in a formal Terms of Reference which is approved and reviewed by the Board on a continuous basis to incorporate new requirements as they unfold.

The Audit Committee Composition and Attendance

The Committee Members are elected by the Shareholder at the Annual General Meeting. The Committee comprises three independent non-executive Directors and three Independent Members, who are not members of the Board or employees of the company or Shareholder. The Board appoints the Chairperson of the Committee. The Chairperson of the Board is not the Chairperson of the Committee and is not a member of the Committee. The Committee has no executive Directors as members, however the Managing Director, the Financial Director and other members of the Executive Management have standing invitations to attend meetings of the Committee.

The Committee met six times during the period under review and appropriate feedback was provided to the Board on matters that are within the mandate of the Committee. The Committee consists of the following independent non-executive Directors and Independent Members;

| NAME OF MEMBER | ROLE | APPOINTMENT DATE | QUALIFICATIONS | ATTENDANCE |
| --- | --- | --- | --- | --- |
| Nhlanhla Hlubi | Chairperson of the Audit Committee & Non-Executive Director | 24 Apr 2012 | *MBA *B juris Degree (Law), *LLB Degree (Law), *MAP (Business), *CFP(Financial Planning), *Cert in Compliance Management | 4 of 6 meetings |
| Khati Mokhobo | Non-Executive Director | 21 Oct 2013 | *BComm *BAcc *CA(SA) *ACMA(UK) *Certificate in International Business (UK) | 4 of 6 meetings |
| Thulani Sithole | Non-Executive Director | 25 Jul 2015 | *MBA *BSc in Engineering (Electrical) *Project Management *Strategic Management | 5 of 6 meetings |
| Waldo Hattingh | Independent Audit Committee Member | 01 Sep 2008 | *M.Com (Specialising in Performance Audits) *B.Com (Hons) *MBA *B.Com *National Diploma in Management Services | 6 of 6 meetings |
| Linda Mabhena-Olagunju | Independent Audit Committee Member | 15 Mar 2016 | *LLB (UCT) (2006 Dean’s Merit List) *LLM International Commercial Law (University of Aberdeen)(Distinction) *Admitted Attorney of High Court of SA | 1 of 1 meeting |
| Matseliso Shongwe | Independent Audit Committee Member | 03 Feb 2015 | *Bachelor of Accounting *Charted Accountant | 3 of 6 meetings |
| NOTE: Mr Hlubi resigned from the Committee on 31 Aug 2016 and Mr Mokhobo was appointed as Chairperson of the Committee on 31 Aug 2016. |  |  |  |  |

The effectiveness of the Committee is reviewed as part of the Board and Board Committee evaluation process each year.  All Members of the Committee are independent, suitably skilled and experienced and the Committee has collectively and individually, sufficient qualifications and experience to fulfil their duties, including an understanding of the financial and sustainability reporting, internal financial controls, external audit process, internal audit process, corporate law, risk management, sustainability, information technology governance as it relates to integrated reporting and governance processes within the Company.

Key Functions

The Committee conducted its affairs in accordance with its Terms of Reference and executed all its responsibilities in terms of its statutory duties as per the Companies Act, the requirements of King III and any further responsibilities assigned to it by the Board.

In executing its responsibilities the Committee, inter alia, performed the following duties;

  - Reviewed the adequacy, reliability and accuracy of Financial and Non-Financial information,

  - Reviewed the accounting practices adopted by the Company;

  - Reviewed the accounting policies adopted by the Company and all proposed changes in accounting policies and practices, and recommended any changes considered appropriate in terms of GRAP to the Board for approval;

  - Reviewed and recommended financial information, including Mid-Term results, Annual Financial Statements and Integrated Report for adoption by the Board;

  - Considered the programmes introduced to improve the overall ethics of the Company and reviewed reports from management and the internal auditors relating to material issues;

  - Monitored ethical conduct by the Company, its Executives and Senior Management;

  - Monitored the Company’s compliance with all applicable legislation and regulations, including without limitation, the companies Act, the MFMA, and the Treasury Regulations;

  - Reported on terms of unauthorized and fruitless and wasteful and irregular expenditure in terms of the MFMA.

  - Ensured cooperation between the External Auditor and Internal Audit by clarifying and co-ordinating their roles and functions and that the combined assurance received is appropriate to address all significant risks;

  - Recommended the ITC Strategy to Board for approval;

  - Assisted the Board in carrying out its financial risk management responsibilities;

  - Received and dealt appropriately with any complaints and/or allegation of wrongdoing including fraud;

  - Provide the Board with independent assurance on the effectiveness of IT governance and IT internal controls.

  - Reviewed the Whistleblowing Policy and recommended it to Board for approval; and

  - Performed any other function as directed by the Board.

Combined Assurance Model

Internal Audit reviews and provides assurance on the adequacy of internal controls through quarterly and annual assessments. The scope of these assessments is based on the combined assurance model.

External Auditor Function

The Auditor-General is the External Auditor of the Company in terms of Section 92 of the MFMA. The independence and objectivity of the Auditor-General is confirmed. The Committee, in consultation with Management, approved the engagement letter, audit strategy and budgeted audit fees for the year under review. At each meeting the Committee affords the Auditor-General an opportunity to meet independently with the Committee.

The Committee considered, inter alia, the following;

  - Reports/findings from the external auditors;

  - Appropriate recommendations to the Board regarding the corrective actions to be taken as a consequence of the audit findings

  - Assurance from the external auditors that adequate accounting records are being maintained by the Company and appropriate accounting principles are in place which are consistently applied;

  - Approval of the external audit strategy

  - Approval of the annual audit fee; and

  - Ensuring that the scope of the external audit has no limitations imposed by management and that there is no impairment on its independence.

Internal Audit Function

The internal audit function is performed internally and assisted by outside service providers in areas where internal capacity is inadequate. This is in compliance with the Municipal Finance Management Act. It is the Committee’s responsibility to ensure that the internal audit function is independent and has the necessary resources and authority to perform its function.

The head of Internal Audit is the Director: Risk, Assurance and Compliance, who reports functionally to the Chairperson of the Committee and administratively to the Managing Director. The Director: Risk, Assurance and Compliance is supported by a General Manager: Internal Audit and an Internal Audit Department. The Committee is satisfied that the Internal Audit Function is operating effectively and is appropriately resourced.

The Committee considered, inter alia, the following;

  - The effectiveness of Internal Audit, which includes reviewing and approving the annual internal audit plan, the internal audit charter and the internal audit department’s budget and resource capacity.

  - Monitoring Internal Audit’s adherence to its annual programme;

  - Reports from the internal auditors concerning the effectiveness of the Company’s internal control environment, systems and processes;

  - Reviewing the adequacy and appropriateness of management’s corrective action plan as a consequences of audit findings;

  - Making appropriate recommendations to the Board regarding the corrective actions to be taken as a consequence of the audit findings.

  - Considers all material forensic reports and establishes that appropriate corrective action is taken by management;

  - Monitoring the effective functioning and performance of the internal auditors; and

  - Ensuring that the scope of the internal audit function has no limitations imposed by management and that there is no impairment on its independence.

Risk Management

The Board has constituted a separate Risk, Assurance and Compliance Committee. Having Due regard to the role of the Risk, Assurance and Compliance Committee, the Committee oversees Risks as they relate to financial risk management, financial controls and reporting.

The Committee fulfils an oversight role and considered, inter alia, the following;

  - Financial reporting risks,

  - Internal financial controls,

  - Fraud risk relating to financial reporting,

  - Financial risks as associated with Information Technology; and

  - Compliance with legal and regulatory requirements,

Assessment of the Finance Function

The Audit Committee is satisfied with the expertise and experience of Mr Quentin Green, the Director: Finance, and is satisfied that the Director: Finance and the Finance Management Team have the appropriate expertise and resources available as required by the Company.

Internal Financial Control Environment

The Committee has taken note of the findings, opinions and conclusions of the Auditor-General relating to the 2015/2016 financial year audit. Based on the assessment of the system of internal financial controls conducted by Internal Audit, as well as information and explanations given by management and discussions held with the Auditor-General on the results of their audit, the Committee is of the opinion that the system of internal financial controls is effective and forms a basis for the preparation of reliable financial statements in respect of the year under review.

Audit of Predetermined Objectives

The Auditor-General reported material findings on the Audit of Performance Objectives (APOP) in respect of selected objectives in that they were not well defined as required by National Treasury’s Framework for Managing Programme Performance Information which requires that performance indicators should be well defined by having clear definitions so that data can be collected consistently and is easy to understand and use.  Management has assured the Committee that the KPI’s which were not specific in their description have been corrected and that no repeat findings will occur. It is also noted that the Auditor-General did not identify any material findings on the reliability of the reported performance information.

Annual Financial Statements

The Annual Financial Statements were compiled under the supervision of the Director: Finance. The  Committee has evaluated the audited annual financial statements for the year ended 30 June 2016 and reviewed it for material compliance with all relevant legislation, regulations and the appropriate accounting policies, standards and practices.

Particulars of non-compliance with the MFMA

The Committee notes that the financial statements were subject to material amendments resulting from disclosures which indicate that Management did not prepare accurate and complete financial statements as at 31 August 2016. It is further noted that these misstatements were subsequently corrected, resulting in the financial statements receiving an unqualified audit opinion. The Committee will ensure that the necessary remedial actions are taken to improve compliance with the MFMA

Going Concern, Solvency and Liquidity

The Committee is presented with regular quarterly management reports to assist the Committee to perform their mandated and statutory functions.

The Committee, inter alia, assessed the following;

- Adequacy of zero based budgeting and business performance,

- Funding for the approved Capital Projects,

- Cash flow projections,

- Revenue recovery interventions and performance projections to reduce the revenue shortfall,

- Ratio Analysis including,, current ration, solvency ratio, Debt/Revenue, Remuneration/Expenditure, Maintenance/Net Assets, Interest/Expenditure, Net operating margin, cash cover, creditor days, debt impairment as a % of revenue and debtor days, and

- Going concern as the basis of preparation of the Annual Financial Statements.

The Committee reviewed the assessment of the going concern status of the Company and recommended to the Board that the Company will be a going concern for the foreseeable future and that it is solvent with adequate liquidity to perform its service delivery obligations as per the Business Plan.

Whistleblowing

The Committee can report that, for the financial year under review, the Committee received reports on complaints and/or tip-offs of wrong doing as part of the Internal Audit Progress Report. The Committee is satisfied with the manner in which all these matters have been dealt with. During the year under review the Committee, in consultation with the Board, requested that the Whistleblowing Policy be reviewed to address spurious allegations made without any substantiation or factual basis.

Integrated Reporting

The Audit Committee is assigned the responsibility to oversee integrated reporting and recommending the Integrated Report to the Board for Approval

Opinion

The Committee reviewed and discussed together with Management and the Auditor-General the Company’s audited financial statements for the year ended 30 June 2016 and the results of Management’s assessment of the effectiveness of the Company’s internal control over financial reporting and the Auditor-General’s audit of internal control over financial reporting.  The Committee is pleased to note that the Company has achieved a financially unqualified audit opinion. The Committee further notes that findings have been raised on predetermined objectives and non-compliance with the MFMA which has resulted in the Company narrowly missing the achievement of a clean audit outcome.

The Committee discussed with Management and the Auditor-General material weaknesses and significant deficiencies identified during the course of the assessment of AOPO and notes that Management has implemented a plan of action which has remedied those deficiencies. The Committee notes that these findings relate specifically to certain KPIs not being well defined in the Business Plan for 2015/2016. These findings are not a reflection on the measurement and/or performance of the Company against these KPIs and the Auditor-General did not identify any material findings on the reliability of the reported performance information.

In reliance on the reviews and discussions referred to above, the Committee recommended to the Board of Directors, and the Board has approved, that the audited Annual Financial Statements and related schedules  be included and/or incorporated by reference in the Integrated Annual Report.

## Auditor General Report

Report of the auditor-general to the Gauteng

Provincial Legislature and the council of the City of

Johannesburg Metropolitan Municipality on City

Power Johannesburg (SOC) Limited

Report on the financial statements 
Introduction

- I have audited the financial statements of City Power Johannesburg (SOC) Limited set out on pages 122 to 184, which comprise the statement of financial position as at 30 June 2016, the statement of financial performance, statement of changes in net assets, cash flow statement, statement of financial position comparison: budget vs actual and statement of financial performance comparison: budget vs actual for the year then ended, as well as the notes, comprising a summary of significant accounting policies and other explanatory information.

Accounting authority's responsibility for the financial statements

- The board of directors, which constitutes the accounting authority, is responsible for the preparation and fair presentation of these financial statements in accordance with South African Standards of Generally Recognised Accounting Practice (SA Standards of GRAP) and the requirements of the Municipal Finance Management Act of South Africa, 2003 (Act No. 56 of 2003) (MFMA) and the Companies Act of South Africa, 2008 (Act No. 71 of 2008) (Companies Act), and for such internal control as the accounting authority determines is necessary to enable the preparation of financial statements that are free from material misstatement, whether due to fraud or error.

Auditor-general's responsibility

- My responsibility is to express an opinion on these financial statements based on my audit. I conducted my audit in accordance with International Standards on Auditing. Those standards require that I comply with ethical requirements, and plan and perform the audit to obtain reasonable assurance about whether the financial statements are free from material misstatement.

- An audit involves performing procedures to obtain audit evidence about the amounts and disclosures in the financial statements. The procedures selected depend on the auditor's judgement, including the assessment of the risks of material misstatement of the financial statements, whether due to fraud or error. In making those risk assessments, the auditor considers internal control relevant to the entity's preparation and fair presentation of the financial statements in order to design audit procedures that are appropriate in the circumstances, but not for the purpose of expressing an opinion on the effectiveness of the entity's internal control. An audit also includes evaluating the appropriateness of accounting policies used and the reasonableness of accounting estimates made by management, as well as evaluating the overall presentation of the financial statements.

- I believe that the audit evidence I have obtained is sufficient and appropriate to provide a basis for my audit opinion.

Opinion

- In my opinion, the financial statements present fairly, in all material respects, the financial position of City Power Johannesburg (SOC) Limited as at 30 June 2016 and its financial performance and cash flows for the year then ended, in accordance with SA Standards of GRAP and the requirements of the MFMA and the Companies Act.

Emphasis of matter

- I draw attention to the matter below. My opinion is not modified in respect of this matter.

Material losses

- As disclosed in notes 33 and 41 to the financial statements, material losses amounting to R2 260 114 000 (2015: R2 606 873 000) were incurred as a result of electricity distribution losses, which represented 23,1% (2015: 29,2%) of the total electricity purchased. The total technical losses of electricity amounted to R906 280 000 (2015: R828 953 000). Non-technical losses amounted to R1 353 834 000

(2015: R1 777 920 000) and were due to unauthorised consumption, tampering with metres and faulty meters.

Additional matter

- I draw attention to the matter below. My opinion is not modified in respect of this matter.

Other reports required by the Companies Act

- As part of my audit of the financial statements for the year ended 30 June 2016, I have read the directors' report, the audit and risk committee's report and the company secretary's certificate to determine whether there are material inconsistencies between these reports and the audited financial statements. These reports are the responsibility of the respective preparers. Based on reading these reports, I have not identified material inconsistencies between the reports and the audited financial statements. I have not audited the reports and, accordingly, I do not express an opinion thereon.

Report on other legal and regulatory requirements

- In accordance with the Public Audit Act of South Africa, 2004 (Act No. 25 of 2004) (PAA) and the general notice issued in terms thereof, I have a responsibility to report findings on the reported performance information against predetermined objectives for selected development priorities presented in the annual performance report, compliance with legislation and internal control. I performed tests to identify reportable findings as described under each subheading but not to gather evidence to express assurance on these matters. Accordingly, I do not express an opinion or conclusion on these matters.

Predetermined obiectives

12. I performed procedures to obtain evidence about the usefulness and reliability of the reported performance information of the following selected development priorities presented in the annual performance report of the municipal entity for the year ended 30 June 2016:

- Flagship: corridors of freedom on page 86

- Jozi @ work on page 88

- Flagship: smart city on page 87

- Core mandate: sustainable human settlement on page 84

- Core mandate: financial resilience and sustainability revenue on page 87

- I evaluated the usefulness of the reported performance information to determine whether it was consistent with the planned development priorities. I further performed tests to determine whether indicators and targets were well defined, verifiable, specific, measurable, time bound and relevant, as required by the National Treasury's Framework for Managing Programme Performance Information (FMPPI).

- I assessed the reliability of the reported performance information to determine whether it was valid, accurate and complete.

- I did not identify material findings on the usefulness and reliability of the reported performance information for the development priorities.

Additional matter

- I draw attention to the following matter:

Achievement of planned targets

- Refer to the annual performance report on pages x to x for information on the achievement of the planned targets for the year.

Compliance with legislation

- I performed procedures to obtain evidence that the municipal entity had complied with applicable legislation regarding financial matters, financial management and other related matters. My material findings on compliance with specific matters in key legislation, as set out in the general notice issued in terms of the PAA, are as follows:

Annual financial statements

- The financial statements submitted for auditing were not prepared in all material respects in accordance with the requirements of section 122 of the MFMA, as material misstatements in disclosures were identified during the audit. The material misstatements were subsequently corrected, resulting in the financial statements receiving an unqualified audit opinion.

Revenue management

20. An adequate management, accounting and information system was not in place to recognise revenue when it was earned, as required by section 97(1) (h) of the MFMA.

Internal control

21	I considered internal control relevant to my audit of the financial statements, annual performance report and compliance with legislation. The matters reported below are limited to the significant internal control deficiencies that resulted in the findings on the annual performance report and the findings on compliance with legislation included in this report.

Leadership

- In certain instances, the accounting officer did not exercise adequate oversight regarding financial reporting, compliance with laws and regulations, performance reporting and related internal controls, which resulted in instances of non-compliance with sections 97 (1) (h) and 122 of the MFMA.

Financial and performance management

- The financial statements submitted for auditing were not prepared in all material respects in accordance with the requirements of section 122 of the MFMA, as material misstatements were identified during the audit.

- Management did not adequately review and monitor compliance with certain laws and regulations.

Johannesburg

30 November 2016

## Annual Financial Statements

City Power Johannesburg (SOC) Limited

(Registration number 2000/030051/30)

Financial Statements for the year ended June 30, 2016

General Information

COUNTRY OF INCORPORATION AND DOMICILE	South Africa

| NATURE OF BUSINESS AND PRINCIPAL ACTIVITIES DIRECTORS | The principal activity of the entity is the distribution of electricity to industries, businesses and households in Johannesburg within it's area of supply Rev F Chikane- Chairperson Mr NE Galawe Mr NSA Hlubi Mr QB Green - Executive Mr V Lukhele Ms S Makotoko Ms NP Mohlala Mr DR Mokhobo Mr D Naidu Ms MT Ramano Mr SG Xulu-Executive |
| --- | --- |

REGISTERED OFFICE	40 Heronmere Road

Reuven

Johannesburg

Gauteng

2016

BUSINESS ADDRESS	40 Heronmere Road

Reuven

Johannesburg

Gauteng

2016

POSTAL ADDRESS	PO Box 38766

Booysens

Johannesburg

Gauteng

2016

CONTROLLING ENTITY	The City of Johannesburg Metropolitan Municipality

BANKERS	ABSA Limited

Standard Bank Limited

General Information

AUDITORS	The Auditor General of South Africa

SECRETARY	Mr MJ Smith

COMPANY REGISTRATION NUMBER	2000/030051/30

ATTORNEYS

Mabunda Hlapolosa Attorneys

Nozuko Nxusani Inc

Edward Nathan Sonnenberg

Padi Attorneys

Whalley & van der Lith Inc

Tshiqi Attorneys

Hewu Attorneys

Directors' Responsibilities and Approval

The directors are required by the Municipal Finance Management Act (Act 56 of 2003), to maintain adequate accounting records and are responsible for the content and integrity of the financial statements and related financial information included in this report. It is the responsibility of the directors to ensure that the financial statements fairly present the state of affairs of the entity as at the end of the financial year and the results of its operations and cash flows for the period then ended. The external auditors are engaged to express an independent opinion on the financial statements and were given unrestricted access to all financial records and related data.

The financial statements have been prepared in accordance with Standards of Generally Recognised Accounting Practice (GRAP) including any interpretations, guidelines and directives issued by the Accounting Standards Board.

The financial statements are based upon appropriate accounting policies consistently applied and supported by reasonable and prudent judgments and estimates.

The directors acknowledge that they are ultimately responsible for the system of internal financial control established by the entity and place considerable importance on maintaining a strong control environment. To enable the directors to meet these responsibilities, the directors sets standards for internal control aimed at reducing the risk of error or deficit in a cost effective manner. The standards include the proper delegation of responsibilities within a clearly defined framework, effective accounting procedures and adequate segregation of duties to ensure an acceptable level of risk. These controls are monitored throughout the entity and all employees are required to maintain the highest ethical standards in ensuring the entity's business is conducted in a manner that in all reasonable circumstances is above reproach. The focus of risk management in the entity is on identifying, assessing, managing and monitoring all known forms of risk across the entity. While operating risk cannot be fully eliminated, the entity endeavours to minimise it by ensuring that appropriate infrastructure, controls, systems and ethical behaviour are applied and managed within predetermined procedures and constraints.

The directors are of the opinion, based on the information and explanations given by management that the system of internal control provides reasonable assurance that the financial records may be relied on for the preparation of the financial statements. However, any system of internal financial control can provide only reasonable, and not absolute, assurance against material misstatement or loss.

The directors have reviewed the entity's cash flow forecast for the year to 30 June 2017 and, in the light of this review and the current financial position, they are satisfied that the entity has or has access to adequate resources to continue in operational existence for the foreseeable future.

The board of directors is primarily responsible for the financial affairs of City Power Johannesburg (SOC) Ltd (herein referred to as the entity).

The external auditors are responsible for independently auditing and reporting on the entity's annual financial statements.

The financial statements set out on pages 122 to 184, which have been prepared on the going concern basis, were approved by the board of directors on 31 August 2016.

Mr F Chikane- Chairperson

Directors' Report

The directors have pleasure in submitting their report, including the unaudited annual financial statements for the year ended 30 June 2016.

- INCORPORATION

The entity was incorporated on 30 November 2000 and obtained its certificate to commence business on 1 January 2001.

The Companies Act, 2008 (Act 71 of 2008) became effective on 1 May 2011 and applies to annual financial periods beginning after 1 May 2011 as per proclamation R.32 published in Government Gazette 34239 on 26 April 2011. The Companies Act, 2008 repealed the whole of the Companies Act, 1973 (Act 61 of 1973), except for Chapter 14 in as far as it deals with the liquidation and winding-up of insolvent companies.

In terms of section 4(1)(c) of Schedule 5 (transitional arrangement) to the Companies Act, 2008, the entity is deemed to have amended its Memorandum of Incorporation as of the general effective date to have changed its name in so far as required to comply with section 11(3).

Therefore, as from 1 May 2011, the name of the entity is City Power Johannesburg (SOC) Ltd.

All references to the Companies Act in these annual financial statements are to the Companies Act, 2008, unless otherwise indicated.

- REVIEW OF ACTIVITIES 
Main business and operations

The entity is a municipal owned entity. The principal activity of the entity is the distribution of electricity to industries, businesses and households in Johannesburg. The entity operates principally in areas of supply in Johannesburg, South Africa.

The operating results and state of affairs of the entity are fully set out in the attached annual financial statements. Net surplus of the entity was R 546 233 (2015: R 424 452), after taxation of R 218 832 (2015: R229,382).

- GOING CONCERN

The financial statements have been prepared on the basis of accounting policies applicable to a going concern. This basis presumes that funds will be available to finance future operations and that the realisation of assets and settlement of liabilities, contingent obligations and commitments will occur in the ordinary course of business.

- SUBSEQUENT EVENTS

The directors are not aware of any other matter or circumstance arising since the end of the financial year, not otherwise dealt with within the financial statements that would affect the operations or results of the entity significantly.

- DIRECTORS' PERSONAL FINANCIAL INTEREST

The directors of the entity did not have any personal interest in contracts entered into by the entity during the current financial year.

- ACCOUNTING POLICIES

The financial statements are prepared in accordance with South African Standards of Generally Recognised Accounting Practice (GRAP) issued by the Accounting Standards Board as the framework prescribed by The National Treasury.

Directors' Report

- SHARE CAPITAL AND SHARE PREMIUM

There were no changes in the authorised or issued share capital of the entity during the year under review. The entire shareholding of the entity is held by the City of Johannesburg Metropolitan Municipality.

Unissued ordinary shares are under the control of the City of Johannesburg Metropolitan Municipality.

- BORROWING LIMITATIONS

All external funding is managed under the auspices of the City of Johannesburg Metropolitan Municipality Asset and Liability Committee and Treasury Department.

- NON-CURRENT ASSETS

There were no major changes in the physical nature of non-current assets of the entity during the year.

- DIVIDENDS

No dividends were declared or paid to the shareholder during the year.

- DIRECTORS

The directors of the entity during the year and to the date of this report are as follows:

| Name Nationality Rev F Chikane- Chairperson South African Me NE Galawe South African Mr NSA Hlubi South African Ms NP Mohlala South African Mr V Lukhele South African Mr TI Sithole South African Mr QB Green - Executive South African Mr SG Xulu - Executive South African Mr DR Mokhobo South African Mr D Naidu South African Ms S Makotoko South African MS T Ramano South African - SECRETARY The entity secretary is Mr MJ Smith. Business address | Changes Resigned Saturday, October 31, 2015 Appointed Tuesday, March 15, 2016 |
| --- | --- |

40 Heronmere Road

Reuven

Johannesburg

Gauteng

2016

Postal address

PO Box 38766

Booysens

Gauteng

2016

Directors' Report

13. CORPORATE GOVERNANCE 
13.1 General

The entity confirms and acknowledges its responsibility to total compliance with King III Report on Corporate Governance for South Africa. The directors (executive director) discuss the responsibilities of management in this respect, at board meetings and monitors the entity's compliance with the code during the year

The salient features of the entity's adoption of the Code is outlined below: 
13.2 Board of directors

The board:

- retains full control over the entity, its plans and strategy;

acknowledges its responsibilities as to strategy, compliance with internal policies, external laws and regulations, effective risk management and performance measurement, transparency and effective communication both internally and externally by the entity;

- is a unitary structure comprising:

Nine non-executive directors, all of whom are independent directors as defined in the Code of Corporate Practices and Conduct ("the code") laid out in the King Ill Report on Corporate Governance for South Africa and two executive directors; Accounting officer and Chief financial officer.

Chairperson and chief executive

The chairperson is a non-executive and independent director.

The roles of chairperson and managing director are separate, with responsibilities divided between them, so that no individual has unfettered powers of discretion.

13.3 Remuneration

The remuneration of the managing director is determined by the board of directors within the parameters set by the City of Johannesburg Metropolitan Municipality as provided for in section 89 of the MFMA

Directors' Report

13.4 Board of directors meetings

The board has met on 10 separate occasions during the financial year. The board schedules to meet a minimum of four times per annum.

Non-executive directors have access to all members of management of the entity.

| Name | Board meeting | Risk, Quartely Assurance & Review Compliance committee committee meeting meeting |  | Social & Ethics committee meeting | HR & Audit Remunaration committee committee meeting meeting |  | AGM & Workshops |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Total meetings | 10 | 5 | 4 | 4 | 5 | 6 | 2 |
| Rev F Chikane- | 9 |  | 4 | 4 |  |  | 2 |
| Chairperson |  |  |  |  |  |  |  |
| Mr NE Galawe | 5 |  | 2 | 1 |  |  | 1 |
| Mr Q Green | 10 | 5 | 4 | 4 | 4 | 6 | 2 |
| Mr NSA Hlubi | 8 | 2 | 2 |  |  | 4 |  |
| Mr V Lukhele | 8 | 4 |  | 3 | 5 |  | 2 |
| Ms S Makotoko | 8 | 4 |  |  | 3 |  | 2 |
| Ms NP Mohlala | 10 |  | 4 | 4 | 5 |  | 1 |
| Mr DR Mokhobo | 7 |  | 2 |  |  | 4 | 1 |
| Mr D Naidu | 10 | 5 | 4 |  |  |  | 2 |
| Mr TI Sithole | 9 | 4 |  |  | 5 | 5 | 2 |
| Mr SG Xulu | 8 | 4 | 3 | 3 | 3 | 2 | 2 |
| Ms L Mabhena- |  |  |  |  |  | 1 | 1 |
| Olagunju |  |  |  |  |  |  |  |
| Mr W Hattingh |  |  |  |  |  | 6 | 1 |
| Ms ML Shongwe |  |  |  |  |  | 3 | 1 |

Directors' Report

13.5 Audit committee

The Audit committee consists of 3 non-executive directors and 3 independent members. The committee met 6 times during the 2015/2016 financial year to review matters necessary to fulfill its role.

In terms of Section 166 of the Municipal Finance Management Act no 56 of 2003 (MFMA), the City of Johannesburg Metropolitan Municipality, as a parent municipality, must appoint members of the audit committee. Notwithstanding that non-executive directors appointed by the parent municipality constituted the entity's audit committee, National Treasury policy requires that parent municipalities should appoint further members of the entity's audit committees who are not directors of the entity onto the audit committee. Ms L Fosu retired as an Independent audit committee member on the 13 July 2015 and was replaced by Ms L Mabhena-Olagunju. The independent members are:

- Ms L Mabhena-Olagunju

- Mr W Hattingh

- Ms ML Shongwe

The audit committee has fulfilled its responsibilities as provided for in section 166 of the Municipal Finance Management Act. INTERNAL AUDIT

The entity's internal audit function is performed internally and assisted by outside service providers in areas where internal capacity is inadequate. This is in compliance with the Municipal Finance Management Act, 2003.

- CONTROLLING ENTITY

The entity's parent is the City of Johannesburg Metropolitan Municipality.

- BANKERS

ABSA Limited and Standard Bank Limited.

The management of the treasury function within the municipal entity is managed under the auspices of the City of Johannesburg Metropolitan Municipality Assets and Liabilities Committee and Treasury department.

- AUDITORS

The Auditor General of South Africa performs the audit in terms of section 92 of the MFMA.

Company Secretary's Certification

Declaration by the company secretary in respect of Section 88(2)(e) of the Companies Act

In terms of Section 88(2)(e) of the Companies Act 71 of 2008, as amended, I certify that the company has lodged with the Commissioner all such returns as are required of a public company in terms of the Companies Act and that all such returns appear to be true, correct and up to date.

Statement of Financial Position as at 30 June 2016

| Figures in Rand thousand | Note(s) |  |  | 2016 |  | 2015 Restated* |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Assets Current Assets |  |  |  |  |  |  |  |  |
| Inventories | 3 |  |  | 62 | 770 |  | 142 | 209 |
| Loans to shareholder | 4 |  | 1 | 699 | 824 | 1 | 331 | 603 |
| Trade and other receivables from exchange transactions | 5 |  |  | 581 | 896 |  | 885 | 994 |
| Consumer receivables | 6 |  | 2 | 404 | 139 | 1 | 867 | 309 |
| Cash and cash equivalents | 7 |  |  | 4 | 126 |  | 525 | 599 |
|  |  |  | 4 | 752 | 755 | 4 | 752 | 714 |
| Non-Current Assets |  |  |  |  |  |  |  |  |
| Property, plant and equipment | 8 |  | 12 | 685 | 230 | 11 | 455 | 567 |
| Intangible assets | 9 |  |  | 325 | 386 |  | 289 | 710 |
|  |  |  | 13 | 010 | 616 | 11 | 745 | 277 |
| Total Assets |  |  | 17 | 763 | 371 | 16 | 497 | 991 |
| Liabilities |  |  |  |  |  |  |  |  |
| Current Liabilities |  |  |  |  |  |  |  |  |
| Loans from shareholder | 4 |  |  | 438 | 502 |  | 419 | 062 |
| Finance lease obligation | 10 |  |  | 9 | 850 |  | 5 | 724 |
| Trade and other payables from exchange transactions | 11 |  | 3 | 938 | 150 | 3 | 670 | 192 |
| VAT payable | 12 |  |  | 67 | 458 |  | 144 | 447 |
| Provisions | 13 |  |  | 66 | 961 |  | 53 | 343 |
| Bank overdraft | 7 |  |  |  | 637 |  | 2 | 301 |
|  |  |  | 4 | 521 | 558 | 4 | 295 | 069 |
| Non-Current Liabilities |  |  |  |  |  |  |  |  |
| Loans from shareholders | 4 |  | 2 | 840 | 442 | 2 | 697 | 165 |
| Finance lease obligation | 10 |  |  | 38 | 403 |  | 19 | 170 |
| Employee benefit obligation | 14 |  |  | 10 | 021 |  | 12 | 818 |
| Deferred income | 15 |  |  | 36 | 260 |  | 6 | 426 |
| Deferred tax | 16 |  | 1 | 920 | 308 | 1 | 701 | 476 |
| Consumer deposits | 17 |  |  | 486 | 317 |  | 402 | 038 |
|  |  |  | 5 | 331 | 751 | 4 | 839 | 093 |
| Total Liabilities |  |  | 9 | 853 | 309 | 9 | 134 | 162 |
| Net Assets |  |  | 7 | 910 | 062 | 7 | 363 | 829 |
| Net Assets |  |  |  |  |  |  |  |  |
| Share capital and share premium | 18 |  |  | 112 | 466 |  | 112 | 466 |
| Accumulated surplus |  |  | 7 | 797 | 596 | 7 | 251 | 363 |
| Total Net Assets |  |  | 7 | 910 | 062 | 7 | 363 | 829 |

Statement of Financial Performance

| Figures in Rand thousand | Note(s) | 2016 |  | 2015 Restated* |  |
| --- | --- | --- | --- | --- | --- |
| Revenue |  |  |  |  |  |
| Service charges | 21 | 14 248 | 922 | 13 105 | 242 |
| Fees earned |  | 12 | 438 | 26 | 888 |
| Rental income |  |  | 247 |  | 260 |
| Other income | 23 | 158 | 605 | 78 | 124 |
| Government grants |  | 108 | 583 | 185 | 821 |
| Interest income |  | 145 | 877 | 144 | 051 |
| Total revenue |  | 14 674 | 672 | 13 540 | 386 |
| Expenditure |  |  |  |  |  |
| Employee related costs | 25 | (923 | 822) | (879 | 170) |
| Administration | 26 | (84 | 738) | (77 | 459) |
| Depreciation and amortisation | 29 | (404 | 783) | (332 | 130) |
| Finance costs | 30 | (355 | 673) | (317 | 159) |
| Lease rentals on operating lease |  | (563 | 397) | (498 | 867) |
| Debt Impairment | 27 | (387 | 706) | (604 | 740) |
| Repairs and maintenance |  | (709 | 143) | (540 | 289) |
| Bulk purchases | 33 | (9 779 | 048) | (8 933 | 188) |
| General expenses | 24 | (701 | 297) | (703 | 550) |
| Total expenditure |  | (13 909 | 607) | (12 886 | 552) |
| Operating surplus |  | 765 | 065 | 653 | 834 |
| Surplus before taxation |  | 765 | 065 | 653 | 834 |
| Taxation | 31 | 218 | 832 | 229 | 382 |
| Surplus for the year |  | 546 | 233 | 424 | 452 |

Statement of Changes in Net Assets

| Note(s) Figures in Rand thousand | Share capital Accumulated Total equity & Premium surplus |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Opening balance as previously reported | 112 | 466 | 6 974 | 700 | 7 087 | 166 |
| Adjustments |  |  |  |  |  |  |
| Prior year adjustments |  | - | (147 | 789) | (147 | 789) |
| Balance at 01 July 2014 as restated | 112 | 466 | 6 826 | 911 | 6 939 | 377 |
| Changes in net assets |  |  |  |  |  |  |
| Surplus for the year |  |  | 424 | 452 | 424 | 452 |
| Total changes |  |  | 424 | 452 | 424 | 452 |
| Balance at 01 July 2015 | 112 | 466 | 7 251 | 363 | 7 363 | 829 |
| Changes in net assets |  |  |  |  |  |  |
| Surplus for the year |  |  | 546 | 233 | 546 | 233 |
| Total changes |  |  | 546 | 233 | 546 | 233 |
| Balance at 30 June 2016 | 112 | 466 | 7 797 | 596 | 7 910 | 062 |

Cash Flow Statement

| Figures in Rand thousand | Note(s) | 2016 | 2015 Restated* |
| --- | --- | --- | --- |
| Cash flows from operating activities Receipts |  |  |  |
| Cash receipts from charges for goods and services |  | 15 198 106 | 13 526 916 |
| Cash receipts from other income |  | 47 984 | 102 098 |
| Cash receipts from grants |  | 168 836 | 237 003 |
|  |  | 15 414 926 | 13 866 017 |
| Payments |  |  |  |
| Cash payment to employees |  | (923 822) | (879 170) |
| Cash payment to suppliers for goods and services |  | (13 004 690) | (11 582 201) |
|  |  | (13 928 512) | (12 461 371) |
| Net cash flows from operating activities | 34 | 1 486 414 | 1 404 646 |
| Cash flows from investing activities |  |  |  |
| Purchase of property, plant and equipment | 8 | (1 675 204) | (2 195 250) |
| Movement in sweeping |  | (368 221) | 909 590 |
| Interest received |  | 145 877 | 144 051 |
| Interest paid |  | (355 673) | (317 159) |
| Net cash flows from investing activities |  | (2 253 221) | (1 458 768) |
| Cash flows from financing activities |  |  |  |
| Net movement in borrowings |  | 162 719 | 447 443 |
| Cash receipts from consumer deposits |  | 84 279 | 129 947 |
| Net cash flows from financing activities |  | 246 998 | 577 390 |
| Net increase/(decrease) in cash and cash equivalents |  | (519 809) | 523 268 |
| Cash and cash equivalents at the beginning of the year |  | 523 298 | 30 |
| Cash and cash equivalents at the end of the year | 7 | 3 489 | 523 298 |

| Accounting Policies |  |  |
| --- | --- | --- |
| 1. Presentation of annual financial statements |  |  |

The financial statements have been prepared in accordance with the Standards of Generally Recognised Accounting Practice (GRAP), issued by the Accounting Standards Board in accordance with Section 122(3) of the Municipal Finance Management Act (Act 56 of 2003).

These financial statements have been prepared on an accrual basis of accounting and are in accordance with historical cost convention as the basis of measurement, unless specified otherwise.

1.1 Presentation currency

These financial statements are presented in South African Rand, which is the functional currency of the entity. All figures are rounded to the nearest thousand rand.

1.2	Significant judgements and sources of estimation uncertainty

In preparing the annual financial statements, management is required to make estimates and assumptions that affect the amounts represented in the annual financial statements and related disclosures. Use of available information and the application of judgement is inherent in the formation of estimates. Actual results in the future could differ from these estimates which may be material to the annual financial statements. Significant judgements include:

Valuation of loans and receivables

The entity assesses its loans and receivables for impairment at each reporting date. In determining whether an impairment loss should be recorded in surplus or deficit, the entity makes judgements as to whether there is observable data indicating a measurable decrease in the estimated future cash flows from a financial asset.

The allowance for impairment is measured as the difference between the assets carrying amount and the present value of estimated future cash flow discounted at the effective interest rate computed at initial recognition.

Impairment testing of non-financial assets

The recoverable amounts of cash-generating units and individual assets have been determined based on the higher of value-in-use calculations and fair values less costs to sell. These calculations require the use of estimates and assumptions. It is reasonably possible that the assumptions made may change which may then impact management's estimations and may then require a material adjustment to the carrying value of tangible assets.

The entity reviews and tests the carrying value of cash generating units and individual assets when events or changes in circumstances suggest that the carrying amount may not be recoverable. Assets are grouped at the lowest level for which identifiable cash flows are largely independent of cash flows of other assets and liabilities. If there are indications that impairment may have occurred, estimates are prepared of expected future cash flows for each group of assets. Expected future cash flows used to determine the value in use of tangible assets are inherently uncertain and could materially change over time. They are significantly affected by a number of factors including economic factors.

Management used the fair value less cost to sell to determine the recoverable amount of intangible assets with an indefinite useful life and identifying assets that may have been impaired.

Provisions

Provisions are raised based on management determined estimates based on the information available. Additional disclosure of these estimates of provisions are included in note 13 - Provisions.

Provisions are measured at management's best estimate of the expenditure required to settle the obligation at the reporting date, and are discounted to present value where the effect is material.

Accounting Policies

1.2	Significant judgements and sources of estimation uncertainty (continued) 
Post-retirement benefits

The present value of the post retirement obligation depends on a number of factors that are determined on an actuarial basis using a number of assumptions. The assumptions used in determining the net liability include the discount rate. Any changes in these assumptions will impact on the carrying amount of post retirement obligations.

The entity determines the appropriate discount rate at the end of each year. This is the interest rate that should be used to determine the present value of estimated future cash outflows expected to be required to settle the pension obligations. In determining the appropriate discount rate, the entity considers the interest rates of high-quality corporate bonds that are denominated in the currency in which the benefits will be paid, and that have terms to maturity approximating the terms of the related pension liability.

Effective interest rate

The entity used the City of Johannesburg Metropolitan Municipality borrowing market rate as a basis for discounting financial instruments.

Taxation

Judgement is required in determining the provision for income taxes due to the complexity of legislation. There are many transactions and calculations for which the ultimate tax determination is uncertain during the ordinary course of business. The entity recognises liabilities for anticipated tax audit issues based on estimates of whether additional taxes will be due. Where the final tax outcome of these matters is different from the amounts that were initially recorded, such differences will impact the income tax and deferred tax provisions in the period in which such determination is made.

The entity recognises the net future tax benefit related to deferred income tax assets to the extent that it is probable that the deductible temporary differences will reverse in the foreseeable future. Assessing the recoverability of deferred income tax assets requires the entity to make significant estimates related to expectations of future taxable income. Estimates of future taxable income are based on forecast cash flows from operations and the application of existing tax laws. To the extent that future cash flows and taxable income differ significantly from estimates, the ability of the entity to realise the net deferred tax assets recorded at the end of the reporting period could be impacted.

1.3 Property, plant and equipment

Property, plant and equipment are tangible non-current assets (including infrastructure assets) that are held for use in the production or supply of goods or services, rental to others, or for administrative purposes, and are expected to be used during more than one period.

The cost of an item of property, plant and equipment is recognised as an asset when:

- it is probable that future economic benefits or service potential associated with the item will flow to the entity; and

- the cost of the item can be measured reliably.

Property, plant and equipment is initially measured at cost.

The cost of an item of property, plant and equipment is the purchase price and other costs attributable to bring the asset to the location and condition necessary for it to be capable of operating in the manner intended by management. Trade discounts and rebates are deducted in arriving at the cost.

Where an asset is acquired through a non-exchange transaction, its cost is its fair value as at date of acquisition.

Where an item of property, plant and equipment is acquired in exchange for a non-monetary asset or monetary assets, or a combination of monetary and non-monetary assets, the asset acquired is initially measured at fair value (the cost). If the acquired item's fair value was not determinable, it's deemed cost is the carrying amount of the asset(s) given up. When significant components of an item of property, plant and equipment have different useful lives, they are accounted for as separate items (major components) of property, plant and equipment.

Accounting Policies

1.3 Property, plant and equipment (continued)

Costs include costs incurred initially to acquire or construct an item of property, plant and equipment and costs incurred subsequently to add to, replace part of, or service it. If a replacement cost is recognised in the carrying amount of an item of property, plant and equipment, the carrying amount of the replaced part is derecognised.

The initial estimate of the costs of dismantling and removing the item and restoring the site on which it is located is also included in the cost of property, plant and equipment, where the entity is obligated to incur such expenditure, and where

the obligation arises as a result of acquiring the asset or using it for purposes other than the production of inventories.

Recognition of costs in the carrying amount of an item of property, plant and equipment ceases when the item is in the location and condition necessary for it to be capable of operating in the manner intended by management.

Items such as spare parts, standby equipment and servicing equipment are recognised when they meet the definition of property, plant and equipment.

Major inspection costs which are a condition of continuing use of an item of property, plant and equipment and which meet the recognition criteria above are included as a replacement in the cost of the item of property, plant and equipment. Any remaining inspection costs from the previous inspection are derecognised.

The useful lives of items of property, plant and equipment have been assessed as follows:

Item	Depreciation method	Average useful life

Land	Straight line	Infinite

Buildings	Straight line	40 - 60 years

Leasehold property	Straight line	6 years

Plant and machinery	Straight line

- Transformers	55 years

- Transmission cables	61 - 85 Years

- Mini-substation	55 years

Furniture and fixtures	Straight line	6 - 20 years

Motor vehicles	Straight line	3 - 5 years

IT equipment	Straight line	3 -9 years

The residual value, and the useful life and depreciation method of each asset are reviewed at the end of each reporting date. If the expectations differ from previous estimates, the change is accounted for as a change in accounting estimate.

Reviewing the useful life of an asset on an annual basis does not require the entity to amend the previous estimate unless expectations differ from the previous estimate.

Each part of an item of property, plant and equipment with a cost that is significant in relation to the total cost of the item is depreciated separately.

The depreciation charge for each period is recognised in surplus or deficit unless it is included in the carrying amount of another asset.

Items of property, plant and equipment are derecognised when the asset is disposed of or when there are no further economic benefits or service potential expected from the use of the asset.

The gain or loss arising from the derecognition of an item of property, plant and equipment is included in surplus or deficit when the item is derecognised. The gain or loss arising from the derecognition of an item of property, plant and equipment is determined as the difference between the net disposal proceeds, if any, and the carrying amount of the item.

1.4 Intangible assets

An asset is identifiable if it either:

- is separable, i.e. is capable of being separated or divided from an entity and sold, transferred, licensed, rented or exchanged, either individually or together with a related contract, identifiable assets or liability, regardless of whether the entity intends to do so; or

arises from binding arrangements (including rights from contracts), regardless of whether those rights are transferable or separable from the entity or from other rights and obligations.

Accounting Policies

1.4 Intangible assets (continued)

An intangible asset is recognised when:

- it is probable that the expected future economic benefits or service potential that are attributable to the asset will flow to the entity; and

- the cost or fair value of the asset can be measured reliably.

The entity assesses the probability of expected future economic benefits or service potential using reasonable and supportable assumptions that represent management's best estimate of the set of economic conditions that will exist over the useful life of the asset.

Where an intangible asset is acquired through a non-exchange transaction, its initial cost at the date of acquisition is measured at its fair value as at that date.

Expenditure on research (or on the research phase of an internal project) is recognised as an expense when it is incurred.

An intangible asset arising from development (or from the development, phase of an internal project) is recognised when:

- it is technically feasible to complete the asset so that it will be available for use or sale.

- there is an intention to complete and use or sell it.

- there is an ability to use or sell it.

- it will generate probable future economic benefits or service potential.

- there are available technical, financial and other resources to complete the development and to use or sell the asset.

- the expenditure attributable to the asset during its development can be measured reliably.

Intangible assets are carried at cost less any accumulated amortisation and any impairment losses.

An intangible asset is regarded as having an indefinite useful life when, based on all relevant factors, there is no foreseeable limit to the period over which the asset is expected to generate net cash inflows or service potential. Amortisation is not provided for these intangible assets, but they are tested for impairment annually and whenever there is an indication that the asset may be impaired. For all other intangible assets amortisation is provided on a straight line basis over their useful life.

The amortisation period and the amortisation method for intangible assets are reviewed at each reporting date.

Reassessing the useful life of an intangible asset with a finite useful life after it was classified as indefinite is an indicator that the asset may be impaired. As a result the asset is tested for impairment and the remaining carrying amount is amortised over its useful life.

Internally generated brands, mastheads, publishing titles, customer lists and items similar in substance are not recognised as intangible assets.

Internally generated goodwill is not recognised as an intangible asset.

Amortisation is provided to write down the intangible assets, on a straight line basis, to their residual values as follows:

Item	Useful life

Additional capacity rights	10 years

Computer software	3 - 9 years

Intangible assets are derecognised:

- on disposal; or

- when no future economic benefits or service potential are expected from its use or disposal.

1.5 Financial instruments 
Classification

The entity classifies financial assets and financial liabilities into the following categories:

- Financial assets at amortised cost

- Financial liabilities measured at amortised cost

Classification depends on the purpose for which the financial instruments were obtained / incurred and takes place at initial recognition.

Initial recognition and measurement

Financial instruments are recognised initially when the entity becomes a party to the contractual provisions of the instruments.

The entity classifies financial instruments, or their component parts, on initial recognition as a financial asset, a financial liability or an equity instrument in accordance with the substance of the contractual arrangement.

Financial instruments are measured initially at amortised cost, except for equity investments for which a fair value is not determinable, which are measured at cost and are classified as available-for-sale financial assets.

The entity recognises financial assets using trade date accounting. 
Subsequent measurement

Financial asset at amortised costs are subsequently measured at amortised cost, using the effective interest method, less accumulated impairment losses.

Financial liabilities at amortised cost are subsequently measured at amortised cost, using the effective interest method.

Impairment of financial assets

At each end of the reporting period the entity assesses all financial assets to determine whether there is objective evidence that a financial asset (or group of financial assets) has been impaired.

For amounts due to the entity, significant financial difficulties of the debtor, probability. that the debtor will enter bankruptcy and default of payments are all considered indicators of impairment.

Impairment losses are recognised in surplus or deficit.

Impairment losses are reversed when an increase in the financial asset's recoverable amount can be related objectively to an event occurring after the impairment was recognised, subject to the restriction that the carrying amount of the financial asset at the date that the impairment is reversed shall not exceed what the carrying amount would have been had the impairment not been recognised.

Financial assets are impaired through use of an allowance account, the amount of the loss is recognised in surplus or deficit within operating expenses. When such assets are written off, the write off is made against the relevant

allowance account. Subsequent recoveries of amounts previously written off are credited against operating expenses.

Accounting Policies

1.5 Financial instruments (continued)

Classification depends on the purpose for which the financial instruments were obtained / incurred and takes place at initial recognition.

Initial recognition and measurement

Financial instruments are recognised initially when the entity becomes a party to the contractual provisions of the instruments.

The entity classifies financial instruments, or their component parts, on initial recognition as a financial asset, a financial liability or an equity instrument in accordance with the substance of the contractual arrangement.

Financial instruments are measured initially at amortised cost, except for equity investments for which a fair value is not determinable, which are measured at cost and are classified as available-for-sale financial assets.

The entity recognises financial assets using trade date accounting. 
Subsequent measurement

Financial asset at amortised costs are subsequently measured at amortised cost, using the effective interest method, less accumulated impairment losses.

Financial liabilities at amortised cost are subsequently measured at amortised cost, using the effective interest method.

Impairment of financial assets

At each end of the reporting period the entity assesses all financial assets to determine whether there is objective evidence that a financial asset (or group of financial assets) has been impaired.

For amounts due to the entity, significant financial difficulties of the debtor, probability. that the debtor will enter bankruptcy and default of payments are all considered indicators of impairment.

Impairment losses are recognised in surplus or deficit.

Impairment losses are reversed when an increase in the financial asset's recoverable amount can be related objectively to an event occurring after the impairment was recognised, subject to the restriction that the carrying amount of the financial asset at the date that the impairment is reversed shall not exceed what the carrying amount would have been had the impairment not been recognised.

Financial assets are impaired through use of an allowance account, the amount of the loss is recognised in surplus or deficit within operating expenses. When such assets are written off, the write off is made against the relevant allowance account. Subsequent recoveries of amounts previously written off are credited against operating expenses.

Accounting Policies

1.5 Financial instruments (continued) 
Cash and cash equivalents

Cash and cash equivalents comprise cash on hand, demand deposits and other short-term highly liquid investments that are readily convertible to a known amount of cash and are subject to an insignificant risk of changes in value. These are initially measured at fair value, and are subsequently measured at amortised cost, using the effective interest rate method.

Gains and losses

A gain or loss arising from a change in the amortised cost of a financial asset or financial liability measured at amortised cost is recognised in surplus or deficit.

Derecognition 
Financial assets

The entity derecognises a financial asset only when:

- the contractual rights to the cash flows from the financial asset expire, are settled or waived;

- the entity transfers to another party substantially all of the risks and rewards of ownership of the financial asset;

Or

- the entity, despite having retained some significant risks and rewards of ownership of the financial asset, has transferred control of the asset to another party and the other party has the practical ability to sell the asset in its entirety to an unrelated third party, and is able to exercise that ability unilaterally and without needing to impose additional restrictions on the transfer. In this case, the entity:

derecognises the assets

recognises separately any rights and obligations created or retained in the transfer.

The carrying amount of the transferred asset is allocated between the rights or obligations retained and those transferred on the basis of their amortised cost at the transfer date. Newly created rights and obligations are measured at their amortised cost at that date. Any difference between the consideration received and the amounts recognised and derecognised is recognised in surplus or deficit in the period of the transfer.

On derecognition of a financial asset in its entirety, the difference between the carrying amount and the sum of the consideration received, is recognised in surplus or deficit.

Financial liabilities

The entity removes a financial liability (or a part of a financial liability) from its statement of financial position when it is extinguished — i.e. when the obligation specified in the contract is discharged, cancelled, expires or waived.

The difference between the carrying amount of a financial liability (or part of a financial liability) extinguished or transferred to another party and the consideration paid, including any non-cash assets transferred or liabilities assumed, is recognised in surplus or deficit. Any liabilities that are waived, forgiven or assumed by another entity by way of a non-exchange transaction are accounted for in accordance with the Standard of GRAP on Revenue from Non-exchange Transactions (Taxes and Transfers).

1.6 Research and development expenditure

Expenditure on research is recognised as an expense when it is incurred.

An asset arising from development is recognised when:

- it is technically feasible to complete the asset so that it will be available for use or sale.

- there is an intention to complete and use or sell it.

- there is an ability to use or sell it.

- it will generate probable future economic benefits or service potential.

- there are available technical, financial and other resources to complete the development and to use or sell the asset.

- the expenditure attributable to the asset during its development can be measured reliably.

Accounting Policies

1.8 Leases (continued) 
Operating leases - lessee

Operating lease payments are recognised as an expense on a straight-line basis over the lease term. The difference between the amounts recognised as an expense and the contractual payments are recognised as an operating lease asset or liability.

The aggregate benefit of incentives is recognised as a reduction of rental expense over the lease term on a straight-line basis over the lease term.

Any contingent rent is recognised separately as an expense when paid or payable and is not straight-lined over the lease term.

1.9 Inventories

Inventories are initially measured at cost except where inventories are acquired through a non-exchange transaction, then their costs are their fair value as at the date of acquisition.

Subsequently inventories are measured at the lower of cost and net realisable value or current replacement cost.

Inventories are measured at the lower of cost and current replacement cost where they are held for:

- distribution at no charge or for a nominal charge; or

- consumption in the production process of goods to be distributed at no charge or for a nominal charge.

Net realisable value is the estimated selling price in the ordinary course of operations less the estimated costs of completion and the estimated costs necessary to make the sale, exchange or distribution.

Current replacement cost is the cost that the entity incurs to acquire the asset on the reporting date.

The cost of inventories comprises of all costs of purchase, costs of conversion and other costs incurred in bringing the inventories to their present location and condition.

The cost of inventories of items that are not ordinarily interchangeable and goods or services produced and segregated for specific projects is assigned using specific identification of the individual costs.

The cost of inventories is assigned using the weighted average cost formula. The same cost formula is used for all inventories having a similar nature and use to the entity.

When inventories are sold, the carrying amounts of those inventories are recognised as an expense in the period in which the related revenue is recognised. If there is no related revenue, the expenses are recognised when the goods are distributed, or related services are rendered. The amount of any write-down of inventories are recognised as an expense in the period the write-down or loss occurs. The amount of any reversal of any write-down of inventories, arising from an increase in net realisable value or current replacement cost, are recognised as a reduction in the amount of inventories recognised as an expense in the period in which the reversal occurs.

1.10 Budget information

A reconciliation between the statement of financial performance and the budget has been disclosed in the annual financial statements as determined by The National Treasury. The annual financial statements and the budget are reported on the accrual basis of accounting.

The approved budget has been revised through an adjustment budget in line with the stipulation of section 28 of the

MFMA. The adjusment budget takes into account the change in trading conditions and the performance of the business.

The approved budget covers the fiscal period from 2015-07-01 to 2016-06-30.

Accounting Policies

1.11 Related parties

The entity operates in an economic sector currently dominated by entities directly or indirectly owned by the South African Government. As a consequence of the constitutional independence of the three spheres of government in South Africa, only entities within the national sphere of government are considered to be related parties.

Management are those persons responsible for planning, directing and controlling the activities of the entity, including those charged with the governance of the entity in accordance with legislation, in instances where they are required to perform such functions.

Close members of the family of a person are considered to be those family members who may be expected to influence, or be influenced by, that management in their dealings with the entity.

Only transactions with related parties not at arm's length or not in the ordinary course of business are disclosed. 1.12  Events after reporting date

Events after reporting date are those events, both favourable and unfavourable, that occur between the reporting date and the date when the financial statements are authorised for issue. Two types of events can be identified:

- those that provide evidence of conditions that existed at the reporting date (adjusting events after the reporting date); and

- those that are indicative of conditions that arose after the reporting date (non-adjusting events after the reporting date).

The entity will adjust the amount recognised in the financial statements to reflect adjusting events after the reporting date once the event occurred.

The entity will disclose the nature of the event and an estimate of its financial effect or a statement that such estimate cannot be made in respect of all material non-adjusting events, where non-disclosure could influence the economic decisions of users taken on the basis of the financial statements.

1.13 Capital Commitments

Items are classified as commitments where the entity commits itself to future transactions that will normally result in the outflow of resources.

Capital commitments are not recognised in the Statement of financial position as a liability but are included in the disclosure note in the following cases:

- Approved and contracted commitments, where the expenditure has been approved and the contract has been awarded at the reporting date, where disclosure is required by a specific standard of GRAP.

- Approved but not yet contracted commitments, where expenditure has been approved and the contract is yet to be awarded or is awaiting finalisation at the reporting date.

- Contracts that are entered into before the reporting date, but goods and services have not yet been received are disclosed in the disclosure notes to the financial statements.

1.14 Related parties

The entity operates in an economic sector currently dominated by entities directly or indirectly owned by the South African Government. As a consequence of the constitutional independence of the three spheres of government in South Africa, only entities under the controlled by City of Johannesburg Metropolitan Municipality are considered to be related parties.

Key management are those persons responsible for planning, directing and controlling the activities of the entity, including those charged with the governance of the entity in accordance with legislation, in instances where they are required to perform such functions.

Close members of the family of a person are considered to be those family members who may be expected to influence, or be influenced by, that management in their dealings with the entity.

Accounting Policies

1.15 Impairment of cash-generating assets

Cash-generating assets are assets managed with the objective of generating a commercial return. An asset generates a commercial return when it is deployed in a manner consistent with that adopted by a profit-oriented entity.

Impairment is a loss in the future economic benefits or service potential of an asset, over and above the systematic

recognition of the loss of the asset's future economic benefits or service potential through depreciation (amortisation).

Carrying amount is the amount at which an asset is recognised in the statement of financial position after deducting any accumulated depreciation and accumulated impairment losses thereon.

A cash-generating unit is the smallest identifiable group of assets managed with the objective of generating a commercial return that generates cash inflows from continuing use that are largely independent of the cash inflows from other assets or groups of assets.

Costs of disposal are incremental costs directly attributable to the disposal of an asset, excluding finance costs and income tax expense.

Depreciation (Amortisation) is the systematic allocation of the depreciable amount of an asset over its useful life.

Fair value less costs to sell is the amount obtainable from the sale of an asset in an arm's length transaction between knowledgeable, willing parties, less the costs of disposal.

Recoverable amount of an asset or a cash-generating unit is the higher its fair value less costs to sell and its value in use.

Useful life is either:

- the period of time over which an asset is expected to be used by the entity; or

- the number of production or similar units expected to be obtained from the asset by the entity.

Criteria developed by the entity to distinguish cash-generating assets from non-cash-generating assets are as follow: Identification

The entity assesses at each reporting date whether there is any indication that an asset or cash-generating unit may be impaired. If any such indication exists, the entity estimates the recoverable amount of the asset.

The recoverable amount of an asset or a cash-generating unit is the higher of its fair value less costs to sell and its value in use.

When the carrying amount of a cash-generating asset exceeds its recoverable amount, it is impaired. Value in use

Value in use of a cash-generating asset is the present value of the estimated future cash flows expected to be derived from the continuing use of an asset and from its disposal at the end of its useful life.

When estimating the value in use of an asset, the entity estimates the future cash inflows and outflows to be derived from continuing use of the asset and from its ultimate disposal and the entity applies the appropriate discount rate to those future cash flows.

Discount rate

The discount rate is a pre-tax rate that reflects current market assessments of the time value of money, represented by the current risk-free rate of interest and the risks specific to the asset for which the future cash flow estimates have not been adjusted.

Recognition and measurement (individual asset)

If the recoverable amount of a cash-generating asset is less than its carrying amount, the carrying amount of the asset is reduced to its recoverable amount. This reduction is an impairment loss

Accounting Policies

1.15 Impairment of cash-generating assets (continued)

An impairment loss is recognised immediately in surplus or deficit.

After the recognition of an impairment loss, the depreciation (amortisation) charge for the cash-generating asset is adjusted in future periods to allocate the cash-generating asset's revised carrying amount, less its residual value (if any), on a systematic basis over its remaining useful life.

Cash-generating units

If there is any indication that an asset may be impaired, the recoverable amount is estimated for the individual asset. If it is not possible to estimate the recoverable amount of the individual asset, the entity determines the recoverable amount of the cash-generating unit to which the asset belongs (the asset's cash-generating unit).

If an active market exists for the output produced by an asset or group of assets, that asset or group of assets is identified as a cash-generating unit, even if some or all of the output is used internally. If the cash inflows generated by any asset or cash-generating unit are affected by internal transfer pricing, the entity use management's best estimate of future price(s) that could be achieved in arm's length transactions in estimating:

- the future cash inflows used to determine the asset's or cash-generating unit's value in use; and

- the future cash outflows used to determine the value in use of any other assets or cash-generating units that are affected by the internal transfer pricing.

The carrying amount of a cash-generating unit is determined on a basis consistent with the way the recoverable amount of the cash-generating unit is determined.

An impairment loss is recognised for a cash-generating unit if the recoverable amount of the unit is less than the carrying amount of the unit. The impairment is allocated to reduce the carrying amount of the cash-generating assets of the unit on a pro rata basis, based on the carrying amount of each asset in the unit. These reductions in carrying amounts are treated as impairment losses on individual assets.

In allocating an impairment loss, the entity does not reduce the carrying amount of an asset below the highest of:

- its fair value less costs to sell (if determinable);

- its value in use (if determinable); and

- zero.

The amount of the impairment loss that would otherwise have been allocated to the asset is allocated pro rata to the other cash-generating assets of the unit.

Where a non-cash-generating asset contributes to a cash-generating unit, a proportion of the carrying amount of that non-cash-generating asset is allocated to the carrying amount of the cash-generating unit prior to estimation of the recoverable amount of the cash-generating unit.

Reversal of impairment loss

The entity assesses at each reporting date whether there is any indication that an impairment loss recognised in prior periods for a cash-generating asset may no longer exist or may have decreased. If any such indication exists, the entity estimates the recoverable amount of that asset.

An impairment loss recognised in prior periods for a cash-generating asset is reversed if there has been a change in the estimates used to determine the asset's recoverable amount since the last impairment loss was recognised. The carrying amount of the asset is increased to its recoverable amount. The increase is a reversal of an impairment loss. The increased carrying amount of an asset attributable to a reversal of an impairment loss does not exceed the carrying amount that would have been determined (net of depreciation or amortisation) had no impairment loss been recognised for the asset in prior periods.

A reversal of an impairment loss for a cash-generating asset is recognised immediately in surplus or deficit.

After a reversal of an impairment loss is recognised, the depreciation (amortisation) charge for the cash-generating asset is adjusted in future periods to allocate the cash-generating asset's revised carrying amount, less its residual value (if any), on a systematic basis over its remaining useful life

Accounting Policies

1.15 Impairment of cash-generating assets (continued)

A reversal of an impairment loss for a cash-generating unit is allocated to the cash-generating assets of the unit pro rata with the carrying amounts of those assets. These increases in carrying amounts are treated as reversals of impairment losses for individual assets. No part of the amount of such a reversal is allocated to a non-cash-generating asset contributing service potential to a cash-generating unit.

In allocating a reversal of an impairment loss for a cash-generating unit, the carrying amount of an asset is not increased above the lower of:

- its recoverable amount (if determinable); and

- the carrying amount that would have been determined (net of amortisation or depreciation) had no impairment loss been recognised for the asset in prior periods.

The amount of the reversal of the impairment loss that would otherwise have been allocated to the asset is allocated pro rata to the other assets of the unit.

Redesignation

The redesignation of assets from a cash-generating asset to a non-cash-generating asset or from a non-cash-generating asset to a cash-generating asset only occurs when there is clear evidence that such a redesignation is appropriate.

1.16 Employee benefits

Short-term employee benefits

The cost of short-term employee benefits (those payable within 12 months after the service is rendered, such as paid vacation leave and sick leave, bonuses, and non-monetary benefits such as medical care), are recognised in the period in which the service is rendered and are not discounted when the effect is not material.

The expected cost of compensated absences is recognised as an expense as the employees render services that increase their entitlement or, in the case of non-accumulating absences, when the absence occurs.

The expected cost of bonus payments is recognised as an expense when there is a legal or constructive obligation to make such payments as a result of past performance.

The entity provides gratuities for qualifying staff members in terms of the relevant conditions of employment. The expenditure is recognised in the statement of financial performance when the gratuity is payable.

Post-employment benefits: Defined contribution plans

Payments to defined contribution retirement benefit plans are charged as an expense as they fall due.

Payments made to industry-managed retirement benefit schemes (or state plans) are dealt with as defined contribution plans where the entity's obligation under the schemes is equivalent to those arising in a defined contribution retirement benefit plan.

Post-employment benefits: Defined benefit plans

For defined benefit plans, the cost of providing the benefits is determined using the projected unit credit method.

Actuarial valuations are conducted on an annual basis by independent actuaries separately for each plan.

Consideration is given to any event that could impact the funds up to the end of the reporting period where the interim valuation is performed at an earlier date.

Accounting Policies

1.16 Employee benefits (continued)

In measuring its defined benefit liability the entity recognises actuarial gains and losses in surplus or deficit in the reporting period in which they occur.

In measuring its defined benefit liability the entity recognises past service cost as an expense in the reporting period in which the plan is amended.

Gains or losses on the curtailment or settlement of a defined benefit plan are recognised when the entity is committed to curtailment or settlement.

When it is virtually certain that another party will reimburse some or all of the expenditure required to settle a defined benefit obligation, the right to reimbursement is recognised as a separate asset. The asset is measured at fair value. In all other respects, the asset is treated in the same way as plan assets. In surplus or deficit, the expense relating to a defined benefit plan is presented as the net of the amount recognised for a reimbursement.

The amount recognised in the statement of financial position represents the present value of the defined benefit obligation.

Any asset is limited to the present value of available refunds and reduction in future contributions to the plan.

Other post retirement obligations

The entity provides post-retirement health care benefits and gratuities upon retirement to some retirees.

The entitlement to post-retirement health care benefits is based on the employee remaining in service up to retirement age and the completion of a minimum service period. The expected costs of these benefits are accrued over the period of employment. Independent qualified actuaries carry out valuations of these obligations. The entity also provides a gratuity and medical aid subsidy on retirement to certain employees. An annual charge to expenditure is made to cover both these liabilities.

1.17 Provisions and contingencies

Provisions are recognised when:

- the entity has a present obligation as a result of a past event;

- it is probable that an outflow of resources embodying economic benefits or service potential will be required to settle the obligation; and

- a reliable estimate can be made of the obligation.

The amount of a provision is the best estimate of the expenditure expected to be required to settle the present obligation at the reporting date.

Where some or all of the expenditure required to settle a provision is expected to be reimbursed by another party, the reimbursement is recognised when, and only when, it is virtually certain that reimbursement will be received if the entity settles the obligation. The reimbursement is treated as a separate asset. The amount recognised for the reimbursement does not exceed the amount of the provision.

Provisions are reviewed at each reporting date and adjusted to reflect the current best estimate. Provisions are reversed if it is no longer probable that an outflow of resources embodying economic benefits or service potential will be required, to settle the obligation.

A provision is used only for expenditures for which the provision was originally recognised. 
Provisions are not recognised for future operating deficits.

If an entity has a contract that is onerous, the present obligation (net of recoveries) under the contract is recognised and measured as a provision.

Contingent assets and contingent liabilities are not recognised. Contingencies are disclosed in note 36 Contingencies

Accounting Policies

1.18 Revenue from exchange transactions

An exchange transaction is one in which the entity receives assets or services, or has liabilities extinguished, and directly gives approximately equal value (primarily in the form of goods, services or use of assets) to the other party in exchange.

Measurement

Revenue is measured at cost of the consideration received or receivable, net of trade discounts and volume rebates.

Sale of goods

Revenue from the sale of goods is recognised when all the following conditions have been satisfied:

- the entity has transferred to the purchaser the significant risks and rewards of ownership of the goods;

- the entity retains neither continuing managerial involvement to the degree usually associated with ownership nor effective control over the goods sold;

- the amount of revenue can be measured reliably;

- the costs incurred or to be incurred in respect of the transaction can be measured reliably.

Rendering of services

When the outcome of a transaction involving the rendering of services can be estimated reliably, revenue associated with the transaction is recognised by reference to the stage of completion of the transaction at the reporting date. The outcome of a transaction can be estimated reliably when all the following conditions are satisfied:

- the amount of revenue can be measured reliably;

the stage of completion of the transaction at the reporting date can be measured reliably; and

the costs incurred for the transaction and the costs to complete the transaction can be measured reliably.

When services are performed by an indeterminate number of acts over a specified time frame, revenue is recognised on a straight line basis over the specified time frame unless there is evidence that some other method better represents the stage of completion. When a specific act is more significant than any other acts, the recognition of revenue is postponed until the significant act is executed.

When the outcome of the transaction involving the rendering of services cannot be estimated reliably, revenue is recognised only to the extent of the expenses recognised that are recoverable.

Service revenue is recognised by reference to the stage of completion of the transaction at the reporting date. Stage of completion is determined by services performed to date as a percentage of total services to be performed.

Revenue estimation

Consumers are invoiced based on estimates of consumption where no meter reading has taken place during the billing period. These invoices are best estimates based on historical customer's average consumption and enable revenue to be measured reliably.. On an annual basis the actual consumption is compared to the estimated consumption in order to provide additional assurance that significant adjustments are not required to reverse excessive estimates. In the event that significant adjustments are identified, these adjustments are treated as changes in estimates in terms of GRAP 3 and are recognised in surplus or deficit in the period of the change.

Interest

Interest is recognised on a time proportion-basis using the effective interest.

1.19 Revenue from non-exchange transactions

Revenue comprises gross inflows of economic benefits or service potential received and receivable by an entity, which represents an increase in net assets, other than increases relating to contributions from owners.

Conditions on transferred assets are stipulations that specify that the future economic benefits or service potential embodied in the asset is required to be consumed by the recipient as specified or future economic benefits or service potential must be returned to the transferor.
Accounting Policies

1.19 Revenue from non-exchange transactions (continued)

Control of an asset arise when the entity can use or otherwise benefit from the asset in pursuit of its objectives and can exclude or otherwise regulate the access of others to that benefit.

Exchange transactions are transactions in which one entity receives assets or services, or has liabilities extinguished, and directly gives approximately equal value (primarily in the form of cash, goods, services, or use of assets) to another entity in exchange.

Expenses paid through the tax system are amounts that are available to beneficiaries regardless of whether or not they pay taxes.

Fines are economic benefits or service potential received or receivable by entities, as determined by a court or other law enforcement body, as a consequence of the breach of laws or regulations.

Non-exchange transactions are transactions that are not exchange transactions. In a non-exchange transaction, an municipal entity either receives value from another municipal entity without directly giving approximately equal value in exchange, or gives value to another entity without directly receiving approximately equal value in exchange.

Restrictions on transferred assets are stipulations that limit or direct the purposes for which a transferred asset may be used, but do not specify that future economic benefits or service potential is required to be returned to the transferor if not deployed as specified.

Stipulations on transferred assets are terms in laws or regulation, or a binding arrangement, imposed upon the use of a transferred asset by entities external to the reporting municipal entity.

Tax expenditures are preferential provisions of the tax law that provide certain taxpayers with concessions that are not available to others.

The taxable event is the event that the government, legislature or other authority has determined will be subject to taxation.

Taxes are economic benefits or service potential compulsorily paid or payable to entities, in accordance with laws and or regulations, established to provide revenue to government. Taxes do not include fines or other penalties imposed for breaches of the law.

Transfers are inflows of future economic benefits or service potential from non-exchange transactions, other than taxes.

Gifts and donations, including goods in-kind

Gifts and donations, including goods in kind, are recognised as assets and revenue when it is probable that the future

economic benefits or service potential will flow to the entity and the fair value of the assets can be measured reliably.

1.20 Prior year errors

When the presentation or classification of items in the financial statements is amended, prior period comparative amounts are reclassified. The nature and reason for the reclassification is disclosed.

Where accounting errors have been identified in the current financial year the correction is made retrospectively as far as it is practical and the prior year comparatives are restated accordingly. Where there has been a change in accounting policy in the current year, the adjustment is made retrospectively as far as it is practical and the prior year comparatives are restated accordingly.

1.21 Unauthorised expenditure

Unauthorised expenditure means:

- overspending of a vote or a main division within a vote; and

- expenditure not in accordance with the purpose of a vote or, in the case of a main division, not in accordance with the purpose of the main division.

Accounting Policies

1.21 Unauthorised expenditure (continued)

All expenditure relating to unauthorised expenditure is recognised as an expense in the statement of financial performance in the year that the expenditure was incurred. The expenditure is classified in accordance with the nature of the expense, and where recovered, it is subsequently accounted for as revenue in the statement of financial performance.

1.22 Fruitless and wasteful expenditure

Fruitless expenditure means expenditure which was made in vain and would have been avoided had reasonable care been exercised.

All expenditure relating to fruitless and wasteful expenditure is recognised as an expense in the statement of financial performance in the year that the expenditure was incurred. The expenditure is classified in accordance with the nature of the expense, and where recovered, it is subsequently accounted for as revenue in the statement of financial performance.

1.23 Irregular expenditure

Irregular expenditure as defined in section 1 of the MFMA:

- expenditure incurred by an entity or municipality entity in contravention of, or that is not in accordance with, a requirement of this Act, and which has not been condoned in terms od section 170;

- expenditure incurred by a municipality or municipality entity in contravention of, or that is not in accordance with, a requirement of the municipality System Ac, and which has not been condoned in terms of this Act;

- expenditure incurred by a municipality or municipality entity in contravention of, or that is not in accordance with, a requiremement of the Public Office-Bearers Act, 1998 (Act No.20 of 1998); or

expenditure incurred by a municipality or municipality entity in contravention of, or that is not in accordance with, a requirement of the supply chain management policy of the municipality or entity or any of the municipality's by-law giving effect to such policy, and which has been condoned in terms of such policy or by-law but excudes expenditure by municipality which falls within the defination of "unauthorised expenditure".

Irregular expenditure that was incurred and identified during the current financial period and which was condoned before year end and/or before finalisation of financial statements must be recorded appropriately in the irregular expenditure register. In such an instance, the note to the financial statement must be updated to reflect this.

Irregular expenditure that was incurred and identified during the current financial year and which was not condoned by the National Treasury of the relevant authority must be recorded appropriatetly in the irregular expenditure register. If liability for the irregular expenditure can be attributed to a person, a debt account must be created if such person is liable in law. Immediate steps must be thereafter be taken to recover the amount from the person concerned. If recovery is not possible, write off of the amount must be considered.

All expenditure relating to irregular expenditure is recognised as an expense in the statement of financial performance in the year that the expenditure was incurred.The expenditure is classified in accordance with the nature of the

expense, and where recovered, it is subsequently accounted for as revenue in the statement of financial performance.

1.24 Value added tax

The entity registered with SARS for VAT on the payment basis, in accordance with sec 15(2(a) of the Value Added Tax Act No 89 of 1991.

1.25 Going concern

The financial statement have been prepared on the basis of accounting policies applicable to a going concern. This basis presumes that funds will be available to finance future operations and that the realisation of assets and settlement of liabilities, contingent obligations and commitments will occur in the ordinary course of business.

1.26 Income Tax

The entity is liable for tax and is registered with SARS for income tax.

Accounting Policies

1.27 Expenses - Administration expenses, repairs and maintenance and general expenses

Expenses are measured reliably at amortised cost of the consideration payable, exclusive of value added tax.

1.28 Bulk Purchases

Bulk purchases represent the cost of electricity purchased for onwards selling to consumers. The expense is recognised in relation to the income earned.

Expenses are measured reliably at the amortised cost of the consideration payable, exclusive of value added tax.

1.29 Share Capital

The entire shareholding of the entity is held by the City of Johannesburg Metropolitan Municipality.

Unissued ordinary shares are under the control of the City of Johannesburg Metropolitan Municipality.

Notes to the Financial Statements

Figures in Rand thousand	2016	2015

2.	New standards and interpretations

2.1	Standards and interpretations issued, but not yet effective

The entity has not applied the following standards and interpretations, which have been published and are mandatory for the entity's accounting periods beginning on or after 01 July 2016 or later periods:

Expected impact:

The impact of the amendment is not material.

The impact of the amendment is not material.

The impact of the amendment is not material.

The impact of the amendment is not material.

| Standard/ Interpretation: |  | Effective date: Years beginning on or after |
| --- | --- | --- |
| • | GRAP 18: Segment Reporting | 01 April 2017 |
| • | GRAP 20: Related parties | 01 April 2017 |
| • | GRAP 32: Service Concession Arrangements: Grantor | 01 April 2016 |
| • | GRAP 108: Statutory Receivables | 01 April 2016 |
| • | GRAP 109: Accounting by Principals and Agents | 01 April 2017 |

|  | Inventories |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Consumable stores |  | 83 | 552 | 172 | 933 |
|  |  |  | 83 | 552 | 172 | 933 |
|  | Inventory (write-downs) |  | (20 | 782) | (30 | 724) |
|  |  |  | 62 | 770 | 142 | 209 |
|  | Inventory pledged as security |  |  |  |  |  |
|  | No inventories were pledged as security during the year. |  |  |  |  |  |
| 4. | Loans to / (from) shareholder |  |  |  |  |  |
|  | City of Johannesburg Metropolitan Municipality - Capex loans | (2 | 654 | 151) | (2 491 | 434) |
|  | Sweeping account | 1 | 699 | 824 | 1 331 | 603 |
|  | City of Johannesburg Metropolitan Municipality - Shareholder loans |  | (624 | 793) | (624 | 793) |
|  |  | (1 | 579 | 120) | (1 784 | 624) |

| Figures in Rand thousand |  |  |  | 2016 2015 |
| --- | --- | --- | --- | --- |

4.	Loans to / (from) shareholder (continued) 
Capex loans

Capex loan granted in 2007. The original loan is unsecured and the loan is repayable in equal quarterly instalments over the 10 year loan term. The loan bears interest at 9.00% which is compounded monthly. The loan was fully repaid at the end of reporting period.

Capex loan granted in 2008. The original loan is unsecured and the loan is repayable in equal quarterly instalments over the 10 year loan term. The loan bears interest at 9.00% which is compounded monthly.

Capex loan granted in 2009. The original loan is unsecured and the loan is repayable in equal quarterly instalments over the 10 year loan term. The loan bears interest at 12.21% which is compounded monthly.

Capex loan granted in 2010. The original loan is unsecured and the loan is repayable in equal quarterly instalments over the 10 year loan term. The loan bears interest at 10.9% which is compounded monthly.

Capex loan granted in 2011. The original loan is unsecured and the loan is repayable in equal quarterly instalments over the 10 year loan term. The loan bears interest at 10.9% which is compounded monthly.

Capex loan granted in 2012. The original loan is unsecured and the loan is repayable in equal quarterly instalments over the 10 year loan term. The loan bears interest at 10.9% which is compounded monthly.

Capex loan granted in 2013.The original loan is unsecured and the loan is repayable in equal quarterly instalments over the 10 year loan term. The loan bears interest at 10.9% which is compounded monthly.

Capex loan granted in 2014.The original loan is unsecured and the loan is repayable in equal quarterly instalments over the 10 year loan term. The loan bears interest at 9.65% which is compounded monthly.

Capex loan granted in 2015.The original loan is unsecured and the loan is repayable in equal quarterly instalments over the 10 year loan term. The loan bears interest at 10.18% which is compounded monthly.

Capex loan granted in 2016.The original loan is unsecured and the loan is repayable in equal quarterly instalments over the 10 year loan term. The loan bears interest at 9.88% which is compounded monthly

Shareholder's loans

The loans are unsecured and interest applicable is between 14.5% and 17.5% per annum. The shareholder has agreed to subordinate as much of its loan account as necessary as would enable the claims of other payables to be paid in full.

| Current assets Non-current liabilities Current liabilities | 1 699 (2 840 (438 | 824 442) 502) | 1 331 (2 697 (419 | 603 165) 062) |
| --- | --- | --- | --- | --- |
|  | (1 579 | 120) | (1 784 | 624) |
| Sweeping account |  |  |  |  |
| Loans at beginning of the year | 1 331 | 603 | 2 241 | 193 |
| Movement during the year | 368 | 221 | (909 | 590) |
|  | 1 699 | 824 | 1 331 | 603 |

Figures in Rand thousand	2016	2015

- Loans to I (from) shareholder (continued) 
Capex Loans

Loans at beginning of the year	(2 072 372)	(1 613 138)

Loans raised	(644 119)	(890 965)

Repayments	62 340	12 669

Less amount payable within 12 months	438 502	419 062

(2 215 649)	(2 072 372)

Shareholder loans movement for the year

| Loans at beginning of the year Interest charged Interest paid |  | (624 793) (624 793) (109 616) (109 616) 109 616 109 616 |
| --- | --- | --- |
|  |  | (624 793) (624 793) |

Non-current liabilities

Capex loans	(2 215 649)	(2 072 372)

Shareholder's loans	(624 793)	(624 793)

(2 840 442)	(2 697 165)

Current liabilities

Loans outstanding at the beginning of the year	(419 062)	(430 853)

Transfer from long term loans	(438 502)	(419 062)

Less amounts paid during the year	419 062	430 853

(438 502)	(419 062)

5.Trade and other receivables from exchange transactions

Prepayments	96 498	-

Deposits	68	68

Sundry receivables	75 416	116 237

Related party receivables	409 914	769 689

581 896	885 994

Figures in Rand thousand	2016	2015

6.	Consumer receivables

Gross balances

Electricity	3 089 041	2 427 784

The increase in consumer receivables comparative to the prior year is due to the lower than expected collection levels from customers.

| Less: Allowance for impairment |  |  |  |  |
| --- | --- | --- | --- | --- |
| Electricity | (684 | 902) | (560 | 475) |
| Net balance |  |  |  |  |
| Electricity | 2 404 | 139 | 1 867 | 309 |
| Electricity |  |  |  |  |
| Current (0 - 30 days) | 2 105 | 327 | 1 570 | 652 |
| 31 - 60 days | 200 | 402 | 194 | 718 |
| 61 - 90 days | 22 | 591 | 19 | 803 |
| 91 -120 days | 29 | 787 | 11 | 793 |
| 121 - 365 days | 26 | 646 | 45 | 671 |
| > 365 days | 19 | 386 | 24 | 672 |
|  | 2 404 | 139 | 1 867 | 309 |
| Reconciliation of allowance for impairment |  |  |  |  |
| Balance at beginning of the year | (560 | 475) | (3 325 | 903) |
| Contributions to allowance | (441 | 984) | (689 | 403) |
| Debt impairment written off against allowance | 317 | 557 | 3 467 | 257 |
| Reversal of allowance |  |  | (12 | 426) |
|  | (684 | 902) | (560 | 475) |
| Credit quality of consumer receivables |  |  |  |  |

The credit quality of consumer receivables that are neither past due nor impaired can be assessed by reference to external credit ratings (if available) or to historical information about counterparty default rates.

Trade receivables

Consumer receivables past due but not impaired

As at 30 June 2016, R 298 812 (2015: R 296 658) were past due but not impaired.

The ageing of amounts past due but not impaired is as follows:

1 month past due	200 402	194 718

2 months past due	22 591	19 803

3 months past due and older	75 819	82 137

Consumer receivables impaired

As of 30 June 2016, consumer debtors of R684 902 (2015: R 560 475) were impaired and provided for.

3 to 6 months	433 542	164 414

Over 6 months	251 360	396 061

| Figures in Rand thousand |  | 2016 | 2015 |
| --- | --- | --- | --- |
| 7. | Cash and cash equivalents |  |  |
|  | Cash and cash equivalents consist of: |  |  |
|  | Cash on hand | 30 | 30 |
|  | Cash at bank | 4 096 | 525 569 |
|  | Bank overdraft | (637) | (2 301) |
|  |  | 3 489 | 523 298 |
|  | Current assets | 4 126 | 525 599 |
|  | Current liabilities | (637) | (2 301) |
|  |  | 3 489 | 523 298 |

Cash is reflected at the carrying value which approximates fair value. There is no credit risk attached to the instrument.

The municipal entity has a sweeping arrangement with the City of Johannesburg Metropolitan Municipality whereby all cash is swept on a daily basis to the City of Johannesburg Metropolitan Municipality's bank account. Some of the entity's ABSA bank accounts were not swept during the finacial period which resulted in balances at the end of the reporting period. Petty cash is reflected as cash on hand. The cash owed to the entity by the City of Johannesburg Metropolitan Municipality is reflected as an amount due from the shareholder

| Bank balances consist of the following: |  |  |  |
| --- | --- | --- | --- |
| 405439473 - ABSA Main cheque |  | 54 | 883 |
| 4054636689 - ABSA Sundry revenue account |  | 3 | 008 |
| 4055151238 - ABSA Electricity deposits | 559 | 97 | 737 |
| 4055418357 - ABSA Prepaid account | 3 536 | 369 | 940 |
| 4054394744 - ABSA Bank charges | (637) | (2 | 301) |
|  | 3 458 | 523 | 267 |

The entity has the following bank accounts: 
4055151157 ABSA Third party payments 
4055151238 ABSA Electricity deposits 
4054799051 ABSA On site collections 
4054799564 ABSA Unpaid collections 
4054394728 ABSA Direct deposits 
4054394760 ABSA Unpaid cheques 
4055418357 ABSA Prepaid account 
4054636689 ABSA Sundry revenue account 
4054394744 ABSA Bank charges 
4054394752 ABSA Salaries

Figures in Rand thousand	2016	2015

- Cash and cash equivalents (continued) 
405439473 ABSA Main cheque

198641	Standard Bank Limited Bank charges account

198684	Standard Bank Limited Sundry account

198714	Standard Bank Limited Main account

198757	Standard Bank Limited Prepaid account

198854	Standard Bank Limited Electronic collections account

- Property, plant and equipment

2016	2015

|  |  | Cost |  | Accumulated depreciation and accumulated impairment | Carrying value |  |  | Cost |  |  | Accumulated depreciation and accumulated impairment |  | Carrying value |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Land |  | 27 | 887 | - |  | 27 | 887 |  | 27 | 859 |  | - |  | 27 | 859 |
| Buildings |  | 588 | 930 | (171 527) |  | 417 | 403 |  | 481 | 682 | (165 | 551) |  | 316 | 131 |
| Finance leased assets |  | 65 | 250 | (17 345) |  | 47 | 905 |  | 35 | 412 | (10 | 903) |  | 24 | 509 |
| Plant and machinery | 12 | 716 | 817 | (2 086 347) | 10 | 630 | 470 | 11 | 144 | 158 | (1 755 | 556) | 9 | 388 | 602 |
| Furniture and fixtures |  | 28 | 653 | (18 886) |  | 9 | 767 |  | 26 | 961 | (17 | 173) |  | 9 | 788 |
| Motor vehicles |  |  | 510 | (193) |  |  | 317 |  | 1 | 336 | (1 | 336) |  |  |  |
| IT equipment |  | 97 | 129 | (70 607) |  | 26 | 522 |  | 93 | 054 | (58 | 270) |  | 34 | 784 |
| Capital work in progress | 1 | 524 | 959 | - | 1 | 524 | 959 | 1 | 653 | 894 |  | - | 1 | 653 | 894 |
| Total | 15 | 050 | 135 | (2 364 905) | 12 | 685 | 230 | 13 | 464 | 356 | (2 008 | 789) | 11 | 455 | 567 |

Reconciliation of property, plant and equipment - 2016

Reconciliation of property, plant and equipment - 2015

| Figures in Rand thousand |  |  |  |  |  |  |  |  |  | 2016 |  |  | 2015 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| - Property, plant and equipment (continued) Opening Additions balance Land 10 888 - |  |  |  |  |  |  | Disposals | Transfers 16 971 |  | Depreciation - |  | Total 27 |  | 859 |
| Buildings |  | 209 | 020 |  |  | 887 |  | 110 | 240 | (4 | 016) |  | 316 | 131 |
| Leasehold property |  | 19 | 655 |  | 13 | 547 |  |  |  | (8 | 693) |  | 24 | 509 |
| Plant and machinery | 7 | 557 | 538 |  | 24 | 968 | (321) | 2 100 | 883 | (294 | 466) | 9 | 388 | 602 |
| Furniture and fixtures |  | 9 | 029 |  | 3 | 321 | (42) |  | - | (2 | 520) |  | 9 | 788 |
| Motor vehicles |  | 1 | 329 |  |  | - | - |  |  | (1 | 329) |  |  |  |
| IT equipment |  | 8 | 748 |  | 8 | 798 | (71) | 21 | 584 | (4 | 275) |  | 34 | 784 |
| Capital work in progress | 1 | 861 | 103 | 2 | 143 | 729 | - | (2 350 | 938) |  |  | 1 | 653 | 894 |
|  | 9 | 677 | 310 | 2 | 195 | 250 | (434) | (101 | 260) | (315 | 299) | 11 | 455 | 567 |
| Pledged as security |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

No items of property, plant and equipment are pledged as security.

Borrowing costs capitalised

No interest was capitalised during the year.

A register containing the information required by section 63 of the MFMA is available for inspection at the registered office of the entity.

- Intangible assets

2016	2015

Cost	Accumulated Carrying value	Cost	Accumulated Carrying value

amortisation	amortisation

and	and

accumulated	accumulated

impairment	impairment

| Additional capacity rights | 235 | 867 | (55 | 635) | 180 | 232 | 235 | 867 | (49 | 150) | 186 | 717 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Computer software | 230 | 651 | (85 | 497) | 145 | 154 | 159 | 301 | (56 | 308) | 102 | 993 |
| Total | 466 | 518 | (141 | 132) | 325 | 386 | 395 | 168 | (105 | 458) | 289 | 710 |

| Reconciliation of intangible assets - 2016 | Opening balance | Transfers | Amortisation | Total |
| --- | --- | --- | --- | --- |
| Additional capacity rights | 186 717 |  | (6 485) | 180 232 |
| Computer software | 102 993 | 80 571 | (38 410) | 145 154 |
|  | 289 710 | 80 571 | (44 895) | 325 386 |
| Reconciliation of intangible assets - 2015 |  |  |  |  |
| Opening balance | Disposals | Transfers | Amortisation | Total |
| Additional capacity rights 192 450 |  |  | (5733) | 186 717 |
| Computer software 13 908 | (1 078) | 101 260 | (11 097) | 102 993 |
| 206 358 | (1 078) | 101 260 | (16 830) | 289 710 |

| Figures in Rand thousand |  | 2016 |  | 2015 |  |
| --- | --- | --- | --- | --- | --- |
| 10. | Finance lease obligation |  |  |  |  |
|  | Minimum gross lease payments due |  |  |  |  |
|  | - within one year | 15 | 616 | 7 | 891 |
|  | - in second to fifth year inclusive | 48 | 312 | 24 | 464 |
|  |  | 63 | 928 | 32 | 355 |
|  | less: future finance charges | (15 | 675) | (7 | 460) |
|  | Present value of minimum lease payments | 48 | 253 | 24 | 895 |
|  | Present value of minimum lease payments due |  |  |  |  |
|  | - within one year | 9 | 850 | 5 | 724 |
|  | - in second to fifth year inclusive | 38 | 403 | 19 | 170 |
|  |  | 48 | 253 | 24 | 894 |
|  | Non-current liabilities | 38 | 403 | 19 | 170 |
|  | Current liabilities | 9 | 850 | 5 | 724 |
|  |  | 48 | 253 | 24 | 894 |
|  | The finance lease obligation relates to motor vehicles leases from City of Johannesburg. |  |  |  |  |

The average lease term period was 6 years and the effective borrowing rate was 10% (2015: 10%).

Interest rates are fixed at the contract date. All leases have fixed repayments and no arrangements have been entered into for contingent rent.

| 11. | Trade and other payables from exchange transactions |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Trade payables | 2 | 625 | 559 | 2 | 249 | 080 |
|  | Accrual service bonus |  | 6 | 422 |  | 6 | 635 |
|  | Deposits received |  | 25 | 966 |  | 16 | 685 |
|  | Accrual for leave pay |  | 70 | 080 |  | 82 | 724 |
|  | Consumer debtors with credit balances |  | 639 | 796 |  | 624 | 721 |
|  | Related party creditor |  | 570 | 327 |  | 690 | 347 |
|  |  | 3 | 938 | 150 | 3 | 670 | 192 |
| 12. | VAT payable |  |  |  |  |  |  |
|  | Value added tax |  | 67 | 458 |  | 144 | 447 |

All VAT returns were submitted timeously during the current financial year in terms of the Value Added Tax Act.

Vat refunds totaling R163 053 395 has not yet been received from Sars. The company has been submitting vat returns on a payments basis. The completion of the vat returns are based on an approval received in 2002 from Sars. An audit was conducted by Sars for the returns submitted in August and September 2012 that gave rise to a query on the vat status of entity. Proof of approval for submission of vat returns was lodged with Sars. The legal department of Sars has confirmed that the entity can continue to complete vat returns on a payments basis subject to the entity reapplying for registration on a payments basis. The re application is in progress. The refund to the entity is not in doubt.

| Figures in Rand thousand |  |  | 2016 | 2015 |
| --- | --- | --- | --- | --- |
| - Provisions Reconciliation of provisions - 2016 |  |  |  |  |
|  | Opening balance | Additions | Utilised during the year | Total |
| Bonus provision | 53 343 | 63 374 | (49 756) | 66 961 |
| Reconciliation of provisions - 2015 |  |  |  |  |
|  | Opening balance | Additions | Utilised during the year | Total |
| Bonus provisions | 49 335 | 53 920 | (49 912) | 53 343 |

The bonus provision relates the performance bonuses that the entity expects the pay to qualifying employees. The amount is based on the performance of the financial year under review which is still to be determined. The provision is management's best estimate of the entity's liability at reporting date.

- Employee benefit obligations

| Defined benefit plan Carrying value Present value of the defined benefit obligation-wholly unfunded Present value of the defined benefit obligation-partly or wholly funded Balance at end of year |  | (6 196) (7 022) (3 825) (5 796) (10 021) (12 818) |
| --- | --- | --- |

The entity has obligations to subsidise medical aid contributions in respect of certain qualifying staff and pensioners and their surviving spouses. Only pensioners and employees who were aged 50 or older and were members of LA Health and Munimed are included.

The above liability is unfunded. However, the City of Johannesburg Metropolitan Municipality has undertaken to cover such portion of the liability for the staff of the entity who are entitled to benefit that relates to their service with the City of Johannesburg Metropolitan Municipality since the entity was established.

| Movement for the year |  |  |
| --- | --- | --- |
| Opening balance | (7 022) | (2 115) |
| Contributions by plan participants | (545) | (188) |
| Gains (losses) | 971 | (4 658) |
| Benefits paid | 399 | - |
| Current cost | - | (61) |
| Balance at end of the year | (6 197) | (7 022) |
| Net expense recognised in the statement of financial performance |  |  |
| Current service cost |  | (61) |
| Interest cost | (545) | (188) |
| Actuarial (gains) losses | 971 | (4 658) |
| Benefits paid | 399 |  |
|  | 825 | (4 907) |

Figures in Rand thousand	2016	2015

14. Employee benefit obligations (continued) 
Key assumptions used

Assumptions used on last valuation on 30 June 2016. The discount rates were deduced from JSE Zero Coupon bond yield after market close on 30 June 2016.

| Discount rates used | 8,50 % | 7,99 % |
| --- | --- | --- |
| Healthcare cost inflation rate | 7,67% | 7,63 % |
| Rate of increase in employer post-retirement medical contribution subsidy payment | 5,38 % | 7,13 % |

Figures in Rand thousand	2016	2015

14. Employee benefit obligations (continued) 
Post-retirement gratuity plan

The entity provides gratuities on retirement or on death to certain qualifying employees who have service with the City of Johannesburg Metropolitan Municipality or the municipal entity when they were not members of one of the retirement funds and who meet certain service requirements in terms of the City of Johannesburg Metropolitan Municipality's conditions of employment. The gratuity amount is based on one month's salary per year of nonretirement funding service.

The above liability is unfunded. However, the City of Johannesburg Metropolitan Municipality has undertaken to cover such portion of the liability for the staff of the entity who are entitled to benefits that relate to their service with the City of Johannesburg Metropolitan Municipality since the entity was established.

| The plan is a post-retirement gratuity benefit plan. Movement for the year |  |  |
| --- | --- | --- |
| Opening balance | (5 796) | (22 348) |
| Interest charged | (380) | (1 770) |
| Benefit paid | 1 270 |  |
| Actuarial gains or (losses) | 1 081 | 18 322 |
| Balance at end of year | (3 825) | (5 796) |
| Net expenses recognised in the statement of financial performance |  |  |
| Interest charged | (380) | (1 770) |
| Actuarial gains (losses) | 1 081 | 18 322 |
| Benefits paid | 1 270 |  |
| Total included in employee benefit expense | 1 971 | 16 552 |
| Key assumptions used |  |  |

Assumptions used on last valuation on June 30, 2016. The discount rates were deduced from JSE Zero Coupon bond yield after market close on 30 June 2016.

Sensitivity Analysis

In order to illustrate the sensitivity of the valuation results the following assumptions have been used:

- 1% increase/decrease in the medical and salary inflation rate assumptions used.

The effect of these assumptions are as follows:

| Post-retirement Medical aid subsidies Retirement gratuities | -1% in medical/salary inflation 6 010 3 750 |  | Valuation +1% in assumption medical/salary inflation 6 196 6 332 3 825 3 901 |  |  |
| --- | --- | --- | --- | --- | --- |
| 9 760 |  | 10 021 |  | 10 233 |

Defined contribution plan

The entity provides post-employment benefits to all their permanent employees through defined contribution funds.

| Figures in Rand thousand | 2016 | 2015 |
| --- | --- | --- |
| - Deferred income Unspent conditional grants and receipts comprises of: Unspent conditional grants and receipts |  |  |
| Infrastructure skills development grants | 6,452 | 2,595 |
| Public contributions: service connections | 29,808 | 3,831 |
|  | 36,260 | 6,426 |

|  | Movement during the year |  |  |
| --- | --- | --- | --- |
|  | Balance at beginning of the year | 6,426 | 23,236 |
|  | Additions during the year | 143,246 | 272,382 |
|  | Income recognition during the year | (107,213) | (289,192) |
|  | Repayments during the year | (6,199) |  |
|  |  | 36,260 | 6,426 |
| 16. | Deferred tax |  |  |

The deferred tax assets and the deferred tax liability relate to income tax in the same jurisdiction, and the law allows net settlement. Therefore, they have been offset in the statement of financial position as follows:

|  | Reconciliation of deferred tax asset\ (liability) |  |  |
| --- | --- | --- | --- |
|  | At beginning of year | (1,701,476) | (1,472,094) |
|  | Taxable temporary differences | (156,635) | 66,837 |
|  | Utilised assessed loss | (62,197) | (296,219) |
|  |  | (1,920,308) | (1,701,476) |
|  | Deferred tax analysis |  |  |
|  | Fixed assets | (2,337,190) | (2,052,081) |
|  | Leased assets | 98 | 107 |
|  | Provisions | 16,763 | 18,746 |
|  | Prepayments | 3,833 |  |
|  | Deferred expenditure | (36,979) | (36,979) |
|  | Assess loss | 433,167 | 368,731 |
|  |  | (1,920,308) | (1,701,476) |
| 17. | Consumer deposits |  |  |
|  | Electricity | 445,626 | 402,038 |

Figures in Rand thousand	2016	2015

| 18. Share capital and share premium |  |  |  |
| --- | --- | --- | --- |
| Authorised 10 000 Ordinary shares of R1 each |  |  | 10 10 |

Reconciliation of number of shares issued:

Reported as at beginning of year	10	10 
Issue of shares — ordinary shares

| Reported as at end of year |  |  |  |  | 10 10 |
| --- | --- | --- | --- | --- | --- |
| Issued Share premium |  |  |  |  | 112 466 112 466 |

Issued share capital consists of 1 issued share of R1 nominal value.

19.	Financial assets by category

The accounting policies for financial instruments have been applied to the line items below:

|  | 2016 Amortised cost |  | Total |
| --- | --- | --- | --- |
|  | Loans to shareholder | 1 699 824 | 1 699 824 |
|  | Consumer receivables | 2 404 139 | 2 404 139 |
|  | Trade and other receivables | 581 896 | 581 896 |
|  | Cash and cash equivalents | 4 126 | 4 126 |
|  |  | 4 689 985 | 4 689 985 |
|  | 2015 |  |  |
|  | Amortised cost |  | Total |
|  | Loans to shareholder | 1 331 603 | 1 331 603 |
|  | Consumer receivables | 1 867 309 | 1 867 309 |
|  | Trade and other receivables | 885 994 | 885 994 |
|  | Cash and cash equivalents | 525 599 | 525 599 |
|  |  | 4 610 505 | 4 610 505 |
| 20. | Financial liabilities by category |  |  |
|  | The accounting policies for financial instruments have been applied to the line items below: |  |  |
|  | 2016 |  |  |
|  |  | Financial liabilities at amortised cost | Total |
|  | Loans from shareholder | 438 502 | 438 502 |
|  | Trade and other payables from exchange transactions | 3 938 150 | 3 938 150 |
|  | Bank overdraft | 637 | 637 |
|  |  | 4 377 289 | 4 377 289 |

| Figures in Rand thousand |  | 2016 |  | 2015 |  |
| --- | --- | --- | --- | --- | --- |
| 20. | Financial liabilities by category (continued) |  |  |  |  |
|  | 2015 |  |  |  |  |
|  |  | Financial |  | Total |  |
|  |  | liabilities at |  |  |  |
|  |  | amortised cost |  |  |  |
|  | Loans from shareholder | 419 062 |  | 419 | 062 |
|  | Trade and other payables from exhange transactions | 3 670 192 | 3 | 670 | 192 |
|  | Bank overdraft | 2 301 |  | 2 | 301 |
|  |  | 4 091 555 | 4 | 091 | 555 |
| 21. | Revenue |  |  |  |  |
|  | Sale of electricity | 14 158 610 | 12 | 892 | 262 |
|  | New service connections | 90 312 |  | 212 | 980 |
|  |  | 14 248 922 | 13 | 105 | 242 |
| 22. | Other revenue |  |  |  |  |
|  | Fees earned | 12 438 |  | 26 | 888 |
|  | Rental income | 247 |  |  | 260 |
|  | Other income | 158 605 |  | 78 | 124 |
|  | Government grants | 108 583 |  | 185 | 821 |
|  |  | 279 873 |  | 291 | 093 |
|  | Source of government grants: |  |  |  |  |
|  | Municipal infrastructure grant |  |  | 90 | 000 |
|  | Department of Energy | 30 801 |  | 31 | 000 |
|  | Engineering fees contributions | 54 545 |  | 52 | 820 |
|  | COJ Housing and Capital projects | 20 619 |  | 9 | 700 |
|  | Skills development grant | 2 618 |  | 2 | 301 |
|  |  | 108 583 |  | 185 | 821 |
|  | Grants are received to finance capital projects in respect of the electrification of under developed areas. |  |  |  |  |
|  | All conditions of these grants at reporting date have been met. |  |  |  |  |
| 23. | Other income |  |  |  |  |
|  | Cut off fees | 10 190 |  | 2 | 928 |
|  | Demand side management levy | 141 577 |  | 66 | 240 |
|  | Disposal of obsolete materials | 506 |  | 3 | 933 |
|  | Canteen revenue | 3 064 |  | 3 | 935 |
|  | Cash discount received | 179 |  |  | 41 |
|  | Street pole advertising | 1 433 |  | (2 | 564) |
|  | Tender administration fees | 1 656 |  | 3 | 611 |
|  |  | 158 605 |  | 78 | 124 |

| Figures in Rand thousand |  |  | 2016 | 2015 |  |
| --- | --- | --- | --- | --- | --- |
| 24. | General expenses |  |  |  |  |
|  | Advertising |  | 12 882 | 14 | 222 |
|  | Assessment rates & municipal charges |  | 26 270 | 8 | 010 |
|  | Auditors fees |  | 5 052 | 4 | 504 |
|  | Bank charges |  | 1 454 |  | 858 |
|  | Cleaning |  | 142 |  | 156 |
|  | Commission paid |  | 45 401 | 45 | 167 |
|  | Consulting and professional fees |  | 148 921 | 155 | 871 |
|  | Donations |  | 285 |  | 50 |
|  | Entertainment |  | 2 568 | 2 | 840 |
|  | Insurance |  | 56 429 | 28 | 722 |
|  | Conferences and seminars |  | 1 720 | 2 | 167 |
|  | Levies |  | 8 089 | 7 | 357 |
|  | Magazines, books and periodicals |  | 70 |  | 64 |
|  | Motor vehicle expenses |  | 58 377 | 54 | 399 |
|  | Postage and courier |  | (3) |  | 11 |
|  | Printing and stationery |  | 2 050 | 2 | 271 |
|  | Security expenses |  | 74 848 | 99 | 139 |
|  | Software expenses |  | 2 818 | 49 | 998 |
|  | Staff welfare |  | 1 398 | (8 | 433) |
|  | Subscription fees |  | 542 |  | 181 |
|  | Telephone and fax |  | 46 551 | 24 | 269 |
|  | Transport and freight |  | 7 159 | 6 | 770 |
|  | Travel - local |  | 3 894 | 3 | 850 |
|  | Travel - overseas |  | 329 | 1 | 384 |
|  | Tree pruning |  | 27 316 | 14 | 708 |
|  | Meter readings |  | 16 098 | 11 | 587 |
|  | Loss on disposal of assets |  | 5 080 | 1 | 516 |
|  | Cut off fees |  | 46 158 | 18 | 302 |
|  | Material issues |  | 92 750 | 147 | 821 |
|  | Sundry expenses |  | 398 |  | 175 |
|  | Eskom free electricity costs |  | 6 251 | 5 | 614 |
|  |  |  | 701 297 | 703 | 550 |
| 25. | Employee related costs |  |  |  |  |
|  | Salaries and wages |  | 561 928 | 525 | 992 |
|  | Gratuities |  | 1 708 | 1 | 052 |
|  | Membership fees |  | 150 |  | 393 |
|  | Bursary grants |  | 2 571 | 2 | 449 |
|  | Protective clothing |  | 2 272 | 4 | 605 |
|  | Overtime payments |  | 87 193 | 79 | 282 |
|  | Bonus |  | 63 374 | 53 | 920 |
|  | Unemployment Insurance Fund |  | 3 116 | 3 | 080 |
|  | Workmen's Compensation |  | 4 876 | 5 | 543 |
|  | Leave pay charge |  | (8 956) | 7 | 715 |
|  | Pension fund contributions | 14 | 79 216 | 80 | 029 |
|  | Group Life Assurance |  | 18 859 | 18 | 320 |
|  | Long-service awards |  | 10 446 | 6 | 521 |
|  | 13th cheques |  | 9 816 | 9 | 934 |
|  | Acting allowances |  | 48 606 | 44 | 635 |
|  | Car allowances |  | 27 934 | 27 | 846 |
|  | Cellphone allowances |  | 6 765 | 6 | 841 |
|  | Termination benefits |  | 3 948 | 1 | 013 |
|  |  |  | 923 822 | 879 | 170 |

The remuneration of staff is within the upper limits of the SALGA Bargaining Council determinations.

Figures in Rand thousand	2016	2015

26. Administrative expenditure

Administration and management fees - related party	84 738	77 459

27. Bad debts

Increase in allowance for doubtful debt	387 706	604 740

28. Interest revenue

| Interest earned Interest earned Interest earned Interest earned Interest earned | - City of Johannesburg banking - Outstanding receivables - SARS - Post Retirement benefit asset - Bank | 85 555 48 341 5 441 6 540 | 90 439 40 200 4 623 5 012 3 777 |
| --- | --- | --- | --- |

145 877	   144 051

29. Depreciation and amortisation

Property, plant and equipment	359 889	315 299

Intangible assets	44 894	16 831

404 783	332 130

30. Finance costs

Group companies	352 242	312 704

Interest on late payment	54

Finance lease interest	2 452	2 497

Interest on Post Retirement obligation	925	1 958

355 673	317 159

31. Taxation

Major components of the tax expense

Current

Local income tax - recognised in current tax for prior periods

Deferred

Taxation for the year	220 492	232 994

Under/(over) provision prior year	(1 660)	(3 612)

218 832	229 382

Reconciliation of the tax expense

Reconciliation between applicable tax rate and average effective tax rate.

Income tax charge to the statement of financial performance	28,02 %	27,37 %

Non-deductible expenditure	(0,23)%	(0,21)%

Under/over provision in prior year	0,21 %	1,01 %

28,00 %	28,17 %

| Figures in Rand thousand | 2016 | 2015 |
| --- | --- | --- |
| - Deferred income Unspent conditional grants and receipts comprises of: Unspent conditional grants and receipts |  |  |
| Infrastructure skills development grants | 6,452 | 2,595 |
| Public contributions: service connections | 29,808 | 3,831 |
|  | 36,260 | 6,426 |

|  | Movement during the year |  |  |
| --- | --- | --- | --- |
|  | Balance at beginning of the year | 6,426 | 23,236 |
|  | Additions during the year | 143,246 | 272,382 |
|  | Income recognition during the year | (107,213) | (289,192) |
|  | Repayments during the year | (6,199) |  |
|  |  | 36,260 | 6,426 |
| 16. | Deferred tax |  |  |

The deferred tax assets and the deferred tax liability relate to income tax in the same jurisdiction, and the law allows net settlement. Therefore, they have been offset in the statement of financial position as follows:

|  | Reconciliation of deferred tax asset\ (liability) |  |  |
| --- | --- | --- | --- |
|  | At beginning of year | (1,701,476) | (1,472,094) |
|  | Taxable temporary differences | (156,635) | 66,837 |
|  | Utilised assessed loss | (62,197) | (296,219) |
|  |  | (1,920,308) | (1,701,476) |
|  | Deferred tax analysis |  |  |
|  | Fixed assets | (2,337,190) | (2,052,081) |
|  | Leased assets | 98 | 107 |
|  | Provisions | 16,763 | 18,746 |
|  | Prepayments | 3,833 |  |
|  | Deferred expenditure | (36,979) | (36,979) |
|  | Assess loss | 433,167 | 368,731 |
|  |  | (1,920,308) | (1,701,476) |
| 17. | Consumer deposits |  |  |
|  | Electricity | 445,626 | 402,038 |

Figures in Rand thousand	2016	2015

| 18. Share capital and share premium |  |  |  |
| --- | --- | --- | --- |
| Authorised 10 000 Ordinary shares of R1 each |  |  | 10 10 |

Reconciliation of number of shares issued:

Reported as at beginning of year	10	10 
Issue of shares — ordinary shares

| Reported as at end of year |  |  |  |  | 10 10 |
| --- | --- | --- | --- | --- | --- |
| Issued Share premium |  |  |  |  | 112 466 112 466 |

Issued share capital consists of 1 issued share of R1 nominal value.

19.	Financial assets by category

The accounting policies for financial instruments have been applied to the line items below:

|  | 2016 Amortised cost |  | Total |
| --- | --- | --- | --- |
|  | Loans to shareholder | 1 699 824 | 1 699 824 |
|  | Consumer receivables | 2 404 139 | 2 404 139 |
|  | Trade and other receivables | 581 896 | 581 896 |
|  | Cash and cash equivalents | 4 126 | 4 126 |
|  |  | 4 689 985 | 4 689 985 |
|  | 2015 |  |  |
|  | Amortised cost |  | Total |
|  | Loans to shareholder | 1 331 603 | 1 331 603 |
|  | Consumer receivables | 1 867 309 | 1 867 309 |
|  | Trade and other receivables | 885 994 | 885 994 |
|  | Cash and cash equivalents | 525 599 | 525 599 |
|  |  | 4 610 505 | 4 610 505 |
| 20. | Financial liabilities by category |  |  |
|  | The accounting policies for financial instruments have been applied to the line items below: |  |  |
|  | 2016 |  |  |
|  |  | Financial liabilities at amortised cost | Total |
|  | Loans from shareholder | 438 502 | 438 502 |
|  | Trade and other payables from exchange transactions | 3 938 150 | 3 938 150 |
|  | Bank overdraft | 637 | 637 |
|  |  | 4 377 289 | 4 377 289 |

| Figures in Rand thousand |  | 2016 |  | 2015 |  |
| --- | --- | --- | --- | --- | --- |
| 20. | Financial liabilities by category (continued) |  |  |  |  |
|  | 2015 |  |  |  |  |
|  |  | Financial |  | Total |  |
|  |  | liabilities at |  |  |  |
|  |  | amortised cost |  |  |  |
|  | Loans from shareholder | 419 062 |  | 419 | 062 |
|  | Trade and other payables from exhange transactions | 3 670 192 | 3 | 670 | 192 |
|  | Bank overdraft | 2 301 |  | 2 | 301 |
|  |  | 4 091 555 | 4 | 091 | 555 |
| 21. | Revenue |  |  |  |  |
|  | Sale of electricity | 14 158 610 | 12 | 892 | 262 |
|  | New service connections | 90 312 |  | 212 | 980 |
|  |  | 14 248 922 | 13 | 105 | 242 |
| 22. | Other revenue |  |  |  |  |
|  | Fees earned | 12 438 |  | 26 | 888 |
|  | Rental income | 247 |  |  | 260 |
|  | Other income | 158 605 |  | 78 | 124 |
|  | Government grants | 108 583 |  | 185 | 821 |
|  |  | 279 873 |  | 291 | 093 |
|  | Source of government grants: |  |  |  |  |
|  | Municipal infrastructure grant |  |  | 90 | 000 |
|  | Department of Energy | 30 801 |  | 31 | 000 |
|  | Engineering fees contributions | 54 545 |  | 52 | 820 |
|  | COJ Housing and Capital projects | 20 619 |  | 9 | 700 |
|  | Skills development grant | 2 618 |  | 2 | 301 |
|  |  | 108 583 |  | 185 | 821 |
|  | Grants are received to finance capital projects in respect of the electrification of under developed areas. |  |  |  |  |
|  | All conditions of these grants at reporting date have been met. |  |  |  |  |
| 23. | Other income |  |  |  |  |
|  | Cut off fees | 10 190 |  | 2 | 928 |
|  | Demand side management levy | 141 577 |  | 66 | 240 |
|  | Disposal of obsolete materials | 506 |  | 3 | 933 |
|  | Canteen revenue | 3 064 |  | 3 | 935 |
|  | Cash discount received | 179 |  |  | 41 |
|  | Street pole advertising | 1 433 |  | (2 | 564) |
|  | Tender administration fees | 1 656 |  | 3 | 611 |
|  |  | 158 605 |  | 78 | 124 |

| Figures in Rand thousand |  |  | 2016 | 2015 |  |
| --- | --- | --- | --- | --- | --- |
| 24. | General expenses |  |  |  |  |
|  | Advertising |  | 12 882 | 14 | 222 |
|  | Assessment rates & municipal charges |  | 26 270 | 8 | 010 |
|  | Auditors fees |  | 5 052 | 4 | 504 |
|  | Bank charges |  | 1 454 |  | 858 |
|  | Cleaning |  | 142 |  | 156 |
|  | Commission paid |  | 45 401 | 45 | 167 |
|  | Consulting and professional fees |  | 148 921 | 155 | 871 |
|  | Donations |  | 285 |  | 50 |
|  | Entertainment |  | 2 568 | 2 | 840 |
|  | Insurance |  | 56 429 | 28 | 722 |
|  | Conferences and seminars |  | 1 720 | 2 | 167 |
|  | Levies |  | 8 089 | 7 | 357 |
|  | Magazines, books and periodicals |  | 70 |  | 64 |
|  | Motor vehicle expenses |  | 58 377 | 54 | 399 |
|  | Postage and courier |  | (3) |  | 11 |
|  | Printing and stationery |  | 2 050 | 2 | 271 |
|  | Security expenses |  | 74 848 | 99 | 139 |
|  | Software expenses |  | 2 818 | 49 | 998 |
|  | Staff welfare |  | 1 398 | (8 | 433) |
|  | Subscription fees |  | 542 |  | 181 |
|  | Telephone and fax |  | 46 551 | 24 | 269 |
|  | Transport and freight |  | 7 159 | 6 | 770 |
|  | Travel - local |  | 3 894 | 3 | 850 |
|  | Travel - overseas |  | 329 | 1 | 384 |
|  | Tree pruning |  | 27 316 | 14 | 708 |
|  | Meter readings |  | 16 098 | 11 | 587 |
|  | Loss on disposal of assets |  | 5 080 | 1 | 516 |
|  | Cut off fees |  | 46 158 | 18 | 302 |
|  | Material issues |  | 92 750 | 147 | 821 |
|  | Sundry expenses |  | 398 |  | 175 |
|  | Eskom free electricity costs |  | 6 251 | 5 | 614 |
|  |  |  | 701 297 | 703 | 550 |
| 25. | Employee related costs |  |  |  |  |
|  | Salaries and wages |  | 561 928 | 525 | 992 |
|  | Gratuities |  | 1 708 | 1 | 052 |
|  | Membership fees |  | 150 |  | 393 |
|  | Bursary grants |  | 2 571 | 2 | 449 |
|  | Protective clothing |  | 2 272 | 4 | 605 |
|  | Overtime payments |  | 87 193 | 79 | 282 |
|  | Bonus |  | 63 374 | 53 | 920 |
|  | Unemployment Insurance Fund |  | 3 116 | 3 | 080 |
|  | Workmen's Compensation |  | 4 876 | 5 | 543 |
|  | Leave pay charge |  | (8 956) | 7 | 715 |
|  | Pension fund contributions | 14 | 79 216 | 80 | 029 |
|  | Group Life Assurance |  | 18 859 | 18 | 320 |
|  | Long-service awards |  | 10 446 | 6 | 521 |
|  | 13th cheques |  | 9 816 | 9 | 934 |
|  | Acting allowances |  | 48 606 | 44 | 635 |
|  | Car allowances |  | 27 934 | 27 | 846 |
|  | Cellphone allowances |  | 6 765 | 6 | 841 |
|  | Termination benefits |  | 3 948 | 1 | 013 |
|  |  |  | 923 822 | 879 | 170 |

The remuneration of staff is within the upper limits of the SALGA Bargaining Council determinations.

Figures in Rand thousand	2016	2015

26. Administrative expenditure

Administration and management fees - related party	84 738	77 459

27. Bad debts

Increase in allowance for doubtful debt	387 706	604 740

28. Interest revenue

| Interest earned Interest earned Interest earned Interest earned Interest earned | - City of Johannesburg banking - Outstanding receivables - SARS - Post Retirement benefit asset - Bank | 85 555 48 341 5 441 6 540 | 90 439 40 200 4 623 5 012 3 777 |
| --- | --- | --- | --- |

145 877	   144 051

29. Depreciation and amortisation

Property, plant and equipment	359 889	315 299

Intangible assets	44 894	16 831

404 783	332 130

30. Finance costs

Group companies	352 242	312 704

Interest on late payment	54

Finance lease interest	2 452	2 497

Interest on Post Retirement obligation	925	1 958

355 673	317 159

31. Taxation

Major components of the tax expense

Current

Local income tax - recognised in current tax for prior periods

Deferred

Taxation for the year	220 492	232 994

Under/(over) provision prior year	(1 660)	(3 612)

218 832	229 382

Reconciliation of the tax expense

Reconciliation between applicable tax rate and average effective tax rate.

Income tax charge to the statement of financial performance	28,02 %	27,37 %

Non-deductible expenditure	(0,23)%	(0,21)%

Under/over provision in prior year	0,21 %	1,01 %

28,00 %	28,17 %

Figures in Rand thousand	2016	2015

- Auditors' fees

Fees	5 052	4 504

- Bulk purchases

Electricity	9 779 048	8 933 188

The bulk purchases for the year includes distribution losses.

- Cash generated from operations

| Figures in Rand thousand |  | 2016 |  | 2015 |
| --- | --- | --- | --- | --- |
| 35. Commitments Commitments in respect of capital expenditure: Authorised and not yet contracted for - Property, plant and equipment |  | 1 302 065 |  | 1 455 414 |
| Authorised and contracted for - Property, plant and equipment |  | 91 266 |  | 279 066 |
| Total capital commitments Already contracted for but not provided for Not yet contracted for and authorised by directors |  | 1 302 065 91 266 |  | 1 455 414 279 066 |
|  |  | 1 393 331 |  | 1 734 480 |
| This expenditure will be financed from External loans Government grants Internal cash |  | 247 505 263 736 882 090 | 1 | 644 125 37 000 053 355 |
|  | 1 | 393 331 | 1 | 734 480 |
| Operating leases - as lessee Avis Fleet Services |  |  |  |  |

The entity currently leases 315 non specialised vehicles from Avis Fleet Services. These vehicles are leased through an agreement which was concluded by The City of Johannesburg with Avis Fleet Services on 13 November 2012. In terms of the agreement, all rentals due on vehicles leased are payable monthly in arrears and are linked to the prime overdraft rate. Furthermore the agreement places restrictions on maximum number of kilometers which can be travelled over the lease term and specifies the rate at which excess kilometers will be billed.

Minimum lease payments due

| - within one year | 25 | 647 | 22 | 733 |
| --- | --- | --- | --- | --- |
| - in second to fifth year inclusive | 7 | 838 | 27 | 321 |
|  | 33 | 485 | 50 | 054 |

Operating leases — as lessee 
Kelvin Power

The lease relates to electricity capacity charge payable monthly. The amount is fixed an included in the monthly electricity consumption charge.

Minimum lease payments due

| - within one year - in second to fifth year inclusive - later than five years | 1 | 432 827 | 849 234 | 1 | 422 789 470 | 649 170 914 |
| --- | --- | --- | --- | --- | --- | --- |
|  | 2 | 260 | 083 | 2 | 682 | 733 |

Figures in Rand thousand	2016	2015

36. Contingencies 
Contingent liabilities

Judgement was granted against the entity in favour of Range Wave. The entity is currently in arbitration to determine the quantum of the liability.

City Power is currently claiming consumer debtor impairment at 100% as a tax deduction. South African Revenue Services has approved a deduction of 25%. City Power is appealing the decision of the Receiver.

Sunayla Trading and Projects a supplier is claiming R245 398 in terms of non-payment from the entity for canteen goods supplied to the entity. The matter is been defended and settlement negotiations are underway.

I Nicholson a customer is claiming damages amounting to R100 000 from the entity, arising from electrocution from a smart meter installation. The matter is being defended by the entity.

Woods a customer is claiming delictual damages amounting to R1 000 000 from the entity, arising from a loss suffered as a result of an alleged robbery by City Power contractors.

A summons was issued in favour of a customer Dlamini for delictual damages amounting to R300 000. The matter is being defended by the entity.

Mndhavhazi Trading Enterprise cc a supplier is claiming R383 119 in terms of non-payment from the entity for canteen goods supplied to the entity. The matter is being defended and settlement negotiations are underway.

PJ Bezuidenhout a supplier is claiming a sum of R35 000 000 for services rendered from the entity and other defendants. The matter is at a pleading stage.

Figures in Rand thousand	2016	2015

| 37. Related parties Relationships Controlling entity Other members of the group | The City of Johannesburg Metropolitan Municipality City Housing Company (SOC) Ltd City of Johannesburg Property Company (SOC) Ltd Johannesburg City Parks NPC Johannesburg Development Agency (SOC) Ltd Johannesburg Metropolitan Bus Services (SOC) Ltd Johannesburg Roads Agency (SOC) Ltd Johannesburg Water (SOC) Ltd The Metropolitan Trading Company (SOC) Ltd Pikitup Johannesburg (SOC) Ltd Roodepoort City Theatre NPC The Johannesburg Theatre NPC The Johannesburg Fresh Produce Market (SOC) Ltd The Johannesburg Zoo NPC |
| --- | --- |

| Related party balances Trade and other receivables regarding related parties |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| City of Johannesburg Metropolitan Municipality |  | 405 | 275 |  | 769 | 414 |
| City of Johannesburg Property Company (SOC) Ltd |  |  |  |  |  | 3 |
| Johannesburg Water (SOC) Ltd |  |  | 36 |  |  |  |
| Johannesburg City Parks NPC |  |  | 43 |  |  | 272 |
| The Johannesburg Fresh Produce Market (SOC) Ltd |  | 4 | 560 |  |  |  |
|  |  | 409 | 914 |  | 769 | 689 |
| Trade and other payables regarding related parties |  |  |  |  |  |  |
| The City of Johannesburg Metropolitan Municipality |  | 596 | 417 |  | 686 | 272 |
| City of Johannesburg Property Company (Pty) Ltd |  |  | 110 |  |  | 53 |
| The Johannesburg Theatre NPC |  |  |  |  |  | 11 |
| Johannesburg City Parks NPC |  | 14 | 155 |  | 3 | 996 |
| Johannesburg Roads Agency (SOC) Ltd |  |  | 336 |  |  | 14 |
|  |  | 611 | 018 |  | 690 | 346 |
| Loans from related parties |  |  |  |  |  |  |
| The City of Johannesburg Metropolitan Municipality | 3 | 278 | 944 | 3 | 116 | 226 |
| Loans to related parties |  |  |  |  |  |  |
| The City of Johannesburg Metropolitan Municipality | 1 | 699 | 824 | 1 | 331 | 603 |
| Finance leases liability |  |  |  |  |  |  |
| The City of Johannesburg Metropolitan Municipality |  | 48 | 253 |  | 24 | 894 |

| Figures in Rand thousand |  | 2016 |  | 2015 |  |
| --- | --- | --- | --- | --- | --- |
| 37. | Related parties (continued) |  |  |  |  |
|  | Related party transactions |  |  |  |  |
|  | Revenue from related parties |  |  |  |  |
|  | City of Johannesburg Metropolitan Municipality | 203 | 643 | 186 | 494 |
|  | Johannesburg Social Housing Company (SOC) Ltd | 2 | 413 |  |  |
|  | Johannesburg Metropolitan Bus Services (SOC) Ltd | 2 | 544 |  |  |
|  | City of Johannesburg Property Company (SOC) Ltd |  |  |  |  |
|  |  |  |  |  | 24 |
|  | Johannesburg Water (SOC) Ltd | 72 | 496 |  | 61 |
|  | Johannesburg Civic Theatre (SOC) Ltd | 4 | 399 |  |  |
|  | Johannesburg City Parks NPC | 5 | 065 |  | 238 |
|  | Johannesburg Development Agency (SOC) Ltd |  | 707 |  |  |
|  | Johannesburg Roads Agency (SOC) Ltd | 15 | 829 |  |  |
|  | The Johannesburg Fresh Produce Market (SOC) Ltd | 37 | 277 |  |  |
|  | Pikitup Johannesburg (SOC) Ltd | 2 | 709 |  |  |
|  |  | 347 | 082 | 186 | 817 |
|  | Purchases from related parties |  |  |  |  |
|  | City of Johannesburg Metropolitan Municipality | 506 | 146 | 422 | 634 |
|  | City of Johannesburg Property Company (SOC) Ltd |  | 146 |  | 52 |
|  | Johannesburg Water (SOC) Ltd | 6 | 242 |  |  |
|  | Johannesburg Civic Theatre (SOC) Ltd | 8 | 640 |  | 62 |
|  | Johannesburg City Parks NPC | 30 | 838 | 19 | 815 |
|  | Johannesburg Roads Agency (SOC) Ltd |  | 283 |  | 144 |
|  | Pikitup Johannesburg (SOC) Ltd | 1 | 260 |  |  |
|  |  | 553 | 555 | 442 | 707 |
|  | All related party transactions are at normal trade terms. |  |  |  |  |

Figures in Rand thousand

| 38. Directors' emoluments Executive 2016 |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Emoluments Other benefits* | Travel allowance | Performance bonus | Total |
| Mr SG Xulu - Managing Director | 2,457 218 | 128 |  | 2,803 |
| Mr Q Green - Director:Finance | 2,355 187 | 96 | 215 | 2,853 |
| Ms MS Mafora - Director:Corporate | 881 33 | 30 |  | 944 |
| Services (Resigned:31.10.2015) |  |  |  |  |
| Ms NF Msiza- Director:Risk,Assurance & | 2,044 166 | 96 | 196 | 2,502 |
| Compliance |  |  |  |  |
| Mr TG Nkgoedi-Director:Retail Services | 1,735 138 |  | 145 | 2,018 |
| Mr TM Nzimande-Director:Engineering | 1,809 143 |  | 159 | 2,111 |
| Services |  |  |  |  |
| Mr MJ Smith-Company Secretary | 1,107 100 | 93 | 105 | 1,405 |
| Mr L Setshedi - Acting Director: Metering | 1,131 102 | 111 | 101 | 1,445 |
| Mr GS Webb: Acting Director: Engineering operations | 1,370 24 |  |  | 1,394 |
| Mr B Nakeng - Acting Director: Corporate | 1,119 118 | 121 | 117 | 1,475 |
| Services (Appointed 01.01.2016) |  |  |  |  |
|  | 16,008 1,229 | 675 | 1,038 | 18,950 |

Performance	Total

bonus

196	2,951

2,495

216	1,893

88	2,277

184	1,964

84	1,955

166	1,360

120	1,611

Travel allowance

128

80

118

96

Emoluments Other benefits*

2,356	271

2,230	185

1,419	140

1,928	165

1,641	139

1,710	161

1,021	80

1,238	132

2015

Mr SG Xulu - Managing Director

Mr Q Green - Director: Finance

Ms MS Mafora - Director: Corporate

services

Ms NF Msiza - Director:Risk, Assurance &

Compliance

Mr TG Nkgoedi - Director: Retail Services

Mr TM Nzimande - Director:Engineering

Services

93

Mr MJ Smith - Company Secretary

121

Mr GS Webb - Acting Director: Engineering

Operations

13,543	  1,273	   636	 1,054            16,506

Non-executive 
2016

Directors' fees	Committees Directors' fees	Total

fees	for services as

directors' of subsidiaries

Rev F Chikane-Chairperson	360	4	364

Mr NE Galawe	89	1	90

Mr NSA Hlubi	158	2	160

Mr VG Lukhele	179	2	181

Ms S Makotoko	173	2	175

Ms NP Mahlala	240	3	243

Mr DR Mokhobo	181	2	183

Figures in Rand thousand

| 38. Directors' emoluments (continued) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Mr D Naidu | 259 | 3 |  |  | 262 |
| Mr TI Sithole | 245 | 2 |  |  | 247 |
| Ms ML Shongwe | 45 |  |  |  | 45 |
| Mr W Hattingh | 91 | 1 |  | 3 | 95 |
| Ms L Olagunju | 24 |  |  |  | 24 |
|  | 2,044 | 22 |  | 3 | 2,069 |
| 2015 |  |  |  |  |  |
|  | Directors' fees | Other allowances | Travel allowances |  | Total |
| Rev F Chikane - Chairperson | 275 | 3 |  | 1 | 279 |
| Mr NSA Hlubi | 208 | 2 |  |  | 210 |
| Ms ZD Hlatshwayo | 36 | - |  |  | 36 |
| Mr NSA Hlubi | 199 | 2 |  |  | 201 |
| Mr V Lukhele | 61 | 1 |  |  | 62 |
| Ms S Makotoko | 67 | 1 |  |  | 68 |
| Ms S Makotoko | 162 | 2 |  | - | 164 |
| Mr DR Mokhobo | 228 | 2 |  |  | 230 |
| Mr D Naidu | 235 | 2 |  |  | 237 |
| Dr Y Ndema | 34 | - |  |  | 34 |
| Ms M Shongwe | 28 |  |  |  | 28 |
| Mr T1 Sithole | 163 |  |  | 2 | 165 |
| Ms LJ Fosu | 14 |  |  |  | 14 |
| Mr W Hattingh | 84 | 1 |  | 3 | 88 |
| Mr H Moolla | 63 | 1 |  |  | 64 |
|  | 1,857 | 17 |  | 6 | 1,880 |

Figures in Rand thousand

- Change in estimates

Property, plant and equipment original useful lives have been reassessed as per table below in the beginning of the current financial period to reflect the actual pattern of service potential derived from the assets. The depreciation is to be calculated on a straight line bases for the remaining useful life of the assets.

Useful life Extentions

Vehicles	2 - 3 Years

IT equipments	1 - 5 Years

Plant and Machinery	3 - 8 Years

Furniture and Fixtures	2 - 9 Years

The change in asset useful lives had the following effect on depreciation.

| Vehicles Plant and Machinery Furniture and fixtures IT Equipment | Current year (Decrease) (317) (619) (755) (943) | Future years (Increase) 317 619 755 943 |
| --- | --- | --- |

(2,634)	   2,634

Bonus Provision

The base of the calculation for performance bonus was changed in the current financial year. The change in calculation resulted in an increase in the bonus provision of R13 618 000 in the current financial year. It is improbable for the entity to determine future impact due to the change in estimate.

- Prior period error

During the year it was discovered that revenue for the 2014 and 2015 financial years were misstated. The accrual estimates from electricity sales in the respective years were overstated which resulted in the misstatement in revenue.

The effect of the error on the individual line items is as follows:

Statement of financial performance

FY 2014

Decrease in revenue	147,789

FY 2015

Decrease in revenue	165,239

Statement of financial position:

FY 2014

Decrease in consumer receivables	147,789

FY 2015

Decrease in consumer receivables	165,239

Figures in Rand thousand

- Risk Management

Financial risk management

The entity has an integrated risk management framework. The entity's approach to risk management is based on risk governance structures, risk management policies, risk identification, measurement and reporting. Three types of risks are reported as part of the risk profile, namely operational, strategic and business continuity risks. Operational risks are events, hazards, variances or opportunities which could influence the achievement of the entity's compliance and operational objectives. For the entity a strategic risk is a significant unexpected or unpredictable change or outcome beyond what was factored into the organisation's strategy and business model which could have an impact on the group's performance. Business continuity risks are those events, hazards, variances and opportunities which could influence the continuity of the entity.

One of the risks for entity identified both under the operational and strategic risk categories, is the financial sustainability of the entity. The financial risks and the management thereof, form part of this key risk area. The types of financial risks which are considered to form the major part of the risk profile of the entity are liquidity risk, credit risk and market risk.

The Board of directors have delegated the management of enterprise-wide risk to the audit committee which operates through various sub-committees. One of the committee's objectives is to ensure that City Power is not unduly exposed to financial and market risks. The entity's overall risk management program focuses on the unpredictability of financial markets and seeks to minimize potential adverse effects on the entity's financial performance. Treasury Risk management is carried out by a central treasury department under policies managed by the City of Johannesburg Metropolitan Municipality. Treasury Risk management identifies, evaluates and hedges financial risks in close cooperation with the municipal entity's operating units.

Interest rate risk

The entity has no significant interest-bearing assets, apart from the sweeping balance with the City of Johannesburg Metropolitan Municipality.

The entity's interest rate risk arises from long-term borrowings. There are no borrowings at variable rates of interest. Borrowings issued at fixed rates are subject to fair value interest rate risk.

The entity analyses its interest rate exposure on a dynamic basis. Various scenarios are simulated taking into consideration refinancing, renewal of existing positions, alternative financing and hedging. Based on these scenarios, the entity calculates the impact on surplus/deficit of a defined interest rate shift.

Cash flow interest rate risk

| Financial instrument | Current interest rate | Due in less than a year |
| --- | --- | --- |
| Consumer receivables | 9.00 % | 2,404,139 |
| Trade and other receivables | 9.00 % | 581,896 |
| Loans to shareholder | 9.00 °A) | 1,699,824 |
| Trade and other payables | 9.00 '3/0 | (3,938,150) |
| Loan from shareholder | 11.00 % | (438,502) |
| Finance leases | 10.00 c/0 | (9,850) |
| Credit risk |  |  |

Credit risk is the risk of financial loss to the entity if a customer fails to meet its contractual obligations. This arises primarily from the entity's consumer receivables.

Consumer receivables comprise a widespread customer base. The entity's exposure to credit risk is influenced by the individual    characteristics of each customer. In monitoring credit risk, customers are grouped according to their credit characteristics, including whether they are large or small power users, geographic location, ageing profile, security (deposits and guarantees) held and payment history.

Figures in Rand thousand

41.Risk management (continued)

Management evaluates credit risk relating to customers on an ongoing basis. If customers are independently rated, these ratings are used. Otherwise, if there is no independent rating, risk control assesses the credit quality of the customer, taking into account its financial position, past experience and other factors. Individual risk limits are set based on internal or external ratings in accordance with limits set by the board. The utilisation of credit limits is regularly monitored. Sales to retail customers are settled in cash or using major credit cards. Collateral security is obtained from all customers either in the form of cash or demand guarantees.

The carrying amount of financial assets represents the maximum credit exposure. The maximum exposures to credit risk at the reporting date are as follows.

| Trade and other receivables | 581,896 | 885,994 |
| --- | --- | --- |
| Loans to shareholder | 1,699,824 | 1,331,603 |
| Consumer receivables | 2,404,139 | 1,867,309 |
| Price risk |  |  |

Price risk is the risk that the fair value of future cash-flows of financial instruments will fluctuate because of changes in market prices. Those changes are caused by factors specific to the individual financial instruments for its users, by factors affecting all similar financial instruments in the market. The entity's financial instruments are affected by the wholesale price of electricity from Eskom and Kelvin. Kelvin's costs include coal, diesel and oil pass-through

costs.

Distribution Losses

The electricity energy losses can be classified into technical losses and non-technical losses, during 2015/16 financial year.

The entity's technical losses for the year are measured at 9%, amounting to R906 279. Technical losses relates to energy that is lost in the transportation of electricity from the point of supply to point of distribution through evaporation.

The entity's non-technical losses decreased from 19.30% to 13.44%. The non-technical losses are attributable mainly to the following:

-	Theft and bypass of meters

-	Illegal decalibration of meters

-	Damaged meters and faulty voltage and current transformers 
-   Billing errors

-	Customers without meters

As part of the entity's strategy to continuously reduce the impact of non-technical losses, the following interventions

have been implemented and are being reviewed and improved on an annual basis:

- Installation of automatic meter management systems, for both large and small power users i.e. automated

metering technologies

- Continuous replacement of faulty conventional and pre-paid meters

- Automation of process to acquire new customers and change of meters (through the implementation of automated workflow and escalation system)

- Utilisation of anonymous “hot line” to report theft, vandalism and tampering

- Random and targeted audits are performed, followed by removal of illegal connections and normalisation supply.

Figures in Rand thousand

41.Risk management (continued)

- Liquidity risk

Liquidity risk is the risk that City Power will not have sufficient financial resources to meet its obligations when they fall due, or will have to do so at excessive cost. This risk can arise from mismatches in the timing of cash flows from revenue and capital and operational outflows. Funding risk arises when the necessary liquidity to fund illiquid asset positions, such as building new electricity capacity, cannot be obtained at the expected terms and when required. The entity's risk to liquidity is a result of the funds available to cover future commitments.

The entity manages liquidity risk through an ongoing review of future commitments and credit facilities. Cash flow

forecasts are prepared and adequate utilised borrowing facilities are monitored. The entity's funding is

managed by the City of Johannesburg Metropolitan ity. The City borrows money in the open market through

the issue of bonds as and when required.

Prudent liquidity risk management implies maintaining sufficient cash and marketable securities, the availability of funding through an adequate amount of committed credit facilities and the ability to close out market positions. Due to the dynamic nature of the underlying businesses, entity treasury maintains flexibility in funding by maintaining availability under committed credit lines.

- Fruitless and wasteful expenditure

Reconciliation of fruitless and wasteful expenditure 
Opening balance

A possible incident of wasteful expenditure is being investigated. Payment has not been	made as yet.

- Irregular expenditure

Reconciliation of irregular Reconciliation of irregular expenditure

Opening balance	14,727

Procurement of good and services without competitive bids and written price	14,727 quotations

14,727	14,727

The expenses were incurred in normal cause of business. The actions does not represent improper conduct by the employees however it falls within the definition of irregular expenditure as defined by MFMA.

44.	Reportable supply chain deviations in terms of regulation 36 (1) (a) 
Emergency upgrade of 88kV switchyard R8 053 276.

Emergency procurement of Hydraulic oil R42 037.

Emergency repairs to Bordeaux and Randburg 6,6kv substations R786 590. Emergency repairs to transformer at Eikenhof substation R389 768

Emergency repairs to Khanyisa substation due to fire damage R13 000 000. Emergency procurement of low level stock items R805 845.

Contract for meters awarded R442 885 640.

# CHAPTER SIX AUDITOR-GENERAL AUDIT FINDINGS

KEY ACHIEVEMENTS

88% of 2014/15 findings resolved

Audit findings decreased from 58 to 23 for the 2015/16 financial period

City Power received an unqualified audit report

The Constitution S188 (1) (b) states that the functions of the Auditor-General include the auditing and reporting on

the accounts, financial statements and financial management of all municipalities. MSA section 45 states that the

results of performance measurement must be audited annually by the Auditor-General.

Please refer to the Annual Financial Statements set out in Chapter 5 and the timescale for the audit of these

accounts and the audit of performance and the production of reports on these matters by the Auditor-General as

set out in this Chapter.

|  | 2011/12 | 2012/13 | 2013/14 | 2014/15 |
| --- | --- | --- | --- | --- |
| Financial Audit Opinion | Unqualified | Qualified | Unqualified with emphasis of matters | Unqualified with emphasis of matters |
| Performance Audit Opinion | N/A | N/A | Qualified | Unqualified |

The external audit is conducted once a year by the Auditor General. During the period under review, the Auditor

General indicated that the financial statements were free from material misstatements; that there were no material

findings on usefulness and reliability on performance information reported and that the JPC complied with all key

laws and regulations.

Historical Audit Findings and Remedial Action

2013/2014 Financial year

|  |  | Management Self-Assessment |  | Detail to unresolved |  |
| --- | --- | --- | --- | --- | --- |
|  | Number of items to be resolved | Resolved | Unresolved | In Agreement | Not in agreement |
| Finance | 25 | 25 | 0 | 25 | 0 |
| Human Resources | 7 | 7 | 0 | 7 | 0 |
| Retail | 1 | 0 | 1 | 0 | 0 |
| Engineering Services | 7 | 5 | 2 | 5 | 0 |
| RAC | 2 | 2 | 0 | 2 | 0 |
| Company secretary | 1 | 1 | 0 | 1 | 0 |
| Engineering Operations | 0 | 0 | 0 | 0 | 0 |
| Total AG Findings | 43 | 40 | 3 | 40 | 0 |

2014/2015 Financial year

Analysis of outstanding Audit Findings

| Finding | Comments to support % completion |
| --- | --- |
| Rental collected on employees occupying the entity’s properties on expired lease agreements During the audit of lease rentals we noted that there were employees that occupied entity’s properties but their lease agreements to occupy premises had expired and were not renewed. The employees continued to occupy the premises and paid the rental amount that was determined when the contract was entered into. The rental amount paid was not re-evaluated to ensure that it was equivalent to market rate paid for such properties as this may have resulted in a loss of other revenue. | Resolution of this audit finding is on-going. Director Finance to provide feedback on matter (Board to decide if properties will be sold or if employee lease agreements will be renewed). |
| Old assets raised from accrued liabilities and recorded onto the assets under construction balance During the audit of assets we noted that there were assets that were kept on a separate spreadsheet as accrued assets but are not included in the asset register, as a result they were added through a journal entry to the financial statements as part of assets under construction. | Resolution of this audit finding is on-going. Awaiting the final capex accrual report for the 2015/16 financial year, in order to verify that the items listed in the AG report were corrected. |
| Reassessment of useful life not performed on Assets with R0 carrying balances During the audit of property, plant and equipment we noted that there were assets in the asset register with zero values that were still in use but their useful lives were not reassessed and this contravenes the GRAP requirements. These assets had zero value balances and management was aware that these assets were still in use but did not reassess them. | An asset verification and auditing exercise was performed with the assistance of i-Chain Asset Management. A report outlining the results of the exercise, including the corrective action (s) to be undertaken by management in order to resolve this finding, has been prepared and was submitted to Quentin for his input and approval. |
| Compacts for calculation of performance bonus was not provided for audit review process During the audit of performance bonus, we noted that performance compacts for certain employees could not be provided for audit purposes, as a result we were unable to determine the basis for payment of the performance bonus. The impact of the amounts paid to these employees results to an irregular expenditure. The following employee compacts were not provided: • 30010119 (Manager Building and Works - R64 338.55) • 30032815 (General Manager: Metering Field Services - R102 509.57) | It was previously reported by the former Director Engineering Ops that the two compacts may have been misplaced during office movements. Although the compacts could not be found the Director had his own backup information / performance scores on an Excel spreadsheet. These are the scores that were submitted to HR and Payroll for the performance bonus calculation. All compacts are being kept by line management and OE performs practical audits for samples of evidence Going forward, copies of ALL compacts will be maintained by (HR) OE in order to prevent a repeat finding on individual’s performance management compacts & related deliverables. Copies of all compacts are expected to be obtained by OE by 31 August 2016. |
| Non Compliance with performance management system policy (Performance compacts signed after end of July or not dated) The performance compacts of certain employees were only agreed on after July 2013, thus non-compliance with the integrated performance management system policy. Furthermore, the performance compacts of other employees were either not signed and dated by the employee and/or line manager or signed but not dated by the employee and/or line manager. | Resolution of audit finding is in progress. Part of continuous training / support by OE in identified areas is taking place, emphasis is on resolving disagreements on performance assessments before they escalate to grievances The Performance Management Policy stipulates that the compact must be signed by end of July of each financial year. It has however been observed that the end of July is not practical as the final performance discussion and scoring for the previous year is also taking place during the same period. It is for this reason that HR is currently reviewing the IPM Policy. The intention is to have it reviewed before the end of June 2016. The IPM policy was reviewed, however the date to which compacts must be signed (i.e. July) was not revised. Management to comment on way forward, as their original plan was not executed. |
| Suspension with pay for more than 6 months During the audit of suspension it was noted that there were employees who were suspended for more than 6 months with full pay. The amounts paid to suspended employees did not result in value for money being obtained because the KPI’s that are applicable to their position may have not been achieved due to lack of capacity. | Suspensions are reported on in the quarterly report, which is presented to Exco. Stakeholders are continuously made aware of the status of the suspensions - Exco, HR Committee and the Board. A detailed report is to be provided by HR. This report will list all suspensions and will include reasons as to why the suspensions have not been concluded. |
| Revenue from sale of electricity not accurately recognized In contravention of GRAP, the revenue amount estimated for sale of electricity could not be confirmed to be reliably measured. Our audit identified that the estimated revenue is overstated when comparing to revenue calculated using actual readings. Furthermore, the electricity revenue estimated for meters estimated for twelve months without actual readings could not be confirmed to be reliably measured, as actual readings were not available to assess the reasonability of the accounting estimation made by management. | The process of correcting revenue estimations is on-going - there are continuous engagements with RSSC to ensure all gaps are closed. The process will ensure that actual revenue is reported by the end of the financial year. The Revenue Recovery Project has been established to address this matter, along with other issues. Management plans to have read 96% of all meters by June 2016. The following is the current progress of meters read as at June 2016: • 82,853 AMR domestic meters have been read out of 91,329 (90.72%). • 2,072 LPU Manual read meters have been read out of 2,941 (70.45%) • 30,858 LPU AMR meters have been read out of 37,697 (81, 86%). • 46,338 Domestic Manual Read meters have been read out of 69,426 (66, 74%). |

Commitment by the Board of Directors

The Board has satisfied itself that the remedial actions taken or to be taken on matters raised by the Auditor-General are adequate.

# Abbreviations/Acronyms

| Abbreviation/ Acronym | Explanation/ Description |
| --- | --- |
| AGS | Adjusted Generic Scorecard |
| AMR | Automated Meter Reading |
| ARV | Anti- Retro Viral |
| B-BBEE | Broad Based Black Economic Empowerment |
| BEE | Black Economic Empowerment |
| c/kwh | cents per kilowatt hours |
| Capex | Capital Expenditure |
| CIDB | Central Data Input Bureau |
| CIPC | Companies and Intelectual Property Commission |
| COGTA | Cooperative Governance and Traditional Affairs |
| COJ | City of Johannesburg |
| CRM | Customer Relationship Management |
| CSR | Corporate Social Responsibility |
| DIFR | Disabling Injury Frequency |
| DoE | Department of Energy |
| DPSA | Department of Public Services and Administration |
| DSM | Demand Side Management |
| ECSA | Engineering Council of South Africa |
| EE | Employment Equity |
| EIA | Environmental Impact Assesment |
| ELCONOP | Electrician Construction Operator |
| EPWP | Expanded Public Works Programme |
| ERM | Enterprise Risk Management |
| EWSETA | Energy and Water Sector Education and Training Authority |
| EXCO | Executive Committee |
| FBE | Free Basic Electricity |
| GDS | Growth and Development Strategy |
| GE | Gender Equity |
| GM | General Manager |
| GRAP | Generally Recognised Accounting Practice |
| GWh | Giga watt hours |
| HCT | HIV Counselling and Testing |
| HIV | Human Immunodeficiency Virus |
| HR | Human Resources |
| HV | High Voltage |
| IA | Internal Audit |
| ICT | Information Communication Technology |
| IDP | Integrated Development Plan |
| IFRS | International Financial Reporting Standards |
| IPMP | Integrated Performance Monitoring Policy |
| ISO | Internal Organisation for Standardization |
| IT | Information Technology |
| JMPD | Johannesburg Metro Police Department |
| Joburg | Johannesburg |
| KPI | Key Performance Indicator |
| kWh | Kilowatt Hours |
| LLF | Local Labour Forum |
| LPU | Large Power User |
| MD | Managing Director |
| MEC | Member of the Executive Council |
| MFMA | Municipal Finance Management Act |
| MIG | Municipal Infrastructure Grant |
| MMC | Member of the Mayoral Committee |
| MRQC | Meter Reading Quality Control |
| MSA | Municipal Systems Act |
| MV | Medium Voltage |
| MWh | Mega Watt hours |
| NEMA | National Environmental Management Act |
| NERSA | National Energy Regulator of South Africa |
| NRS | National Rationalised Standards |
| NT | National Treasury |
| OHSAS | Occupational Health and Safety Audit Series |
| PIP | Priority Implementation Plan |
| PL | Public Lighting |
| PPPFA | Preferential Procurement Policy Framework Act |
| R&CRM | Revenue and Customer Relationship Management |
| RAC | Risk Assurance and Compliance Department |
| Rev | Reverend |
| RR | Residual Risk |
| SABS | South African Bureau of Standards |
| SAIEE | South African Institute for Electrical Engineers |
| SALGA | South African Local Government Authority |
| SAP | System Application and Production in Data Processing |
| SCM | Supply Chain Management |
| SDA | Service Delivery Agreement |
| SED | Socio-Economic Development |
| SHEQ | Safety Health Environment and Quality |
| SLA | Service Level Agreement |
| SOC | State Owned Company |
| SOD | Segregation of Duties |
| STEP | Service Delivery, Transformation, Excellence, Performance |
| SWH | Solar Water Heating |
| TB | Tuberculosis Bacillus |
| VAT | Value Added Tax |
| WSP | Workplace Skills Plan |
| YTD | Year to Date |

# Annexure A TECHNICAL DATA SHEET