ANNEXURE (A): JCPZ CORPORATE STRATEGIC RISK REGISTER 2026-27 (FY) - (FINAL VERSION)

As already stated, the strategic risk register includes those risks which could have a significant impact on JCPZ’s ability to deliver services and meet its strategic objectives. The organisation’s integrated approach to risk management is demonstrated through developed Group risk themes linked to whether the risks are driven by internal factors within the control of the entity or by external factors outside the control of the entity. The total number of Strategic Risks identified for the 2026-27 FY total 10 strategic risks outlined below:

| Risk # | Strategic Objective | Mayoral | Risk Description | Root Causes (Contributing Factor) | Impact | Inherent Risk Exposure | Residual Risk Exposure | Term | Mitigation Strategies | Action Owner |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | SG.3 Financial Sustainability A financially viable and sustainable organisation SO 3. 1 Improve financial health | Financial Sustainability | Lack of adequate funding to deliver on mandate | 1. Downturn in economy (i.e. Inflation) - External – Declining economic performance impacting negatively on private sector to grant donations and sponsorships 2. Over reliance on grant income from the shareholder- COJ 3. Inability to get additional funding from the shareholder, and other donors 4. Poor financial planning, forecasting, or management within JCPZ. | 1. Decreasing subsidy/ budget allocation from shareholder due to broader municipal financial constraints and or shifting government priorities affecting funding decisions. 2. Service delivery disruptions 3. Deterioration of infrastructure maintenance 4. No achievement of annual targets 5 Inability to pay service providers 6. Failure to achieve annual target 7.Overspending on the budget resulting in the irregular expenditure | Very High | High | Internal Short term | 1.Conduct market research to identify potential revenue opportunities and assess the viability of various external funding sources. 2. Develop and implement a diversification strategy to identify and pursue multiple external revenue streams 3. Review of the resource allocation towards maintenance requirements in line with available budget. 4.Develop and implement a Co-responsibility strategy for service delivery (i.e. Enter collaborations geared towards maintenance of our spaces). 5.Number of Visitors to the Zoo 6.Created revenue sharing models plan with private entities to reduce dependency on funding | 1. EM: Business Support 2. Chief Financial Officer 3. EM: Operations 4. EM: Operations 5.EM: JHB Zoo 6. EM: Business Support |
| 2 | SG 1. Service Delivery To provide quality environmental services timeously to all citizens SO 1.2 Facilitating Enterprise Development and Job Creation SO 1.3 High quality Service Delivery SO 1.4 Promoting inclusiveness in facilities | Sustainable Service Delivery Job Opportunity & Creation | Failure to meet service delivery mandate | 1.Insufficient budget to cover legacy, new developments and expanded portfolio 2 Intermittent changes in political environment, leading to shifts in priorities 3.Budget rebasing 4.Under capacitation of the entity (i.t.o. warm bodies and increased input costs of - electricity, water, fuel and salaries, cost of providing security at facilities.) 5.Third-party underperformance. (i.e. Contractors and Service providers). 6. Inadequate investment in infrastructure and facilities that will attract revenue generation 7.Failure to implement interventions identified in the research outcomes 8.Failure to adopt new technological innovations to enhance service delivery 9.Failure to adopt new technological innovations to enhance service delivery | 1.Compromised quality of service 2.Non-achievement of mandate and stakeholder trust deficit 3. Increase in customer complaints 4.Reduction in the number of visitors to the Zoo and other recreational facilities 5.Possible litigations 6. Loss of potential investment 7.Deterioration of facilities due to maintenance backlog | Very High* | High | External Long term | 1. Implementation of horticulture maintenance programme 2.Develop a strategy plan document to ensure uninterrupted service delivery that will focus on the reclassification and repositioning of JCPZ 3.Implementation of the Repairs & Maintenance Plan 4.Mega Blitz Clean-Up Programme inclusive of conservation areas i.e. Biodiversity, ecosystem, and protected areas 5.Prioritise maintenance of key facilities to optimise revenue generation 6.Capacitate the organisation by providing specific technical training for core operations and support functions 7.Implementaion of key research outcomes 8.Engagement with stakeholders to give update on the service delivery challenges 9.Response plan to results of customer satisfaction survey to enhance service offering 10.Technology rollout in existing facilities and new capital developments | 1. EM: Operations 2. EM: Operations 3. EM: Operations 4. EM: Operations 5. EM: Operations 6. EM: HCM 7. EM: Business Support. 8. EM: Business Support. 9. EM: Business Support. 10. EM: Business Support. |
| 3 | SG 1. Service Delivery To provide quality environmental services timeously to all citizens SO 1.2 Facilitating Enterprise Development and Job Creation SO 1.3 High quality Service Delivery SO 1.6 Developing partnerships in green technology and innovations SO 1.5 Enhancing and improving Stakeholder Engagement | Sustainable Service Delivery Infrastructure Development & Refurbishment | Failure to deliver capital projects on time | 1. Obstructionist activities of the construction extortionists. (Complex socio-political landscape, where certain groups, masquerading as business forums, are disrupting project activities, leading to a work stoppage on site). 2. Poor Contractor Performance: Appointment of service providers with inadequate capacity to execute the projects (i.e. Appointment of service providers with unduly low price) 3. Stakeholder conflicts: Civil unrest, labour disputes, inclement weather, community mobilisation to disrupt projects for financial gain 4. Theft of Project Materials on Site (Construction sites are susceptible to criminal activities, including theft and vandalism) 5 Inadequate Project Planning: Delays in the commencement and completion of planned projects, due to condensed project schedule, where planning, design, and implementation coincided within a short timeframe). 7 Supply Chain Disruptions: High volume of bids, creating a challenging evaluation environment (BSC, BEC & BAC) and potentially delaying the contractor appointment timeline 8. Liquidity Constraints: Late payment of Contractors/Service providers | 1. Project delays and reputational damage 2.Negative impact on Company performance targets 3. Increased Costs: Additional costs required to complete or rectify incomplete projects. 4.Underspending and the resultant possible loss of budget allocation 5.Delays and disruptions in project activities due to work stoppages, conflicts, or protests by the community. | Very High | Medium | Internal Short term | 1.Leverage law enforcement agencies to deal with construction mafias (i.e. Report extortion incidents to the police (SAPS)) 2.Enhance Contractor Vetting: Review and streamline the Bid specifications to include verification of bidders financial capacity and due diligence on the reference letters to ensure thorough vetting and selection of service providers based on their capabilities and track record. 3. Work with contractors to develop a Comprehensive Contingency Plan to account for potential force majeure events, such as weather or unforeseen events. 4.Establish clear payment schedules in contracts and maintain sufficient cash reserves to manage payment obligations. | 1. EM: Operations 2.CFO 3. EM: Operations 4. CFO |
| 4 | SG 1. Service Delivery To provide quality environmental services timeously to all citizens SO 1.3 High quality Service Delivery SO 1.5 Enhancing and improving Stakeholder Engagement | Sustainable Service Delivery | Biodiversity loss and ecosystem collapses | 1. Ineffective waste management systems and processes, e.g. water and air pollution from hazardous substances. 2. Natural elements, e.g. climate change resulting in heat and cold waves, floods, strong winds and storms. 3. Inadequate by-law enforcement. (Includes informal settlements on passive cemeteries) 4.Interdependencies with other MOEs and departments 5.Aging tree-canopy, Disease outbreaks (i.e. Infestation of Polyphagous Shot Hole Borer, influenzaplan) 6. Illegal removal of natural and cultural resources (e.g. Poaching or illegal harvesting of medicinal plants, animals, and removal of art effects etc) 7 Lack of public awareness on biodiversity conservation | 1. Environmental degradation 2. Infrastructural damage and/or loss 3. Penalties and fines 4. Reputational damage and economic impact 5. Possible Litigations | Very High | High | External Long-term | 1. Report on the implementation of the EMS and waste management plan 2. Report on the implementation of the climate change adaptation and mitigation strategies of the City and Ecological maintenance programmes 3. Full participation in the multi-disciplinary teams of the city 4.Collaborate with researchers, NGOs, and government agencies to monitor and address biodiversity threats. 5. Implementation of response plans and research findings on the understanding of infestation and spread of the Shot-borer 6. Investigation and recommendation of measures for any non-compliance with environmental and conservation regulations and by-laws to protect habitats and species 7. Environmental Education and awareness: Raise public awareness and engage communities in biodiversity conservation efforts 8.Secure additional funding for conservation programs and ecosystem restoration projects from the private sector through partnerships 9. Restore degraded ecosystems through reforestation, wetland rehabilitation, and invasive species management. 10. Establishment of medicinal plants nurseries 11.Implementation of the tree planting programme 12. Implement ecological maintenance programme 13.Draft and finalise the Preservation Strategy | 1.SM: Risk &Compliance 2. EM: ECD 3. EM: ECD 4. EM: ECD 5. EM: ECD 6. EM: ECD 7. EM: ECD 8. EM: ECD 9. EM: ECD 10. EM: ECD 11. EM: Operations 12. EM: ECD 13. EM: ECD |
| 5 | SG 1. Service Delivery To provide quality environmental services timeously to all citizens SO 1.1 Improving safety in public open spaces SO 1.4 Promoting inclusiveness in facilities | Safer city | Inadequate safety and security at JCPZ facilities | 1. Non-existence of formal (i.e. written agreement) collaboration between different law enforcement agencies/bodies, e.g. JMPD, SAPS and Park Rangers, and non-formalisation thereof (resources & capability) for law enforcement) for law enforcement. 2. Homeless people dwelling in public open spaces including cemeteries 3.Inadequate community involvement in safeguarding parks and other designated public open spaces 4.Inadequate perimeter security around key facilities. 5.Dilapidating and vandalism of park infrastructure 6.Non-compliance with by-laws by communities (illegal dumping, drugs, and alcohol) 7. Land invasions 8. Theft and vandalism of facilities due to use of attractive fencing materials which is susceptible to theft 9. Poor maintenance of facilities leading to safety hazards such as broken pathways, unstable structures, or faulty equipment 10. Environmental hazards such as extreme weather, falling trees, or flooding, leading to unsafe conditions for visitors and staff. 11. Animal safety risks such as inadequate animal enclosures, or lack of proper animal handling protocols, leading to animal escapes, injuries, or attacks 12. Inadequate planning for large events causing overcrowding | 1. Loss and theft of assets and infrastructure 2.Decreased in utilisation and visitation statistics 3. Destruction of infrastructure. 4. Possible loss of partnerships and investors 5.Non-compliance with by-laws by communities (illegal dumping, drugs, and alcohol) 6.Reputatipnal damage 7.Dilapidating and vandalism of park infrastructure 8 Possible legal litigations 1.Reputational damage 9.Visitor and staff injuries or fatalities | Very High | High | Internal Short term | 1. Review and Implement the Integrated Safety Management Plan for Parks and other designated open spaces 2. Follow up on motivation for capacitation of Environmental Enforcement i.e. Park Rangers and Environmental Monitors to have appropriate powers to enforce the public open space by-laws. 3. Intensify partnership collaboration with SAPS, JMPD & community -based Safety Agencies 4. Implementation of Park Rangers & Environmental Monitors Patrol Programme 5. Monitor and report on open space by-laws non conformances 6. By-law education and awareness campaigns directed at communities. 7. Implement Fence rehabilitation projects. (Emphasis on green fencing) 8. Implementation of Repairs and Maintenance Plan 9. Security risk analysis on all priority facilities and implementation of gaps identified 10.Mobilise community partnerships around ownership/caring for parks. | 1. EM: ECD 2. EM: ECD 3. EM: Operations 4. EM: Operations 5. EM: ECD 6. EM: ECD 7. EM: Operations 8. EM: Operations 9. EM: Operations 10. EM: Business Support |
| 6 | SG 1. Service Delivery To provide quality environmental services timeously to all citizens SO 1.4 Promoting inclusiveness in facilities SO 1.5 Enhancing and improving Stakeholder Engagement | Active and Engaged Citizenry | Inadequate Stakeholder management | 1.Inability to manage stakeholder relations across a broad spectrum of key stakeholders 2.Insufficient capacity to address stakeholder needs, interests, and influence 3.Use of outdated communication channels for engaging with stakeholders 4.Failure to address customer or stakeholder complaints effectively. 5.Misalignment of CRM systems (i.e. SAP from COJ and OnKey from JCPZ) 6.Failure to deliver on commitments, | 1.Stakeholder conflicts 2. Misaligned priorities, leading to projects or initiatives that do not address the needs or expectations of key stakeholder 3.Trust deficit: Erosion of trust among stakeholders and the public, affecting cooperation and support on projects 4.Reputation Damage: Harm to the organization’s reputation due to the spread of false information. 5. Negative perception due to perceived neglect of stakeholder interests 6. Loss of funding or sponsorships, due to strained relationships with donors, sponsors, or government entities, poor service delivery | Very High | .High | Internal Short term | 1. Identify and prioritize key stakeholders, ensuring their needs and expectations are defined, understood, and addressed 2. Proactive and regular stakeholder engagement by utilising various communication channels that are most effective for reaching the target audience for updates, feedback, and coordination 3.Strengthen reputation management interventions: Regularly seek feedback from stakeholders and demonstrate responsiveness to their concerns 4.Implement a robust system for addressing and resolving complaints ((i.e. synchronise SAP from COJ and OnKey from JCPZ). 5.Implement stringent media monitoring strategy (Actively monitor social media and news outlets for misinformation and respond proactively to correct false information) | 1. EM: Business Support 2. EM: Business Support 3. EM: Business Support 4.EM: Business Support 5. EM: Business Support |
| 7 | SG.2 Organisational Capacity and Capability A high performing and optimally capacitated organisation SO 2.1 To create a culture of enhanced performance, customer centricity, and continuous development SO 2.2 To provide a safe and enabling working environment SO 2.3 To have an informed and engaged workforce | A smart city Good Governance | Inadequate human resource capacity | 1. High vacancy rate - delays in filling critical vacant positions and increased workload for existing staff 2. Natural attrition - slow pace of replacing lost key skills, knowledge, and experience (long recruitment turnaround times) 3. Hiring moratorium due to budget constrains 4. Ageing workforce 5. Insufficient investment in employee training and upskilling: (i.e. Non implementation of employees' Personal Development Plans (PDPs) | 1.Negative impact on ability of organisation to carry out its mandate and meet service delivery expectations 2. Reduced service delivery-due to staff shortages or skills gaps 3. Increased operational costs- due to reliance on overtime, temporary staff, or outsourcing. 4. Possible loss of institutional memory 5. High workload on limited available employees- leading to low staff morale | Very High | High | Internal Short term | 1.Develop a comprehensive succession plan to ensure the transfer of skills and knowledge 2.Set turnaround times for recruitment process to monitor and reduce time to fill positions 3.Ensure all employees have structured, funded training plans aligned with organizational needs 4.Establish a system for tracking the implementation of PDPs, including regular check-ins between employees and their managers to assess progress. 5.Investigate the possibility of Partnering with online learning platforms (e.g., Coursera, LinkedIn Learning) for cost-effective training. 6.Conduct employee engagement surveys and benchmarking to gauge employee satisfaction and address potential issues before they escalate. | 1.EM: HCM 2.EM: HCM 3. EM: HCM 4.EM: HCM 5.EM: HCM 6.EM: HCM |
| 8 | SG.4 Sound Governance An organisation with sound governance, supported by effective and efficient management SO 4.1 Compliance with Prescripts and Regulations (Clean audit) SO 4.2 Improved control environment including fraud and corruption prevention and prosecution | Good Governance | Fraud and corruption | 1. Undisclosed conflicts of interest by employees and service providers. 2.Collusion, price fixing, amongst service providers and employees. 3. Possible vulnerabilities in cash management and collections. 4.Weak internal control environment 5. Poor ethical culture/Unethical behaviours. 6.Unauthorised disclosure or sharing of information by employees 7.End‑of‑term for the current political and administrative risks, including potential changes in policy direction, governance priorities, and institutional arrangements | 1. Reputational damage and legal litigations 2. Possible irregular expenditure 3. Service delivery failure 4. Reputational damage resulting in loss of sponsorships and donations 5 Financial loss 6. Undesirable audit opinion 7. Possible data and financial loss 8. Misaligned organisation plans and programmes . | Very High | Medium | External Long term | 1.Disclosure of interest by employees and service providers (MBD forms) 2. Validation and vetting of DOI done by employees 3. Authorisation to do remunerative work 4.Monitoring and reporting on noncompliance matters (quarterly compliance assessment) 5.Reinforce of whistle blowing channels 6.Strict application of consequence management provisions 7.Conduct an ethics and fraud survey. 8. Develop a response plan to implement the outcome of the survey 9. Conduct Fraud & ethics risk assessment 10. Fraud and Corruption roadshows/ communication of the anti-fraud strategies through the grapevine 11. Report on the internal Control environment status (i.e. Quarterly report on the status of the Internal Controls) 12. Review of business plans (APRS) & long-term corporate plan | 1. Company Secretary 2. Company Secretary 3. Managing Director 4. SM: Risk & Compliance 5. Company Secretary & Chief Internal Auditor 6. All Executives 7. Company Secretary 8. Company Secretary & Chief Internal Auditor 9. SM: Risk & Compliance 10. Company Secretary 11. Chief Internal Auditor 12. Managing Director |
| 9 | SG 1. Service Delivery To provide quality environmental services timeously to all citizens SO 1.6 Developing partnerships in green technology and innovations | Infrastructure Development & Refurbishment Active and Engaged Citizenry | Ineffective management of strategic Partnerships | 1. Inadequate due diligence in selecting partners. 2. Weak contract management and compliance monitoring 3. Legal disputes arising from poorly structured agreements 4.Misalignment between JCPZ and partners on goals, roles, and responsibilities. 5. Lack of performance tracking and accountability mechanisms | 1. Delays or failures in service delivery 2. Inefficient use of resources due to mismanaged collaborations. 3. Penalties or legal costs from breached contracts 4. Failure to secure funding, expertise, or innovation from potential partners. | Very High | High | Internal Short term | 1.Develop a Strategic Partnership Policy with clear selection criteria, roles, and exit clauses. 2.Implement robust due diligence processes before entering partnerships. 3. Strengthen contract management with performance reviews and KPIs. 4.Allocate sufficient resources and expertise to manage partnerships effectively 5. Develop a partnership agreement with mandate legal review before signing any partnership agreement. 6. Impose penalties for missed deliverables (built into contracts). 7.Align partnership agreements with JCPZ’s 5-year strategic plan. 8.Partner performance reviews with documented action plans and escalation protocols for underperformance (remediation → termination). 9.Ensure transparent communication and regular stakeholder engagement. 10.Embark on a partnership with Microsoft to develop a Virtual Zoo. | 1.EM: Business Support 2.EM: Business Support 3.EM: Business Support 4.EM: Business Support 5.EM: Business Support 6.EM: Business Support 7. EM: Business Support 8.EM: Business Support 9.EM: Business Support 10.EM: Business Support |
| 10 | SG 1. Service Delivery To provide quality environmental services timeously to all citizens SO 1.3 High quality Service Delivery SO 1.6 Developing partnerships in green technology and innovations | Sustainable Service Delivery Infrastructure Development & Refurbishment | Inefficient use of energy due to inappropriate optimised energy mix | 1. Outdated energy infrastructure - Aging electrical systems, inefficient lighting (e.g., non-LED), and outdated HVAC systems in facilities. 2. Lack of renewable energy integration - Insufficient investment in solar panels, biogas from zoo waste, or other green energy solutions. - Missed opportunities for public-private partnerships in renewable energy projects. - Limited funding allocated to energy efficiency upgrades. 3. Over-reliance on grid electricity - High dependence on Eskom or municipal power without diversification (e.g., solar, biogas, or battery storage). 4 Poor energy consumption practices - Inefficient use of equipment (e.g., excessive lighting, non-energy-efficient water pumps). 5 Inadequate energy policy & planning - No clear energy strategy or sustainability targets for JCPZ facilities. - Failure to conduct energy audits or benchmark consumption 6.Lack of staff awareness/training on energy-saving measures | 1. Escalating operational costs due to high electricity bills and maintenance of inefficient systems 2. Service disruptions- Increased downtime during load-shedding, affecting zoo operations, park safety, and public services. 3 Environmental impact- Higher carbon footprint due to reliance on fossil-fuel-based energy. 4 Reputational damage- Loss of donor/grant opportunities tied to green initiatives. 5. Vulnerability to load-shedding and rising electricity tariffs | Very High | High |  | 1. Conduct an energy audit to identify inefficiencies and prioritize upgrades. 2. Diversify energy sources (e.g., solar panels at parks/zoo, biogas from organic waste). 3. Invest in smart technologies (e.g., motion-sensor lighting, energy-efficient pumps). 4. Staff training & awareness on energy conservation best practices. 5. Develop a Green energy strategy aligned with city-wide sustainability goals. 6.Seek partnerships with renewable energy providers or funding agencies for upgrades. | 1.EM: Operations 2.EM: Operations 3.EM: Operations 4.EM: Operations 5.EM: Operations 6.EM: Operations |

Table 1: Strategic Risk Register Summary